## Slide 1
ACTIVITIES BY PHASE
Who leads each activity in each phase
1
Every activity has a West Monroe lead and a named Northfield owner, so decisions and handovers never wait on a role that is unclear.
HOW WE WORK
Ownership rule
One owner on each side
Owner signs the phase gate
Escalate within two days
ACTIVITY | PHASE | WEST MONROE | NORTHFIELD | WKS
Application scoring | RATIONALIZE | Portfolio lead | App owners | 4
Disposition workshops | RATIONALIZE | Strategy lead | CIO office | 4
Target design | RATIONALIZE | Architect | Architecture | 4
Funding case | RATIONALIZE | Lead partner | Finance | 2
Landing zone | BUILD | Cloud lead | Infrastructure | 12
Billing refactor | BUILD | Tech lead | Revenue cycle | 10
Data reconciliation | BUILD | Data lead | Data stewards | 12
Wave cutover | BUILD | Delivery lead | Patient access | 6
Hypercare | SUSTAIN | Support lead | Service desk | 12
Quarterly tuning | SUSTAIN | Cloud lead | Infrastructure | 4
Governance charter | SUSTAIN | Strategy lead | CIO office | 4
Modernization backlog | SUSTAIN | Portfolio lead | Product leads | Ongoing
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 2
ARCHITECTURE DECISION RECORD
ADR-014: Route clinical events through a shared bus
2
ADR
014
STATUS
ACCEPTED
DATE
12 Sep 2026
DECIDERS
Architecture review board
SUPERSEDES
ADR-009 Point-to-point HL7 feeds
CONTEXT
Northfield runs 14 clinical and revenue systems, and every pair that exchanges data has its own interface. The 61 feeds fail in different ways, and each new system adds more.
DECISION
Publish clinical and revenue events to one managed event bus. Systems subscribe to the events they need, so a new feed no longer changes the sending system.
POSITIVE CONSEQUENCES
One place to monitor and replay every event
New systems connect in weeks, not quarters
NEGATIVE CONSEQUENCES
The platform team must run a new service around the clock
Interface teams need training in event design
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 3
ARCHITECTURE DECISION RECORD
ADR-014: Route clinical events through a shared event bus
3
STATUS
ACCEPTED
DATE
12 Sep 2026
DECIDERS
Architecture board
SUPERSEDES
ADR-009 Point-to-point HL7 feeds
Review in 12 months or when the platform team changes.
CONTEXT
Northfield runs 14 clinical and revenue systems, and every pair that exchanges data has its own interface. The 61 feeds fail in different ways, and each new system adds more.
DECISION
Publish clinical and revenue events to one managed event bus. Systems subscribe to the events they need, so a new feed no longer changes the sending system.
POSITIVE CONSEQUENCES
One place to monitor and replay every event
New systems connect in weeks, not quarters
Failed deliveries are visible in one dashboard
NEGATIVE CONSEQUENCES
The platform team must run a new service around the clock
Interface teams need training in event design
Short period of running both models
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 4
ARCHITECTURE DECISION RECORD
ADR-014: Route clinical events through a shared event bus
4
STATUS
ACCEPTED
DATE
12 Sep 2026
DECIDERS
Architecture review board
SUPERSEDES
ADR-009 Point-to-point HL7 feeds
CONTEXT
Northfield runs 14 clinical and revenue systems, and every pair that exchanges data has its own interface. The 61 feeds fail in different ways, and each new system adds more.
DECISION
Publish clinical and revenue events to one managed event bus. Systems subscribe to the events they need, so a new feed no longer changes the sending system.
POSITIVE CONSEQUENCES
One place to monitor and replay every event
New systems connect in weeks, not quarters
NEGATIVE CONSEQUENCES
The platform team must run a new service around the clock
Interface teams need training in event design
Review in September 2027, or sooner if feed incidents rise.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 5
WORKING SESSION · NORTHFIELD HEALTH SYSTEM
Agenda for the design-sprint day
5
TIME
SESSION
FINANCE AND DATA CONTRIBUTION
SHARED RESULT
8:30–9:30
1. Joint framing
Finance: bring close calendar and pain points
Data: test feasibility and source availability
One scoped opportunity with a visible path
9:35–11:30
2. Parallel definition
Finance: define rules, controls, acceptance
Data: profile sources and prove the data flow
Agreed rules and a working data sample
12:15–1:00
3. Handoff
Finance: explain intent and open questions
Data: challenge ambiguity; propose a slice
Agreed interface, scope and demo slice
1:00–3:15
4. Build and review
Finance: review each increment against rules
Data: convert feedback into bounded changes
Traceable feedback and acceptance evidence
3:15–4:30
5. Scale-up
Finance: name operating-model implications
Data: name platform and ownership implications
Next actions and a reusable learning record
Outcome of the day: one agreed wave 1 scope, a tested data slice and a named owner for each decision.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 6
TARGET ARCHITECTURE
Three tiers let us change one layer in isolation
Source: West Monroe reference architecture.
6
ACROSS ALL LAYERS
Shared controls
Identity and access
Encryption
Monitoring
Audit trail
DATA ACCESS LAYER
PostgreSQL access
API LAYER
Domain services
USER INTERFACE LAYER
React and TypeScript
FOUNDATION
Cloud hosting, network and identity
PARTNER INTEGRATIONS
API paths
ON-PREMISES DATA
Imaging
CORE RECOMMENDATION
Retire one journey at a time and keep partner paths live.
Each layer calls only the layer below it.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 7
TARGET ARCHITECTURE
Three tiers change in isolation and reach other systems
Source: West Monroe reference architecture.
7
ACROSS ALL LAYERS
Shared controls
Identity and access
Encryption
Monitoring
Audit trail
DATA ACCESS LAYER
PostgreSQL access
API LAYER
Domain services
USER INTERFACE LAYER
React and TypeScript
FOUNDATION
Cloud hosting, network and identity
Partner integrations
Claims API
Payments gateway
Bank feeds
On-premises data
Document store
Imaging archive
Legacy file shares
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 8
SOLUTION ARCHITECTURE
One layered platform replaces the old close tools
Source: West Monroe reference architecture.
8
CLOSE PLATFORM
Build once
Each layer serves every close process, so one moves without a rebuild.
Experience
Close cockpit and mobile approvals
API layer
Business rules and posting services
Data access
One governed path to close data
Source systems
ERP, sub-ledgers and bank feeds
ACROSS LAYERS 1-4
Shared controls
Security
Governance
Observability
Audit trail
Foundation: cloud landing zone, identity, network and storage
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 9
SOLUTION ARCHITECTURE
One layered platform replaces the old close tools
Source: West Monroe reference architecture.
9
CLOSE PLATFORM
1 EXPERIENCE
Close cockpit and mobile approvals
2 API LAYER
Business rules and posting services
3 DATA ACCESS
One governed path to close data
4 SOURCE SYSTEMS
ERP, sub-ledgers and bank feeds
FOUNDATION
Cloud landing zone, identity, network and storage
Build once
Each layer serves every close process, so one moves without a rebuild.
ACROSS LAYERS 1–4
Shared controls
Security
Governance
Observability
Audit trail
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 10
OUR APPROACH · PHASE 1
A secure, governed reference architecture lets each workload land on the right platform
10
Phase 1 proof points
Workspace and environment pattern approved
Code promotion demonstrated
Lineage metadata visible for each store
Telemetry externalized to shared monitoring
Priority patterns demonstrated
Dependency disposition
Gaps logged with owner and interim treatment
Impact on general availability stated
Reviewed at each steering meeting
CROSS-CUTTING GOVERNANCE, SECURITY AND OPERATIONS
GOVERNANCE
NETWORK
SECURITY AND RISK
CAPACITY AND COST
Source systems
ERP
Claims
CRM
Files
Enterprise data platform
Raw
Refined
Curated
INTEROPERABILITY SERVICES
Consumption
BI platform
Data science, AI
PLATFORM SERVICES
WORKSPACE MGMT.
PROVISIONING
POLICY ENFORCEMENT
CONFIGURATION
CAPACITY MGMT.
CI/CD, DEPLOY
TELEMETRY
MONITORING
SECURE BY DESIGN
Controls in the baseline
GOVERNED EVERYWHERE
One lineage model
REPEATABLE BY DEFAULT
Standards as templates
ILLUSTRATIVE
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 11
TRANSITION ARCHITECTURE
Data and API move to the cloud while UIs stay on site
11
Customer sites · on-premises
Northfield cloud · central services
Site A
Local UI
W3
RETIRED
Local DB
W1
Cut over
Site B
Local UI
W3
Local DB
W1
Replicating
Site C
Local UI
W3
Local DB
W1
Not started
+12 more sites, same pattern
Central API layer
W2
Sync service
W1
Cloud database
W1
API CALLS, LIVE
REPLICATION
WAVE PLAN
W1 Replicate site databases to the cloud
W2 Route calls through the central API
W3 Repoint site UIs and retire site DBs
Legacy / on-prem
Coexisting
Migrated
Retired / planned
W1
Wave
Sync / routing
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 12
TRANSITION ARCHITECTURE
Data and API move to the cloud while UIs stay on site
CONTEXT
SOLUTION
TRANSITION
TEAM
COMMERCIALS
12
Customer sites · on-premises
Northfield cloud · central services
Site A
Local UI
W3
RETIRED
Local DB
W1
Cut over
Site B
Local UI
W3
Local DB
W1
Replicating
Site C
Local UI
W3
Local DB
W1
Not started
+12 more sites, same pattern
Central API layer
W2
Sync service
W1
Cloud database
W1
API CALLS, LIVE
REPLICATION
WAVE PLAN
W1 Replicate site databases to the cloud
W2 Route calls through the central API
W3 Repoint site UIs and retire site DBs
Legacy / on-prem
Coexisting
Migrated
Retired / planned
W1
Wave
Sync / routing
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 13
CAPABILITY GAPS
One row carries the largest gap to target
Source: Northfield Health System assessment, Sep 2026.
13
CAPABILITY | MAIN | LAKESIDE | RIDGEVIEW | HARBOR
Patient access |  |  |  | 
Scheduling |  |  |  | 
Revenue cycle |  |  |  | 
Documentation |  |  |  | 
Care coordination |  |  |  | 
Supply chain |  |  |  | 
Data and analytics |  |  |  | 
No gap
Small
Moderate
Large
Critical
BIGGEST GAP
Care coordination at Harbor
Referral status lives in faxes and phone notes, so no one sees a patient's whole path.
Nine other cells sit in the large band, all at Ridgeview or Harbor.
Main campus has no gap above moderate.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 14
CAPABILITY GAPS
Three gaps drive most of the distance to target
Source: Northfield Health System assessment, Sep 2026.
14
CAPABILITY | MAIN CAMPUS | LAKESIDE | RIDGEVIEW | HARBOR
Patient access |  |  |  | 
Scheduling |  |  |  | 
Revenue cycle |  |  |  | 
Documentation |  |  |  | 
Care coordination |  |  |  | 
Supply chain |  |  |  | 
Data and analytics |  |  |  | 
No gap
Small
Moderate
Large
Critical
1
2
3
01
Care coordination at Harbor
No shared care plan or referral tracking; clinics hand off by phone and fax.
02
Scheduling at Harbor
Templates differ by clinic, so open slots never reach the central call center.
03
Data and analytics at Ridgeview
Reports are built by hand each month and cannot be compared with other sites.
-0.5
off the weighted gap score.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 15
CAPABILITY ASSESSMENT
The front door is the weakest group
Source: Northfield Health System assessment, Sep 2026.
15
CAPABILITY | MAIN | LAKESIDE | RIDGEVIEW | HARBOR
Patient access | 3 | 2 | 1 | 1
Scheduling | 3 | 2 | 2 | 1
Referral management | 2 | 2 | 1 | 0
Patient billing | 3 | 3 | 2 | 1
Revenue cycle | 4 | 3 | 3 | 2
Denials management | 3 | 2 | 1 | 1
Clinical documentation | 4 | 3 | 2 | 1
Care coordination | 2 | 2 | 1 | 0
Supply chain | 3 | 3 | 2 | 2
Quality reporting | 3 | 2 | 1 | 0
Population health | 2 | 2 | 1 | 0
Workforce management | 3 | 2 | 2 | 1
Data and analytics | 3 | 2 | 1 | 1
Cybersecurity | 4 | 3 | 3 | 2
FRONT DOOR
REVENUE
CARE DELIVERY
ENTERPRISE
Absent
Ad hoc
Defined
Managed
Optimized
Strong core. Revenue rows reach level 3 or better at the main campus.
Thin edges. Harbor sits at level 1 or below in most front-door and care rows.
WEAKEST GROUP
1.7
is the four-site average for the front door, the lowest of the four groups.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 16
CAPABILITY ASSESSMENT
Strong at the core, thin at the edges
Source: Northfield Health System assessment, Sep 2026.
16
CAPABILITY | MAIN CAMPUS | LAKESIDE | RIDGEVIEW | HARBOR
Patient access | 3 | 2 | 1 | 1
Scheduling | 3 | 3 | 2 | 1
Revenue cycle | 4 | 3 | 2 | 2
Clinical documentation | 4 | 3 | 3 | 2
Care coordination | 2 | 2 | 1 | 0
Supply chain | 3 | 2 | 1 | 1
Workforce management | 2 | 2 | 1 | 1
Data and analytics | 3 | 2 | 1 | 0
Cybersecurity | 3 | 3 | 2 | 1
Patient billing | 3 | 2 | 2 | 1
Quality reporting | 3 | 3 | 2 | 1
Absent
Ad hoc
Defined
Managed
Optimized
Strong core. Revenue cycle and documentation reach level 3 or better at the main campus.
Uneven spread. Only the main campus holds a level 3 or 4 in more than half the rows.
Thin edge. Harbor has no capability above level 2, and two sit at level 0.
LIFT FIRST
3
capabilities at Ridgeview and Harbor.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 17
PATIENT APP CAPABILITIES
Access is live; care and billing carry the backlog
17
Live booking, billing basics and the medication list.
In build care plans, messaging and payment plans.
Open kiosk, wayfinding and the community programs.
Live
In build
Planned 2026
Not started
Access
Find a provider
Self-scheduling
Waitlist and cancellations
Virtual visit join
Pre-visit forms
Kiosk check-in
Wayfinding
Care
Care plans
Medication list
Lab results
Secure messaging
Remote monitoring
Visit summaries
Allergy list
Billing
Statements
Pay online
Payment plans
Cost estimates
Insurance card capture
Financial aid
Autopay
Engagement
Reminders
Proxy access
Feedback surveys
Health content
Community programs
Notifications
Language choice
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 18
REVENUE CYCLE MODEL
One model connects customers, capabilities and value
18
Customer
Channels
Enabling capabilities
Content and data
Operating model
Value drivers
Cash acceleration
• Days in A/R
• Clean-claim rate
Cost to collect
• Touches per account
• Rework volume
Patient experience
• Billing clarity
• Pay-by-text uptake
Patients
Payers
Employers
Self-pay · small balance
Commercial · large
Government · largest
Portal
Phone
Text
Email
Mail
Kiosk
In person
Eligibility and intake
Charge capture
Claim status tracking
Registration and scheduling
Coding and edits
Denial workflow
Patient accounting platform
Enterprise data platform
Revenue analytics
Patient
Charge
Contract
Remit
Statement
Payroll
Ledger
Integrated channels
Revenue management
Organizational agility
Integrated technology
Message personalization
Process innovation
CASH ACCELERATION
Days in A/R
Clean-claim rate
COST TO COLLECT
Touches per account
Rework volume
PATIENT EXPERIENCE
Billing clarity
Pay-by-text uptake
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 19
PRODUCT ARCHITECTURE
Every layer has a clear build owner
Source: Sample names for layout only; replace with the client product inventory.
19
Experiences
Patient app
Live on iOS and Android
Clinician console
In redesign
Kiosk check-in
Pilot at 6 clinics
Product services
Scheduling engine
Rebuilding for waitlists
Messaging
Vendor-managed
Billing and payments
Enhancing
Data and integration
EHR and FHIR APIs
Two vendors in scope
Event stream
New in 2026
Patient data store
Owned by Northfield
Platform and operations
Release pipeline
Weekly releases
Observability
New in 2026
Access and audit
Owned by Northfield
CROSS-CUTTING
Security and privacy
HIPAA controls
Accessibility
Audit trail
Design system
Cost tracking
West Monroe builds
Northfield team builds
Pilot
Vendor
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 20
DELIVERY PLAN
Sprints 4 to 6 carry the heaviest commitments
Source: Northfield delivery plan, Sep 2026.
20
TEAM | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | CAPACITY
Scheduling | 24 | 28 | 32 | 34 | 36 | 36 | 30 | 22 | 32
Patient portal | 20 | 24 | 28 | 30 | 34 | 38 | 34 | 26 | 30
Revenue cycle | 16 | 22 | 26 | 30 | 32 | 34 | 30 | 24 | 28
Integration | 28 | 32 | 36 | 40 | 42 | 40 | 34 | 24 | 36
Data platform | 12 | 16 | 20 | 24 | 28 | 30 | 26 | 18 | 26
STORY POINTS
Under 5
5–14
15–24
25–34
35 or more
01
Sprint 4 to 6
Every team commits above 24 points while go-live prep peaks.
02
Integration
Commits above its 36-point capacity in sprints 4 to 6.
03
Sprint 8
Load eases to 26 points or fewer everywhere before the freeze.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 21
COMMERCIALS
The run-rate ramps to $210K a month, then holds
21
Team run-rate by month
TEAM MONTHLY RUN-RATE
Chart: 
| M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8
Team run-rate | 90000 | 150000 | 210000 | 210000 | 210000 | 210000 | 150000 | 90000
01
Ramp-up, months 1–2
Core team starts; specialists join as workstreams open.
02
Steady state, months 3–6
Full team at $210K a month.
03
Roll-off, months 7–8
Capacity steps down as Northfield takes over.
$1.32M
estimated total, eight months
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 22
FUTURE STATE
Six workstreams deliver the five-day close
Source: West Monroe close calendar analysis, FY26, 14 business units.
22
WHY IT MATTERS
A close that runs on rules
Close takes 12 days because work waits for people. We resequence it so entries are checked as they post.
01
Close calendar
One calendar for 14 business units, built backward from day five.
02
Reconciliations
Accounts reconciled during the month, with exceptions routed on day one.
03
Intercompany
Overnight matching replaces email and spreadsheets across eleven entities.
04
Review
Rules check entries as they post; controllers see only the exceptions.
05
Reporting
Flash results ready on day three, the full package on day five.
06
Controls
Evidence is captured as work happens, so audit asks stop reopening the close.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 23
FUTURE STATE
Eight changes deliver the five-day close
23
WHY IT MATTERS
A close that runs on rules
Close takes 12 days because work waits for people. We resequence it so entries are checked as they post.
01
Reconcile
One template and owner for every balance-sheet account.
02
Matching
Intercompany balances match overnight across eleven entities.
03
Early review
Controllers review entries as they post, not in one push on day nine.
04
Ownership
Every close task has a named owner, a due time and an escalation path.
05
Flash report
Flash results are ready on day three and the full package on day five.
06
Controls
Evidence is captured as work happens, so audit requests stop reopening the close.
07
Calendar
One calendar for 14 business units, built backward from the day-five target.
08
Exceptions
Breaks reach the right owner the same day, with the supporting evidence attached.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 24
FUTURE STATE
Four groups of change deliver the five-day close
24
WHY IT MATTERS
A close that runs on rules
Close takes 12 days because work waits for people. We resequence it so entries are checked as they post.
CALENDAR
01
Calendar
One calendar, built back from day five.
02
Exceptions
Breaks reach an owner the same day.
RECONCILIATION
03
Reconcile
One template and owner per account.
04
Matching
Intercompany balances match overnight.
REVIEW
05
Early review
Entries are reviewed as they post.
06
Ownership
Every task has an owner and a due time.
REPORTING
07
Flash report
Flash on day three, full pack on day five.
08
Controls
Evidence is captured as work happens.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 25
FUTURE STATE
Eight changes deliver the five-day close
CONTEXT
APPROACH
TEAM
COMMERCIALS
NEXT STEPS
25
WHY IT MATTERS
A close that runs on rules
Close takes 12 days because work waits for people. We resequence it so entries are checked as they post.
01
Reconcile
One template and owner for every balance-sheet account.
02
Matching
Intercompany balances match overnight across eleven entities.
03
Early review
Controllers review entries as they post, not in one push on day nine.
04
Ownership
Every close task has a named owner, a due time and an escalation path.
05
Flash report
Flash results are ready on day three and the full package on day five.
06
Controls
Evidence is captured as work happens, so audit requests stop reopening the close.
07
Calendar
One calendar for 14 business units, built backward from the day-five target.
08
Exceptions
Breaks reach the right owner the same day, with the supporting evidence attached.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 26
FUTURE STATE
Eight changes deliver the five-day close
26
WHY IT MATTERS
A close that runs on rules
Close takes 12 days because work waits for people. We resequence it so entries are checked as they post.
PROCESS
PEOPLE AND GOVERNANCE
01
Reconcile
One template and owner for every balance-sheet account.
02
Matching
Intercompany balances match overnight across eleven entities.
07
Calendar
One calendar for 14 business units, built backward from the day-five target.
08
Exceptions
Breaks reach the right owner the same day, with the supporting evidence attached.
03
Early review
Controllers review entries as they post, not in one push on day nine.
04
Ownership
Every close task has a named owner, a due time and an escalation path.
05
Flash report
Flash results are ready on day three and the full package on day five.
06
Controls
Evidence is captured as work happens, so audit requests stop reopening the close.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 27
CASE STUDY · HEALTHCARE
Every entity now closes in 6 days
Source: Sample figures for layout only; replace with current firm data before use.
27
Days to close, before and after
DAYS TO CLOSE
Chart: 
| HOSPITALS | CLINICS | LABS | PHARMACY
Before | 15 | 12 | 13 | 11
After | 6 | 5 | 6 | 5
WHAT WE DID
Automated reconciliations for the busiest accounts.
Set rules at posting, so errors stop before review.
Moved review to day one, entity by entity.
RESULTS
92%
matches automated
$2.1M
saved a year
CLIENT
Northfield Health System
Four-entity hospital group
CHALLENGE
A 15-day close, with intercompany balances matched by email.
RESULT
6 days
to close, from 15
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 28
COMMUNICATIONS PLAN
Each audience hears a message built for its day-to-day
Source: Northfield Health System communications plan, Sep 2026.
28
01
Physicians
MESSAGE
What changes for my schedule
CHANNEL
Huddle and short video
CADENCE
Every 2 weeks
OWNER
Medical director
02
Frontline staff
MESSAGE
Steps, dates, who to call
CHANNEL
Floor-walkers, huddle cards
CADENCE
Weekly
OWNER
Practice managers
03
Leaders
MESSAGE
Progress, risks, decisions
CHANNEL
Steering briefing, dashboard
CADENCE
Monthly
OWNER
Program sponsor
04
Patients
MESSAGE
How to book, what to expect
CHANNEL
Email, text, lobby signs
CADENCE
From T-4 weeks
OWNER
Patient experience
Rule: staff hear from their own manager first.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 29
FREQUENTLY ASKED QUESTIONS
Six questions staff ask, with straight answers
Source: Northfield Health System change team, Sep 2026.
29
01
Will I lose my job?
No roles are eliminated. Some tasks move; the role cards show which.
WHERE TO LOOK
Role cards on the intranet
02
When is my training?
Eight hours in the four weeks before your site goes live, scheduled by your manager.
WHERE TO LOOK
Your manager's schedule email
03
If the system is down?
A paper downtime kit and a hotline run for the first two weeks.
WHERE TO LOOK
Downtime kit at every desk
04
Who do I call?
Your floor-walker first, then the service desk hotline.
WHERE TO LOOK
Number on the huddle card
05
Keep my old templates?
Templates are rebuilt once by each clinic; your lead signs off.
WHERE TO LOOK
Template sign-off sheet
06
How will patients know?
Email, text and lobby signs begin four weeks before your site goes live.
WHERE TO LOOK
Lobby signs and website
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 30
KEY MESSAGES
Three messages every leader repeats
Source: Northfield Health System communications plan, Sep 2026.
30
01
Why now
Patients wait 11 days for a new appointment and hold times average eight minutes.
Three schedule systems cannot share open slots.
Staff lose time moving between screens.
02
What changes
One platform, one booking workflow, one set of rules for all nine sites.
Your manager shows you the steps before go-live.
Patient care itself does not change.
03
How we help
Role-based training, a champion on every floor and extra help for four weeks after launch.
Questions go to your floor-walker first.
Proof: 11-day wait today, 3-day goal.
THE STORY IN ONE LINE
One schedule, easier access for every patient.
Use these words in every briefing, huddle and email. Local examples welcome; new claims are not.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 31
COMMUNICATIONS PLAN
Every audience hears on a countdown to go-live
Source: Northfield Health System communications plan, Sep 2026.
IMPACT
READINESS
COMMS
ADOPTION
31
AUDIENCE | T-12 WKS | T-8 WKS | T-4 WKS | T-1 WK | GO-LIVE | T+4 WKS
Executives | Case and funding | Steering update | Readiness vote | Go/no-go brief | Launch note | Results review
Physicians | Vision video | Peer demo | Template sign-off | Cheat sheet | Hotline | Fix list
Schedulers | Town hall | Training dates | Sandbox practice | Huddle card | Floor-walkers | Tips and wins
Nurses | Unit meeting | Role cards | Unit demo | Downtime kit | Hotline | Pulse check
Patients | None yet | None yet | Website notice | Email and text | Lobby signage | Survey
Rule. No audience hears a date from a channel it does not already trust.
Rule. Frontline staff hear first from their own manager, never from a broadcast.
Rule. Patients hear only after staff are trained at their site.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 32
RESILIENCE
Recovery is the weakest control
32
TAKEAWAY
Four of five clinical systems have never tested a recovery.
Backups exist; the untested failover is the exposure.
SYSTEM | BACKUP | FAILOVER | TESTED | DOCUMENTED
NorthChart EHR | 1 | 2 | 4 | 1
Lab information | 2 | 3 | 3 | 1
Pharmacy | 1 | 2 | 2 | 1
Imaging archive | 3 | 4 | 4 | 2
Scheduling | 1 | 1 | 3 | 0
None
Low
Some
High
Severe
WHAT WE RECOMMEND
Test failover for the imaging archive and the EHR before go-live.
Document recovery steps for the imaging archive, which scores worst on every control.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 33
OUR DIFFERENCE
You will feel the difference in how we work
33
Our cross-functional teams combine hands-on finance, data and change experience with the technical depth to solve the whole problem.
We work alongside your team as player-coaches, moving from architecture and guardrails through engineering and operations to go-live.
HANDOVER TARGET
Day 90
Your team runs the platform.
OTHER FIRMS
One-time benefit capture
Technology-focused
Generic blueprint
Siloed workstreams
Vendor-led delivery
HOW WE WORK
Iterative path to go-live
Platform-product focus
Integrated architecture
Player-coach partnership
Cross-discipline teams
WHAT THAT MEANS FOR YOU
We build the capability to own, run and evolve the platform.
Cross-functional teams work together through delivery.
We apply data, cloud, security and change expertise.
We target go-live outcomes, not only fixed scope.
We set measurable goals for speed, adoption and cost.
Healthcare payer and platform experience shapes decisions.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 34
OUR DIFFERENCE
You will feel the difference in how we work
34
Our cross-functional teams combine hands-on finance, data and change experience with the technical depth to solve the whole problem.
We work alongside your team as player-coaches, moving from architecture and guardrails through engineering and operations to go-live.
HANDOVER TARGET
Day 90
Your team runs the platform.
OTHER FIRMS
One-time benefit capture
Technology-focused
Generic blueprint
Siloed workstreams
Vendor-led delivery
HOW WE WORK
Iterative path to go-live
Platform-product focus
Integrated architecture
Player-coach partnership
Cross-discipline teams
WHAT THAT MEANS FOR YOU
We build the capability to own, run and evolve the platform.
Cross-functional teams work together through delivery.
We apply data, cloud, security and change expertise.
We set measurable goals for speed, adoption and cost.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 35
35
OUR DIFFERENCE
You will feel the difference
Our cross-functional teams combine hands-on finance, data and change experience.
HANDOVER TARGET
Day 90
Your team runs the platform.
OTHER FIRMS
One-time benefit capture
Technology-focused
Generic blueprint
Siloed workstreams
Vendor-led delivery
HOW WE WORK
Iterative path to go-live
Platform-product focus
Integrated architecture
Player-coach partnership
Cross-discipline teams
WHAT THAT MEANS FOR YOU
We build the capability to own, run and evolve the platform.
Cross-functional teams work together through delivery.
We apply data, cloud, security and change expertise.
We set measurable goals for speed, adoption and cost.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 36
BUILD AND SUSTAIN
Shared context supports both Build and Sustain
36
SHARED FOUNDATION
Source-backed evidence from code and data.
Validated process context owned by the business.
Approved decisions and current artifacts.
Review and test results kept beside the evidence.
Governed retrieval connects the foundation to bounded work.
Build
HOW CONTEXT IS USED
Retrieve process, rules, requirements and open questions for a bounded design, coding, testing or cutover task.
VALUE OPPORTUNITY
Warmer handoffs, faster prototyping, stronger traceability and earlier visibility of gaps.
Sustain
HOW CONTEXT IS USED
Connect bug reports and change requests to documented intent, architecture and tests for impact analysis.
VALUE OPPORTUNITY
Faster investigation, better knowledge preservation and less maintenance effort over time.
The context layer compounds in value only while teams keep it current, governed and source-linked.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 37
HOW THE DECISION WAS MADE
Six weeks from question to a decision on the event bus
37
4 AUG
Question raised
11 AUG
Options framed
4 SEP
Evaluation
12 SEP
Decision
12 SEP 2027
Review date
Integration incidents reach the board.
Three options and criteria agreed.
Workshop scores and a cost model.
Review board accepts Option B.
Check cost and incident targets.
WHO TOOK PART
EVIDENCE REVIEWED
MO
Maya Okafor
Chief architect
LS
Lena Soto
Clinical informatics
DH
Dev Hartley
Platform lead
RK
Rui Kato
Finance partner
Integration incident log, last 12 months
Cost model for all three options
Architecture workshop scores
Reference check with two peer systems
Vendor briefings for Option C
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 38
HOW THE DECISION WAS MADE
Six weeks from question to a decision
PRINCIPLES
DECISIONS
STANDARDS
ROADMAP
38
Question raised
4 AUG
Integration incidents reach the board.
Options framed
11 AUG
Three options and criteria agreed.
Evaluation
4 SEP
Workshop scores and a cost model.
Decision
12 SEP
Review board accepts Option B.
Review date
12 SEP 2027
Check cost and incident targets.
WHO TOOK PART
MO
Maya Okafor
Chief architect
LS
Lena Soto
Clinical informatics
DH
Dev Hartley
Platform lead
RK
Rui Kato
Finance partner
EVIDENCE REVIEWED
Integration incident log, last 12 months
Cost model for all three options
Architecture workshop scores
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 39
BUY VERSUS BUILD
AI shifts buy versus build toward strategic fit
39
BUY
Accelerate standard capabilities
BUILD
Own differentiated capabilities
BEST WHEN
Needs are common
Speed beats customization
Vendors carry the roadmap
TRADE-OFFS
Fit gaps force compromise
Roadmaps constrain change
Switching costs build up
BEST WHEN
Workflows give an edge
Data and roadmap control
Talent is already in place
TRADE-OFFS
Needs durable capability
You own maintenance
Hiring takes time
MODERNIZATION ECONOMICS
AI lowers cost at every stage
PLAN AND UNDERSTAND
Faster discovery, mapping and requirements
Weeks of analysis become days.
IMPLEMENT AND BUILD
Accelerate coding, testing and migration
Agents draft, people review.
MAINTAIN LEGACY
Cut run cost and reliance on scarce skills
Fewer specialists on call.
As AI lowers planning, build and run costs, choose by strategic fit, differentiation and ownership.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 40
COMMERCIALS
$720K rests on four assumptions
40
PHASE | TIMING | SHARE | FEE
Diagnose | Weeks 1–4 | 30% | $216K
Design | Weeks 5–10 | 40% | $288K
Roadmap | Weeks 11–14 | 30% | $216K
Total fixed fee |  | 100% | $720K
HOW IT IS PAID
Invoiced as each phase is accepted, net 30
Expenses at cost, capped at 8% of fees
ASSUMPTIONS
14 business units in scope
Data access in week 1
Decisions within 5 business days
One ERP instance, no new modules
Changes follow the change process.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 41
APPROACH
From revenue-cycle challenges to measurable outcomes
41
Challenges
Slow cash posting
Rising denials
Fragmented billing
Late patient payments
Manual denial rework
41 days
average time from discharge to cash
PRODUCTS
Remittance posting
Posts cash at receipt
Denial prevention
Catches errors early
Patient billing suite
One clear statement
USE CASES
Propensity scoring
Ranks accounts by likelihood to pay
Sets the daily work queue
Next-best action
Chooses the call, text or plan
Adapts to each account
OUTCOMES
Faster cash
Fewer touches
Clearer bills
Start from the challenge, not the tool: each product pays off when a use case makes it a repeatable action.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 42
CUSTOM SOFTWARE
Custom software scales what makes you unique
42
WHY BUILD
Make software conform to the business
01
Unique processes
Encode the workflows that set you apart.
02
Familiar language
Keep the vocabulary your people use.
03
Selective change
Modernize only what needs to change.
ADVANTAGE 01
Scale what makes you unique
Turn distinctive processes into repeatable operations.
ADVANTAGE 02
Modernize without upheaval
Keep familiar roles and vocabulary.
CHANGE ON YOUR TERMS
Less translation, less retraining.
Build when differentiation matters and you want to choose where the business changes.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 43
DIGITAL FRONT DOOR
Three insights explain where patients drop away
Source: Sample figures for layout only; replace with current firm data before use.
43
41,200
Invited
22,600
Registered
13,900
Booked online
9,700
Completed visit
Insight 1: Registration loses 45% of invitees
Identity checks fail on the first try for one in five.
Insight 2: Booking is a phone habit
Patients over 65 book 3x more by phone than online.
Insight 3: Visits convert once booked
70% of online bookings are completed, above phone.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 44
CAPABILITY ASSESSMENT
Front door scores well on process, poorly on data
Source: Sample ratings for layout only; replace before use.
44
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | WHAT WE FOUND
Patient access Front door | 3 | 2 | 2 | 3 | 2 | Online booking covers 40% of visits Two registration workflows by site Add a single eligibility check
Scheduling Front door | 3 | 3 | 2 | 3 | 3 | Templates differ by clinic Self-scheduling live at three sites Standardize visit-type rules
Referral management Front door | 2 | 1 | 1 | 2 | 2 | Referrals arrive by fax and portal No shared status view Stand up a referral queue
Revenue cycle Revenue | 4 | 5 | 3 | 3 | 4 | Rules engine at posting is mature Close takes eight days, not five Month-end review is manual
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 45
CAPABILITY ASSESSMENT
Revenue and care delivery: strong cores, weak handoffs
Source: Sample ratings for layout only; replace before use.
45
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | WHAT WE FOUND
Patient billing Revenue | 3 | 3 | 3 | 2 | 3 | Statements are clear and on time Payment plans sit outside the platform
Denials management Revenue | 2 | 2 | 2 | 2 | 1 | Denial reasons are not coded Rework is owned by no one
Clinical documentation Care delivery | 4 | 4 | 3 | 4 | 3 | Templates are strong and reused Voice capture is live in two units
Care coordination Care delivery | 2 | 2 | 1 | 3 | 2 | Handoffs run on phone and email Care plans live in three tools
Supply chain Operations | 3 | 2 | 2 | 2 | 3 | Contracts are tracked by site Item master has duplicates
Workforce management Operations | 2 | 3 | 2 | 2 | 3 | Rosters are built by hand Credentialing is on time
CAPABILITY HEAT MAP WITH NOTES (CONTINUED, 2 OF 3)
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 46
CAPABILITY ASSESSMENT
Referrals, denials and care coordination score lowest
Source: Sample ratings for layout only; replace before use.
46
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | WHAT WE FOUND
Patient access | 3 | 2 | 2 | 3 | 2 | Two registration flows across sites Eligibility is checked after arrival
Referral management | 2 | 1 | 1 | 2 | 2 | Referrals arrive by fax and portal No shared status view
Revenue cycle | 4 | 5 | 3 | 3 | 4 | Rules engine at posting is mature Month-end review is still manual
Denials management | 2 | 2 | 2 | 2 | 1 | Denial reasons are not coded Rework has no owner
Clinical documentation | 4 | 4 | 3 | 4 | 3 | Templates are strong and reused Voice capture live in two units
Care coordination | 2 | 2 | 1 | 3 | 2 | Handoffs run on phone and email Care plans live in three tools
FRONT DOOR
REVENUE
CARE DELIVERY
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 47
CAPABILITY ROADMAP
Start with denials and referrals, then lift the rest
Source: Sample ratings for layout only; replace before use.
47
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | HORIZON | WHAT WE FOUND
Patient access | 3 | 2 | 2 | 3 | 2 |  | Two registration flows across sites Eligibility is checked after arrival
Referral management | 2 | 1 | 1 | 2 | 2 |  | Referrals arrive by fax and portal No shared status view
Revenue cycle | 4 | 5 | 3 | 3 | 4 |  | Rules engine at posting is mature Month-end review is still manual
Denials management | 2 | 2 | 2 | 2 | 1 |  | Denial reasons are not coded Rework has no owner
Clinical documentation | 4 | 4 | 3 | 4 | 3 |  | Templates are strong and reused Voice capture live in two units
Care coordination | 2 | 2 | 1 | 3 | 2 |  | Handoffs run on phone and email Care plans live in three tools
NEXT
NOW
LATER
NOW
LATER
NEXT
FRONT DOOR
REVENUE
CARE DELIVERY
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Now this quarter, Next after, Later backlog
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 48
CAPABILITY ASSESSMENT
Seven capabilities and the reason behind each score
Source: Sample ratings for layout only; replace before use.
48
CAPABILITY | PROC | TECH | DATA | PPL | GOV | NOTES
Patient access | 3 | 2 | 2 | 3 | 2 | Two registration flows Eligibility checked late
Scheduling | 3 | 3 | 2 | 3 | 3 | Rules differ by clinic Self-scheduling at 3 sites
Referral management | 2 | 1 | 1 | 2 | 2 | Faxes and portal mixed No shared status view
Revenue cycle | 4 | 5 | 3 | 3 | 4 | Rules engine is mature Month-end review is manual
Patient billing | 3 | 3 | 3 | 2 | 3 | Statements are on time Plans sit outside billing
Denials management | 2 | 2 | 2 | 2 | 1 | Denials are not coded Rework has no owner
Clinical documentation | 4 | 4 | 3 | 4 | 3 | Templates well reused Voice capture in 2 units
Process leads. It is the top score in five of seven rows.
Data lags. Referral management scores 1 on technology and data.
Floor. Denials has a 1 on governance.
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 49
CAPABILITY ASSESSMENT
Enterprise capabilities trail on data and people
Source: Sample ratings for layout only; replace before use.
49
CAPABILITY | PROC | TECH | DATA | PPL | GOV | NOTES
Supply chain | 3 | 2 | 2 | 2 | 3 | Item master has duplicates Contracts tracked by site Clean item master first Pool volumes across sites
Workforce management | 2 | 3 | 2 | 2 | 3 | Rosters are built by hand Credentialing is on time Open reqs data is stale Automate roster build
Data and analytics | 2 | 3 | 2 | 2 | 2 | Reports rebuilt per team Master data has no owner Name data stewards Publish a metric catalog
Cybersecurity | 3 | 4 | 3 | 3 | 5 | Controls tested yearly Access review quarterly Vendor risk is tracked Add live monitoring
CAPABILITY HEAT MAP WITH NOTES (CONTINUED, 3 OF 3)
Security holds. Governance reaches 5 in cybersecurity.
Data is the gap. Master data has no owner in three of four rows.
People next. Workforce and analytics both score 2.
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 50
CAPABILITY ASSESSMENT
Four capabilities need attention first
Source: Sample ratings for layout only; replace before use.
50
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | PRIORITY | WHAT WE FOUND
Referral management Front door | 2 | 1 | 1 | 2 | 2 |  | Referrals arrive by fax and portal No shared status view
Denials management Revenue | 2 | 2 | 2 | 2 | 1 |  | Denial reasons are not coded Rework has no owner
Care coordination Care delivery | 2 | 2 | 1 | 3 | 2 |  | Handoffs run on phone and email Care plans live in three tools
Supply chain Care delivery | 3 | 2 | 2 | 2 | 3 |  | Item master has duplicates Contracts tracked by site, not system
Revenue cycle Revenue | 4 | 5 | 3 | 3 | 4 |  | Rules engine at posting is mature Month-end review is still manual
P1
P1
P2
P3
P4
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
P1 fix now, P2 next, P3 plan, P4 hold
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 51
CARE DELIVERY DETAIL
Care delivery and operations: one card per row
Source: Sample ratings for layout only; replace before use.
51
LOCATOR
A1
A2
A3
A4
A5
A6
A7
A8
A9
1 Ad hoc
5 Optimized
A7
Clinical documentation
PRO
4
TEC
4
DAT
3
PPL
4
GOV
3
Templates are strong and reused
Voice capture live in two units
Scale ambient notes to eight units
A8
Care coordination
PRO
2
TEC
2
DAT
1
PPL
3
GOV
2
Handoffs run on phone and email
Care plans live in three tools
Pilot a shared care plan in oncology
A9
Supply chain
PRO
3
TEC
2
DAT
2
PPL
2
GOV
3
Item master has duplicates
Contracts tracked by site, not system
Clean the item master first
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 52
REVENUE CYCLE DETAIL
Denials management is the weakest of the revenue rows
Source: Sample ratings for layout only; replace before use.
52
A6
Denials management
PRO
2
TEC
2
DAT
2
PPL
2
GOV
1
Overall 2 of 5
WHAT DRIVES THE SCORE
Denial reasons are not coded
Rework has no owner
Appeals follow no playbook
WHAT WE'D DO
Code every denial at source
Name one denials owner
Write the appeal playbook
LOCATOR
ROW A6
ACROSS A4 TO A6 (CONTINUED, 2 OF 2)
Process outruns data. Revenue cycle scores 4 on process but 3 on data.
Denials are the gap. A6 is the only revenue row with a 1.
Lowest cell. Governance in denials management scores 1.
Sequence. Code denials first; rules and billing changes follow.
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 53
REVENUE CYCLE DETAIL
Revenue cycle and billing: process is ahead of the platform
Source: Sample ratings for layout only; replace before use.
53
A4
Revenue cycle
PRO
4
TEC
5
DAT
3
PPL
3
GOV
4
Overall 4 of 5
WHAT DRIVES THE SCORE
Rules engine at posting is mature
Month-end review is still manual
Close takes eight days, not five
WHAT WE'D DO
Extend rules to the remaining sites
Automate the day-one review
Publish a daily close status
A5
Patient billing
PRO
3
TEC
3
DAT
3
PPL
2
GOV
3
Overall 3 of 5
WHAT DRIVES THE SCORE
Statements are clear and on time
Payment plans sit outside the platform
Lockbox posting runs on a spreadsheet
WHAT WE'D DO
Move plans into the billing system
Retire the lockbox spreadsheet
Add text-to-pay for balances
LOCATOR
ROWS A4–A5
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 54
FRONT-DOOR DETAIL
Front-door rows in depth
Source: Sample ratings for layout only; replace before use.
54
LOCATOR
A1
A2
A3
A4
A5
A6
A7
A8
A9
A1
Patient access
PRO
3
TEC
2
DAT
2
PPL
3
GOV
2
Drives it. Two registration flows across sites; eligibility checked after arrival.
We'd do. Run one eligibility check at booking; train front desks on a single script.
A2
Scheduling
PRO
3
TEC
3
DAT
2
PPL
3
GOV
3
Drives it. Self-scheduling live at three sites; visit-type rules differ by clinic.
We'd do. Standardize visit-type rules; automate the waitlist.
A3
Referral management
PRO
2
TEC
1
DAT
1
PPL
2
GOV
2
Drives it. Referrals arrive by fax and portal; no shared status view.
We'd do. Stand up one referral queue; track leakage by specialty.
1 Ad hoc
5 Optimized
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 55
CAPABILITY ASSESSMENT
Revenue cycle is the group to look at first
Source: Sample ratings for layout only; replace before use.
55
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | OVERALL
Patient access | 3 | 2 | 2 | 3 | 2 | 2
Scheduling | 3 | 3 | 2 | 3 | 3 | 3
Referral management | 2 | 1 | 1 | 2 | 2 | 2
Revenue cycle | 4 | 5 | 3 | 3 | 4 | 4
Patient billing | 3 | 3 | 3 | 2 | 3 | 3
Denials management | 2 | 2 | 2 | 2 | 1 | 2
Clinical documentation | 4 | 4 | 3 | 4 | 3 | 4
Care coordination | 2 | 2 | 1 | 3 | 2 | 2
Supply chain | 3 | 2 | 2 | 2 | 3 | 2
A1
A2
A3
A4
A5
A6
A7
A8
A9
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Reference badges. Each row keeps its code on the slides that follow.
Overall. The rounded mean of five dimensions.
NEXT TWO SLIDES
Detailed notes follow
for A4–A6
A4
Revenue cycle
A5
Patient billing
A6
Denials management
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 56
CAPABILITY ASSESSMENT
Revenue cycle is the group to look at first
Source: Sample ratings for layout only; replace before use.
56
CAPABILITY | PROCESS | TECHNOLOGY | DATA | PEOPLE | GOVERNANCE | OVERALL
Patient access | 3 | 2 | 2 | 3 | 2 | 2
Scheduling | 3 | 3 | 2 | 3 | 3 | 3
Referral management | 2 | 1 | 1 | 2 | 2 | 2
Revenue cycle | 4 | 5 | 3 | 3 | 4 | 4
Patient billing | 3 | 3 | 3 | 2 | 3 | 3
Denials management | 2 | 2 | 2 | 2 | 1 | 2
Clinical documentation | 4 | 4 | 3 | 4 | 3 | 4
Care coordination | 2 | 2 | 1 | 3 | 2 | 2
Supply chain | 3 | 2 | 2 | 2 | 3 | 2
A1
A2
A3
A4
A5
A6
A7
A8
A9
FRONT DOOR
REVENUE
CARE DELIVERY
1 Ad hoc
2 Repeatable
3 Defined
4 Managed
5 Optimized
Reference badges. Each row keeps its code on the slides that follow.
Overall. The rounded mean of five dimensions.
NEXT TWO SLIDES
Detailed notes follow
for A4–A6
A4
Revenue cycle
A5
Patient billing
A6
Denials management
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 57
CAPABILITY MAP
Four domains set the investment order
57
ACCESS
Self-scheduling
Find a provider
Referral intake
Pre-registration
Clearance
CARE DELIVERY
Documentation
Order entry
Care planning
Bedside devices
Virtual care
REVENUE
Charge capture
Claims
Denials
Patient billing
Contracts
DATA
Reporting
Master data
Data quality
Interoperability
Governance
PRIORITY
None
Low
Medium
High
Top
HIGHEST PRIORITY
DENIALS AND MASTER DATA
Both sit at the top and feed each other: bad data drives denials.
QUICK WIN
SELF-SCHEDULING
Highest access need and the lowest build effort in the map.
HOLD
CONTRACTS AND CLAIMS
Already working; revisit after the revenue cycle program.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 58
OUR APPROACH · PHASE 2
Reusable patterns speed up the platform build
Source: West Monroe engineering patterns, Northfield delivery plan.
58
PREBUILT INGESTION
Standard pipelines land data from varied sources in one common model.
CONFIGURATION-DRIVEN PIPELINES
Pipelines are built and changed through configuration, so new feeds take hours rather than weeks, and every change is reviewed.
METADATA-DRIVEN TRACKING
Parameters define what, where and when data moves, and log every run.
AI-ASSISTED DATA MODELING
Pairs with a modeling accelerator to speed up and standardize design.
ANALYTICS TOOL INTEGRATION
Insight reaches users inside the BI workflow they already use.
LOW-CODE AND NOTEBOOKS
Blended GUI and notebook steps orchestrate data movement end to end.
REUSABLE ASSETS
Northfield keeps the pipelines, templates and tests to support future migrations, so each wave starts further ahead.
FAMILIAR TECHNOLOGY STACK
Existing cloud skills carry over, so the move to the new tooling is smooth.
Benefits with AI support
Faster build, less rework and consistent controls.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 59
CHANGE IMPACT: FRONT-DESK SCHEDULERS
Front-desk schedulers are hit hardest on process, technology and role
Source: Northfield Health System change impact assessment, Sep 2026.
59
HIGH IMPACT
01
Process
Walk-in and phone booking merge into one scheduling workflow with new double-booking rules.
Support: Redesign sessions with five clinics.
HIGH IMPACT
02
Technology
Three legacy schedule screens are replaced by a single web platform with new login.
Support: Sandbox practice from week 6.
HIGH IMPACT
03
Role
Schedulers own referral holds and waitlist outreach that used to sit with nurses.
Support: Updated role cards and job aids.
MEDIUM IMPACT
04
Skills
Template building and rules-based overbooking are new skills for the team.
Support: Eight hours of role-based training.
Scale: 142 schedulers, nine sites
Limit: 61 work part time
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 60
INVESTMENT AND VALUE
Each month of delay gives up $217K of value
Source: Sample figures for layout only; replace with current program data before use.
60
VALUE FORGONE EACH MONTH
$217K
$2.6M a year, divided by 12
Six-month delay costs
$1.3M
Payback moves to
month 37
A year of delay costs
$2.6M
Avoidable cost if nothing changes
$M A YEAR
Chart: 
| YEAR 1 | YEAR 2 | YEAR 3 | YEAR 4 | YEAR 5
Status quo | 3.1 | 3.3 | 3.5 | 3.7 | 3.9
With program | 2.5 | 1.5 | 0.9 | 1.1 | 1.3
Manual close hours grow 6% a year with volume
Denied claims keep writing off 9.1% of billed revenue
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 61
INTELLIO ASSETS
Twenty-four accelerators by segment and phase
61
Read down a column to follow one phase through the PDLC, or across a row to see everything available in a segment.
HOW TO USE
Two accelerators each
Start with the first in every cell
Add the second as scope grows
Both ship with playbooks
Rationalize
Build
Sustain
Identify
Portfolio Analyzer
Dependency Mapper
Code Scanner
Interface Profiler
Estate Monitor
Drift Alerts
Define
Disposition Modeler
Risk Scorer
Migration Planner
Cutover Playbooks
Service Playbooks
SLO Designer
Build
Target Blueprints
Architecture Linter
Replatform Kit
Test Harness
Release Factory
Runbook Automator
Optimize
Value Tracker
Benefit Dashboard
Data Mover
Reconciler
FinOps Optimizer
Capacity Forecaster
Source: Sample names for layout only; replace with the current catalog before use.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 62
STAKEHOLDER INTERVIEWS
Four stakeholders need a sponsor push
Source: Sample names for layout only; replace with engagement stakeholders before use.
62
BLOCKED · 34 DAYS
Chief Medical Officer · Clinical ops
Ask: CEO office holds 45 minutes
Open: who owns documentation standards
NO RESPONSE · 21 DAYS
Patient Access Supervisors
Ask: COO releases team for 60 minutes
Open: where registration errors are found
RESCHEDULED · 12 DAYS
VP Supply Chain · Finance
Ask: shared Thursday slot
Open: spend outside contracts
RESCHEDULED · 9 DAYS
Chief Digital Officer · IT
Ask: sponsor note on priority
Open: platform roadmap fit
19 days
average wait across the four
RISK IF UNRESOLVED
2
findings stay unvalidated at the readout on Nov 3.
ASKS THIS WEEK
CEO office: 45 minutes for the CMO
COO: release registrars for 60 minutes
CFO: route the board chair request
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 63
STAKEHOLDER INTERVIEWS
Three stakeholders have waited more than ten days
Source: Sample names for layout only; replace with engagement stakeholders before use.
63
STAKEHOLDER | STATUS | DAYS | REASON
Chief Medical Officer Clinical ops | Blocked | 34 | Calendar blocked by assistant
Patient Access Supervisors Patient access | No response | 21 | No reply to three emails
VP Supply Chain Finance | Rescheduled | 12 | Rescheduled twice
Chief Digital Officer IT | Rescheduled | 9 | Rescheduled; sponsor note due
Board finance chair Finance | Awaiting date | 7 | Awaiting CFO routing
Dir., Revenue Integrity Revenue cycle | Awaiting date | 5 | Rescheduled once
ESCALATION ASKS
3
sponsor actions needed this week
CEO office to hold 45 minutes for the CMO
COO to release registrars for 60 minutes
CFO to route the board chair request
Until then: clinical and front-end findings rest on documents only.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 64
STAKEHOLDER INTERVIEWS
Revenue cycle sees denials start at authorization
Source: Sample names for layout only; replace with engagement stakeholders before use.
64
STAKEHOLDER
J. Alvarez
VP Revenue Cycle
DEPARTMENT AND DATE
Revenue cycle
Sep 8, 60 minutes
FORMAT
Onsite, Main campus
INTERVIEWERS
K. Ortiz, W. Lee
TOPIC 1
Denials
Authorization gaps cause 40% of denials
Appeals take 45 days
TOPIC 2
Registration
Front-desk errors found at billing
No eligibility check at check-in
TOPIC 3
Tooling
Three work queues, no single view
Reports rebuilt by hand each month
“
We find it at billing, three weeks late.
VP REVENUE CYCLE
PAIN AND OPPORTUNITY
Pain: manual rework
Pain: no shared view
Idea: one work queue
FOLLOW-UPS AND QUESTIONS
Denial extract: received
Appeal staffing: pending Oct 6
Open: who owns payer contracts?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 65
STAKEHOLDER INTERVIEWS
Five findings from the revenue cycle interview
Source: Sample names for layout only; replace with engagement stakeholders before use.
65
J. Alvarez
VP Revenue Cycle
DEPARTMENT AND DATE
Revenue cycle · Sep 8
INTERVIEWERS
K. Ortiz, W. Lee
01
Denials start at authorization
40% of denials trace to missing authorizations. So what: fix intake first.
02
Errors surface at billing
Front-desk errors are found three weeks late. So what: add check-in checks.
03
Three queues, no shared view
Teams work denials in separate queues. So what: build one queue by payer.
04
Appeals average 45 days
Two analysts hold the appeal know-how. So what: cross-train and staff the tail.
05
Reports are hand-built
Monthly reports restart in spreadsheets. So what: automate the denial extract.
“
We find it at billing, three weeks late.
J. ALVAREZ
FOLLOW-UP | STATUS
Denial extract | Received
Appeal staffing | Pending
Contract owner | Open
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 66
STAKEHOLDER INTERVIEWS
Patient access leads agree on registration as the first fix
Source: Sample names for layout only; replace with engagement stakeholders before use.
66
Group session · Sep 25 · Onsite, Main campus · 90 min · K. Ortiz, A. Cole
DIRECTOR, PATIENT ACCESS
M. Chen
Errors begin at the front desk
Three scheduling tools in use
Wants real-time eligibility
PATIENT ACCESS SUPERVISOR
B. Kowalski
Staff re-key data twice
Turnover is highest at intake
Prior-auth data is slow to arrive
SCHEDULING LEAD
U. Lindgren
Templates differ by clinic
Cancellations are not tracked
Open to a shared scheduling tool
3 of 3
name registration quality as the first fix
OPPORTUNITIES
Check eligibility at check-in
One scheduling template set
Shared error dashboard
FOLLOW-UPS AND OPEN QUESTIONS
Registration error log: received
Prior-auth data: overdue 3 days
Open: who owns template changes?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 67
STAKEHOLDER INTERVIEWS
Revenue cycle sees denials start at authorization
Source: Sample names for layout only; replace with engagement stakeholders before use.
67
J. Alvarez
VP Revenue Cycle
DEPARTMENT
Revenue cycle
DATE AND FORMAT
Sep 8 · Onsite · 60 min
INTERVIEWERS
K. Ortiz, W. Lee
01
Denials start at authorization
40% of denials trace to missing authorizations. So what: fix intake before appeals.
02
Errors surface at billing
Front-desk errors are found about three weeks after the visit. So what: add a check-in step.
03
Three work queues, no single view
Teams hide backlog in separate queues and hand-built reports. So what: one queue by payer.
04
Appeals depend on two analysts
Appeals average 45 days and the know-how sits with two people. So what: cross-train now.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 68
STAKEHOLDER INTERVIEWS
Denials start at authorization
Source: Sample names for layout only; replace with engagement stakeholders before use.
68
J. Alvarez
VP Revenue Cycle
DEPARTMENT
Revenue cycle
DATE AND FORMAT
Sep 8 · Onsite · 60 min
INTERVIEWERS
K. Ortiz, W. Lee
01
Denials start at authorization
Evidence: 40% of denials trace to authorization gaps. Implication: fix intake, not appeals.
02
Errors surface late
Evidence: front-desk errors found at billing, three weeks on. Implication: add a check-in eligibility step.
03
No single work view
Evidence: three queues, reports rebuilt by hand monthly. Implication: one queue by payer.
04
Appeal know-how is concentrated
Evidence: two analysts hold the practice behind 45-day appeals. Implication: cross-train first.
05
Payer contracts have no owner
Evidence: nobody could name one owner. Implication: assign an owner before redesign.
FOLLOW-UPS AND QUESTIONS
Received: denial extract; appeal staffing due Oct 6
Open: who owns payer contracts?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 69
STAKEHOLDER INTERVIEWS
J. Alvarez, VP Revenue Cycle: Sep 8 interview
Source: Sample names for layout only; replace with engagement stakeholders before use.
69
DEPARTMENT
Revenue cycle
DATE AND FORMAT
Sep 8 · Onsite · 60 min
INTERVIEWERS
K. Ortiz, W. Lee
TOPIC | KEY POINT | PAIN POINT OR OPPORTUNITY
Denials | 40% of denials trace to authorization gaps | Rework after day 30 is manual
Registration | Front-desk errors surface at billing | No eligibility check at check-in
Tooling | Three work queues, no single view | Reports rebuilt by hand monthly
Appeals | Appeals average 45 days to resolve | Two analysts hold the know-how
“
We find it at billing, three weeks late.
J. ALVAREZ
OPPORTUNITIES
One work queue by payer
Eligibility check at check-in
FOLLOW-UPS AND QUESTIONS
Denial extract: received Sep 22
Appeal staffing: pending, due Oct 6
Open: who owns payer contracts?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 70
STAKEHOLDER INTERVIEWS
Fifteen more interviews run in three waves through October
Source: Sample names for layout only; replace with engagement stakeholders before use.
70
BY OCT 16
Wave 1 · Executives
Chief Nursing Officer
Oct 7 · Clinical priorities
Chief Operating Officer
Oct 8 · Operating model
VP Supply Chain
Oct 9 · Spend scope
Chief Digital Officer
Oct 13 · Roadmap fit
Board finance chair
Oct 15 · Funding view
BY OCT 23
Wave 2 · Operational leaders
Director, Scheduling
Oct 17 · Template rules
Director, Billing
Oct 20 · Statement process
Mgr, Credentialing
Oct 21 · Payer enrollment
Dir., Quality
Oct 22 · Reporting load
Mgr, Cash Posting
Oct 23 · Posting lag
BY OCT 30
Wave 3 · Front-line and SMEs
Registration leads (3)
Oct 24 · Workflow walk
Coding specialists (4)
Oct 27 · Query volume
Denials analysts (3)
Oct 28 · Appeal tooling
Service desk lead
Oct 29 · Incident trends
Unit clerks (3)
Oct 30 · Charge capture
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 71
STAKEHOLDER INTERVIEWS
Finance and compliance answered fastest
Source: Sample names for layout only; replace with engagement stakeholders before use.
71
PERSON | DEPARTMENT | MET | FOLLOW-UP REQUEST | STATUS
J. Alvarez VP Revenue Cycle | Revenue cycle | Sep 8 | Denial reason-code extract | Received
M. Chen Director, Patient Access | Patient access | Sep 9 | Registration error log | Received
R. Okafor Chief Information Officer | IT | Sep 10 | Application inventory | Pending
S. Patel Dir., Enterprise Apps | IT | Sep 11 | Interface and integration map | Pending
L. Brandt Chief Financial Officer | Finance | Sep 15 | FY26 budget by department | Received
D. Moreau Controller | Finance | Sep 16 | Month-end close calendar | Received
Finance and compliance. Every request met inside a week of the interview.
Clinical operations. One request blocked pending CMO sponsor action.
Patient access. Prior-authorization data is slow to arrive.
IT. Two inventories are in progress, due next week.
REQUESTS MET
5 of 12
with four pending and three open.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 72
STAKEHOLDER INTERVIEWS
Leaders agree on the problem and differ on the order
Source: Sample names for layout only; replace with engagement stakeholders before use.
72
REVENUE CYCLE
J. Alvarez, VP Revenue Cycle
Denials rise on missing authorization
Rework is manual after day 30
Wants one work queue
PATIENT ACCESS
M. Chen, Director
Registration errors start at the front desk
Three scheduling tools in use
Asks for real-time eligibility
IT
R. Okafor, CIO
Two platforms near end of support
Integration is the main risk
Prefers phased cutover
FINANCE
L. Brandt, CFO
Close takes 12 days
Sees denials as a cash lever
Needs a case by January
COMPLIANCE
K. Ito, Chief Compliance Officer
Audit findings repeat each year
Wants controls built in
Open to automation
HIM
P. Silva, Director
Coding backlog averages 9 days
Documentation gaps drive denials
Short two coders
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 73
STAKEHOLDER INTERVIEWS
What eight leaders told us
Source: Sample names for layout only; replace with engagement stakeholders before use.
73
J. Alvarez, VP Revenue Cycle. Denials start at authorization; rework after day 30 is manual.
M. Chen, Patient Access. Registration errors begin at the front desk; three scheduling tools.
R. Okafor, CIO. Two platforms near end of support; integration is the main risk.
L. Brandt, CFO. Close takes 12 days; wants a funded case by January.
K. Ito, Compliance. Audit findings repeat; wants controls built into workflow.
P. Silva, HIM. Coding backlog averages 9 days; short two coders.
T. Wallace, Clinical Ops. Staffing by unit varies; nurses re-key charge data.
D. Moreau, Controller. Manual journals at close; reconciliation lags a week.
HOW TO READ THIS
Four of eight put authorization and registration first
Finance, IT and compliance want a funded case, a phased cutover and built-in controls before any tool change.
4 of 8
name authorization and registration quality as the first fix
3 of 8
want controls and automation built into the workflow
2 of 8
need a funded case before January
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 74
COMMERCIALS
A $1.8M investment pays back in 14 months
Source: Illustrative Northfield business case; replace with validated figures before use.
74
$1.8M
total investment
$2.6M
annual run-rate benefit
14
months to payback
330%
three-year return
Cumulative net value
$M, BY QUARTER
Chart: 
| Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12
Net value | -0.6 | -1.2 | -1.4 | -0.7 | 0.1 | 0.9 | 1.7 | 2.6 | 3.4 | 4.3 | 5.1 | 6
Net value · 6
WHAT IT MEANS
Investment peaks in quarter 3
Net value turns positive in quarter 5
$6.0M net value by year three
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 75
MODERNIZATION LIFECYCLE
Each phase ends in a concrete outcome
75
01
Rationalize
Decide what to modernize, in what order, and why it pays back.
Portfolio assessment
Application rationalization
Target architecture
Business case
OUTCOME
A funded roadmap: every application has a disposition and a wave.
02
Build
Move the chosen applications and data onto the new platform, safely.
Re-platform
Refactor
Data migration
Cutover
OUTCOME
Applications live on the new platform with their data reconciled.
03
Sustain
Run the new estate well and keep it from aging into the next legacy.
Run and operate
Optimize
Modernization governance
Continuous modernization
OUTCOME
A run model and a pipeline that keep the estate current.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 76
MODERNIZATION LIFECYCLE
Every phase opens on criteria and closes at a gate
76
1 Rationalize
ENTRY CRITERIA
Mandate and sponsor named
Application data accessible
Budget for discovery released
EXIT CRITERIA
Every application dispositioned
Business case agreed by finance
GATES
G1 Portfolio decision
G2 Architecture and funding
2 Build
ENTRY CRITERIA
Roadmap and funding approved
Target architecture signed
Wave 1 team in place
EXIT CRITERIA
Rollback rehearsed and passed
Data reconciled to the penny
GATES
G3 Cutover readiness
G4 Steady-state handover
3 Sustain
ENTRY CRITERIA
Cutover complete, hypercare done
Runbooks accepted by support
Run budget transferred
EXIT CRITERIA
Service levels met two quarters
Next-wave candidates ranked
GATES
Quarterly health review
Annual re-rationalization
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 77
MODERNIZATION LIFECYCLE
Three phases, one lifecycle
77
THE IDEA
Decide, deliver, then keep it current
Most estates modernize once and then age. The lifecycle makes the third phase as deliberate as the first two.
12
subtracks across three phases
Rationalize
Decide
What to modernize, in what order
Portfolio assessment
Application rationalization
Target architecture
Business case
Build
Deliver
Move applications and data safely
Re-platform
Refactor
Data migration
Cutover
Sustain
Run
Run it well, keep it current
Run and operate
Optimize
Modernization governance
Continuous modernization
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 78
MODERNIZATION LIFECYCLE
Three phases, twelve subtracks, four gates
78
Northfield's scheduling and billing estate moves through the same three phases, each closed by a gate the steering group signs.
FOUR GATES
Exit gates
G1 · Portfolio decision
G2 · Architecture and funding
G3 · Cutover readiness
G4 · Steady-state handover
01
Rationalize
Portfolio assessment
Score 140 applications
Application rationalization
Retire, keep, move, rebuild
Target architecture
Scheduling, billing design
Business case
Cost, risk, benefit by wave
02
Build
Re-platform
Move to the landing zone
Refactor
Split the billing monolith
Data migration
Reconciled patient data
Cutover
Waves, rehearsals, go-live
03
Sustain
Run and operate
Monitoring and support
Optimize
Tune cost and capacity
Modernization governance
Standards and funding
Continuous modernization
Keep the estate current
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 79
MODERNIZATION LIFECYCLE
Each phase has its own leads and Intellio accelerators
79
Northfield's team and the Intellio accelerators change with each phase, but the three leads stay constant.
HOW TO READ
Reading the rows
Roles lead through the handoff
Accelerators are tuned to the estate
Each phase closes at a gate
01
Rationalize
LEAD ROLES
INTELLIO ACCELERATORS
Engagement lead
Portfolio Scan
Enterprise architect
Disposition Scorecard
Portfolio analyst
Reference Architecture Kit
Finance partner
Business Case Model
02
Build
LEAD ROLES
INTELLIO ACCELERATORS
Delivery lead
Landing Zone Blueprint
Cloud engineer
Refactor Toolkit
Data engineer
Data Reconciler
Quality lead
Cutover Runbook
03
Sustain
LEAD ROLES
INTELLIO ACCELERATORS
Service owner
Operations Playbook
Site reliability lead
Cost Optimizer
FinOps analyst
Governance Cadence Kit
Change lead
Modernization Radar
Source: Sample names for layout only; replace with the current catalog before use.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 80
COACHING PLAN
Four steps move Northfield from stage one to five
80
1
Assess
STAGE 1 → 2
Baseline each team on seven capabilities
Pick two pilot teams
Set the target stage
DONE WHEN
Every team has a scored baseline
2
Pilot
STAGE 2 → 3
Pair coaches with pilot teams
Build shared workflows and prompts
Name a workflow owner
DONE WHEN
Pilot teams reuse one shared workflow
3
Embed
STAGE 3 → 4
Connect agents to PM tool, repo and CI
Add risk-based approval gates
Train the next teams
DONE WHEN
Handoffs run through agents with review
4
Extend
STAGE 4 → 5
Add telemetry and monitoring agents
Extend to engineering, SRE and support
Hand the practice to Northfield
DONE WHEN
Skills improve from delivery data
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 81
CURRENT STATE
Northfield is at stage three; stage four needs three moves
81
INCREASING SCOPE
1
MANUAL
People do the work end to end.
2
AI-ASSISTED
AI helps with bounded tasks.
3
REPEATABLE
Teams reuse shared workflows.
4
INTEGRATED
People and agents coordinate.
5
SELF-IMPROVING
Telemetry refines shared skills.
YOU ARE HERE
TO REACH STAGE FOUR
NAME ONE OWNER PER WORKFLOW
Each shared workflow needs an accountable owner and a review step.
TO REACH STAGE FOUR
DEFINE THE HANDOFFS
Write down where agents hand work to people and back.
TO REACH STAGE FOUR
MEASURE CYCLE TIME
Track one flow metric so gains show up in delivery.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 82
AI-NATIVE PDLC
Three lessons shape the climb to AI-native delivery
82
INCREASING SCOPE
1
MANUAL
People do the work end to end.
2
AI-ASSISTED
AI helps with bounded tasks.
3
REPEATABLE
Teams reuse shared workflows.
4
INTEGRATED
People and agents coordinate.
5
SELF-IMPROVING
Telemetry refines shared skills.
INSIGHT 1
WORKFLOWS BEFORE TOOLS
Gains stall until teams share workflows, not just licenses.
INSIGHT 2
REVIEW KEEPS PACE
Defined review lets agents take on more of the work safely.
INSIGHT 3
TELEMETRY IS THE UNLOCK
Self-improvement needs delivery data agents can learn from.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 83
AI-NATIVE PDLC
Maturity has two axes: how wide and how deep
83
DEPTH OF INTEGRATION
PRODUCT TEAMS
ENGINEERING AND SRE
WIDER ORGANIZATION
5 SELF-IMPROVING
4 INTEGRATED FLOW
Target
3 TEAM PRACTICE
Today
Target
2 AI-ASSISTED
Today
Target
1 MANUAL
Today
BREADTH ACROSS THE ORGANIZATION
Shaded cells are stages already reached.
Go deep, then go wide
Depth is how far AI is built into the workflow. Breadth is how many functions share it.
Product teams lead at stage three
Engineering and SRE follow one stage behind
Support and go-to-market start at stage one
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 84
MATURITY MODEL
Most of the gain arrives after the inflection
84
INCREASING MATURITY
1
AD HOC
Varies by person.
2
DEFINED
Written standards.
3
MANAGED
Measured results.
4
OPTIMIZED
Shared learning.
INFLECTION
INSIGHT 1
HABITS COME FIRST
Early stages cost effort and show little; hold the line until stage three.
INSIGHT 2
STANDARDS UNLOCK SCALE
A shared method is the inflection that makes later gains compound.
INSIGHT 3
MEASURES CLOSE THE LOOP
Optimizing starts when results feed back into the method.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 85
MATURITY MODEL
Most of the gain comes late in the climb
85
MATURITY
1
AD HOC
Varies by person.
2
DEFINED
Written standards.
3
MANAGED
Measured results.
4
OPTIMIZED
Shared learning.
How to read it
The curve stays flat while teams build habits, then rises once the practice is shared.
Early stages cost effort and show little
Stage three is the inflection
Northfield is at stage two today
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 86
METHOD OVERVIEW
One method finds and ranks how work should change
86
PROCESS ANALYSIS ACCELERATOR
What it is, what you get, why it works
WHAT IT IS
A repeatable method that combines process artifacts, operating data, interviews and observation to decide how work should change.
WHAT YOU GET
Evidence-based view of workflows, handoffs and exceptions
Prioritized moves to simplify or automate work
Quantified capacity and value, with assumptions
Future-state workflows with roles and measures
WHY IT WORKS
Every recommendation grounded in standards
Faster discovery through a repeatable method
Initiatives linked to adoption and Finance
Outputs trace back to source evidence
# | STEP | WHAT HAPPENS
01 | Intake | Scans and registers every available document.
02 | Process discovery | Maps the operation into areas and processes.
03 | Current-state analysis | Builds process maps and characteristics.
04 | Pain points and waste | Finds what optimization and AI can address.
05 | Redesign options | Options to eliminate, simplify or automate.
06 | Quantify and prioritize | Scores value, capacity, feasibility and risk.
07 | Transformation waves | Packages priorities into sequenced initiatives.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 87
CHANGE NETWORK
Four roles, each with a clear job and a time commitment
Source: Northfield Health System change plan; sample figures for layout only.
87
01
Sponsor
TIME
2 hours a month
DOES
Clears blockers
Speaks at town halls
Owns go/no-go
Reviews adoption monthly
02
Change lead
TIME
Full time
DOES
Runs the network
Tracks adoption
Reports weekly
Escalates blockers
03
Site champion
TIME
2 hours a week
DOES
Coaches peers
Relays feedback
Flags local risks
Hosts a weekly huddle
04
Super user
TIME
1 hour a week
DOES
First-line help
Shares daily tips
Logs issues
Joins daily floor huddle
Ratio: one champion for every 35 staff.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 88
CHANGE NETWORK
A sponsor, a lead and 54 champions reach every floor
Source: Northfield Health System change plan; sample figures for layout only.
88
EXECUTIVE SPONSOR, CHIEF OPERATING OFFICER
CHANGE LEAD AND PMO
SITE CHAMPIONS: 9
MEDICAL CHAMPIONS: 6
SUPER USERS: 39
Each site champion leads a cell of four to five super users who sit on the floor and answer questions in real time.
01
Sponsor
Removes blockers, speaks at every town hall, owns the go/no-go vote.
02
Change lead
Runs the network, tracks adoption and reports weekly to the steering committee.
03
Champions
Two hours a week; coach peers, gather feedback, relay local risks.
04
Super users
One hour a week; first-line help and a daily tip for their floor.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 89
WHY THIS MATTERS
AI changes how product and engineering operate
89
WHY AI CHANGES THE OPERATING MODEL
01
Speed changes the unit of work
Drafting, coding, testing and prototyping move faster, so teams can work in smaller, testable slices.
02
Ambiguity becomes the bottleneck
Unclear evidence, intent and acceptance criteria spread through delivery just as quickly.
03
The product interface is the advantage
Shared evidence, review and governance turn isolated gains into repeatable team performance.
HOW WE WILL RUN IT
Guide the process without taking over the work
Short prompts, then participant work
Named checkpoints and timeboxes
Active coaching and unblocking
Human approval at every gate
Shared notes captured live
Open risks logged for follow-up
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 90
WHY THIS MATTERS
AI changes how product and engineering operate
90
WHY AI CHANGES THE OPERATING MODEL
01
Speed changes the unit of work
Drafting, coding, testing and prototyping move faster, so teams can work in smaller, testable slices.
02
Ambiguity becomes the bottleneck
Unclear evidence, intent and acceptance criteria spread through delivery just as quickly.
03
The product interface is the advantage
Shared evidence, review and governance turn isolated gains into repeatable team performance.
HOW WE WILL RUN IT
Guide the process without taking over the work
Short prompts, then participant work
Named checkpoints and timeboxes
Active coaching and unblocking
Human approval at every gate
Shared notes captured live
Open risks logged for follow-up
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 91
WHY THIS MATTERS
AI changes how product and engineering operate
91
WHY AI CHANGES THE OPERATING MODEL
01
Speed changes the unit of work
Drafting, coding, testing and prototyping move faster, so teams can work in smaller, testable slices.
02
Ambiguity becomes the bottleneck
Unclear evidence, intent and acceptance criteria spread through delivery just as quickly.
03
The product interface is the advantage
Shared evidence, review and governance turn isolated gains into repeatable team performance.
WHAT PARTICIPANTS WILL UNDERSTAND
Six outcomes define the workshop
Frame the right opportunity
Pick a feasible problem
Turn evidence into intent
Stories and criteria
Agents across the SDLC
Plan, code, test, release
Product-to-R&D interface
Agree a demonstrable slice
Compress feedback loops
Prototype in parallel
Scale AI-enabled delivery
Adoption and governance
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 92
QUALIFICATIONS
We are deeply embedded across healthcare, with proven work in payer, provider and pharmacy
Source: West Monroe engagement history.
92
We deliver modernization through targeted offerings across the healthcare value chain.
TECHNOLOGY ALLIANCES
CLOUD PLATFORM
LAKEHOUSE
CRM
CORE ADMIN
INTEGRATION
BI TOOLS
CONTACT CENTER
IDENTITY
ERP
EHR
DATA QUALITY
GENERATIVE AI
SUPPLY CHAIN
PAYMENTS
REVENUE CYCLE
TELEHEALTH
CYBERSECURITY
INTEROPERABILITY
Industry offerings
PAYER
Care management modernization
Claims platform modernization
Member digital strategy
PROVIDER
Population health modernization
Care experience design
Clinical audit readiness
PHARMACY AND LIFE SCIENCES
Clinical program management
Manufacturing excellence
Commercial enablement
Cross-functional capabilities
ADVANCED ANALYTICS AND AI
Generative AI accelerators · ML delivery · Data architecture · Cloud data strategy
EXPERIENCE STRATEGY
Service design · Persona development · CRM implementation · Market research
ENTERPRISE STRATEGY AND TECHNOLOGY
Application rationalization · IT cost optimization · ERP selection · Cybersecurity
PRODUCT AND WORKFORCE
Product strategy · Software engineering · DevOps · Org change management
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 93
OFFERINGS
Revenue cycle diagnostic
Source: Sample figures for layout only; replace with current firm data before use.
93
1 · WHAT WE WILL DO
Find where claims stall between registration and cash, size every leak and leave a fix list the revenue cycle team can start on. We work from 24 months of your own claims, not from benchmarks, and agree every number with Finance before it goes in the plan.
2 · HOW WE WILL DO IT · 6 WEEKS
01 · WEEKS 1 TO 2
Baseline
Pull 24 months of claims by payer
Map registration to cash steps
Set KPI baselines with Finance
02 · WEEKS 3 TO 4
Diagnose
Root-cause denials and underpayments
Trace A/R aging by payer
Validate leaks with billing leads
03 · WEEKS 5 TO 6
Size and plan
Size each fix: low, base, high
Sequence by effort and value
Name owners and start weeks
$145K
fixed fee
6 weeks
Deliverables: KPI baseline, leak heat map, opportunity sizing, 90-day plan. Assumes a claims extract in week 1; no new tools.
PROOF · SAMPLE CLIENT
Sample case: 14 hospitals, 220 clinics.
18%
fewer denials
$11M
annual cash opportunity
9d
faster to cash
“We stopped debating the numbers and started fixing the top five leaks.” VP Revenue Cycle, sample client
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 94
OFFERINGS
Data platform jumpstart, proven at a health system
Source: Sample figures for layout only; replace with current firm data before use.
94
2 · HOW WE WILL DO IT · 10 WEEKS
01 · FRAME · W1 TO 2
Triage six sources; agree naming
Set security and access standards
Design the target model
02 · BUILD · W3 TO 7
Pipelines for six sources, with tests
Model the core with data owners
Weekly review of lineage and quality
03 · PROVE · W8 TO 9
Build two priority reports
Validate numbers with Finance and clinical
Fix gaps before go-live
04 · HAND OVER · W10
Run book and monitoring
Train 30 report builders
Backlog for the next quarter
1 · WHAT WE WILL DO
A governed starter platform on real Northfield data in ten weeks: six sources ingested, a tested core model and two live reports that finance and clinical leaders both use, built beside your team so you can extend it.
FIXED FEE
$240K
fixed fee, 10 weeks
3 invoices, net 30
DELIVERABLES
Platform blueprint and standards
Tested core model, six sources
Two live reports, run book
Team: lead, architect, two engineers, analyst. Assumes cloud tenant by week 2; up to six sources.
14
reports on one platform
-32%
less manual rework
“One source we all trust.” CFO, sample client
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 95
OFFERINGS
Cloud landing zone sprint: eight weeks to production
Source: Sample figures for layout only; replace with current firm data before use.
95
WORKSTREAM
W1
W2
W3
W4
W5
W6
W7
W8
PREP
DESIGN
BUILD
CLOSE
PLAN
1 Zone design
Design
2 Guardrails
Policy as code
BUILD
3 Build, handover
Build
Handover
Core activity
Supporting activity
1 · ZONE DESIGN · W1 TO 4
Network and account design
Identity and tagging standards
Three environments agreed
2 · GUARDRAILS · W2 TO 5
Security baselines as code
Drift and compliance checks
Security lead sign-off
3 · BUILD, HANDOVER · W4 TO 8
Pipelines tested in all three
Operations team trained
Readout and cost baseline
WHAT WE WILL DO
A secure, governed cloud foundation Northfield can build on: designed, built and tested in eight weeks, then handed over with runbooks.
FIXED FEE
$210K
fixed fee, 8 weeks
Invoiced at weeks 4, 8
Team: lead 25%, architect, two engineers
DELIVERABLES
Landing zone in production
Policy-as-code library
Runbooks and cost baseline
Assumes tenant and SSO ready in week 1
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 96
OFFERINGS
Six weeks to a clear scale or stop call
Source: Sample figures for layout only; replace with current firm data before use.
96
WORKSTREAM
W1
W2
W3
W4
W5
W6
FRAME
PILOT
DECIDE
PILOT
1 Use-case scoping
Scope
Workshop
2 Prototype
Build and tune
3 Evaluate, decide
Measure
Call
Core activity
Supporting activity
Workshop
1 · SCOPING · W1 TO 3
Pick one use case and success measure
Map data, risks and clinical owners
Workshop to agree the scope
2 · PROTOTYPE · W3 TO 5
Build on a slice of Northfield data
Tune prompts, models and guardrails
Weekly demo to the clinical lead
3 · EVALUATE, DECIDE · W4 TO 6
Score accuracy, safety and usability
Test with 10 clinical users
Scale-or-stop case with costed options
TEAM AND ASSUMPTIONS
Lead 25%, engineer, analyst, advisor
One use case chosen in week 1
Clinical lead 4 hours a week
WHAT WE WILL DO
Test one AI use case on your own data before you commit to scale. We build and measure a working prototype, then give you a clear scale-or-stop call.
FIXED FEE
$150K
fixed fee
6 weeks
DELIVERABLES
Working prototype on Northfield data
Evaluation scorecard
Scale-or-stop recommendation
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 97
OFFERINGS
AI readiness assessment: one page, one fixed fee
Source: Sample figures for layout only; replace with current firm data before use.
97
1 · WHAT WE WILL DO
Health systems are piloting AI faster than they can govern it. In eight weeks we assess data, people, risk and use cases across Northfield, rank what to do first and leave a funded, sequenced first wave.
FIXED FEE
$185K
fixed fee, 8 weeks
2 invoices, net 30
2 · HOW WE WILL DO IT · 8 WEEKS
01 · WEEKS 1 TO 2
Align
Confirm sponsor goals and risk appetite
20 stakeholder interviews
Agree scoring criteria
02 · WEEKS 3 TO 5
Assess
Scan data, platform and talent against five domains
Score each domain 1 to 5
Compare with peer systems
03 · WEEKS 6 TO 7
Prioritize
Long-list 30 use cases with clinical and finance leads
Rank on value, risk and readiness
Agree the top ten
04 · WEEK 8
Plan
Governance and risk model with review gates
90-day roadmap with owners
Business case and readout
DELIVERABLES
Readiness scorecard, ranked use-case portfolio, governance model, 90-day roadmap
ASSUMPTIONS
Data access and a data owner in week 1; sponsors decide in five days; no model build
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 98
OFFERINGS
Cloud cost review: four weeks, $75K fixed
Source: Sample figures for layout only; replace with current firm data before use.
ASSESS
OPTIMIZE
OPERATE
GOVERN
98
1 · WHAT WE WILL DO
A cloud cost review finds the 20 to 30 percent of Northfield's cloud spend that nobody owns. In four weeks we map every dollar to an owner, find the waste and commitment gaps, and leave a ranked savings backlog.
2 · HOW WE WILL DO IT · 4 WEEKS
01 · WEEK 1
Collect
Read-only billing and usage access
Pull 12 months of spend data
Agree the account hierarchy
02 · WEEK 2
Map
Tag and map spend to owners
Flag untagged and shared cost
Validate with account owners
03 · WEEK 3
Analyze
Find idle and oversized assets
Check commitment coverage
Estimate savings per lever
04 · WEEK 4
Decide
Rank savings by effort and risk
Draft tagging and budget model
Readout for the CFO and CIO
3 · FIXED FEE
$75K
4 weeks
DELIVERABLES
Spend map by service and owner; ranked savings backlog
TEAM
Lead, FinOps analyst, cloud engineer
ASSUMPTIONS
Billing access in week 1; up to 40 accounts; savings are estimates
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 99
OFFERINGS
Finance close accelerator: what, how and what it costs
Source: Sample figures for layout only; replace with current firm data before use.
99
1 · WHAT
The offer and what you keep
Close slips because reconciliations, approvals and journal entries run in sequence. We map the close, remove the longest delays and put a five-day target calendar in place, so Finance spends days on analysis, not on chasing.
WHAT YOU KEEP
Close map with a delay heat map
Redesigned close calendar and RACI
Approval rules, dashboard, playbook
2 · HOW
Three phases, ten weeks
01 · WEEKS 1 TO 3
Diagnose
Time every close task end to end
Interview 12 preparers, approvers
Rank the 10 longest delays
02 · WEEKS 4 TO 7
Redesign
Parallelize reconciliations
Set approval thresholds and SLAs
Pilot the calendar on one close
03 · WEEKS 8 TO 10
Embed
Run a full close on the new design
Train 40 preparers and approvers
Hand over dashboard and playbook
3 · COST
$120K
fixed fee
Ten weeks, three milestone invoices at weeks 3, 7 and 10
Fees exclude expenses; net 30
TEAM AND ASSUMPTIONS
Lead 25%, close SME and analyst full time. Needs ledger access in week 1.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 100
OFFERINGS
Six packaged offers, one fixed fee each
Source: Sample figures for layout only; replace with current firm data before use.
100
OFFER | HOW WE DO IT | FIXED FEE
AI readiness scan Strategy | Interview 8 leaders Scan data, risk, talent Rank top five use cases | $65K 3 weeks
AI readiness assessment Strategy | Score five domains vs. peers Rank 30 use cases Governance and 90-day plan | $185K 8 weeks
Revenue cycle diagnostic Finance | Baseline 24 months of claims Root-cause denials and A/R Size fixes; 90-day plan | $145K 6 weeks
Data platform jumpstart Data | Frame sources and standards Build core model, six sources Prove with two live reports | $240K 10 weeks
Cloud landing zone sprint Cloud | Design zone and guardrails Build and test pipelines Train and hand over | $210K 8 weeks
Cloud cost review Cloud | Pull billing and usage data Map spend to owners Rank savings by effort | $75K 4 weeks
WHAT WE WILL DO
Pick a package, not a proposal. Each offer is a fixed fee for a fixed time, with named deliverables.
EVERY OFFER INCLUDES
A named lead and team
Weekly sponsor check-in
Readout and handover pack
HOW OFFERS CHAIN
Scan, then assessment, then pilot
Diagnostic, then jumpstart
Assumes data access in week 1. Fees exclude expenses.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 101
OFFERINGS
Cloud landing zone: pick the package that fits
Source: Sample figures for layout only; replace with current firm data before use.
101
1 · WHAT WE WILL DO
Three packages for a secure, governed cloud foundation: review it, build it, or build it and move the first workloads.
2 · HOW WE DO IT
Review the estate against the design
Design and build the landing zone, guardrails as code
Prove it on workloads; hand over
ASSUMPTIONS
Tenant and SSO ready in week 1
Up to three environments
Northfield holds the licenses
WHAT IS INCLUDED | A · REVIEW | B · SPRINT | C · PROGRAM
Current-state review |  |  | 
Target landing zone design |  |  | 
Security guardrails as code |  |  | 
Production landing zone |  |  | 
Runbooks and cost baseline |  |  | 
Migration wave plan |  |  | 
First two waves migrated |  |  | 
Hypercare, 60 days |  |  | 
$75K
3 weeks, fixed
$210K
8 weeks, fixed
$480K
16 weeks, fixed
FIXED FEE
Team: lead plus architects and engineers
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 102
OFFERINGS
Three ways to start with AI, each a fixed fee
Source: Sample figures and names for layout only; replace with current firm data and catalog before use.
102
SKU 1 · SCAN
AI readiness scan
Where do we stand? A rapid read of data, risk and talent.
HOW WE DO IT
Interview 8 leaders
Scan data, risk and talent
Rank the top five use cases
YOU KEEP
Scorecard, top five use cases, two-page summary
$65K
fixed fee, 3 weeks · lead, analyst
SKU 2 · ASSESSMENT
AI readiness assessment
What should we do first? Full portfolio, governance and roadmap.
HOW WE DO IT
Align on goals; 20 interviews
Score five domains vs. peers
Rank 30 use cases; plan 90 days
YOU KEEP
Scorecard, ranked portfolio, governance model, roadmap
$185K
fixed fee, 8 weeks · lead, architect, 2 analysts
MOST CHOSEN
SKU 3 · PILOT
AI use-case pilot
Can it work here? Scope, build and test one use case.
HOW WE DO IT
Scope one use case; set measures
Build and tune on your data
Evaluate; scale-or-stop call
YOU KEEP
Working prototype, scorecard, scale-or-stop case, handover pack
$150K
fixed fee, 6 weeks · lead, engineer, analyst
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 103
OFFERINGS
Managed cloud: one team, one monthly run-rate
Source: Sample figures for layout only; replace with current firm data before use.
103
1 · WHAT WE WILL DO
Run the Northfield cloud estate for you: patching, security posture, cost and a monthly roadmap session, delivered by one named team on one monthly run-rate.
Up to 40 cloud accounts; three-month minimum, then 30 days' notice.
TEAM MONTHLY RUN-RATE
$88K
per month, whole team
In arrears
2 · HOW WE WILL DO IT · EVERY MONTH
01 · WEEK 1
Operate
Patch and upgrade cycle
Incident and ticket review
Backup and recovery checks
02 · WEEK 2
Secure
Posture scan and findings
Access and key reviews
Fix plan with owners
03 · WEEK 3
Optimize
Cost and tagging review
Right-size and commit decisions
Savings tracked to target
04 · WEEK 4
Plan
Health report for the CIO
Roadmap and backlog session
Next-month priorities
TEAM
Cloud lead · 25%
Service owner
Platform engineer · 100%
Operate, patch
Security engineer · 50%
Posture, access
FinOps analyst · 50%
Cost, tagging
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 104
OFFERINGS
A four-month data team, one $96K monthly run-rate
Source: Sample figures for layout only; replace with current firm data before use.
104
1 · WHAT WE WILL DO
A standing team that ships a governed data platform in four months and leaves Northfield able to run it. We build, you learn by pairing.
Assumes the cloud tenant is ready in month 1; four-month minimum term.
TEAM MONTHLY RUN-RATE
$96K
per month, whole team
Billed monthly
2 · HOW WE WILL DO IT · FOUR MONTHS
01 · MONTH 1
Frame and mobilize
Stand up the team and the working rhythm
Triage sources; agree standards
Design the target platform
02 · MONTH 2
Build the core
Build ingestion and the modeled core
Write data quality tests
Pair with Northfield engineers
03 · MONTH 3
Prove with reports
Deliver two priority reports
Validate numbers with Finance
Stand up catalog and ownership
04 · MONTH 4
Hand over
Run book and on-call guide
Train owners and report builders
Backlog for the next six months
TEAM
Engagement lead · 25%
Steering, quality
Data architect · 100%
Platform design
Data engineers · 100%
Pipelines, tests
Governance analyst · 50%
Standards, catalog
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 105
OPTIONS CONSIDERED
Three ways to connect 14 systems; the bus wins
105
OPTION A
Keep point-to-point
PROS
Known to every interface team
No new platform to run
CONS
Feeds grow with every new system
Failures hard to trace
2.6 / 5
Fit 3 · Cost 2 · Risk 2
OPTION B
Managed event bus
PROS
One place to monitor and replay
New systems connect in weeks
CONS
A new service to operate
Event design skills needed
4.1 / 5
Fit 5 · Cost 3 · Risk 4
CHOSEN
OPTION C
Integration platform suite
PROS
Rich tooling and connectors
Vendor-supported runtime
CONS
Highest licence cost
Locks flows into one product
3.3 / 5
Fit 4 · Cost 2 · Risk 3
Why we chose it: Option B fits 14 systems at a manageable cost and removes the feed growth behind most incidents.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 106
OUR APPROACH · PHASE 3
Governance runs through rollout and optimization
1 Designed to align with Northfield’s governance structure, data enablement team and operational support functions.
106
PHASE 3
WEEKS 35–42
General availability
Make governance executable
Scale depends on clear decision rights, auditable controls and operational handoffs, not one-time enablement.
Named approvers per decision
SLA tracking on every request
Access controls by pattern
Adoption measured by team
Exceptions reviewed quarterly
TWO CRITICAL PATHWAYS TO OPERATIONALIZE PLATFORM GOVERNANCE
01 Request intake: team to approved pattern access
Team identified
Pattern mapping
Security approval
Provisioning
SLA tracking
02 Use-case intake: idea to governed build
Use-case proposal
Governance review
Risk assessment
Approved deploy
Monitoring
Result: controlled scale, approval-only tool access and a repeatable model.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 107
OUR APPROACH · PHASE 1
Three patterns define the lakehouse role
Source: West Monroe analysis of the Northfield data estate.
107
Pattern 1: Lakehouse as the analytics layer over the existing warehouse
Key decisions to validate
Curated warehouse → Semantic services → BI layer
ROLE: Native analytics and consumption over data governed in the warehouse
Data access versus movement
Semantic model ownership
Security and lineage
Pattern 2: Lakehouse as the consumption layer for the engineering platform
Key decisions to validate
Engineering platform → Curated layer → BI layer
ROLE: Business consumption while engineering and curation stay put
Open formats and shortcuts
Metadata and lineage sync
Curated layer ownership
Pattern 3: End-to-end lakehouse platform
Key decisions to validate
Ingestion and engineering → Lakehouse → Semantic and reporting
ROLE: One platform for qualified net-new workloads
Fit with placement criteria
Capacity and isolation
Engineering standards
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 108
PRODUCT LIFECYCLE
The SDLC is a slice of the PDLC
108
PDLC. The superset, from problem to proven value.
SDLC. The subset that engineers and tests the product.
WHERE THE SDLC SITS
Design in Define
Build, Test, Verify in Build
Release in Optimize
PDLC
Identify
Define
Build
Optimize
SDLC RUNS FROM DEFINE TO OPTIMIZE
SDLC
Design
Build
Test
Verify
Release
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 109
PRODUCT LIFECYCLE
The SDLC is the slice of the PDLC from Define to Optimize
109
RIGHT PROBLEM
Identify
Find the problems worth solving.
RIGHT SOLUTION
Define
Shape the product and the plan.
BUILT RIGHT
Build
Ship tested software in releases.
PROVEN VALUE
Optimize
Prove value, then improve.
SDLC RUNS INSIDE THE PDLC, FROM DEFINE TO OPTIMIZE
IN DEFINE
Design
IN BUILD
Build
IN BUILD
Test
IN BUILD
Verify
IN OPTIMIZE
Release
PDLC: THE SUPERSET
Four phases that loop back. Identify happens before engineering starts.
SDLC: A SUBSET
Five steps that loop back on defects.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 110
PRODUCT LIFECYCLE
Each phase has three sub-phases; the SDLC covers six
110
RIGHT PROBLEM
Identify
PRODUCT
Discover needs
PRODUCT
Size the opportunity
PRODUCT
Prioritize bets
RIGHT SOLUTION
Define
PRODUCT
Shape the solution
DESIGN
Design the experience
DESIGN
Plan the delivery
BUILT RIGHT
Build
BUILD
Develop and integrate
TEST
Test the increments
VERIFY
Verify with clinicians
PROVEN VALUE
Optimize
RELEASE
Release and stabilize
PRODUCT
Measure adoption
PRODUCT
Improve and scale
Dark tile: an SDLC step
Optimize loops back to Define
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 111
111
OUR APPROACH
Phase 01
Data Platform Foundation
Weeks 0–16
Early-adopter scorecard
STRATEGIC VALUE
Outcomes and sponsorship
PATTERN COVERAGE
Warehouse, lakehouse or both
TECHNICAL READINESS
Data, security, dependencies
TEAM READINESS
Owner, engineers, timeline
LEARNING VALUE
Reusable patterns and controls
Three workloads prove the platform patterns
Selected to maximize enterprise learning and to test each architecture pattern once.
WAREHOUSE A TO PLATFORM
Analytics
Build analytics models on curated warehouse data.
Validates data movement and lineage.
Warehouse A architecture
LAKEHOUSE B TO PLATFORM
Reporting
Rebuild reports and dashboards on curated data.
Validates ownership of curated layers.
Lakehouse B architecture
END TO END ON PLATFORM
Engineering
Net-new ingestion, curation and BI for one use case.
Validates engineering standards.
End-to-end architecture
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 112
112
OUR APPROACH
Phase 01
Data Platform Foundation
Weeks 0–16
Objective
Stand up and validate the enterprise data platform: target architecture, security, governance and onboarding patterns for the first finance workloads.
Phase 01 exit
Architecture patterns approved
Foundation environments live
Integrations demonstrated
Three pilot workloads chosen
STREAM | ACTIVITIES | WORK PRODUCTS
Design | Define target architecture and capacity Create the placement framework | Reference architecture Placement framework
Build | Configure environments and pipelines Set up health and cost telemetry | Configured environments Telemetry baseline
Govern | Define security and catalog patterns Set lineage and classification rules | Access control framework Lineage standards
Launch | Define the service catalog and onboarding Set adopter criteria; plan Phase 02 | Service catalog and kit Early-adopter cohort
Deliverables
Onboarding framework
Reference design
Assumptions
Access is provided
Pilots test patterns only
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 113
APPROACH
Phase 3 hands platform ownership to the Northfield team
113
PHASE 03 · WEEKS 35–42
General availability and optimization
1–14
Build
15–34
Scale
35–42
Run
Current
EXIT CRITERIA
Runbooks accepted
Northfield on call
Benefits tracked
Risks transferred
Chart: 
| WK 1 | WK 14 | WK 28 | WK 35 | WK 42
West Monroe effort | 2 | 6 | 7 | 4 | 2
Northfield effort | 1 | 3 | 5 | 6 | 7
Northfield effort · 7
West Monroe effort · 2
West Monroe tapers its driving role so the Northfield core team owns execution. Effort crosses at about week 30, when Northfield staff lead more work than West Monroe.
Phase 2 · Scalability and early adoption
Phase 3 · General availability
West Monroe team
Deploying provisioning and monitoring, and onboarding the first business units.
Optimizing performance, cost and adoption while transferring ownership and operations.
Northfield team
Refining standards and overseeing the early adopter program.
Dedicated staff are learning to support the platform and beginning to lead.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 114
PHASE 02 · WEEKS 17–34
Evidence from three early adopters decides whether the platform is ready for general availability
114
01
Platform
EVIDENCE REQUIRED
Patterns validated
Integrations reliable
Exceptions understood
Standards adopted
ILLUSTRATIVE EXIT
Priority patterns approved for GA
DECISION OWNER
Chief architect
02
Operations
EVIDENCE REQUIRED
Provisioning automated
Telemetry active
Runbooks exercised
Alerts routed
ILLUSTRATIVE EXIT
Core services supportable
DECISION OWNER
Platform owner
03
Governance
EVIDENCE REQUIRED
Controls applied
Lineage and evidence
Access reviews done
Gaps closed
ILLUSTRATIVE EXIT
No unresolved critical gaps
DECISION OWNER
Governance lead
04
Service
EVIDENCE REQUIRED
Ownership clear
Support tiers tested
Onboarding working
Handover agreed
ILLUSTRATIVE EXIT
Support accepted by Northfield
DECISION OWNER
Service owner
05
Financial
EVIDENCE REQUIRED
Cost visible
Demand forecastable
Value demonstrated
Savings tracked
ILLUSTRATIVE EXIT
Sustainable operating basis
DECISION OWNER
Finance sponsor
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 115
PRODUCT LIFECYCLE
Build ships tested software in small releases
115
PDLC
Identify
Define
Build
Optimize
Dark phase is the one shown on the right.
PHASE 3 OF 4 · BUILT RIGHT
Build
Deliver the patient app and scheduling platform in two-week sprints with automated checks.
ACTIVITIES
Build in two-week sprints
Automate tests and releases
Verify with clinicians
OUTPUTS
Working releases
Test evidence
Release notes
ROLES
Engineering lead
QA lead
Release manager
EXIT GATE
Release approved for patients
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 116
PRODUCT LIFECYCLE
Define turns a ranked problem into a plan
116
PDLC
Identify
Define
Build
Optimize
Dark phase is the one shown on the right.
PHASE 2 OF 4 · RIGHT SOLUTION
Define
Shape the product, the patient experience and the delivery plan with clinicians.
ACTIVITIES
Shape the vision and prototypes
Design the booking journeys
Plan releases and risks
OUTPUTS
Product vision
Release plan
Architecture
ROLES
Product owner
Solution architect
UX designer
EXIT GATE
Approved scope and plan
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 117
OUR APPROACH
Our three-phase approach turns a defined architecture into a Northfield-owned enterprise service
Source: Fixed platform scope is priced once; workload scope scales with the number of early adopters.
117
WEEKS 0–16
01
Data platform foundation
KEY ACTIVITIES
Define target architecture
Set enterprise guardrails
Establish ingestion patterns
Validate patterns via pilots
Choose early-adopter workloads
OUTCOME
Approved platform foundation
WEEKS 17–34
02
Scale and early adoption
KEY ACTIVITIES
Automate provisioning
Operationalize governance
Stand up support and cost controls
Onboard early adopters
Refine standards from pilots
OUTCOME
Repeatable platform services
WEEKS 30–42
03
General availability
KEY ACTIVITIES
Launch as a supported service
Hand ownership to Northfield
Transition operations and support
Optimize cost and adoption
Plan the next wave of teams
OUTCOME
Platform ready to scale
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 118
APPROACH
Three phases from baseline to a funded roadmap
118
Phase 1 · Baseline
6–8 weeks · establish the fact base
ACTIVITIES
Gather data and benchmarks
Interview finance leaders
Size the opportunity by function
Map workflows and handoffs
Test findings with sponsors
DELIVERABLES
Baseline and benchmark report
Opportunity sizing model
Fact-base readout
Phase 2 · Design
2–3 weeks · shape the options
ACTIVITIES
Develop recommendations per area
Set savings and value targets
Define the target mix of roles
Rank options by impact and effort
Align leaders on the options
DELIVERABLES
Prioritized value opportunities
Target role-mix view
Value-target summary
Phase 3 · Roadmap
1–2 weeks · agree the plan
ACTIVITIES
Facilitate a trade-off workshop
Build the integrated roadmap
Sequence initiatives by value
Name owners and dependencies
Read out the priorities
DELIVERABLES
Value-creation roadmap
Initiative owner register
Executive readout deck
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 119
OUR APPROACH
AI-powered modernization compresses time and risk
119
Value first
We rank work by business value, not technical elegance.
Every decision weighs complexity.
Return comes first.
WHY THIS MATTERS
Effort goes where return is highest, so promised value actually lands.
Purpose built
We choose retain, replatform, rewrite or retire per system.
Stable components stay in place.
Nothing is rebuilt for show.
WHY THIS MATTERS
We design around your portfolio, keeping what works and replacing only what drives value.
AI accelerated
Agents scan and map codebases at scale.
Evidence, planning and tooling stay connected.
Months of analysis take days.
WHY THIS MATTERS
Analysis that takes months is done in days, with less reliance on tribal knowledge.
Co-build and scale
Co-sourced teams sit with your stakeholders.
Onshore and nearshore flex with demand.
Knowledge transfer is built in.
WHY THIS MATTERS
You get capacity without disruption, and a team that can run the result on its own.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 120
OUR APPROACH
AI-powered modernization compresses time and risk
CONTEXT
APPROACH
TEAM
COMMERCIALS
NEXT STEPS
120
Value first
We rank work by business value, not technical elegance.
Every decision weighs complexity.
WHY THIS MATTERS
Effort goes where return is highest, so promised value actually lands.
Purpose built
We choose retain, replatform, rewrite or retire per system.
Stable components stay in place.
WHY THIS MATTERS
We design around your portfolio, keeping what works and replacing only what drives value.
AI accelerated
Agents scan and map codebases at scale.
Evidence, planning and tooling stay connected.
WHY THIS MATTERS
Analysis that takes months is done in days, with less reliance on tribal knowledge.
Co-build and scale
Co-sourced teams sit with your stakeholders.
Onshore and nearshore flex with demand.
WHY THIS MATTERS
You get capacity without disruption, and a team that can run the result on its own.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 121
OUR APPROACH
AI-powered modernization compresses time and risk
121
Value first
Rank work by business value.
Weigh cost, risk and revenue together.
Fund quick wins first.
Track value per release.
Review progress with sponsors each quarter.
WHY THIS MATTERS
Effort goes where return is highest.
Purpose built
Choose retain, replatform, rewrite or retire.
Keep stable components in place.
Fit the target to your portfolio.
Nothing rebuilt for show.
Plan system by system.
WHY THIS MATTERS
You keep what works, replace what drives value.
AI accelerated
Agents scan and map codebases.
Dependencies surface in days.
Generated tests back each change.
Engineers approve every merge.
WHY THIS MATTERS
Months of analysis done in days.
Co-build and scale
Co-sourced teams sit with stakeholders.
Onshore and nearshore flex with demand.
Pairing builds your team's skills.
Handover is planned from day one.
WHY THIS MATTERS
Capacity without disruption.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 122
OUR APPROACH
AI-powered modernization compresses time and risk
122
Value first
We rank every system by business value, not technical elegance.
Cost, risk and revenue exposure scored side by side.
Quick wins funded first, so savings pay for later waves.
WHY THIS MATTERS
Effort goes where return is highest, so promised value lands.
Purpose built
Retain, replatform, rewrite or retire, chosen per system.
Stable components stay in place, untouched.
Target architecture fits your portfolio and skills.
WHY THIS MATTERS
You keep what works and replace only what drives value.
AI accelerated
Agents scan and map codebases at scale.
Dependencies and dead code surface in days.
Generated tests and docs back each change.
WHY THIS MATTERS
Months of analysis shrink to days, with less tribal knowledge.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 123
OUR APPROACH
AI-powered modernization compresses time and risk
123
Value first
We rank every system by business value, not technical elegance.
Cost, risk and revenue exposure scored side by side.
Quick wins funded first, so savings pay for later waves.
Value tracked every release.
WHY THIS MATTERS
Effort goes where return is highest, so promised value lands.
Purpose built
Retain, replatform, rewrite or retire, chosen per system.
Stable components stay in place, untouched.
Target architecture fits your portfolio and skills.
Nothing is rebuilt for show.
WHY THIS MATTERS
You keep what works and replace only what drives value.
AI accelerated
Agents scan and map codebases at scale.
Dependencies and dead code surface in days.
Generated tests and docs back each change.
Engineers approve every merge.
WHY THIS MATTERS
Months of analysis shrink to days, with less tribal knowledge.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 124
OUR APPROACH
AI-powered modernization compresses time and risk
124
Value first
Ranked by value. Cost, risk and revenue exposure scored per system.
Quick wins first. Fund later waves.
Dependencies weighed. Complexity enters every sequencing call.
Per release. Value measured.
Business owned. Quarterly sign-off.
WHY THIS MATTERS
Effort goes where return is highest, so promised value lands.
Purpose built
Four paths. Retain, replatform, rewrite or retire, per system.
Stable stays put. Working parts stay.
Fit to portfolio. Target matches your skills and vendors.
Evidence based. Usage, defects, cost.
No rebuild for show. Return first.
WHY THIS MATTERS
You keep what works and replace only what drives value.
AI accelerated
Scan at scale. Agents map code, data flows and dependencies.
Days, not months. Discovery in weeks.
Tests generated. Every change ships with tests and docs.
Humans decide. Engineers review each merge.
Knowledge kept. Findings in a shared record.
WHY THIS MATTERS
Months of analysis shrink to days, with less tribal knowledge.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 125
OUR APPROACH
AI-powered modernization compresses time and risk
CONTEXT
APPROACH
TEAM
COMMERCIALS
NEXT STEPS
125
Value first
We rank every system by business value, not technical elegance.
Cost, risk and revenue exposure scored side by side.
Quick wins funded first, so savings pay for later waves.
Value tracked every release.
WHY THIS MATTERS
Effort goes where return is highest, so promised value lands.
Purpose built
Retain, replatform, rewrite or retire, chosen per system.
Stable components stay in place, untouched.
Target architecture fits your portfolio and skills.
Nothing is rebuilt for show.
WHY THIS MATTERS
You keep what works and replace only what drives value.
AI accelerated
Agents scan and map codebases at scale.
Dependencies and dead code surface in days.
Generated tests and docs back each change.
Engineers approve every merge.
WHY THIS MATTERS
Months of analysis shrink to days, with less tribal knowledge.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 126
WHY IT IS HARD
Why modernization has been slow and costly
126
Coding is only one part. The harder work is rediscovering, deciding and cutting over safely.
DISCOVER AND DEFINE
DELIVER AND TRANSITION
01
Reconstruct business behavior
Document current processes, rules and workarounds.
02
Decide what to retain
Separate essential controls from obsolete features.
03
Align business and technology
Turn operator intent into shared designs and tests.
04
Untangle dependencies
Map integrations, then clean duplicate and incomplete data.
05
Validate during cutover
Run acceptance tests while old and new systems coexist.
06
Execute a safe cutover
Sequence migration, rollback and controls to protect operations.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 127
WHY IT IS HARD
Why modernization has been slow and costly
127
Coding is only one part. The harder work is rediscovering, deciding and cutting over safely.
DISCOVER AND DEFINE
DELIVER AND TRANSITION
01
Reconstruct business behavior
Document current processes, rules and workarounds.
02
Decide what to retain
Separate essential controls from obsolete features.
03
Align business and technology
Turn operator intent into shared designs and tests.
04
Untangle dependencies
Map integrations, then clean duplicate and incomplete data.
05
Validate during cutover
Run acceptance tests while old and new systems coexist.
06
Execute a safe cutover
Sequence migration, rollback and controls to protect operations.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 128
WHY IT IS HARD
Why modernization has been slow and costly
128
Coding is only one part. The harder work is rediscovering, deciding and cutting over safely.
DISCOVER AND DEFINE
01
Reconstruct business behavior
Document current processes, rules and workarounds.
02
Decide what to retain
Separate essential controls from obsolete features.
03
Align business and technology
Turn operator intent into shared designs and tests.
DELIVER AND TRANSITION
04
Untangle dependencies
Map integrations, then clean duplicate and incomplete data.
05
Validate during cutover
Run acceptance tests while old and new systems coexist.
06
Execute a safe cutover
Sequence migration, rollback and controls to protect operations.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 129
WHY IT IS HARD
Why modernization has been slow and costly
129
Coding is only one part. The harder work is rediscovering, deciding and cutting over safely.
DISCOVER AND DEFINE
01
Reconstruct business behavior
Document current processes, rules and workarounds.
02
Decide what to retain
Separate essential controls from obsolete features.
03
Align business and technology
Turn operator intent into shared designs and tests.
DELIVER AND TRANSITION
04
Untangle dependencies
Map integrations, then clean duplicate and incomplete data.
05
Validate during cutover
Run acceptance tests while old and new systems coexist.
06
Execute a safe cutover
Sequence migration, rollback and controls to protect operations.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 130
COMMERCIALS
Two options, and the one we recommend
130
OPTION A · DESIGN ONLY
Diagnose and design
Prove the case first, then decide on build.
Close diagnostic
Target design
Wave 1 build
$720K
fixed fee, 8 weeks
OPTION B · DESIGN AND BUILD
Diagnose, design, build
Carry one team through to Wave 1.
Close diagnostic
Target design
Wave 1 build
$720K + $210K/mo
fixed, then run-rate
RECOMMENDED
WHY OPTION B
01
No hand-off gap
The design team stays to build what it designed.
02
Fixed where known
Design is a fixed fee; build flexes with demand.
03
Earlier benefit
Wave 1 goes live 12 weeks sooner.
Decision by 16 October keeps the Wave 1 start date.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 131
PROCESS HIERARCHY
Wave one covers two of five end-to-end finance processes
Source: Northfield Health System process inventory, Sep 2026.
131
Plan to perform
PROCESS ELEMENTS
Budgeting
Forecasting
Capital planning
Workforce planning
OWNER
VP, FP&A
SYSTEMS
Planning platform
Order to cash
PROCESS ELEMENTS
Customer onboarding
Billing
Cash application
Collections
OWNER
Controller
SYSTEMS
ERP billing module
Procure to pay
PROCESS ELEMENTS
Sourcing
Purchase orders
Invoice processing
Vendor payments
OWNER
Director, AP
SYSTEMS
ERP and AP automation
Record to report
PROCESS ELEMENTS
Journal entries
Reconciliation
Consolidation
Financial reporting
OWNER
Corporate controller
SYSTEMS
ERP general ledger
Treasury & tax
PROCESS ELEMENTS
Cash positioning
Debt and investment
Tax provision
Tax filings
OWNER
Treasurer
SYSTEMS
Treasury workstation
Dark chevrons are in scope for wave one. Enablers: shared services, finance IT and master data.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 132
PROCESS SCOPE
A SIPOC fixes the scope of invoice to pay before we map it
Source: Northfield Health System scoping workshop, Sep 2026.
132
Suppliers
Vendors
Procurement team
Receiving dock
ERP master data
Inputs
Vendor invoices
Purchase orders
Goods receipts
Payment terms
Process
Receive invoice
Match to order
Resolve exceptions
Approve
Pay and post
Outputs
Posted liability
Vendor payment
Remittance advice
Accrual report
Customers
Vendors
Controller
Treasury
Budget owners
STARTS WHEN
A vendor invoice arrives
ENDS WHEN
Payment is posted and reconciled
OUT OF SCOPE
Vendor onboarding and disputes
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 133
CAPABILITIES
Each layer of the digital front door rests on the one below
Source: Northfield Health System digital front door program, Sep 2026.
133
Personal
Care journeys that adapt.
Predictive
Demand and no-show models.
Self-service
Book, pay and message.
Integrated data
One patient profile.
Identity and platform
Secure sign-in, one patient ID.
BUILD ORDER
01
Lay the base first
Identity and a secure platform come before any new service.
02
Connect the data
Scheduling, billing and clinical records feed one profile.
03
Then add intelligence
Prediction needs clean, connected data.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 134
PRIORITIZATION
Six initiatives, ranked by value and effort
Source: Northfield finance workshops, Sep 2026.
134
QUICK WINS
AIM HERE
BIG BETS
FILL-INS
MONEY PITS
AVOID
LOW
HIGH
EFFORT →
HIGH
LOW
VALUE →
1
2
3
4
5
6
01
Reconciliations
Automated matching, wave 1.
02
Rules-based review
Replaces manual checks.
03
Close calendar
One shared timetable.
04
Consolidation
Highest value, most effort.
05
Account rationalization
Fewer accounts to maintain.
06
Custom ERP reports
Cost outruns the return.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 135
RESISTANCE MANAGEMENT
Four sources of resistance, each with a planned response
Source: Northfield Health System readiness interviews, Sep 2026.
135
01
Fear of job loss
WHAT WE HEAR
Rumors that automated scheduling cuts roles
RESPONSE
Publish role cards and a no-layoff statement
OWNER
HR director
02
Workload
WHAT WE HEAR
No time to train during busy clinic days
RESPONSE
Protect two hours per person; backfill coverage
OWNER
Practice managers
03
Tool distrust
WHAT WE HEAR
Past rollouts failed and were rolled back
RESPONSE
Sandbox, peer demos and a visible fix list
OWNER
Change lead
04
Loss of control
WHAT WE HEAR
Physicians lose their personal template rules
RESPONSE
Template sign-off by each clinic lead
OWNER
Medical director
Monitor: a two-question pulse survey every two weeks.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 136
OUR PERSPECTIVE
The platform is generally available when Northfield can run it as one owned service
136
Ready for GA when Northfield can confidently
say yes to the next qualified workload
and fulfill the request through one standard enterprise service.
Architecture approved
Role in the data estate is clear
Placement criteria documented
Approved patterns established
Secure and governed
Identity and workspace segmentation
Lineage and catalog integration
Controls tested, remediation defined
Automated and repeatable
Environments provisioned consistently
Policies embedded in automation
Manual activities kept to a minimum
Observable and supportable
Health, usage and cost visible
Alerting and runbooks in place
Ownership and support established
Adoptable and consumable
Clear intake and onboarding
Documentation and training ready
Teams know when to use it
Owned and sustainable
Roles and decision rights clear
Northfield teams can operate it
Chargeback mechanisms in place
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 137
OUR PERSPECTIVE
GA means Northfield runs it as one owned service
137
Ready for GA when Northfield can confidently
say yes to the next qualified workload
and fulfill the request through one standard enterprise service.
Architecture approved
Role in the data estate is clear
Placement criteria documented
Approved patterns established
Secure and governed
Identity and workspace segmentation
Lineage and catalog integration
Controls tested, remediation defined
Automated and repeatable
Environments provisioned consistently
Policies embedded in automation
Manual activities kept to a minimum
Observable and supportable
Health, usage and cost visible
Alerting and runbooks in place
Ownership and support established
Adoptable and consumable
Clear intake and onboarding
Documentation and training ready
Teams know when to use it
Owned and sustainable
Roles and decision rights clear
Northfield teams can operate it
Chargeback mechanisms in place
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 138
RISK REGISTER
One risk is both certain and critical
Source: Northfield program risk register, Sep 2026.
138
 | IMPACT (1 MINOR TO 5 CRITICAL) |  |  |  | 
LIKELIHOOD | 1 | 2 | 3 | 4 | 5
5 Almost certain |  |  | R9 |  | R1
4 Likely |  | R7 |  | R3 | R10
3 Possible |  | R6 | R2 | R4 | 
2 Unlikely |  |  | R8 |  | R5
1 Rare |  |  |  |  | 
Low 1–3
Watch 4–9
Medium 10–15
High 16–21
Extreme 22–25
R1, SCORE 25
Interface failure at cutover
Owner: CIO. Mitigation: dual-run the lab and pharmacy interfaces for two weeks.
R10 and R3 follow at scores of 20 and 16.
Both share the same migration team and cutover window.
After the dual run, R1 drops to a score of 15.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 139
ROADMAP
Each track has its own outcome, owner and dependency
Source: Northfield Health System digital front door program.
139
1
Q4 2026
Patient data foundation
One master patient index.
RUN IN PARALLEL
Foundation complete
Tracks start together.
Patient access
TRACK A
A1
Q2 2027
Self-scheduling
Primary care first.
A2
Q3 2027
Digital intake
Forms before arrival.
Revenue cycle
TRACK B
B1
Q2 2027
Price estimates
Shown before booking.
B2
Q4 2027
Online payment
Pay at the visit.
TRACK A · PATIENT ACCESS
Outcomes. 70% of primary care visits booked online.
Owner. Chief patient access officer, with the access squad.
Depends on. Master patient index; single sign-in.
TRACK B · REVENUE CYCLE
Outcomes. Estimates on 90% of scheduled visits.
Owner. VP revenue cycle, with the billing squad.
Depends on. Payer contract data loaded.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 140
ROADMAP
Three tracks share one foundation
Source: Northfield Health System digital front door program.
140
The foundation must land first. After that, access, revenue and clinical teams ship independently.
TRACK OWNERS
Access. Chief patient access officer.
Revenue. VP revenue cycle.
Clinical. Chief nursing informatics officer.
BIGGEST DEPENDENCY
Single sign-in gates all three tracks.
1
Q4 2026
Data
Patient index.
2
Q1 2027
Sign-in
One ID.
PARALLEL
Foundation done
Tracks start.
Patient access
TRACK A
A1
Q2 2027
Self-scheduling
Primary care first.
A2
Q3 2027
Digital intake
Forms before arrival.
Revenue cycle
TRACK B
B1
Q2 2027
Price estimates
Shown before booking.
B2
Q4 2027
Online payment
Pay at the visit.
Clinical operations
TRACK C
C1
Q3 2027
Referral tracking
One status view.
C2
Q1 2028
Care plans
Shared in the app.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 141
ROADMAP
The first four milestones land inside 12 months
Source: Sample figures for layout only; replace with current firm data before use.
141
1
Q4 2026
One sign-in
2
Q1 2027
Online scheduling
3
Q2 2027
Digital intake
4
Q3 2027
Smart reminders
01
Sign-in
Replaces three logins; 60% migrate in 90 days.
02
Self-booking
Primary care first, then specialty clinics.
03
Digital intake
Forms and coverage checks before arrival.
04
Reminders
Two-way text cuts no-shows by a quarter.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 142
DIGITAL FRONT DOOR ROADMAP
Six decisions set the pace of the roadmap
Source: Northfield Health System digital front door program.
142
DECISION | BY | OWNER | WHAT IT UNLOCKS
Fund the data foundation |  | Executive team | Wave 1 starts
Approve patient ID policy |  | Privacy officer | Single sign-in at every site
Choose buy, build or partner |  | Chief digital officer | Vendor selection and contracts
Set price estimate rules |  | VP revenue cycle | Estimates shown before booking
Agree clinical workflow changes |  | Clinical council | Referral tracking and care plans
Decide on enterprise scale-out |  | Executive team | Funding for 2028
NOW
NOW
NEXT
NEXT
LATER
LATER
A roadmap is a series of choices, each made by a named owner before work can start.
HOW DECISIONS ARE MADE
Forum. Access council, monthly.
Rule. No wave starts without its decision logged.
Escalation. Late decisions move to the executive team within two weeks.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 143
DIGITAL FRONT DOOR ROADMAP
Three horizons build one front door
Source: Sample figures for layout only; replace with current firm data before use.
143
HORIZON | OBJECTIVE | KEY INITIATIVES | OUTCOMES AND KPIS | DEPENDENCIES | INVESTMENT
Now Q4 2026 to Q1 2027 | Lay the data foundation so every system agrees who the patient is. | Master patient index Single sign-in, patients and staff Scheduling event stream | Duplicates down 40% One ID at 100% of sites | EHR release 4.2 Privacy sign-off | $4.2M
Next Q2 to Q3 2027 | Open the front door: patients book, register and see prices online. | Self-scheduling in primary care Digital intake and consent Price estimates before booking | 60% of visits booked online Call volume down 25% | Patient index live Payer contract data loaded | $6.8M
Later Q4 2027 to 2028 | Extend access across the care journey and personalize it. | Referral tracking end to end Care plans in the app Virtual front desk and chat | No-show rate under 6% App use by 50% of patients | Event stream Clinical capacity | $5.5M
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 144
DIGITAL FRONT DOOR ROADMAP
Why the roadmap runs in this order
Source: Northfield Health System digital front door program.
144
Patients feel the front door, but it only works once the data underneath it is trusted.
Identity first. Every later feature needs one patient ID.
Access before payment. Booking creates the demand that estimates and billing serve.
Care last. Clinical workflows change slowest, so we start them early but ship them last.
NOW · Q4 2026 TO Q1 2027
WHAT
One master patient index and one sign-in across all six hospitals.
WHY NOW
Two registration flows create duplicates and denials today.
UNLOCKS
Self-service for every digital feature that follows.
NEXT · Q2 TO Q3 2027
WHAT
Online scheduling, digital intake and price estimates.
WHY NOW
Patients ask for it, and competitors already offer it.
UNLOCKS
Fewer calls, fewer no-shows and cleaner claims.
LATER · Q4 2027 TO 2028
WHAT
Referral tracking, care plans and a virtual front desk.
WHY NOW
Not yet: it needs the event stream and clinical capacity.
UNLOCKS
Care that continues between visits.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 145
DIGITAL FRONT DOOR ROADMAP
Each wave starts and ends on evidence, not on the calendar
Source: Northfield Health System digital front door program.
STRATEGY
CAPABILITIES
ROADMAP
DELIVERY
GOVERNANCE
145
WAVE | SCOPE | ENTRY CRITERIA | EXIT CRITERIA | DECISION GATE
Wave 1 Foundation | Master patient index Single sign-in | Funding approved Privacy review signed | Duplicates down 40% Sign-in live at all sites | Access council confirms the data is trusted
Wave 2 Access | Self-scheduling Digital intake | Wave 1 exit met Two pilot clinics named | 60% of visits booked online Intake done for 50% | Executive team chooses buy or build
Wave 3 Revenue | Price estimates Online payment | Payer data loaded Billing squad staffed | Estimates on 90% of visits Denials down 15% | CFO signs off on rollout to all sites
Wave 4 Clinical | Referral tracking Care plans | Event stream at scale Clinical lead named | Every referral tracked Care plans in 3 service lines | Clinical council approves workflow changes
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 146
PRODUCT ROADMAP
Each capability group moves through three horizons
Source: Northfield product council roadmap, Sep 2026.
146
Access
Care
Billing
Platform
Now
NEXT 90 DAYS
Self-scheduling
Waitlist
Provider search
Secure messaging triage
Lab alerts
Visit summaries
Pay online
Payment plans
Statement redesign
EHR hardening
Release pipeline
Crash reporting
Next
TWO QUARTERS
Pre-visit forms
Virtual visit v2
Reminders v2
Care plans
Remote monitoring
Risk flags
Cost estimates
Card capture
Refund tracking
Event stream
Observability
Test automation
Later
BEYOND SIX MONTHS
Multilingual booking
Kiosk check-in
Group visits
Medication adherence
Proxy access
Wearable sync
Price transparency API
Estimate accuracy
Coverage checks
Data store re-platform
Zero-downtime release
Cost dashboards
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 147
PRODUCT ROADMAP
Three horizons take the patient app from booking to care
147
Read across to see what ships and when.
Read down to see how the product matures.
Move items only through the product council.
Horizons are planning commitments, not dates.
Now
NEXT 90 DAYS
Self-scheduling
Waitlist
Messaging triage
Pay online
Payment plans
EHR hardening
Outcome: bookings complete without a call
Next
TWO QUARTERS
Care plans
Remote monitoring
Cost estimates
Pre-visit forms
Event stream
Observability
Outcome: care continues between visits
Later
SIX MONTHS AND BEYOND
Proxy access
Multilingual booking
Kiosk check-in
Medication adherence
No-show outreach
Data store re-platform
Outcome: access reaches every community
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 148
PRODUCT ROADMAP
Three themes organise six bets across the horizons
148
THEME 1
Frictionless access
Patients book, pay and message without a call.
NOW · KEY BET
Self-scheduling
Primary care first, then specialties.
NEXT
Cost estimates
Prices shown before the visit is booked.
THEME 2
Care between visits
The app carries the care plan home.
NOW
Messaging triage
Nurses route every message in one queue.
NEXT · KEY BET
Remote monitoring
Pilot with chronic-care cohorts.
THEME 3
A platform that scales
One data and release foundation for every product.
NOW
EHR hardening
Two integrations stable at volume.
LATER
Data store re-platform
Move to the shared patient data store.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 149
CUTOVER RUNBOOK
Four go/no-go gates pace the weekend cutover
149
T-12H
T-6H
T-0
T+6H
T+12H
T+18H
T+24H
T+36H
G1 · Ready to freeze
G2 · Data tied out
G3 · Open ledger
G4 · Exit to hypercare
T-12H TO T-0
Prepare
Sign the rollback plan
Open the support bridge
G1 · Cutover lead confirms rollback and bridge ready
T-0 TO T+6H
Freeze and migrate
Lock legacy; take backup
Extract, load and reconcile
G2 · Controller confirms balances tie to legacy
T+6H TO T+12H
Validate and open
Switch interfaces; test posting
Leads sign off balances
G3 · Controller opens the ledger to users
T+12H TO T+36H
Stabilize
Watch posting and match rates
Triage defects every 2 hours
G4 · Support lead accepts the exit to hypercare
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 150
CUTOVER RUNBOOK
Four levels put every issue in front of a decision-maker
150
Each level owns one class of decision. If a level has not acknowledged within its threshold, page the next level.
The clock runs from the first alert, not from the escalation.
L4 · STEERING COMMITTEE · 60+ MIN
Trigger: rollback invoked or go-live date at risk
Decides: reset the date; approve a new plan
L3 · CONTROLLER AND CIO · 30–60 MIN
Trigger: balances do not tie, or a gate is at risk
Decides: go or no-go; invoke full rollback
L2 · CUTOVER LEAD · 15–30 MIN
Trigger: L1 cannot clear it, or the window slips
Decides: re-sequence steps; extend a window
L1 · WORKSTREAM LEAD · 0–15 MIN
Trigger: a step runs late or a check fails
Decides: retry the step or apply its rollback
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 151
CUTOVER RUNBOOK
One runbook governs every wave 1 cutover decision
151
PURPOSE
Move close and consolidation to the new ledger over one weekend, with a tested way back at every step.
SCOPE
General ledger and subledgers
Bank and intercompany interfaces
Excludes planning and reporting
ROLE | HELD BY | ACCOUNTABLE FOR
Cutover lead | Program director | Runs the bridge; calls go or no-go
Ledger owner | Controller | Signs balances; opens the ledger
Technical lead | Finance IT | Runs loads and interface switch
Support lead | Shared services | User comms and hypercare
ENTRY CRITERIA
Dress rehearsal signed off
Rollback plan approved
EXIT CRITERIA
Day 1 postings reconciled
Hypercare handover accepted
ESCALATION PATH
0–15 min
Workstream lead
15–30 min
Cutover lead
30–60 min
Controller and CIO
60+ min
Steering committee
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 152
CUTOVER RUNBOOK
One runbook governs every wave 1 cutover decision
PREPARE
CUTOVER
HYPERCARE
HANDOVER
152
PURPOSE
Move close and consolidation to the new ledger over one weekend, with a tested way back at every step.
SCOPE
General ledger and subledgers
Bank and intercompany interfaces
Excludes planning and reporting
ROLE | HELD BY | ACCOUNTABLE FOR
Cutover lead | Program director | Runs the bridge; calls go or no-go
Ledger owner | Controller | Signs balances; opens the ledger
Technical lead | Finance IT | Runs loads and interface switch
Support lead | Shared services | User comms and hypercare
ENTRY CRITERIA
Dress rehearsal signed off
Rollback plan approved
EXIT CRITERIA
Day 1 postings reconciled
Hypercare handover accepted
ESCALATION PATH
0–15 min
Workstream lead
15–30 min
Cutover lead
30–60 min
Controller and CIO
60+ min
Steering committee
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 153
CUTOVER RUNBOOK
Step 1 freezes every legacy posting before any data moves
153
STEP 1
Freeze legacy postings
Stop every posting to the legacy ledger so the extract is one stable cut of the books.
OWNERS
Controller · accountable
Finance IT · executes
Internal audit · observes
WINDOW
Fri 18:00 · 30 min
SUB-STEPS
1.
Announce the freeze on the bridge
2.
Close and post open batches
3.
Lock subledgers and the calendar
4.
Run the subledger lock report
5.
Publish the freeze notice
RULES
No manual journals after freeze
Exceptions need the Cutover lead
Late items are queued, not posted
Record the freeze time on the log
GATE CLEARANCE
Lock report shows no open batches
Controller confirms the freeze on the log
Cutover lead releases step 2
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 154
CUTOVER RUNBOOK
Tick every reconciliation before step 4 loads balances
154
STEP 4
Load balances to the new ledger
Load the extracted open balances by entity and prove they match the legacy books.
OWNERS
Finance IT · executes
Data lead · reconciles
Controller · accountable
WINDOW
Fri 22:30 · 2 h
DONE | RECONCILIATION CHECK | LEGACY | TOLERANCE | NEW LEDGER
 | Row count by entity | 412,806 | Zero | 
 | Debit and credit totals | $1.284bn | $0 | 
 | Open items by entity | 9,418 | ±0.1% | 
 | Intercompany balances | $38.2m | ±0.5% | 
SUB-STEPS
Load by entity, parents last
Run the count and total checks
Park rejected rows
Log each variance
ACCEPTANCE
Every check inside tolerance
Variances explained and signed
Data lead releases step 5
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 155
CUTOVER RUNBOOK
Tick every criterion before step 7 opens the ledger
155
STEP 7
Hold the go or no-go decision
Review the evidence for every criterion and decide whether the ledger opens to users.
OWNERS
Cutover lead · decides
Controller · signs balances
CIO · endorses
WINDOW
Sat 03:30 · 30 min
GO | GO CRITERION | EVIDENCE | APPROVER
 | Balances tie to legacy | Reconciliation report | Controller
 | Interfaces pass end to end | Interface test pack | Integration lead
 | Rollback fits the window | Timed rollback record | Technical lead
 | Support bridge staffed | Signed rota | Support lead
IF GO
Controller opens the ledger
Support lead sends the notice
Log the decision and time
IF NO-GO
Cutover lead invokes rollback
Escalate to level 3
Reset the date at steering
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 156
CUTOVER RUNBOOK
Steps 1 to 4 lock the legacy ledger and move its balances
156
1
Freeze legacy postings
Close open batches
Lock subledgers
Publish the freeze notice
Owner: Controller
Fri 18:00 · 30m
2
Take the final backup
Snapshot the legacy ledger
Verify checksums
Owner: Finance IT
Fri 18:30 · 1h
3
Extract open balances
Run the extract jobs
Tie to the trial balance
Log variances
Owner: Data lead
Fri 19:30 · 3h
4
Load the new ledger
Load by entity
Check counts and totals
Park rejected rows
Owner: Finance IT
Fri 22:30 · 2h
Step 4 · page 1 of 2 · Continued on next page
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 157
CUTOVER RUNBOOK
Steps 1 to 4 lock the legacy ledger and move its balances
157
1
Freeze legacy postings
Controller · Fri 18:00 · 30m
Close open batches
Lock subledgers
Publish the freeze notice
2
Take the final backup
Finance IT · Fri 18:30 · 1h
Snapshot the legacy ledger
Verify checksums
3
Extract open balances
Data lead · Fri 19:30 · 3h
Run the extract jobs
Tie to the trial balance
Log variances
4
Load the new ledger
Finance IT · Fri 22:30 · 2h
Load by entity
Check counts and totals
Park rejected rows
RUNBOOK PURPOSE
Lock the legacy ledger and move its balances to the new platform in one window.
RUNBOOK OWNER
Cutover lead
Window: Fri 18:00 to Sat 02:00
Step 4 · page 1 of 2 · continued on next page
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 158
CUTOVER RUNBOOK
Steps 1 to 4 lock the legacy ledger and move its balances
158
Each step has an owner and a window. Work to the actions in order and log each one as it completes.
Step 4 · page 1 of 2 · Continued on next page
1
Freeze legacy postings
Owner: Controller
Fri 18:00 · 30m
Close open batches
Lock subledgers
Publish the freeze notice
2
Take the final backup
Owner: Finance IT
Fri 18:30 · 1h
Snapshot the legacy ledger
Verify checksums
3
Extract open balances
Owner: Data lead
Fri 19:30 · 3h
Run the extract jobs
Tie to the trial balance
Log variances
4
Load the new ledger
Owner: Finance IT
Fri 22:30 · 2h
Load by entity
Check counts and totals
Park rejected rows
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 159
USER ACCEPTANCE TESTING
Sixteen defects are open and none is critical
159
SEVERITY | NEW | TRIAGE | FIX | RETEST | CLOSED | FIX BY
Sev 1 · Critical | 0 | 0 | 0 | 0 | 1 | 4 h
Sev 2 · High | 0 | 1 | 1 | 1 | 6 | 1 day
Sev 3 · Medium | 2 | 3 | 2 | 1 | 12 | 3 days
Sev 4 · Low | 1 | 2 | 1 | 1 | 9 | Release 2
16
open defects
1.8
days mean time to fix
3
awaiting retest
TRIAGE RULES
Triage twice a day at 09:00 and 16:00.
Sev 1 and 2 go straight to the fix team.
Sev 3 needs a workaround before go-live.
Sev 4 moves to the post-go-live backlog.
Exit rule: no Sev 1 or 2 open, and every Sev 3 has an approved workaround.
The test lead triages with the process owner. The Controller signs the exit.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 160
OUR APPROACH
Three evidence streams become one validated model
1 Observation requires consent and appropriate privacy, security and retention controls.
160
1
Gather evidence
2
Synthesize
3
Review
4
Activate
OBSERVED WORK 1
Recordings, traces and artifacts
ENCODED BEHAVIOR
Source, configuration, data and jobs
EXPERT CONTEXT
Interviews, policies and procedures
AI builds a candidate process and logic model
Source-linked
Confidence-scored
Gaps flagged
Expert review
Operators and technology experts mark each item accurate, obsolete, material or missing.
Human judgment governs the model.
Validated model
Current-state process
Business rules and exceptions
Dependencies and risks
Open decisions for design
FEEDS TARGET DESIGN, PROTOTYPING AND TEST PLANNING
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 161
MODERNIZATION OPTIONS
Seven options, one common decision language
161
KEEP OR RETIRE
1
Retain
Keep and manage deliberately
Scores cost and usage to confirm the keep
2
Retire
Remove obsolete software or work
Finds dead code and unused features
MOVE AND IMPROVE
3
Rehost
Move infrastructure; limit change
Maps dependencies and plans the move
4
Replatform
Change the runtime; keep behavior
Tests runtime changes against behavior
5
Refactor
Improve structure; keep function
Refactors in bulk with generated tests
REBUILD THE DESIGN
6
Rearchitect
Change structure and boundaries
Recovers the design from code and evidence
7
Rebuild
Redesign and rewrite the capability
Generates code, tests and documentation
Where AI accelerates each option
The framework still guides the decision; AI broadens the feasible set, and leaders remain accountable for the choice.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 162
SESSION EXPERIENCE
Expect a facilitated build, not a passive demo
162
HOW THE SESSION RUNS
Frame together
15 MIN
Facilitators set the objective and decision criteria; teams bring their own context and constraints.
Work in role
30 MIN
Product and engineering build in focused tracks; facilitators keep time.
Reconnect at gates
30 MIN
Teams share artifacts, challenge ambiguity and agree what is ready before the next block.
Iterate and close
15 MIN
The group reviews evidence, records limits and turns learning into owned next actions.
HOW FACILITATION WORKS
Guide the process without taking over the work
Short prompts, then participant work
Named checkpoints and timeboxes
Active coaching and unblocking
Human approval at every gate
Shared notes captured live
Open risks logged for follow-up
What we need from participants: real context, active decisions, work in progress shared and candor about constraints.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 163
SESSION EXPERIENCE
Expect a facilitated build, not a passive demo
163
HOW THE SESSION RUNS
Frame together
15 MIN
Facilitators set the objective and decision criteria; teams bring their own context and constraints.
Work in role
30 MIN
Product and engineering build in focused tracks; facilitators keep time.
Reconnect at gates
30 MIN
Teams share artifacts, challenge ambiguity and agree what is ready before the next block.
Iterate and close
15 MIN
The group reviews evidence, records limits and turns learning into owned next actions.
HOW FACILITATION WORKS
Guide the process without taking over the work
Short prompts, then participant work
Named checkpoints and timeboxes
Active coaching and unblocking
Human approval at every gate
Shared notes captured live
Open risks logged for follow-up
What we need from participants: real context, active decisions, work in progress shared and candor about constraints.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 164
SESSION EXPERIENCE
Expect a facilitated build, not a passive demo
164
HOW THE SESSION RUNS
Frame together
15 MIN
Set the objective and criteria; teams bring context.
Work in role
30 MIN
Product and engineering build in focused tracks.
Reconnect at gates
30 MIN
Share artifacts, challenge ambiguity, agree what is ready.
Iterate and close
15 MIN
Review evidence and turn learning into owned actions.
Bring real context and share work in progress.
WHAT PARTICIPANTS WILL LEAVE WITH
Six outcomes define the session
Frame the right opportunity
Pick a feasible problem
Turn evidence into intent
Stories and criteria
Agents across the SDLC
Plan, code, test, release
Product-to-R&D interface
Agree a demonstrable slice
Compress feedback loops
Prototype in parallel
Scale AI-enabled delivery
Adoption and governance
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 165
STAKEHOLDER MAP
Seven stakeholders need active engagement before go-live
Source: Northfield Health System stakeholder interviews, Sep 2026.
165
Influence over adoption and degree of impact
SUPPORT CLOSELY
PARTNER AND CO-DESIGN
PRIORITY
INFORM
KEEP SATISFIED
LOW
HIGH
INFLUENCE OVER ADOPTION →
HIGH
LOW
DEGREE OF IMPACT →
1
1
Chief medical officer
2
2
Clinic nurse leads
3
3
Practice managers
4
4
Call-center agents
5
5
Front-desk schedulers
6
6
Physician group
7
7
IT service desk
8
8
Union representatives
9
9
Patient advisory council
10
10
Payer relations
01
Partner
Chief medical officer, physician group and practice managers co-design the rollout.
02
Support
Schedulers and agents get coaching and a named champion.
03
Inform
Union and payer contacts get briefings ahead of each wave.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 166
PROGRAM STATUS · SEP 2026
One schedule slip puts the program at risk
Source: Northfield program office status report, 30 Sep 2026.
166
OVERALL STATUS
At risk
STATUS BY AREA |  | 
AREA | STATUS | THIS PERIOD
Scope | On track | Two change requests approved
Schedule | At risk | Wave 2 cutover slips six days
Budget | On track | $0.2M under plan to date
Risks | At risk | Two high risks, both owned
COMPLETED THIS PERIOD
Wave 1 entities live
Journal rules signed off
Close calendar published
Training cohort one done
PLANNED NEXT PERIOD
Wave 2 data migration
User acceptance testing
Cutover go or no-go
Cockpit design review
RISK REGISTER |  |  |  | 
RISK | LIKELIHOOD | OWNER | MITIGATION | STATUS
Late data extracts | High | Finance IT | Daily extract check | At risk
Reviewer capacity | Medium | Controller | Add two reviewers | On track
Cutover freeze clash | Medium | PMO lead | Reset freeze date | At risk
DECISIONS NEEDED
Approve new cutover date CFO, by 9 Oct
Fund two extra reviewers Controller, by 16 Oct
Confirm freeze window CIO, by 16 Oct
Release Wave 3 budget CFO, by 30 Oct
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 167
SUPERSEDED DECISION
ADR-014 replaces the 2024 choice of point-to-point feeds
167
SUPERSEDED · ADR-009 · MAR 2024
Point-to-point HL7 feeds
Each system connects directly to the others
Chosen when Northfield ran 6 systems
Retired in 3 waves from Q1 2027
CURRENT · ADR-014 · SEP 2026
Shared event bus
Systems publish and subscribe to events
Fits 14 systems and growing
Owned by the platform team
WHY IT CHANGED
The estate outgrew it
Systems grew from 6 to 14 and feeds from 9 to 61.
Incidents followed feeds
Most clinical interface incidents traced to one broken feed.
Cost per feed rose
Each new feed took a quarter and a test cycle across teams.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 168
PULSE SURVEY
Clinicians rate the new system lowest
Source: Northfield go-live pulse survey, n = 412, Sep 2026.
168
STATEMENT | PHYSICIANS | NURSES | FRONT DESK | LEADERS
I understand why we change | 4.1 | 3.9 | 3.6 | 4.6
I have the training I need | 3.2 | 2.8 | 3.0 | 3.9
The system saves me time | 2.4 | 2.6 | 2.9 | 3.8
Leaders support the change | 3.5 | 3.7 | 3.4 | 4.7
I know who to ask for help | 3.3 | 3.8 | 3.1 | 4.2
Workflows fit how I work | 2.1 | 2.5 | 3.2 | 3.5
Data in the system is trusted | 3.1 | 3.2 | 3.0 | 4.0
I would recommend it to a peer | 2.9 | 3.1 | 3.3 | 4.4
Alerts help more than they interrupt | 2.2 | 2.4 | 3.4 | 3.6
Reports meet my needs | 3.0 | 3.3 | 2.8 | 4.1
4.5–5.0
3.5–4.4
2.5–3.4
1.5–2.4
Under 1.5
Clinicians struggle most. Physicians and nurses rate time savings, workflow fit and alerts lowest.
Leaders are upbeat. Their scores run well above those of the people doing the work.
Act on the gap. Fix alert noise and order-set layout first; both are configuration, not build.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 169
OUR APPROACH
Agents cut our team and Northfield's maintenance
169
FORMING
Diagnose the estate and benchmark the baseline.
NORMING AND PERFORMING
Establish the standard we all build to.
OPTIMIZING AND SUSTAINING
Scale the model and hand over the run.
NORTHFIELD TEAM
Our team and Northfield's work side by side. We diagnose the estate and benchmark the baseline. Agents are not yet in the loop.
WEST MONROE
We build and set the standard together
Maintenance agents take on routine work
Both teams reach their peak size
AI AGENTS
Agents run maintenance and optimization
Our team shrinks to a small group
Northfield's maintenance load drops sharply
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 170
OUR APPROACH
Agents cut our team and Northfield's maintenance
CONTEXT
APPROACH
COMMERCIALS
TEAM
170
FORMING
Diagnose the estate and benchmark the baseline.
NORMING AND PERFORMING
Establish the standard we all build to.
OPTIMIZING AND SUSTAINING
Scale the model and hand over the run.
NORTHFIELD TEAM
Our team and Northfield's work side by side. We diagnose the estate and benchmark the baseline. Agents are not yet in the loop.
WEST MONROE
We build and set the standard together
Maintenance agents take on routine work
Both teams reach their peak size
AI AGENTS
Agents run maintenance and optimization
Our team shrinks to a small group
Northfield's maintenance load drops sharply
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 171
OUR APPROACH
We build together, then Northfield takes the lead
171
FORMING
Diagnose the estate and benchmark the baseline.
NORMING AND PERFORMING
Establish the standard we all build to.
OPTIMIZING AND SUSTAINING
Scale the model and hand over the run.
NORTHFIELD TEAM
We lead the first sprints with a lean team. We stand up the architecture and delivery practices. Northfield colleagues join us from day one.
WEST MONROE
We scale up to build faster
Northfield engineers pair with us on every release
Coaching is part of each sprint
Northfield owns the platform and the roadmap. We step back to a small group on call. Handover is complete when you no longer need us.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 172
TEAM STRUCTURE
A core team backed by matched specialists
172
Leadership and core team
Dana Whitfield
Executive sponsor
KM
Kiran Mehta
Executive sponsor
JA
Julia Ansel
Engagement lead
MO
Mike Odell
Platform architect
JS
Jag Soni
Enterprise architect
AR
Albert Reyes
Infrastructure lead
WHAT THE CORE TEAM DOES
Own the sponsor relationship and quality
Bring healthcare expertise to the work
Align both teams and transfer knowledge
Subject matter experts and support specialists
SA
Scott Alder
SME, payer data
DC
Dan Calloway
SME, life sciences
BM
Brett Marlow
SME, provider
AG
Anneke Groot
SME, governance
TZ
Tanner Zell
SME, design
GM
Greta Movsky
SME, cybersecurity
WHAT THE SPECIALISTS DO
Advise on architecture and governance
Assess processes and organization
Lead training and knowledge transfer
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 173
TEAM STRUCTURE
A core team backed by matched specialists
CONTEXT
APPROACH
TEAM
COMMERCIALS
NEXT STEPS
173
Leadership and core team
Dana Whitfield
Executive sponsor
KM
Kiran Mehta
Executive sponsor
JA
Julia Ansel
Engagement lead
MO
Mike Odell
Platform architect
JS
Jag Soni
Enterprise architect
AR
Albert Reyes
Infrastructure lead
WHAT THE CORE TEAM DOES
Own the sponsor relationship and quality
Bring healthcare expertise to the work
Align both teams and transfer knowledge
Subject matter experts and support specialists
SA
Scott Alder
SME, payer data
DC
Dan Calloway
SME, life sciences
BM
Brett Marlow
SME, provider
AG
Anneke Groot
SME, governance
TZ
Tanner Zell
SME, design
GM
Greta Movsky
SME, cybersecurity
WHAT THE SPECIALISTS DO
Advise on architecture and governance
Assess processes and organization
Lead training and knowledge transfer
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 174
TEAM STRUCTURE
Core team, matched specialists
174
Leadership and core team
Dana Whitfield
Executive sponsor
KM
Kiran Mehta
Executive sponsor
JA
Julia Ansel
Engagement lead
MO
Mike Odell
Platform architect
JS
Jag Soni
Enterprise architect
AR
Albert Reyes
Infrastructure lead
WHAT THE CORE TEAM DOES
Own the sponsor relationship and quality
Bring healthcare expertise to the work
Align both teams and transfer knowledge
Specialists
SA
Scott Alder
SME, payer data
DC
Dan Calloway
SME, life sciences
BM
Brett Marlow
SME, provider
AG
Anneke Groot
SME, governance
TZ
Tanner Zell
SME, design
GM
Greta Movsky
SME, cybersecurity
Advise on architecture and governance, assess processes and lead training.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 175
ROADMAP
Six milestones in three phases carry the program to 2028
Source: Sample figures for layout only; replace with current firm data before use.
175
FOUNDATION
ADOPTION
SCALE
Q4 2026
1
One sign-in
One patient ID across channels.
Q1 2027
2
Online booking
Primary care opens self-booking.
Q2 2027
3
Digital intake
Forms and coverage before arrival.
Q3 2027
4
Reminders
Two-way text prompts.
Q4 2027
5
Virtual desk
Chat and video visits.
Q1 2028
6
Personal journeys
Care paths for each patient.
PHASE 1 · FOUNDATION
Exit: 60% on one sign-in
PHASE 2 · ADOPTION
Exit: 35% book online
PHASE 3 · SCALE
Exit: 20% fewer calls
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 176
OUR UNDERSTANDING
Our understanding on one page
Source: Sample names and figures for layout only; replace with engagement stakeholders and data before use.
176
CONTEXT
Seven hospitals, 64 clinics, three schedulers
Three acquisitions in four years
EHR go-live in Q3 next year
11% of denials start at registration
Days in A/R run above peers
OBJECTIVES
One access experience at every site
Fewer denials, faster cash
Cleaner registration data
Lower cost to collect
A sustained benefits model
SCOPE
In: scheduling, registration, estimates
In: edits, claims, denial work queues
In: EHR interface design, training
Out: EHR build, documentation redesign
To confirm: wave one, data access
CONSTRAINTS
EHR cutover date is fixed
Phase one capped at FY27 capital
Estimates and consent rules apply
Two legacy schedulers retire
Access and billing decide separately
STAKEHOLDERS
J. Alvarez, VP Revenue Cycle
R. Chen, Patient Access
EHR program lead
Compliance and privacy
Finance, capital planning
SUCCESS MEASURES
Days in A/R: 52 to 44
Denial rate: 9.4% to 6.0%
Access score: 68 to 80
Cost to collect: 3.4% to 2.8%
Adoption: 90% at six months
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 177
OUR UNDERSTANDING
Four constraints decide how we answer the ask
Source: Sample content for layout only; replace with the client's RFP and engagement facts before use.
177
TIMELINE
EHR go-live in Q3
Access workflows must be ready for cutover, which leaves about nine months to design and train.
BUDGET
Funded in two phases
Phase one is capped at the FY27 capital line; phase two depends on measured results.
THE ASK
One access and revenue cycle design
Join scheduling, registration, estimates, claims and denials into one design that Northfield can run, measure and extend.
Seven hospitals
64 clinics
Three scheduling tools
REGULATORY
No Surprises Act, HIPAA
Good faith estimates and consent must work in the new flow from the first day.
SYSTEMS
Three tools, one EHR
Two legacy schedulers retire; interfaces to the clearinghouse and EHR stay stable.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 178
OUR UNDERSTANDING
Four constraints, and what each means for the answer
Source: Sample content for layout only; replace with the client's RFP and engagement facts before use.
178
The ask: one access and revenue cycle design that Northfield can run, measure and extend across seven hospitals and 64 clinics.
TIMELINE
EHR go-live in Q3
About nine months to design and train
Sites go live in waves
IMPLICATION
Sequence waves around cutover.
BUDGET
Funded in two phases
Phase one capped at the FY27 capital line
Phase two depends on results
IMPLICATION
Prove value in phase one.
REGULATORY
Estimates and consent
No Surprises Act and HIPAA apply
Good faith estimates from day one
IMPLICATION
Build compliance into the flow.
SYSTEMS
Three tools, one EHR
Two legacy schedulers retire
Clearinghouse interfaces stay stable
IMPLICATION
Retire tools without breaking claims.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 179
OUR UNDERSTANDING
Four constraints decide how we answer the ask
Source: Sample content for layout only; replace with the client's RFP and engagement facts before use.
CONTEXT
UNDERSTANDING
APPROACH
TEAM
FEES
179
THE ASK
One access and revenue cycle design
Join scheduling, registration, estimates, claims and denials into one design that Northfield can run, measure and extend.
Seven hospitals
64 clinics
Three scheduling tools
It must deliver
One front door at every site
Fewer front-end denials
Faster cash
TIMELINE
EHR go-live in Q3
About nine months to design and train before cutover.
BUDGET
Funded in two phases
Phase one is capped at the FY27 capital line.
REGULATORY
Estimates and consent
No Surprises Act and HIPAA rules apply from day one.
SYSTEMS
Three tools, one EHR
Two legacy schedulers retire; interfaces stay stable.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 180
OUR UNDERSTANDING
We read the scope as the front end through to denials
Source: Sample content for layout only; replace with the client's RFP and engagement facts before use.
180
IN SCOPE
What we will deliver
Scheduling, registration, estimates
Front-end edits and claims
Denial work queues
EHR interface design
Training and adoption
OUT OF SCOPE
What stays with others
EHR configuration and build
Clinical documentation redesign
Payer contract negotiation
Network and hardware refresh
Boundary rule: any change to the EHR build is a change request.
TO CONFIRM
Assumptions
Wave one covers four hospitals and 20 clinics
We receive read access to all three schedulers
One leader owns access and billing decisions
The Q3 go-live date is fixed
Phase one funding is approved
Northfield names one executive sponsor
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 181
OUR UNDERSTANDING
Three scheduling tools and one EHR date shape the ask
Source: Sample figures for layout only; replace with the client's RFP and engagement facts before use.
181
SITUATION
Where Northfield stands
Seven hospitals and 64 clinics run three scheduling tools
Registration quality varies by site
Three acquisitions in four years
3
scheduling tools
71
sites to align
COMPLICATION
What is getting in the way
Front-end errors reach the claim
Patients repeat the same details at each step
Access and billing answer to different leaders
11%
denials at intake
52
days in A/R
WHAT YOU ASKED FOR
What the RFP requires
A unified access and revenue cycle design
A phased roadmap that fits the EHR date
Named owners and measures for each benefit
7
measures to track
Q3
EHR go-live
Our reading: the complication is organizational as much as technical, so the answer has to join access, billing and the EHR plan.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 182
OUR UNDERSTANDING
What sits behind the ask
Source: Sample figures for layout only; replace with the client's RFP and engagement facts before use.
182
SITUATION
Where Northfield stands
Seven hospitals and 64 clinics run three scheduling tools
Registration quality varies by site
Three acquisitions in four years
COMPLICATION
What is in the way
Front-end errors reach the claim
Patients repeat the same details at each step
Access and billing answer to different leaders
3
scheduling tools
71
sites to align
11%
denials at intake
52
days in A/R
Our reading: the complication is organizational as much as technical.
WHAT YOU ASKED FOR
One joined-up design
A unified access and revenue cycle design
A roadmap that fits the EHR date
Named owners and measures
Seven measures baselined in two weeks
FIXED POINT
EHR go-live in Q3
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 183
OUR UNDERSTANDING
Situation, complication and ask in one reading
Source: Sample figures for layout only; replace with the client's RFP and engagement facts before use.
183
How we read it
The complication is organizational as much as technical, so the ask has to join access, billing and the EHR plan.
WHERE CASH WAITS
52 days
in A/R, above peers, is the cost of the front-end gap
SITUATION
Where we start
Seven hospitals, 64 clinics, three scheduling tools
Registration varies by site
Three acquisitions in four years
3
scheduling tools
COMPLICATION
In the way
Front-end errors reach the claim
Patients repeat the same details
Access and billing split by leader
11%
of denials start at registration
THE ASK
What you need
One access and revenue cycle design
A roadmap that fits the EHR date
Named owners and measures
7
measures to baseline
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 184
OUR UNDERSTANDING
You asked us to modernize patient access and the revenue cycle
Source: Sample RFP language and figures for layout only; replace before use.
184
RFP SECTION 1.2
“We want a partner who owns the outcome, not the work plan.”
NORTHFIELD TODAY
Seven hospitals, 64 clinics
Three scheduling tools
11% of denials start at registration
EHR go-live in Q3 next year
Northfield wants one partner to redesign how patients are scheduled, registered and billed, and to own the result.
01
One front door
A single scheduling and registration experience across all seven hospitals and 64 clinics.
02
One revenue cycle
Common front-end, claims and denial processes that cut days in A/R and rework.
03
One owner
A partner accountable from design through adoption.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 185
INVESTMENT AND VALUE
Five levers turn $4.2M of spend into $6.0M net
Source: Sample figures for layout only; replace with current program data before use.
185
Investment
$4.2M
Close and reporting
$3.6M
Revenue cycle
$3.0M
Procure-to-pay
$1.8M
Rework and errors
$1.2M
Risk avoided
$0.6M
Net value
$6.0M
READING THE BRIDGE
Close and reporting 35% of five-year value
Revenue cycle 29%, the fastest to start
Procure-to-pay 18%
Rework and risk 18% together
Bars show five-year value in $M. The investment hangs below the zero line.
2.4x
value per dollar
143%
five-year ROI
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 186
INVESTMENT AND VALUE
Five levers turn $4.2M of spend into $6.0M net
Source: Sample figures for layout only; replace with current firm data before use.
186
Investment
$4.2M
Close and reporting
$3.6M
Revenue cycle
$3.0M
Procure-to-pay
$1.8M
Rework and errors
$1.2M
Risk avoided
$0.6M
Net value
$6.0M
Investment $4.2M
Value $10.2M
Net $6.0M
SHARE OF FIVE-YEAR VALUE
Close and reporting 35%
Revenue cycle 29%
Procure-to-pay 18%
Rework and risk 18%
Value per dollar
2.4x
Five-year ROI
143%
Payback
month 31
NPV at 8%
$4.1M
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 187
INVESTMENT AND VALUE
Value overtakes cost in month 31
Source: Sample figures for layout only; replace with current firm data before use.
187
Cumulative cost and value
$M, BY QUARTER, FIVE YEARS
Chart: 
| Y1 | Y2 | Y3 | Y4 | Y5
Cost | 0.6 | 1.2 | 1.8 | 2.4 | 2.73 | 3.05 | 3.38 | 3.7 | 3.83 | 3.95 | 4.08 | 4.2 | 4.2 | 4.2 | 4.2 | 4.2 | 4.2 | 4.2 | 4.2 | 4.2
Value | 0 | 0.1 | 0.3 | 0.6 | 0.9 | 1.3 | 1.8 | 2.4 | 3.05 | 3.7 | 4.35 | 5 | 5.65 | 6.3 | 6.95 | 7.6 | 8.25 | 8.9 | 9.55 | 10.2
Value · 10.2
Cost · 4.2
Break-even in month 31
Value reaches $4.0M
READING THE CURVES
Spend peaks in year one at $0.6M a quarter
Value ramps from $0.6M to $2.6M a year
Spend stops after year three
Total cost
$4.2M
Five-year value
$10.2M
Net value
$6.0M
Payback
month 31
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 188
INVESTMENT AND VALUE
Hard and capacity value make up 96% of the case
Source: Sample figures for layout only; replace with current program data before use.
188
Hard value $1.5M
Capacity value $1.0M
HARD VALUE
$1.5M
Cash
Revenue cycle: denials recovered
Procure-to-pay: contract savings
Rework: avoided write-offs
Counted in ROI
CAPACITY VALUE
$1.0M
Redeployed time
38,000 hours a year freed
Valued at loaded cost
Redeployed, not removed
Counted in ROI
RISK AVOIDED
$0.1M
Expected loss
Fewer open audit findings
Probability times impact
Reviewed with Compliance
Counted in ROI
STRATEGIC VALUE
Excluded
Tracked, not banked
Faster clinical and financial decisions
Audit readiness
Retention of finance talent
Excluded from ROI
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 189
INVESTMENT AND VALUE
Cash and capacity are 96% of value
Source: Sample figures for layout only; replace with current program data before use.
189
Annual value by type
Chart: 
| Hard | Capacity | Risk
Value | 1500000 | 1000000 | 100000
$2.6M
a year
WHAT EACH TYPE MEANS
Hard value shows up in the ledger: collected revenue, contract savings and avoided write-offs.
Capacity value is time released, valued at loaded cost and redeployed.
Risk avoided is expected loss: probability times impact.
58%
hard value
38%
capacity value
TREATMENT
Finance validates against the ledger; Compliance reviews the risk estimate yearly.
NOT IN THE CASE
Faster clinical and financial decisions
Audit readiness
Retention of finance talent
A platform for later waves
Tracked every quarter, never counted toward ROI or payback.
HOW IT IS TRACKED
A quarterly pulse survey and decision-cycle times, reported beside the value tracker.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 190
VENDOR SELECTION
Vendor B leads the weighted scorecard
190
CRITERION | WEIGHT | VENDOR A | VENDOR B | VENDOR C
Functional fit | 25% | 4 | 5 | 3
Integration effort | 20% | 3 | 4 | 5
Security and compliance | 20% | 4 | 4 | 3
Total cost of ownership | 15% | 3 | 3 | 5
Vendor viability | 10% | 4 | 4 | 3
Delivery support | 10% | 2 | 4 | 3
Weighted total | 100% | 3.45 | 4.10 | 3.70
RECOMMENDATION
Select Vendor B
Vendor B scores highest overall and leads on functional fit and integration.
Confirm security controls before contract
Negotiate the cost of ownership terms
Pilot with one Northfield business unit
RECOMMENDED
4.10
Vendor B total, out of 5
Scores run 1 to 5, with 5 best. Weights were agreed with the steering committee and total 100%.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 191
VENDOR SELECTION
Three steps narrowed twelve vendors to one
191
Long list
12 vendors
CRITERIA APPLIED
Serves healthcare payers
Supports our ERP platform
Offers a cloud delivery model
8 vendors out: missing a must-have
Short list
4 vendors
CRITERIA APPLIED
Scripted demo against five use cases
Reference calls with two peers
Security and cost review
3 vendors out: weaker fit or higher cost
Recommended
1 vendor
CRITERIA APPLIED
Weighted scorecard result
Steering committee review
Negotiation terms confirmed
Vendor B proceeds to contract
Each step tightens the test: must-haves first, then fit, then total value.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 192
VENDOR OPTIONS
Three vendors, each with a clear trade-off
192
VENDOR A LOGO
Established suite with broad coverage
STRENGTHS
Wide module coverage
Large partner network
WATCH-OUTS
Heavy configuration effort
Slower release cadence
FIT | INDICATIVE COST
 | $$ · 9 months
RECOMMENDED
VENDOR B LOGO
Modern platform built for fast integration
STRENGTHS
Strong ERP integration
Quick time to value
WATCH-OUTS
Thinner security depth
Smaller support team
FIT | INDICATIVE COST
 | $$ · 6 months
VENDOR C LOGO
Low-cost option for focused needs
STRENGTHS
Lowest license cost
Simple to administer
WATCH-OUTS
Limited workflow depth
Few healthcare references
FIT | INDICATIVE COST
 | $ · 5 months
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 193
INITIATIVE PORTFOLIO
Six initiatives across four capabilities
Source: Northfield finance and operations workshops, Sep 2026.
193
DATA
PROCESS
PEOPLE
TECHNOLOGY
1
MDM HUB
2
CALENDAR
3
ERP
4
STEWARD
5
ACADEMY
6
SKILLS
01
Master data hub
Data only.
02
Close calendar
Process only.
03
ERP upgrade
Technology only.
04
Data stewardship
Data and process.
05
Finance academy
People and technology.
06
Skills inventory
Data and people.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 194
INITIATIVE PORTFOLIO
Six initiatives mapped to three capabilities
Source: Northfield finance and operations workshops, Sep 2026.
194
AI
PROCESS
DATA
1
DENIAL
2
INTAKE
3
MASTER INDEX
4
APPEALS
5
CLAIMS
6
CODING
01
Denial prediction
AI only.
02
Intake redesign
Process only.
03
Patient master index
Data only.
04
Appeal drafting
AI and process.
05
Claims analytics
AI and data.
06
Autonomous coding
All three.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 195
INITIATIVE PORTFOLIO
Most AI initiatives cut cost, few grow revenue
Source: Northfield finance and operations workshops, Sep 2026.
195
COST OUT
REVENUE UP
1
CLAIMS BOT
2
STAFFING
3
REFERRALS
4
OUTREACH
5
PRICING
01
Claims status bot
Cost out only.
02
Staffing forecast
Mostly cost out.
03
Referral matching
Both, at the overlap.
04
Outreach scoring
Mostly revenue.
05
Pricing analytics
Revenue up only.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 196
FACILITATOR GUIDE · INTERNAL
Breakout table guide: one prompt per focus area
196
TABLE 1 · SCHEDULING
Prompt: Draw one front door and one template for every service line.
Materials: Canvas, template samples
Time: 20 min · 2-minute report-back: three steps, one gap
ASK THIS TABLE
Where does a request wait today?
Which template could every clinic use?
Who owns the no-show list?
TABLE 2 · REGISTRATION
Prompt: Capture insurance and consent once, before the patient arrives.
Materials: Canvas, form samples
Time: 20 min · 2-minute report-back: data captured, owner
ASK THIS TABLE
What do we ask that we already know?
Who verifies, and when?
Which consent is missed most?
TABLE 3 · ESTIMATES
Prompt: Give a price a patient can rely on before they book.
Materials: Canvas, price list sample
Time: 20 min · 2-minute report-back: services quoted first
ASK THIS TABLE
Which ten services first?
What data is missing today?
What happens when the price is high?
TABLE 4 · DENIALS
Prompt: Stop front-end causes of denial before the claim is sent.
Materials: Canvas, top denial codes
Time: 20 min · 2-minute report-back: top three causes
ASK THIS TABLE
Which codes recur weekly?
Which start at the front desk?
How fast does feedback return?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 197
FACILITATOR GUIDE · INTERNAL
Listen for the signal, watch for the flag
197
IF YOU HEAR | THEN ASK
“We work around it.” | “Show me the workaround. What does it cost?”
“That depends on the clinic.” | “Which clinics differ, and is there a reason?”
“One person always fixes it.” | “What happens when they are away?”
“We need a new system.” | “What does the process need first?”
“That is not our problem.” | “Who owns it, and are they here?”
Silence or quick agreement | “What would make this fail?”
One voice answering for all | “Let us hear from the other tables.”
SIGNALS
RED FLAGS
SESSION OBJECTIVE
Design the future state for scheduling, registration, estimates and denials.
GROUND RULES
Timeboxes hold; the parking lot takes the rest
Every decision gets an owner and a date
Problems before solutions
Every table speaks at playback
Video tables get equal airtime
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 198
FACILITATOR GUIDE · INTERNAL
Question ladder for the estimates topic
198
Open
RUNG 1
“Walk me through the last time a patient asked what a visit would cost.” Intent: get the real story, not the policy. Move on when you hear a named step.
Probe
RUNG 2
“What happened next, and who did you hand it to?” Intent: trace handoffs and waiting time. Move on when each wait has an owner.
Challenge
RUNG 3
“If the estimate came before booking, what would break?” Intent: test assumptions and find the true constraint. Move on when the constraint is named.
Confirm
RUNG 4
“So the blocker is missing charge data. Is that right, and who owns it?” Intent: check we heard it and agree an owner. Move on when the table says yes.
SIGNS THE LADDER IS WORKING
The table names steps, owners and numbers, not opinions
Quiet participants are speaking by rung 3
Disagreement is stated out loud, not smoothed over
TOPIC
Estimates: a price patients can rely on before they book.
IF THE ANSWER IS VAGUE
“Give me one example from this week.”
“What would a new hire see on day one?”
“How many times a month is that?”
“Who would answer that differently?”
RULE OF THUMB
No challenge until the story is told.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 199
FACILITATOR GUIDE · INTERNAL
Design by area: guide for the 60-minute segment
RECAP
DESIGN
PLAYBACK
DECIDE
199
OBJECTIVE · 9:45 TO 10:45
Leave with a future-state sketch for each area and the gaps that block it.
TIME BOX
60 min
QUESTIONS TO ASK
Open: Which step costs a patient the most time today?
Probe: Where does the work wait, and who is it waiting on?
Probe: What do you do when the system says no?
Probe: Which step would you remove first, and what breaks?
Probe: Who outside this room feels this change?
Probe: How often does this happen, and how do we know?
Test: If we did only this, would you stand behind it on Monday?
LISTEN FOR
Workarounds nobody wrote down
Handoffs with no owner
Quick win: one fix, one owner, 30 days
Disagreement between areas
WATCH-OUTS
One voice filling the time
Solutions before the pain is clear
Drift into another area
Quiet tables never heard
SCRIBE CAPTURES
Decisions, owners, open questions
Pain points in their own words
OUTPUT AT 10:45
One canvas for each area
A ranked list of gaps
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 200
PATIENT ACCESS WORKSHOPS
Each day narrows the work: open up, shape, commit
200
OVERALL GOAL
Agree, test and commit to one future-state design for how patients schedule, register, get estimates and avoid denials.
DAY 1 · 9:00 TO 17:00
Diverge: open up the problem
DAY 2 · 9:00 TO 17:00
Converge: shape one design
DAY 3 · 9:00 TO 15:00
Commit: decide and assign
9:00 Goals and ground rules
10:00 Journey mapping from every angle
13:00 Data, pain points, root causes
16:30 Playback, nothing ruled out
OUTPUT BY END OF DAY
Shared current state
9:00 Design principles
9:45 Four design tables
13:00 Cross-area hand-offs
15:00 Scenario tests, narrowing options
OUTPUT BY END OF DAY
One design
9:00 Resolve the last gaps
10:30 Score and rank
13:00 Owners, dates, funding asks
14:00 Readout to sponsors
OUTPUT BY END OF DAY
Commitments
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 201
PATIENT ACCESS WORKSHOPS
Discover, design and decide in three days
201
OVERALL GOAL
Agree, test and commit to one future-state design for how patients schedule, register, get estimates and avoid denials.
DAY 1 · TUE NOV 4
Discover
9:00 Welcome and goals
10:00 Current-state walk-through
13:00 Journey mapping
15:00 Root-cause tables
Output: validated current state
DAY 2 · WED NOV 5
Design
9:00 Design principles
9:45 Four design tables
13:00 Hand-offs across areas
15:30 Scenario tests
Output: draft future-state design
DAY 3 · THU NOV 6
Decide
9:00 Close the gaps
10:30 Score and rank
13:00 Roadmap and owners
14:00 Decisions readout
Output: ranked roadmap and decisions
BY THE END OF DAY 3
One agreed future-state design
Owners and dates for each area
A ranked roadmap, signed off
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 202
DAY 2 OF 3
Day 2 designs the future state, area by area
DAY 1
DAY 2
DAY 3
AFTER
202
OVERALL GOAL
Agree and commit to one future-state design for patient access by Thursday afternoon.
THREE DAYS AT A GLANCE
Day 1 Discover. Current state and pain points.
Day 2 Design. Future state for each area.
Day 3 Decide. Rank, assign, commit; ends 15:00.
ATTENDEES
Access, registration, revenue cycle
IT owners and a finance partner
DAY 2 AGENDA · 9:00 TO 17:00
9:00
Recap and principles
9:45
Design by area
11:30
Table playbacks
12:30
Working lunch
13:00
Cross-area hand-offs
15:00
Scenario tests
16:30
Day 2 playback
17:00
Close
ROLES IN THE ROOM
Two facilitators, one scribe
One owner per area table
OUTPUT BY END OF DAY 2
Future-state design for each area
Open gaps list for day 3
Decisions log, draft
ROOM AND LOGISTICS
Wed Nov 5, HQ room 4B
Four tables, one per area
Video bridge for remote leads
BEFORE DAY 3
Sponsors hold 14:00 to 15:00
Owners confirm their area
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 203
PATIENT ACCESS WORKSHOPS
Three days from discovery to decisions
203
DAY 1 · DISCOVER · TUE NOV 4 · 9:00 TO 17:00
9:00
Welcome and goals
9:45
Current-state walk-through
11:15
Journey mapping
13:00
Data review
15:00
Root-cause tables
16:30
Playback
Output: validated current state, top pain points.
DAY 2 · DESIGN · WED NOV 5 · 9:00 TO 17:00
9:00
Design principles
9:45
Design by area
11:30
Table playbacks
13:00
Cross-area hand-offs
15:00
Scenario tests
16:30
Playback
Output: draft future-state design for four areas.
DAY 3 · DECIDE · THU NOV 6 · 9:00 TO 15:00
9:00
Close design gaps
10:30
Score and rank
12:30
Working lunch
13:00
Roadmap and owners
14:00
Readout to sponsors
15:00
Close
Output: ranked roadmap, owners and decisions.
OVERALL GOAL
Agree one future-state design for patient access and commit to who does what by when.
YOU WILL LEAVE WITH
One design for four areas
Owners and dates
A ranked roadmap
LOGISTICS
Nov 4 to 6, Northfield HQ, 4B
Video bridge for remote leads
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 204
PATIENT ACCESS WORKSHOPS
Two days, three decisions for Northfield leaders
204
OVERALL GOAL
Two days to agree how patients get in, know the cost and get paid.
DAY 1 · NOV 4 · 9:00 TO 17:00
See access as patients do
Morning: walk the patient journey
Afternoon: review data and root causes
16:30: playback to the room
DAY 2 · NOV 5 · 9:00 TO 16:30
Design and decide
Morning: design the future state by area
Afternoon: test it on real patient cases
15:30: readout and decisions
DECISIONS YOU WILL BE ASKED TO MAKE
01
Front door
Which front door and booking template to adopt.
02
Ownership
Who owns each of the four areas.
03
First wave
Which five opportunities start first.
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 205
PATIENT ACCESS WORKSHOPS
Two days, in the room and on video
205
TIME | SESSION | WHERE | OUTPUT
9:00 | Welcome and goals | In person | Validated current state
9:45 | Current-state walk-through | In person | Ranked pain points
11:15 | Journey mapping | In person | Journey map
13:00 | Data and pain points | Remote | Root-cause list
15:00 | Playback and root causes | In person | Day 1 playback
9:00 | Recap and principles | Remote | Agreed principles
9:45 | Design by area | In person | Four area designs
13:00 | Cross-area hand-offs | Remote | Hand-off agreements
15:00 | Decisions and owners | In person | Decisions log
16:00 | Readout to sponsors | Hybrid | Signed-off readout
DAY 1 · NOV 4
DAY 2 · NOV 5
OVERALL GOAL
Agree and commit to one future-state design for patient access.
LOGISTICS
In person: Northfield HQ, room 4B
Remote: video bridge, shared board
Hybrid blocks run both at once
WHO JOINS AND PRE-WORK
Core group of 14, plus eight remote leads
Test the video link by Oct 30
Bring one failed-visit example
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 206
PATIENT ACCESS WORKSHOPS
A half day on how patients get access
206
In one morning, Northfield leaders agree how patients get in, know the cost and get paid.
01
Getting patients in
Scheduling and registration: one front door and one booking template.
02
Knowing the cost
Estimates: a reliable price before the patient books.
03
Getting paid
Denials: stop front-end causes before the claim is sent.
AGENDA
9:00
Welcome and goals
9:45
Design by area
11:40
Decisions
12:00
Close
YOU WILL LEAVE WITH
One future-state design
Owners for each area
A shortlist to prioritize
WHO JOINS
Executive sponsors and area leads
Oct 28 · half day · HQ and video
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 207
PATIENT ACCESS WORKSHOPS
A half day to agree how patients get access
207
PURPOSE AND OBJECTIVES
Agree how patients will schedule, register, get estimates and avoid denials at Northfield.
One future-state journey, end to end
Owners named for each area
A shortlist ready to prioritize
Agreed focus for session 3
AGENDA · HALF DAY
9:00
Welcome and goals
9:15
Current-state recap
9:45
Future-state design by area
10:45
Break
11:00
Playback and gaps
11:40
Decisions and next steps
12:00
Close
AREAS OF FOCUS
1.
Scheduling. One front door and one template for every service line.
2.
Registration. Capture insurance and consent once, before arrival.
3.
Estimates. A price patients can rely on before they book.
4.
Denials. Stop front-end causes before the claim is sent.
EXPECTED OUTCOMES
Future-state process for each area
Decisions log with owners
Ranked list of 12 to 15 opportunities
Draft target measures
WHO SHOULD ATTEND
Patient access and scheduling leaders
Revenue cycle and denials managers
Registration supervisors
IT application owners
PRE-WORK
Review the Discovery readout (10 min)
Bring one example of a failed visit
Confirm your area's top two pain points
Join by Oct 21 to test video
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 208
PATIENT ACCESS WORKSHOPS
Leave the morning with one design for patient access
208
PURPOSE AND OBJECTIVES
Agree how patients schedule, register, get estimates and avoid denials, with one owner for each area.
AGENDA
9:00
Welcome and goals
9:15
Current-state recap
9:45
Future-state design by area
10:45
Break
11:00
Playback and gaps
11:40
Decisions and next steps
12:00
Close
PRE-WORK
Read the Discovery readout.
AREAS OF FOCUS
1.
Scheduling. One front door and one template for every service line.
2.
Registration. Capture insurance and consent once, before arrival.
3.
Estimates. A price patients can rely on before they book.
4.
Denials. Stop front-end causes before the claim is sent.
WHO SHOULD ATTEND
Patient access and scheduling
Revenue cycle and denials
Registration supervisors
IT application owners
WHAT YOU WILL LEAVE WITH
Five decisions, one shared design
A future-state process for each of the four areas
Named owner and target measure per area
A decisions log signed off in the room
A ranked list of 12 to 15 opportunities
Pre-work for the prioritization session
Oct 28 · 9:00 to 12:00 · Northfield HQ and video
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 209
WORKSHOP 2 OF 4
Workshop 2 designs the future state of access
DISCOVERY
FUTURE STATE
PRIORITIZE
ROADMAP
209
PURPOSE
Turn the Discovery findings into one future-state design for each access area.
LOGISTICS
Oct 28 · 9:00 to 12:00
Northfield HQ, room 4B, and video
Two facilitators, one scribe
WHO SHOULD ATTEND
Access, registration, revenue cycle
IT application owners, finance partner
AGENDA
9:00
Welcome and goals
9:15
Current-state recap
9:45
Future-state design by area
10:45
Break
11:00
Playback and gaps
11:40
Decisions and next steps
12:00
Close
AREAS OF FOCUS
1.
Scheduling. One front door and one template for every service line.
2.
Registration. Capture insurance and consent once, before arrival.
3.
Estimates. A price patients can rely on before they book.
4.
Denials. Stop front-end causes before the claim is sent.
OUTCOMES
Future-state process per area
Decisions log with owners
Ranked opportunity list
PRE-WORK
Read the Discovery readout
Bring one failed-visit example
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 210
PATIENT ACCESS WORKSHOPS
Four tables, one morning: design the future state of access
210
Welcome and goals
9:00
Objectives and ground rules.
Current-state recap
9:15
What Discovery found.
Design by area
9:45
Four breakout tables.
Playback and gaps
11:00
Each table reports back.
Decisions
11:40
Owners and next steps.
Close
12:00
Confirm pre-work for session 3.
Agree how patients will schedule, register, get estimates and avoid denials, with named owners by Oct 28.
AREAS OF FOCUS
Scheduling. One front door and one template for every service line.
Registration. Capture insurance and consent once, before arrival.
Estimates. A price patients can rely on before they book.
Denials. Stop front-end causes before the claim is sent.
WHAT YOU WILL LEAVE WITH
Future-state process per area
Decisions log and a ranked list
WHO ATTENDS, AND PRE-WORK
Access, revenue cycle, IT and registration leads
Read the Discovery readout first
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 211
FACILITATION PLAN
Facilitation plan for workshop 2
211
TIME | SEGMENT | ACTIVITY OR METHOD | LEAD
8:15 | Room setup | Four tables, journey map on the wall, timer visible | Co-facilitator
9:00 | Welcome and goals | Sponsor opens; objectives, ground rules, parking lot | Lead facilitator
9:15 | Current-state recap | Journey-map walk-through; dot vote on top pain points | Lead facilitator
9:45 | Design by area | Four tables, future-state canvas, 15-minute timeboxes | Area facilitators
10:45 | Break | Tables reset; scribes consolidate notes | Co-facilitator
11:00 | Playback and gaps | 5-minute playback per table; gap callouts on the board | Co-facilitator
11:40 | Decisions and next steps | Fist-to-five consensus; owners and dates | Lead facilitator
12:00 | Close and debrief | Confirm pre-work; one-word check-out; team debrief | Lead facilitator
ROLES
Lead: runs the room and the clock
Co-facilitator: tables and scribes
Area facilitators: one per table
MATERIALS CHECKLIST
Journey map, printed A0
Canvas and sticky notes per table
Dots, markers, name tents
Decisions log template
GROUND RULES
Timeboxes hold; parking lot for the rest
Every decision gets an owner and a date
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 212
WORKSHOP 2 READOUT
The room agreed a design; targets are still open
Source: Sample figures for layout only; replace with current firm data before use.
212
Covered: Discovery recap, four design tables, playback of gaps, decisions and next steps. 22 attendees, 3 hours.
KEY LEARNINGS
1.
Patients meet three tools to book once.
2.
Registration errors drive most denials.
3.
Estimates are rarely given before a visit.
4.
Leads agree on goals, not on order.
DECISIONS MADE
One scheduling template for all
Eligibility checked at booking
Estimates start with imaging
OPEN QUESTIONS
Who owns the estimate tool?
One consent form across systems?
Which denial codes come first?
NEXT STEPS
NEXT STEP | OWNER | DUE | STATUS
Publish the decisions log | Program office | Oct 30 | In progress
Draft registration target measures | Registration lead | Nov 4 | Not started
Confirm estimate data sources | Finance partner | Nov 4 | Not started
Size the top denial causes | Revenue cycle | Nov 6 | In progress
OUTCOMES AGAINST OBJECTIVES
OBJECTIVE | RESULT
One future-state journey | Met
Owners named per area | Partly met
Shortlist ready to rank | Met
Target measures drafted | Not met
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 213
WORKSHOP 3 READOUT
Two opportunities go to Now after the dot vote
Source: Sample figures for layout only; replace with current firm data before use.
213
OPPORTUNITY | VOTES (OF 5) | PRIORITY | OWNER
Eligibility check at booking |  |  | Registration lead
One scheduling template |  |  | Access director
Pre-visit estimate for imaging |  |  | Finance partner
Shared consent capture |  |  | Compliance lead
Denial root-cause dashboard |  |  | Revenue cycle
Real-time insurance cross-check |  |  | IT application owner
Self-service rebooking |  |  | Digital lead
NOW
NOW
NEXT
NEXT
NEXT
NEXT
LATER
KEY LEARNINGS
Front-end fixes drive most value; estimates and denials depend on the same registration data.
OUTCOMES AGAINST OBJECTIVES
OBJECTIVE | RESULT
One future-state journey | Met
Owners named per area | Partly met
Shortlist ready to rank | Met
Target measures drafted | Not met
DECISIONS AND OPEN QUESTIONS
Decided: top two go to Now
Decided: estimates start with imaging
Open: who owns the estimate tool?
Open: consent form scope
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 214
WORKSHOP 2 READOUT
Five learnings shape the design
Source: Sample figures for layout only; replace with current firm data before use.
214
DECISIONS MADE
One scheduling template
Eligibility checked at booking
Estimates start with imaging
OUTCOMES AGAINST OBJECTIVES
OBJECTIVE | RESULT
One future-state journey | Met
Owners named per area | Partly met
Shortlist ready to rank | Met
Target measures drafted | Not met
KEY LEARNINGS
1.
Patients meet three scheduling tools before they can book one visit.
2.
Registration errors cause most of the front-end denials we see.
3.
Estimates are rarely given before the visit, so patients arrive unsure of cost.
4.
Area leads agree on the goals but not yet on the order of work.
5.
Insurance checks run too late in the flow to prevent a denial.
OPEN QUESTIONS
Who owns the estimate tool?
One consent form across systems?
Which denial codes come first?
WHAT WE COVERED
Discovery recap and four design tables
Playback, gaps and decisions
NEXT STEPS
NEXT STEP | OWNER | DUE | STATUS
Publish the decisions log | Program office | Oct 30 | In progress
Draft registration target measures | Registration lead | Nov 4 | Not started
Confirm estimate data sources | Finance partner | Nov 4 | Not started
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 215
WORKSHOP 2 READOUT
In their words: front-end fixes come first
Source: Sample quotes for layout only; replace with comments from the session before use.
215
“
One phone number to book one visit.
DIRECTOR, PATIENT ACCESS
“
A wrong estimate becomes our denial.
REVENUE CYCLE MANAGER
“
Registration is where claims are won.
REGISTRATION SUPERVISOR
KEY LEARNINGS
1.
Patients meet three tools to book once.
2.
Registration errors drive most denials.
3.
Estimates are rarely given before a visit.
4.
Leads agree on goals, not on order.
OUTCOMES AGAINST OBJECTIVES
OBJECTIVE | RESULT
One future-state journey | Met
Owners named per area | Partly met
Shortlist ready to rank | Met
Target measures drafted | Not met
DECISIONS AND NEXT STEPS
Decided. One scheduling template.
Oct 30. Program office publishes the log.
Nov 4. Registration lead drafts measures.
Open. Who owns estimates?
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 216
PATIENT ACCESS WORKSHOPS
Each workshop has a focus, a room and an output
Source: Sample figures for layout only; replace with current firm data before use.
216
OCT 14 · HALF DAY
01
Discovery
Baseline scheduling, registration, estimates and denials.
Who: 18 access, revenue cycle and IT leads.
Output: current-state map and pain-point list.
Booking and intake walk-through
Estimate and denial data review
OCT 28 · HALF DAY
02
Future state
Design the target process for each of the four areas.
Who: 22 area leads and IT owners.
Output: future-state design and decisions log.
Four breakout design tables
Playback and decisions
NOV 11 · HALF DAY
03
Prioritization
Score and rank opportunities by value and effort.
Who: 14 sponsors and area leads.
Output: ranked list in Now, Next, Later.
Value and effort scoring
Dot vote and Now, Next, Later
NOV 18 · HALF DAY
04
Roadmap
Sequence the work, owners and funding asks.
Who: 12 sponsors and finance.
Output: 18-month roadmap and funding request.
Sequencing and dependencies
Owners and funding asks
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 217
OUR APPROACH
Five workstreams take the platform from project to service
217
01
Define the service catalog
Name who the platform serves and what it offers, so every team knows what is central and what is theirs.
KEY RISKS
The platform becomes an IT silo
Catalog goes stale within months
02
Set the standards
Agree the patterns, workspace rules and data sharing standards that every environment follows.
KEY RISKS
Standards are ignored in practice
Exceptions outnumber patterns
03
Industrialize delivery
Automate provisioning, release and monitoring so a new workload goes live without a project.
KEY RISKS
It stays a project, not a service
Manual steps slow every launch
04
Drive adoption and ownership
Open intake, training and a self-service path, then hand day-to-day ownership to Northfield teams.
KEY RISKS
Adoption stalls at capacity limits
Owners are never named
05
Prove value and cost
Baseline what workloads cost today, track savings against plan and report value to sponsors.
KEY RISKS
Costs rise faster than usage
Value is never shown to funders
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 218
OUR PERSPECTIVE
Design general availability in from the start
218
01
Define the service catalog
ACTIVITIES
Name the workloads served
Split central from team services
OUTPUT
Published catalog
02
Set the standards
ACTIVITIES
Approve patterns per environment
Agree workload placement rules
OUTPUT
Signed-off standards
03
Industrialize delivery
ACTIVITIES
Automate provisioning
Build CI/CD promotion paths
OUTPUT
Release pipeline
04
Drive adoption and ownership
ACTIVITIES
Open intake and onboarding
Define the self-service path
OUTPUT
Trained owner teams
05
Prove value and cost
ACTIVITIES
Baseline cost per workload
Track savings against plan
OUTPUT
Value report
KEY RISKS IF THE WORK IS NOT DONE RIGHT
The platform becomes an IT silo
It stays a project, not a service
Costs rise faster than usage
Adoption stalls at capacity limits
Value is never shown to funders
Notes: WMDS bound template. Content classification: synthetic_example. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.