## Slide 1
PHASE 1 FINAL DELIVERABLE
Product and R&D
Operating Model
Validate, improve, and activate
October 2026
Notes: SOURCE PRESERVATION — original slide 1 Product and R&D Operating Model Validate, improve, and activate Phase 1 Final Deliverable October 2026 WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 2
2
Agenda
01
Executive Summary
05
02
Deliverables
09
03
Recommended Next Phase
37
Notes: 2 SOURCE PRESERVATION — original slide 2 01 02 03 Agenda Executive Summary Deliverables Recommended Next Phase WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 3
3
Artifacts link stages to review decisions
Testing and release plans start in Define. Each bar names a review decision. Navy bars form the sequential chain; gray bars run in parallel.
PDLC stage
Identify
Concept & Strategy · G0
Opportunity + Prioritization
Define
Design & Viability · G1, G2
Definition
Build
Build · G4
Build
Release
Beta / Pilot
Release
GTM
Launch · G5
GTM
Optimize
Post-launch review · G6
Measurement and feedback
DXC Concord gates
Practices Map
01 Opportunity Brief
Senior leader: worth defining?
02 Product Brief
Senior leader approves direction
03 Feature Brief
Product, Engineering, and QA or Design: ready to build
04 Technical Implementation Plan
Eng + reviewers
Ready to execute
05 Testing, QA, and UAT Plan
Define → Release · Test evidence supports release readiness; Product accepts UAT
06 Initial Release and GTM Plan
Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize
AI assistance today
Human review required
Recon agents: spec/story/tests. QA: Claude tests/diagnosis.
Report: test → spec.
Release Agent paused;
drafts release notes.
Reviews end in Approve, Revise, Hold or Stop. Link Jira, design and tests. Unknowns retain an owner/date. Product + Engineering agree before customer, scope or date commitments.
Notes: Source: pdlc_stage field and review decision record of each template, and the Commercialization Framework (the Concord). Concord mapping: Identify = Concept & Strategy (G0); Define = Design & Viability (G1 funds the build, G2 commits capacity on the solution design brief and delivery plan); Build = Build (G4 Commercial Readiness sign-off); Release = Beta and, where needed, Pilot; Go-to-Market = Launch (G5); Optimize = post-launch review (G6). G3 certification is conditional and runs in parallel when new payers or partners are involved. Implication: G2 commits capacity on the solution design brief and delivery plan, which is the content of the Technical Implementation Plan. The plan should therefore start before the capacity commitment, at the end of Define, even though the template places it in Build. Practices Map row: Prioritization sits inside the Opportunity Brief review decision, and Optimize corresponds to the Measurement and feedback row. Decision-makers follow the templates; the ownership matrix on the next slide still needs to be aligned for the Feature Brief, Technical Implementation Plan, and Testing plan approvers. AI row: agents documented in the Reconcile AI Agentic Spec-Driven Delivery document (the Release Agent is deferred until Product defines its outputs); none are documented yet for Identify, Define, Go-to-Market, or Optimize. The Technical Implementation Plan's section 6 requires named human review for any AI-assisted work. Working rules come from the README's evidence and decision rules; the step-by-step usage instructions stay in the README itself. The Build cell also reflects the QA working session: QA uses Claude to create tests and diagnose failures, with access currently limited to some full-time staff. SOURCE PRESERVATION — original slide 3 Implementation templates: when and how to use them Each template opens at a lifecycle stage and closes with a named decision. Testing and release planning start early and run in parallel. IMPLEMENTATION TEMPLATES Review decision Sequential chain Runs in parallel PDLC stage Identify Define Build Release Go-to-Market Optimize DXC Concord gates Concept & Strategy · G0 Design & Viability · G1, G2 Build · G4 Beta / Pilot Launch · G5 Post-launch review · G6 Practices Map Opportunity + Prioritization Definition Build Release GTM Measurement and feedback 01 Opportunity Brief Senior leader: worth defining? 02 Product Brief Senior leader approves direction 03 Feature Brief Product, Engineering, and QA or Design: ready to build 04 Technical Implementation Plan Engineering + reviewers: ready to execute 05 Testing, QA, and UAT Plan Starts in Define · Test evidence supports release readiness; Product accepts UAT 06 Initial Release and GTM Plan Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize Where AI can assist today Human review required. Agents in use in Reconcile AI; Claude in use by QA. Recon agents draft the spec, stories, and tests. QA uses Claude to create tests and diagnose failures. Delivery Report Agent traces test evidence to the spec; Release Agent (paused) drafts release notes. — — — — Working rules: Decision points, not paperwork: every review ends in Approve, Revise, Hold, or Stop · Link to Jira, design, and test systems; don't copy them · Unknowns stay visible, with an owner and a date · Product and Engineering agree before any customer, scope, or date commitment Sameer to review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 4
4
DELIVERABLE 03
Operating model
activation roadmap
Now, Next and Future: prioritized recommendations for practices, decision rights, roles, measures and feedback loops that support scale.
Practices Map
Activation Summary
Recommendations
Notes: Source: SOW Deliverable 3. The roadmap should sequence recommendations by value, urgency, feasibility, and dependency, with proposed owners and initial measures. SOURCE PRESERVATION — original slide 4 DELIVERABLE 03 Prioritized Operating Model Recommendations and Activation Roadmap A sequenced path for practices, decision rights, roles, measures, and feedback loops that can support scale. NOW, NEXT, AND FUTURE ACTIONS WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 5
5
Executive Summary
Executive Summary
Deliverables
Recommended Next Phase
Notes: SOURCE PRESERVATION — original slide 5 Executive Summary WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 6
6
What we saw
Decision path is inconsistent: opportunity brief → PRD → epic → technical design → implementation plan.
Maturity is uneven: Recon leads design and automation; Core uses manual regression and had 15 unplanned changes in 2026.
Evidence arrives late: delivery lacks end-to-end measures; release validation and post-launch learning are inconsistent.
NOW · 4–6 weeks
Four-week strategy spike: outcomes and six-month roadmaps for every product. In parallel, improve quality, testing and release readiness; introduce lifecycle skills and templates.
NEXT · 1–3 months
Execute roadmaps and adjust priorities with customer and business evidence. Improve lifecycle efficiency and handoffs; develop the business strategy in parallel; roll updated engineering practices into Core.
FUTURE · January
Refresh outcomes and product roadmaps against the new business strategy in January. Execute through the upgraded lifecycle and use outcome measures to guide subsequent decisions.
LEADERSHIP: Name one accountable owner per activation; approve pilot pods; agree delivery principles and ownership; provide Jira, release, test-data and usage access. Use early evidence to extend what works or iterate.
Coordinate Product and Engineering to realize the SaaS ambition
EXECUTIVE SUMMARY
Notes: SOURCE PRESERVATION — original slide 6 Executive summary DXC is at an inflexion point with plans to become a SaaS business. The ability to make progress on a multifaceted business strategy with coordinated and coupled product and engineering teams is critical in realizing that ambition. What we saw What should be done Decision path is inconsistent Signals do not move consistently from opportunity brief to PRD, epic, technical design, and implementation plan. Platform maturity is uneven Reconcile AI leads on technical design and test automation; Core still relies on manual regression and has had 15 unplanned changes to-date in 2026. Evidence arrives too late Delivery is not measured end to end, and release validation plus post-launch learning are not yet a consistent feedback loop. NOW 4-6 weeks Define strategy, outcome measures, and six-month roadmaps for all products in a four-week spike. Improve quality, testing, and release readiness in parallel. Introduce lifecycle skills and templates and support usage / adoption. NEXT 1–3 months Execute roadmaps and use customer and business evidence to adjust priorities. Improve engineering efficiency and handoffs across the lifecycle. Develop the new business strategy in parallel. Roll updated engineering practices out to core teams. FUTURE January Refresh outcomes and product roadmaps against the new business strategy in January. Execute through the upgraded lifecycle and use outcome measures to guide subsequent decisions. Use evidence to extend what works Use early signals to decide what becomes standard practice and what needs further iteration. What’s needed from leadership Name owners One accountable owner for each product and engineering activation. Approve pilots Confirm pods for additional activation. Set guardrails Agree on the principles and ownership that will guide new delivery practices. Drive data visibility Jira, release, test-data, and usage access for core product areas. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 7
7
Avinash Manjunath
Engineering
Amal Endal
Engineering
Derrick Boyd
Quality
Allys Fritz
UAT
Mehdi Razavi
UAT
Ashok Kalyani
Release
Archana Sabapathy
Product
Troy Andrews
Product
Sapna Sathyanarayana
Product
Paul Smith
Engineering
Navin Narayanan
Product
Bob Franceschini
Engineering
In addition to the focused sessions, WM also conducted a collaborative session with the core project group
Focused sessions covered Engineering, Quality/UAT, Release and Product; a collaborative session included the core project group.
A dozen-plus discovery sessions informed the work
DISCOVERY
Notes: SOURCE PRESERVATION — original slide 7 Discovery Sessions The West Monroe teams conduct a dozen+ focused sessions across Engineering, Quality/UAT, Release, and Product resources from DXC Name Function Avinash Manjunath Engineering Amal Endal Engineering Derrick Boyd Quality Allys Fritz UAT Mehdi Razavi UAT Ashok Kalyani Release Archana Sabapathy Product Troy Andrews Product Sapna Sathyanarayana Product Paul Smith Engineering Navin Narayanan Product Bob Franceschini Engineering In addition to the focused sessions, WM also conducted a collaborative session with the core project group WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 8
8
Rollout sequence
Identify
Define
Build
Release
GTM
Optimize
FIRST 4 WEEKS
Product strategy spike
All products: strategy, outcome measures, and six-month roadmaps
IN PARALLEL
Quality, test & release
Improve quality, test coverage, staging validation, and release readiness
EARLY
Lifecycle skills pack
Use skills and guided templates across the lifecycle to fill capability gaps while hiring
THEN
Product execution
Run the roadmap, review outcome metrics, and adjust priorities using customer and business evidence
THEN
Engineering efficiency
Reduce delivery friction and improve engineering handoffs across the rest of the lifecycle
IN PARALLEL
Business strategy
Develop the new business strategy
JANUARY
Strategy integration
Refresh outcomes and roadmaps, then execute the new business strategy through the upgraded process
Product · navy Engineering · gray Both / other · pale blue | Bars show phase coverage, not elapsed time. Outcome priorities now; new business strategy feeds the process in January.
Rollout sequence across the PDLC
ACTIVATION
Notes: SOURCE PRESERVATION — original slide 8 Implementation roadmap PDLC stage Identify Define Build Release Go-to-Market Optimize Outcome-based priorities now, with the new business strategy feeding into the process in January Bars show PDLC coverage. Rows show the rollout sequence. FIRST 4 WEEKS Product strategy spike All products: strategy, outcome measures, and six-month roadmaps IN PARALLEL Quality, test & release Improve quality, test coverage, staging validation, and release readiness EARLY Lifecycle skills pack Use skills and guided templates across the lifecycle to fill capability gaps while hiring THEN Product execution Run the roadmap, review outcome metrics, and adjust priorities using customer and business evidence THEN Engineering efficiency Reduce delivery friction and improve engineering handoffs across the rest of the lifecycle IN PARALLEL Business strategy Develop the new business strategy JANUARY Strategy integration Refresh outcomes and roadmaps, then execute the new business strategy through the upgraded process Product Engineering Both / other WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 9
9
Deliverables
Executive Summary
Deliverables
Recommended Next Phase
Notes: SOURCE PRESERVATION — original slide 9 Deliverables WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 10
10
01
Validated Product and R&D Practices Map
A maturity-based view of observed strengths, gaps, and opportunities.
02
Activation Summary
A record of bounded changes tested in live work, early signals, and the activation playbook.
03
Prioritized Operating Model Recommendations and Activation Roadmap
Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies.
Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes.
Three deliverables, one working structure
DELIVERABLE 01
Notes: SOURCE PRESERVATION — original slide 10 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 11
11
Practice area
Identify
Define
Build
Release
GTM
Optimize
Customer evidence
Emerging
-
-
-
-
-
Roadmap and prioritization
Developing
-
-
-
-
-
Ownership and decisions
-
Developing
-
-
-
Emerging
Product definition and design
-
Developing
Developing
-
-
Emerging
Product and Engineering delivery
-
-
Variable / pocket
-
-
-
Release validation
-
-
-
Emerging
-
-
Commercialization and enablement
-
-
-
Developing
Developing
Emerging
Measurement and feedback
-
-
-
-
Developing
-
AI-enabled delivery
Emerging
Developing
Leading pocket
Developing
-
-
Ratings are working hypotheses based on limited conversations and observations with DXC team.
Practices Map · working ratings
DELIVERABLE 01
Notes: SOURCE PRESERVATION — original slide 11 Practices Map Current state of practices across the PDLC DELIVERABLE 01 Practice area Identify Define Build Release GTM Optimize Customer evidence Emerging - - - - - Roadmap and prioritization Developing - - - - - Ownership and decisions - Developing - - - Emerging Product definition and design - Developing Developing - - Emerging Product and Engineering delivery - - Variable / pocket - - - Release validation - - - Emerging - - Commercialization and enablement - - - Developing Developing Emerging Measurement and feedback - - - - Developing - AI-enabled delivery Emerging Developing Leading pocket Developing - - Ratings are working hypotheses based on limited conversations and observations with DXC team. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 12
12
PRACTICE | CORE JAVA | RECONCILE AI | OTHER PODS | EVIDENCE
Technical design | Emerging | Leading pocket | To validate | No design owner before build; Core knowledge concentrated. Recon spec: Team Lead signs.
AI-assisted build | Developing | Leading pocket | Variable | Core Copilot since Jan 2026, human gates; Recon epic agents; others mainly unit tests.
Test automation | Emerging | Leading pocket | Variable | Core manual, one QA. Recon: Jest / Playwright / Postman. XConnect ~100%; others partial.
Release promotion | Developing | Developing | To validate | Release-night merges suggest rebuild vs promotion (confirm); some products outside CAB.
Access / test data | Emerging | Emerging | Emerging | Survey: access/data delays, no read-only DB diagnostics. Recon data wait: months.
Operability / run | Developing | To validate | To validate | Half 2026 Core changes outside cadence; ≥5/11 patches: expired credentials/certificates.
Delivery measures | Emerging | Emerging | Emerging | Core ~65 points/sprint. Recon flow measures proposed, not live. No DORA measures.
Knowledge sharing | Emerging | Emerging | Emerging | Senior-person dependency; thin onboarding. New onshore leads being added.
Working hypotheses to validate with Engineering. Sources: working sessions; engineering survey n=44; 2024–2026 release calendar.
Engineering practices by platform
DELIVERABLE 01
Notes: SOURCE PRESERVATION — original slide 12 Engineering practices by platform Maturity varies widely between core platform and the Reconcile AI project. DELIVERABLE 01 Sources: engineering and release working sessions, engineering survey (n=44), 2024–2026 release calendar. Working hypotheses to validate with Engineering. Engineering practice Core platform (Java) New platform: Reconcile AI New platform: other pods Evidence so far Technical design and architecture Emerging Leading pocket To validate No owned design step before build (readout finding 04); Core design knowledge sits with a small group. Recon: Architectural Specification template, Team Lead signs. AI-assisted build Developing Leading pocket Variable Core: Copilot in IntelliJ since January 2026, all gates human. Recon: epic-level agent pipeline. Other pods: developer-led, mostly unit tests. Test automation Emerging Leading pocket Variable Core regression is manual with one QA. Recon agents write Jest, Playwright, and Postman tests per story. XConnect ~100%; other pods partially automated. Release engineering and promotion Developing Developing To validate Builds are tracked by ID, but release-night branch merges suggest production may be rebuilt rather than promoted: to confirm. Some new products not yet in CAB. Environments, access, and test data Emerging Emerging Emerging Survey: access delays, late test data, no read-only database access for troubleshooting. Recon waited months for production-like data. Operability and run lane Developing To validate To validate DevOps, SRE, and incident roles are in place, but half of 2026 Core changes fell outside cadence; at least 5 of 11 patches were expired credentials or certificates. Delivery measurement Emerging Emerging Emerging Core plans in story points (~65 per sprint). Recon has proposed cycle time by stage, CFD, and control charts, not yet running. No DORA-style measures. Continuity and knowledge sharing Emerging Emerging Emerging On both platforms, review, technical direction, and approvals rely on a few senior people; onboarding paths are thin. New onshore leads are being added. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 13
13
01
Validated Product and R&D Practices Map
A maturity-based view of observed strengths, gaps, and opportunities.
02
Activation Summary
A record of bounded changes tested in live work, early signals, and the activation playbook.
03
Prioritized Operating Model Recommendations and Activation Roadmap
Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies.
Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes.
Three deliverables, one working structure
DELIVERABLE 02
Notes: SOURCE PRESERVATION — original slide 13 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 14
14
A working definition path to test in one selected live initiative, now with an Engineering-owned design step before the plan.
01
Signal
02
Opportunity
03
Product / PRD
04
Feature / epic
05
Tech design
06
Plan
Customer, support, operations, research, or engineering evidence.
Problem, evidence, outcome, decision, and why now.
User need, success measure, scope, and design context.
Decomposition, acceptance, ownership, and dependencies.
Architecture, data flow, PHI, security, effort, and risk. Engineering signs.
Sequence, validation, release evidence, and feedback.
Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope.
From signal to implementation plan
DELIVERABLE 02
Notes: SOURCE PRESERVATION — original slide 14 Activation Summary: from signal to implementation plan A working definition path to test in one selected live initiative, now with an Engineering-owned design step before the plan. DELIVERABLE 02 Internal signal Customer, support, operations, research, or engineering evidence. Opportunity brief Problem, evidence, outcome, decision, and why now. Product brief / PRD User need, success measure, scope, and design context. Feature brief / epic Decomposition, acceptance, ownership, and dependencies. Technical design Architecture, data flow, PHI, security, effort, and risk. Engineering signs. Implementation plan Sequence, validation, release evidence, and feedback. Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 15
15
01
Opportunity signal funnel
CHANGE
Run one internal signal through an opportunity brief with an outcome and decision criterion.
EVIDENCE
Signal quality, decision speed, and next-step clarity.
PLAYBOOK
Weekly review with Product, Engineering, and the initiative owner.
02
Product definition path
CHANGE
Carry one opportunity brief through product brief / PRD, feature brief, epic, technical design and implementation plan.
EVIDENCE
Handoff quality, rework, design context, and decision clarity.
PLAYBOOK
Joint Product and Engineering review before commitment.
03
Ship with proof
CHANGE
Define the smallest release evidence path before the next release or client-facing test.
EVIDENCE
Validation coverage, issues found earlier, and owner clarity.
PLAYBOOK
Evidence review before release, followed by post-launch learning.
Complete the activation record after each test: change made, result or early signal, open question, and recommendation for continued use.
Three bounded operating model tests
DELIVERABLE 02
Notes: SOURCE PRESERVATION — original slide 15 Activation Summary: bounded tests Three practical tests that create evidence for the operating model recommendations. DELIVERABLE 02 Bounded test What changes Evidence to capture Activation playbook Opportunity signal funnel Run one internal signal through an opportunity brief with an outcome and decision criterion. Signal quality, decision speed, and next-step clarity. Weekly review with Product, Engineering, and the initiative owner. Product definition path Carry one opportunity brief through product brief / PRD, feature brief, epic, technical design and implementation plan. Handoff quality, rework, design context, and decision clarity. Joint Product and Engineering review before commitment. Ship with proof Define the smallest release evidence path before the next release or client-facing test. Validation coverage, issues found earlier, and owner clarity. Evidence review before release, followed by post-launch learning. Complete the activation record after each test: change made, result or early signal, open question, and recommendation for continued use. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 16
16
BASELINE | RECONCILE AI: ERA / EFT ENROLLMENT AND KYC | CUSTOM CLAIM SUBMISSION RULES ENGINE
Stage today | Build; MVP target November 2026. | Discovery done; commercialization kickoff next; rough year-end MVP estimate.
Artifacts | PRD, Figma, Architecture Spec, technical stories, UAT design, active Jira. | PRD and Portfolio Governance Board deck; no Jira epic yet.
Platform / team | Node.js / Angular / NX on AWS; lead, ~4 developers, 1 DevSecOps/QA. | Undecided: own team/Jira or Core; partner/client lane (Aspen / TeamTAG).
Delivery | Epic agent pipeline; Kanban/flow proposed; two-week promotion cadence. | Unresolved: Core Scrum/points vs new-platform epic Kanban.
Open question | Review scaling: epic PRs of 100–145 files; DevSecOps WIP limit 2. | Platform, displaced Core capacity and Engineering-informed year-end estimate.
Activation tests | Ship with proof; governed agentic delivery. | Signal funnel; definition path; outcome-led prioritization.
Recon AI tests release evidence and agentic scale; the Rules Engine tests an Engineering-informed commitment before a date is set.
Selected initiatives: engineering baseline
DELIVERABLE 02
Notes: SOURCE PRESERVATION — original slide 16 Selected initiatives: engineering baseline The two SOW initiatives sit at opposite ends of the lifecycle, so the bounded tests cover both. DELIVERABLE 02 Recon AI tests release evidence and agentic scale; the Rules Engine tests an Engineering-informed commitment before a date is set. Baseline Reconcile AI: ERA / EFT enrollment and KYC Custom Claim Submission Rules Engine Stage today In build. MVP release targeted for November 2026. Discovery done; ready for a formal commercialization kickoff. Rough estimate for an MVP toward year-end. Artifacts in place PRD, Figma designs, Architectural Specification, Technical User Stories, UAT design, and an active Jira project. PRD and a Portfolio Governance Board deck. No Jira epic yet. Platform and team New platform (Node.js, Angular, NX monorepo) on AWS. Team lead, about four developers, and one DevSecOps/QA person. Undecided: its own Jira project and team, or inside the Core team's work. Sits in the partner and client-driven lane (Aspen / TeamTAG). Delivery model Agentic spec-driven pipeline at the epic level; Kanban and flow metrics proposed; promotion still on the two-week cycle. Not set. Depends on the platform decision: Core runs Scrum with story points; the new platform is moving to epic-level Kanban. Engineering question to resolve How release evidence and review scale when epic PRs reach 100–145 files and DevSecOps runs at a WIP limit of 2. Which platform it lands on, what Core capacity it displaces, and whether the year-end date carries Engineering-informed effort and risk. Activation tests it can carry Ship with proof · Governed agentic delivery Opportunity signal funnel · Product definition path · Outcome-led prioritization WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 17
17
01
Validated Product and R&D Practices Map
A maturity-based view of observed strengths, gaps, and opportunities.
02
Activation Summary
A record of bounded changes tested in live work, early signals, and the activation playbook.
03
Prioritized Operating Model Recommendations and Activation Roadmap
Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies.
Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes.
Three deliverables, one working structure
DELIVERABLE 03
Notes: SOURCE PRESERVATION — original slide 17 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 18
18
RECOMMENDATION / PILOT / OWNER | NOW | NEXT | FUTURE
01 Prioritize outcomes Rules Engine · P+E | Year-end commitment: criteria plus Engineering-informed effort and risk. | Protect support, patch and escalation capacity; show a credible 3–4 sprint view. | Outcome, capacity and predictability evidence guides every pod’s portfolio decisions.
02 PM business ownership Reconcile AI · P | Map decision rights; name one PM outcome and learning-loop owner. | After November MVP: review adoption, customer evidence and business results. | PM owns outcomes and learning beyond the backlog on every pod.
03 Definition path Rules Engine · P+E | Run Opportunity, Product and Feature Briefs through the Technical Plan. | Use the templates and review decisions on the next new initiatives. | One definition path across pods, aligned to Concord gates.
04 Earlier collaboration Rules Engine · P+E | Set a pre-commitment session date and minimum cross-functional team. | Include UX, QA, Release and Operations; keep one record of open questions. | Every pod reviews before commitment, tracking wait time and rework.
05 Ship with proof Reconcile AI · P+R+O | Name the highest-risk client workflow before the November MVP. | Define the smallest release evidence path; compare issues before and after. | Post-launch results and adoption feed each pod’s next roadmap decision.
Pilot → measure → extend. Owners: P Product; E Engineering; R Release/Ops; O Operations; Q Quality; D DevOps/Infrastructure; S Security.
Activation Roadmap: product track
DELIVERABLE 03
Notes: SOURCE PRESERVATION — original slide 18 Activation Roadmap: product track Each product recommendation starts in one pilot initiative, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: a recommendation moves to the next initiative once its measure shows it works. Recommendation Pilot initiative Now Next Future Owner 01 Outcome-led prioritization Rules Engine Apply the decision criteria and Engineering-informed effort and risk to the Rules Engine's year-end commitment. Protect capacity for support, patches, and escalations; show a credible 3-4 sprint view. Portfolio decisions use outcome, capacity, and predictability evidence on every pod. Product leadership, Engineering leadership 02 Product management as business ownership Reconcile AI Map decision rights and name one PM owner for the outcome and learning loop. Review adoption, customer evidence, and business results alongside delivery after the November MVP. PM accountability for outcomes and learning, separate from backlog work, on every pod. Product leadership 03 Opportunity brief to implementation path Rules Engine Take the Rules Engine through the Opportunity, Product, and Feature Briefs and the Technical Plan. Use the templates and their review decisions for the next new initiatives. One definition path across pods, aligned with the Concord gates. Product, Engineering 04 Earlier cross-functional collaboration Rules Engine Set the date and minimum team for a pre-commitment session on the Rules Engine. Run the session with Product, UX, Engineering, QA, Release, and Operations; keep one shared record of open questions. A pre-commitment review on every pod, tracking wait time and rework. Product, Engineering 05 Ship with proof feedback loop Reconcile AI Name Reconcile AI's highest-risk client workflow ahead of the November MVP. Define the smallest release evidence path; review evidence before release; compare issues before and after. Post-launch results and adoption feed the next roadmap decision on every pod. Product, Release, Operations WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 19
19
01
PRD
The existing PRD, with no epic yet. Product confirms scope and the success measure.
02
Tech spec
The Architecture Design Agent drafts the spec and technical stories; the Team Lead reviews and signs.
03
Release evidence
Product defines what the Release Agent produces: release notes, PRD reconciliation, and destinations.
WHAT WE LEARN
Whether the agent's template works outside Reconcile AI.
How long PRD to signed spec takes with a human gate.
What Product needs from release evidence to unblock the Release Agent.
WATCH-OUTS
The Rules Engine platform is undecided; if it lands on Core, the template may need adjusting.
The sanctioned AI tools and PHI rule must be in place first.
Ways of working only: no production-system change.
Owner: Product + Engineering Team Lead | Buckets: Quality (tech spec) and Release (Release Agent) | Measure: time from PRD to signed spec, rework after review
PRD → signed tech spec → release evidence
ENGINEERING · FIRST EXPERIMENT
Notes: SOURCE PRESERVATION — original slide 19 First experiment: PRD to tech spec to release One bounded chain that tests the technical design step, agent reuse beyond Reconcile AI, and release evidence. ENGINEERING · FIRST EXPERIMENT RULES ENGINE PRD The existing PRD, with no epic yet. Product confirms scope and the success measure. QUALITY BUCKET Tech spec The Architecture Design Agent drafts the spec and technical stories; the Team Lead reviews and signs. RELEASE BUCKET Release evidence Product defines what the Release Agent produces: release notes, PRD reconciliation, and destinations. WHAT WE LEARN Whether the agent's template works outside Reconcile AI. How long PRD to signed spec takes with a human gate. What Product needs from release evidence to unblock the Release Agent. WATCH-OUTS The Rules Engine platform is undecided; if it lands on Core, the template may need adjusting. The sanctioned AI tools and PHI rule must be in place first. Ways of working only: no production-system change. Owner: Product + Engineering Team Lead | Buckets: Quality (tech spec) and Release (Release Agent) | Measure: time from PRD to signed spec, rework after review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 20
20
RECOMMENDATION / PILOT / OWNER | NOW | NEXT | FUTURE
E1 Release stability Core · E+R+Q | Review 15 unplanned 2026 changes; inventory credentials/certificates with owners. | Review patches/rollbacks; expiry alerts; same-artifact promotion; new products into CAB. | Every pod tracks change failure, restore time and repeat causes.
E2 Test automation Core · Q+E | Map highest-risk regression workflows and manual effort per release. | Automate those workflows; extend Recon patterns to Eligibility AI and Pay Connect. | Automated regression becomes a release entry criterion on every pod.
E3 Access / test data Recon + Rules · D+S | Log who waits for access/data, for what and how long. | Masked production-like Recon data; read-only diagnostics including offshore. | Self-service environments and access on every pod.
E4 Delivery measures Core + Recon · E | Baseline frequency, lead time, change failure rate and restore time. | Activate Recon flow metrics; monthly delivery view includes vendor team. | Measures guide prioritization and portfolio decisions.
E5 Governed AI Reconcile AI · E+P | Automate / assist / human review; sanctioned PHI tools. | Registry + Eligibility AI; light Core pilot; December rollout. | Scale only what improves speed and quality together.
Pilot → measure → extend. Owners: P Product; E Engineering; R Release/Ops; O Operations; Q Quality; D DevOps/Infrastructure; S Security.
Activation Roadmap: engineering track
DELIVERABLE 03
Notes: SOURCE PRESERVATION — original slide 20 Activation Roadmap: engineering track Each engineering recommendation starts in one pilot pod, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: a recommendation moves to the next pod once its measure shows it works. Recommendation Pilot pod Now Next Future Owner E1 Release stability and production quality Core Root-cause review of the 15 unplanned 2026 changes; credential and certificate inventory with owners. Review after every patch or rollback; expiry alerts; same-artifact promotion; new products into CAB. Change failure rate, restore time, and repeat causes tracked on every pod. Engineering leadership, Release/DevOps, Quality E2 Quality and test automation Core Map the highest-risk regression workflows and the manual effort per release. Automate those workflows; extend Recon's test patterns to Eligibility AI and Pay Connect. Automated regression as a release entry criterion on every pod. Quality leadership, Engineering leads E3 Environments, access, and test data Reconcile AI, Rules Engine Log who waits for access and test data, for what, and for how long. Masked, production-like data for Recon; read-only diagnostic access, including offshore. Self-service environments and access on every pod. DevOps/Infrastructure, Security E4 Delivery measurement Core, Reconcile AI Baseline release frequency, lead time, change failure rate, and time to restore. Recon flow metrics live; one monthly delivery view, vendor team included. Measures inform prioritization and portfolio decisions. Engineering leadership E5 Governed agentic delivery Reconcile AI Classify pipeline steps (automate, assist, human review); name sanctioned tools for PHI work. Extend to Eligibility AI with an agent registry; light pilot on Core; December rollout. Scale what improves speed and quality together. Engineering, Product WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 21
21
STATUS TODAY
Defects reach production: at least 3 in 2026, plus 2 rollbacks, in the Core calendar.
Only Reconcile AI has an owned technical design step before build.
Delivery is not measured end to end, and the vendor team is not measured on delivery.
NOW
Rules
Core
Recon
Rules Engine PRD → Architecture Design Agent spec; Team Lead reviews/signs. Baseline release frequency, lead time, change failure and restore time.
NEXT
Core tech spec template; Recon flow metrics live; monthly quality view including the vendor team.
FUTURE
Quality measures inform prioritization and portfolio decisions.
Agentic lens: the Architecture Design Agent drafts the spec from the PRD; people review and sign before any build starts.
Owner: Engineering leadership + Product | Measure: change failure rate, escaped defects, and lead time
Engineering Priority: Quality
ENGINEERING · QUALITY
Notes: SOURCE PRESERVATION — original slide 21 Engineering Priority: Quality Build quality in from the spec, and prove the change with measures leadership can see. ENGINEERING · QUALITY STATUS TODAY Defects reach production: at least 3 in 2026, plus 2 rollbacks, in the Core calendar. Only Reconcile AI has an owned technical design step before build. Delivery is not measured end to end, and the vendor team is not measured on delivery. NOW Pilot: Rules Engine, Core, Reconcile AI First experiment: take the Rules Engine PRD to a tech spec with the Architecture Design Agent, reviewed and signed by the Team Lead. Baseline release frequency, lead time, change failure rate, and time to restore from the calendar and Jira. NEXT A lightweight tech spec template for Core. Recon's flow metrics live, and one monthly quality view with the vendor team included. FUTURE Quality measures inform prioritization and portfolio decisions. Agentic lens: the Architecture Design Agent drafts the spec from the PRD; people review and sign before any build starts. Owner: Engineering leadership + Product | Measure: change failure rate, escaped defects, and lead time WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 22
22
STATUS TODAY
Core regression is manual, with limited QA capacity.
Reconcile AI's verification agents write Jest, Playwright, and Postman tests per story.
XConnect is ~100% automated; other pods are partially automated.
Teams wait for access, test data, and read-only diagnostics; Recon waited months for production-like data.
QA uses Claude to create tests and diagnose failures; access is limited to some full-time staff.
NOW
Rules
Core
Recon
Core: map highest-risk regression and manual effort, using Release root causes. Log access/data waiters, reasons and duration.
NEXT
Automate Core high-risk workflows; extend Recon test agents to Eligibility AI and Pay Connect; provide masked data and read-only diagnostics.
FUTURE
Automated regression as a release entry criterion on every pod.
Self-service environments and access.
Agentic lens: Recon agents write and trace tests; QA uses Claude to draft tests and diagnose failures, time-boxed and reviewed before every PR.
Owner: Quality leadership + DevOps/Infrastructure + Security | Measure: automated coverage of high-risk workflows, escaped defects, wait time
Engineering Priority: Test
ENGINEERING · TEST
Notes: SOURCE PRESERVATION — original slide 22 Engineering Priority: Test Move quality checks earlier and remove the waits that slow validation. ENGINEERING · TEST STATUS TODAY Core regression is manual, with limited QA capacity. Reconcile AI's verification agents write Jest, Playwright, and Postman tests per story. XConnect is ~100% automated; other pods are partially automated. Teams wait for access, test data, and read-only diagnostics; Recon waited months for production-like data. QA uses Claude to create tests and diagnose failures; access is limited to some full-time staff. NOW Pilot: Core, Reconcile AI, Rules Engine Map Core's highest-risk regression workflows, using the Release root-cause categories. Log who waits for access and test data, for what, and for how long. NEXT Automated quality Automate Core's highest-risk workflows first. Extend Recon's test agents to Eligibility AI and Pay Connect. Masked, production-like test data and a read-only diagnostic access path. FUTURE Automated regression as a release entry criterion on every pod. Self-service environments and access. Agentic lens: Recon agents write and trace tests; QA uses Claude to draft tests and diagnose failures, time-boxed and reviewed before every PR. Owner: Quality leadership + DevOps/Infrastructure + Security | Measure: automated coverage of high-risk workflows, escaped defects, wait time WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 23
23
STATUS TODAY
Core engineering reports 62 releases through September 1, 15 of them patches; in the calendar, half of 2026 release events were unplanned.
Release-night branch merges suggest production may be rebuilt rather than promoted.
Some new products are not yet in the CAB process.
Credential and certificate changes ship as patches.
NOW
Core
Recon
Review causes of 15 unplanned 2026 changes; inventory credential/certificate owners and expiry dates; Product defines Release Agent notes, PRD reconciliation and destinations.
NEXT
Promote validated artifacts; expiry alerts and patch/rollback reviews; onboard products to CAB (clarify config switches); run Recon Release Agent in staging.
FUTURE
On-demand releases for low-risk changes, gated by automated evidence.
Release Agent pattern on every pod.
Agentic lens: the Release Agent reconciles delivered work against the PRD and drafts release notes, so release evidence is produced, not assembled.
Owner: Engineering leadership + Release/DevOps | Measure: share of unplanned changes, rollbacks, and repeat causes
Engineering Priority: Release
ENGINEERING · RELEASE
Notes: SOURCE PRESERVATION — original slide 23 Engineering Priority: Release Stop repeat causes of unplanned changes and make every release repeatable. ENGINEERING · RELEASE STATUS TODAY Core engineering reports 62 releases through September 1, 15 of them patches; in the calendar, half of 2026 release events were unplanned. Release-night branch merges suggest production may be rebuilt rather than promoted. Some new products are not yet in the CAB process. Credential and certificate changes ship as patches. NOW Pilot: Core, Reconcile AI Root-cause review of the 15 unplanned 2026 changes, classified by cause. Inventory of credentials and certificates with expiry dates and owners. Product defines what the Release Agent should produce: release notes, PRD reconciliation, destinations. NEXT Promote the same validated artifact across environments. Expiry alerts and a standard review after every patch or rollback. Onboard new products to CAB; clarify how the release rule applies to code behind a switch. Release Agent running in Reconcile AI's staging validation. FUTURE On-demand releases for low-risk changes, gated by automated evidence. Release Agent pattern on every pod. Agentic lens: the Release Agent reconciles delivered work against the PRD and drafts release notes, so release evidence is produced, not assembled. Owner: Engineering leadership + Release/DevOps | Measure: share of unplanned changes, rollbacks, and repeat causes WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 24
24
OBSERVED STRENGTHS
Pockets worth scaling
Portfolio governance and commercialization gates are emerging. · Reconcile AI shows a leading agentic delivery pocket. · Engineering skills, MSPs, and a Git-based source of truth are documented.
OBSERVED GAPS
Constraints to resolve
Customer commitments and late scope changes reduce predictability. · Product ownership often centers on intake, backlog, and sprint scope. · Engineering, UX, QA, Release, and Operations often join after key commitments.
MAPPED OPPORTUNITIES
Future-state themes
Outcome-led prioritization and protected capacity. · Product management as business ownership. · Earlier cross-functional collaboration. · Governed, reusable agentic delivery across the lifecycle.
Evidence behind the map
OBSERVATIONS
Notes: SOURCE PRESERVATION — original slide 24 Evidence behind the map Select observations from this phase suggest some foundations to build on within engineering with significant gaps in product OBSERVED STRENGTHS Pockets worth scaling Portfolio governance and commercialization gates are emerging. Reconcile AI shows a leading agentic delivery pocket. Engineering skills, MSPs, and a Git-based source of truth are documented. OBSERVED GAPS Constraints to resolve Customer commitments and late scope changes reduce predictability. Product ownership often centers on intake, backlog, and sprint scope. Engineering, UX, QA, Release, and Operations often join after key commitments. MAPPED OPPORTUNITIES Future-state themes Outcome-led prioritization and protected capacity. Product management as business ownership. Earlier cross-functional collaboration. Governed, reusable agentic delivery across the lifecycle. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 25
25
RECOMMENDATION | ACTION | ACTIVATION HORIZON
Outcome-led prioritization | Set decision criteria, protect capacity, and make 3-4 sprint visibility credible before commitments are made. | Immediate
Product management as business ownership | Clarify PM accountability for evidence, outcomes, roadmap, adoption, and learning beyond backlog administration. | Immediate
Opportunity brief to implementation path | Standardize the artifact and decision path from internal signal through PRD, feature brief, epic, technical design, and implementation plan. | Immediate
Earlier cross-functional collaboration | Bring UX, Engineering, QA, Release, and Operations into feasibility, evidence, and living documentation earlier. | Near-term
Governed agentic delivery | Define reusable, human-supervised AI practices and measures from discovery through post-launch learning. | Future
Recommendations summary: what should be done
DELIVERABLE 03
Notes: SOURCE PRESERVATION — original slide 25 Recommendations summary: what should be done DELIVERABLE 03 Recommendation What should be done Activation horizon Outcome-led prioritization Set decision criteria, protect capacity, and make 3-4 sprint visibility credible before commitments are made. Immediate Product management as business ownership Clarify PM accountability for evidence, outcomes, roadmap, adoption, and learning beyond backlog administration. Immediate Opportunity brief to implementation path Standardize the artifact and decision path from internal signal through PRD, feature brief, epic, technical design, and implementation plan. Immediate Earlier cross-functional collaboration Bring UX, Engineering, QA, Release, and Operations into feasibility, evidence, and living documentation earlier. Near-term Governed agentic delivery Define reusable, human-supervised AI practices and measures from discovery through post-launch learning. Future The detailed pages below define the action, owner, decision rights, dependencies, measures, and first activation step for each theme. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 26
26
Make priority and commitment decisions from evidence about outcomes, feasibility, and capacity.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Set explicit decision criteria for value, urgency, feasibility, and dependency before commitments are made.
Protect capacity for high-value work, with an explicit allocation for support, patches, and escalations and show a credible 3-4 sprint view.
Require Engineering-informed effort and risk input before customer dates become commitments.
Select one live initiative and apply the criteria to the next prioritization decision.
Compare the committed scope with evidence and capacity, then record the trade-off.
Review predictability, scope changes, and rework in the activation cadence, using flow data where teams have moved off story points.
Owner: Product leadership + Engineering leadership | Dependency: roadmap, customer commitments, capacity data | Measure: commitment predictability, late scope change rate, and share of capacity spent on unplanned work
Outcome-led prioritization
RECOMMENDATION 01
Notes: SOURCE PRESERVATION — original slide 26 Outcome-led prioritization Make priority and commitment decisions from evidence about outcomes, feasibility, and capacity. RECOMMENDATION 01 WHAT SHOULD BE DONE Set explicit decision criteria for value, urgency, feasibility, and dependency before commitments are made. Protect capacity for high-value work, with an explicit allocation for support, patches, and escalations and show a credible 3-4 sprint view. Require Engineering-informed effort and risk input before customer dates become commitments. HOW TO ACTIVATE IT Select one live initiative and apply the criteria to the next prioritization decision. Compare the committed scope with evidence and capacity, then record the trade-off. Review predictability, scope changes, and rework in the activation cadence, using flow data where teams have moved off story points. Owner: Product leadership + Engineering leadership | Dependency: roadmap, customer commitments, capacity data | Measure: commitment predictability, late scope change rate, and share of capacity spent on unplanned work WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 27
27
Shift Product accountability toward customer evidence, outcomes, roadmap, adoption, and learning.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Define what Product owns from opportunity through post-launch learning, separate from backlog administration.
Clarify decision rights across Product Manager, Product Owner, Engineering Lead, Sales, and Operations.
Use the opportunity brief and PRD to carry business context and decision logic into delivery.
Map current decision rights and identify one gap that slows the live initiative.
Assign a PM owner for the initiative's outcome and learning loop.
Review adoption, customer evidence, and business results in the same cadence as delivery progress.
Owner: Product leadership | Dependency: role clarity, customer and usage data, outcome measures | Measure: decisions supported by evidence and post-launch learning captured
Product management as business ownership
RECOMMENDATION 02
Notes: SOURCE PRESERVATION — original slide 27 Product management as business ownership Shift Product accountability toward customer evidence, outcomes, roadmap, adoption, and learning. RECOMMENDATION 02 WHAT SHOULD BE DONE Define what Product owns from opportunity through post-launch learning, separate from backlog administration. Clarify decision rights across Product Manager, Product Owner, Engineering Lead, Sales, and Operations. Use the opportunity brief and PRD to carry business context and decision logic into delivery. HOW TO ACTIVATE IT Map current decision rights and identify one gap that slows the live initiative. Assign a PM owner for the initiative's outcome and learning loop. Review adoption, customer evidence, and business results in the same cadence as delivery progress. Owner: Product leadership | Dependency: role clarity, customer and usage data, outcome measures | Measure: decisions supported by evidence and post-launch learning captured WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 28
28
Make the decision path from an internal signal to an implementation plan visible and repeatable.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Standardize the minimum content for an opportunity brief: problem, evidence, outcome, decision, and why now.
Carry the decision logic through product brief or PRD, feature brief, epic, technical design and implementation plan.
Make ownership, acceptance, design context, dependencies, and release evidence explicit before delivery scope is committed.
Select one internal signal from a live initiative and complete the opportunity brief.
Review the brief with Product, Engineering, UX, and the initiative sponsor before creating the PRD.
Trace the same decision through the feature brief, epic, technical design and implementation plan, then record handoff gaps and rework.
Owner: Product + Engineering | Dependency: shared templates, architectural spec template, design context, initiative sponsor | Measure: handoff quality, rework, and decision clarity before commitment
Opportunity brief to implementation path
RECOMMENDATION 03
Notes: SOURCE PRESERVATION — original slide 28 Opportunity brief to implementation path Make the decision path from an internal signal to an implementation plan visible and repeatable. RECOMMENDATION 03 WHAT SHOULD BE DONE Standardize the minimum content for an opportunity brief: problem, evidence, outcome, decision, and why now. Carry the decision logic through product brief or PRD, feature brief, epic, technical design and implementation plan. Make ownership, acceptance, design context, dependencies, and release evidence explicit before delivery scope is committed. HOW TO ACTIVATE IT Select one internal signal from a live initiative and complete the opportunity brief. Review the brief with Product, Engineering, UX, and the initiative sponsor before creating the PRD. Trace the same decision through the feature brief, epic, technical design and implementation plan, then record handoff gaps and rework. Owner: Product + Engineering | Dependency: shared templates, architectural spec template, design context, initiative sponsor | Measure: handoff quality, rework, and decision clarity before commitment WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 29
29
Bring the right people and evidence into feasibility work before commitments harden.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Define the minimum cross-functional team and artifact set required before a commitment is ready.
Include Product, UX, Engineering, QA, Release, and Operations in early feasibility and evidence work.
Maintain living documentation in a source of truth that supports handoffs and reuse.
Choose one initiative and run a pre-commitment working session.
Capture the open feasibility, design, release, and operational questions in one shared record.
Measure wait time, rework, and late discovery of issues before and after the test.
Owner: Product + Engineering | Dependency: stakeholder access, cadence, Figma and design context | Measure: rework, wait time, and issues found before commitment
Earlier cross-functional collaboration
RECOMMENDATION 04
Notes: SOURCE PRESERVATION — original slide 29 Earlier cross-functional collaboration Bring the right people and evidence into feasibility work before commitments harden. RECOMMENDATION 04 WHAT SHOULD BE DONE Define the minimum cross-functional team and artifact set required before a commitment is ready. Include Product, UX, Engineering, QA, Release, and Operations in early feasibility and evidence work. Maintain living documentation in a source of truth that supports handoffs and reuse. HOW TO ACTIVATE IT Choose one initiative and run a pre-commitment working session. Capture the open feasibility, design, release, and operational questions in one shared record. Measure wait time, rework, and late discovery of issues before and after the test. Owner: Product + Engineering | Dependency: stakeholder access, cadence, Figma and design context | Measure: rework, wait time, and issues found before commitment WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 30
30
Move from release coordination to evidence that a product works in a realistic client environment.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Define the smallest release evidence path for each selected initiative, including workflow, data, owner, and decision threshold.
Create realistic partner-system or client-facing validation where current test data and environments are not representative.
Carry post-launch results, issues, and adoption signals back into the next roadmap and prioritization decision.
Use the Reconcile AI release path as the first test and identify the highest-risk client workflow.
Complete an evidence review before release with Product, Engineering, Release, Operations, and the initiative owner.
Compare issues found before versus after release, then update the checklist and roadmap based on what the evidence shows.
Owner: Product + Release + Operations | Dependency: realistic test data, partner environments, enablement | Measure: validation coverage, post-release defects, and time to feedback
Ship with proof feedback loop
RECOMMENDATION 05
Notes: SOURCE PRESERVATION — original slide 30 Ship with proof feedback loop Move from release coordination to evidence that a product works in a realistic client environment. RECOMMENDATION 05 WHAT SHOULD BE DONE Define the smallest release evidence path for each selected initiative, including workflow, data, owner, and decision threshold. Create realistic partner-system or client-facing validation where current test data and environments are not representative. Carry post-launch results, issues, and adoption signals back into the next roadmap and prioritization decision. HOW TO ACTIVATE IT Use the Reconcile AI release path as the first test and identify the highest-risk client workflow. Complete an evidence review before release with Product, Engineering, Release, Operations, and the initiative owner. Compare issues found before versus after release, then update the checklist and roadmap based on what the evidence shows. Owner: Product + Release + Operations | Dependency: realistic test data, partner environments, enablement | Measure: validation coverage, post-release defects, and time to feedback WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 31
31
Extend the Reconcile AI pocket into reusable, human-supervised practices across the PDLC.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Classify lifecycle tasks that are safe to automate, require assistance, or require mandatory human review, and name the sanctioned tools for PHI-bearing work.
Create reusable skills, prompts, documentation, and versioning that teams can discover and reuse.
Track speed and quality together through cycle time, defects, rework, cost, and review evidence.
Now (Reconcile AI): classify pipeline steps as automate, assist, or human review, and name the sanctioned tools for PHI-bearing work.
Next: extend to Eligibility AI with a shared agent registry, and pilot a light, human-gated pattern on Core, ahead of the December rollout.
Future: scale only the patterns that improve speed and quality together.
Owner: Engineering + Product | Dependency: model access, agent registry, developer hardware, design context, cost, security, governance | Measure: cycle time, defects, rework, cost, and reuse
Governed agentic delivery throughout the lifecycle
ENGINEERING E5
Notes: SOURCE PRESERVATION — original slide 31 Extend the Reconcile AI pocket into reusable, human-supervised practices across the PDLC. ENGINEERING E5 WHAT SHOULD BE DONE Classify lifecycle tasks that are safe to automate, require assistance, or require mandatory human review, and name the sanctioned tools for PHI-bearing work. Create reusable skills, prompts, documentation, and versioning that teams can discover and reuse. Track speed and quality together through cycle time, defects, rework, cost, and review evidence. HOW TO ACTIVATE IT Now (Reconcile AI): classify pipeline steps as automate, assist, or human review, and name the sanctioned tools for PHI-bearing work. Next: extend to Eligibility AI with a shared agent registry, and pilot a light, human-gated pattern on Core, ahead of the December rollout. Future: scale only the patterns that improve speed and quality together. Owner: Engineering + Product | Dependency: model access, agent registry, developer hardware, design context, cost, security, governance | Measure: cycle time, defects, rework, cost, and reuse Governed agentic delivery throughout the lifecycle WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 32
32
TIMING | RECOMMENDATION | FIRST ACTION | PROPOSED OWNER | DEPENDENCY | INITIAL MEASURE
Immediate | Prioritize outcomes | Apply criteria to the next live priority decision. | Product + Eng | Decision criteria | Predictability
Immediate | PM business ownership | Name PM outcome owner; map decision rights. | Product | Role clarity | Outcome learning
Immediate | Definition path | Run signal → opportunity → PRD → feature/epic → design → plan. | Product + Eng | Shared artifacts | Handoff quality
Near-term | Earlier collaboration | Hold a minimum-team feasibility review before commitment. | Product + Eng | Cadence and access | Rework and wait time
Near-term | Ship with proof | Define next test’s release evidence and post-launch learning. | Product + Release | Measures | Validation coverage
Future | Governed agentic delivery | Test human-supervised AI outside the current pocket. | Eng + Product | Guardrails and skills | Cycle time, defects, cost
Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need.
Activation Roadmap
DELIVERABLE 03
Notes: SOURCE PRESERVATION — original slide 32 Activation Roadmap Sequence the recommendations into immediate, near-term, and future actions with owners and dependencies. DELIVERABLE 03 Timing Recommendation First action Proposed owner Dependency Initial measure Immediate Outcome-led prioritization Apply decision criteria to the next live prioritization decision. Product + Eng Decision criteria Predictability Immediate Product management as business ownership Map decision rights and assign PM outcome ownership for one initiative. Product Role clarity Outcome learning Immediate Opportunity brief to implementation path Run one internal signal through brief, PRD, feature brief, epic, technical design, and plan. Product + Eng Shared artifacts Handoff quality Near-term Earlier cross-functional collaboration Run a pre-commitment working session with the minimum team and evidence set. Product + Eng Cadence and access Rework and wait time Near-term Ship-with-proof feedback loop Define release evidence and post-launch learning for the next test. Product + Release Measures Validation coverage Future Governed agentic delivery Test one reusable, human-supervised AI practice outside the current pocket. Eng + Product Guardrails and skills Cycle time, defects, cost Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 33
33
DELIVERABLE 02
Implementation Templates
The briefs and plans that are included as part of the R&D Operating Model project, when to use them, and the different ways of contributing.
Executive Summary
Deliverables
Recommended Next Phase
Notes: SOURCE PRESERVATION — original slide 33 DELIVERABLE 02 Implementation Templates The briefs and plans that are included as part of the R&D Operating Model project, when to use them, and the different ways of contributing. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 34
34
01
Opportunity Brief
Identify · Steps 01–02. Evidence-backed problem before choosing a solution. Owner: PM. Senior leader decides if worth defining. Pilot: Rules Engine, rebuilt from PGB deck.
02
Product Brief
Define · Step 03 (PRD). Direction, outcome, experience, scope and measures. Owner: PM. Senior leader approves direction/measures. Pilot: Rules Engine vs existing PRD.
03
Feature Brief
Define → Build · Step 04. Stories, rules, acceptance, tracking. Owner: PM + Eng lead. Product / Eng / QA or Design approve build readiness. Pilot: Rules Engine first epic.
04
Technical Implementation Plan
Build · Steps 05–06. Architecture, data, environments, rollback, reviewed AI. Owner: Eng lead. Eng + reviewers approve execution. Pilot: Rules Engine agent-drafted tech spec.
05
Testing, QA, and UAT Plan
Define → Release · Parallel. Test coverage, data, uncertainty and acceptance. Owner: QA / Eng test lead; Product owns UAT. Decision: release readiness. Pilot: Recon, before November MVP.
06
Initial Release and GTM Plan
Define → Optimize · Parallel. First release, audience, functional readiness, expansion. Owner: PM + functional leads. Named decision-maker: Go / Revise / Hold / Stop. Pilot: Recon first release.
Linked by readable IDs: OPPORTUNITY → PRODUCT → FEATURE → ACCEPTANCE → TEST → METRIC · Proposed working templates and pilots, to validate with DXC.
Six artifacts turn definition into decisions
IMPLEMENTATION TEMPLATES
Notes: SOURCE PRESERVATION — original slide 34 Implementation templates: summary Six linked working documents that turn the definition path into decisions. Each one ends in Approve, Revise, Hold, or Stop. IMPLEMENTATION TEMPLATES Opportunity Brief IDENTIFY · Path steps 01–02 Frames a request or signal as an evidence-backed problem before any solution is chosen. Owner: Product manager Decision: Senior leader: is it worth defining? Proposed pilot: Rules Engine, rebuilt from its PGB deck. Product Brief DEFINE · Path step 03 (PRD) Turns an approved opportunity into a product direction: outcome, experience, scope, and measures. Owner: Product manager Decision: Senior leader approves direction and measures. Proposed pilot: Rules Engine, checked against its existing PRD. Feature Brief DEFINE → BUILD · Path step 04 Defines one buildable, testable capability: stories, business rules, acceptance conditions, and tracking. Owner: Product manager with Engineering lead Decision: Product, Engineering, and QA or Design: ready to build. Proposed pilot: Rules Engine, to define its first epic. Technical Implementation Plan BUILD · Path steps 05–06 How Engineering delivers safely: architecture, data, environments, rollback, and human-reviewed AI assistance. Owner: Engineering lead Decision: Engineering and required reviewers: ready to execute. Proposed pilot: Rules Engine tech spec, drafted with the Architecture Design Agent. Testing, QA, and UAT Plan DEFINE → RELEASE · Runs alongside the path Shows what was tested, where, with which data, and what remains uncertain, including user acceptance. Owner: QA or engineering test lead; Product owns UAT Decision: Test evidence supports release readiness. Proposed pilot: Reconcile AI, ahead of its November MVP. Initial Release and GTM Plan DEFINE → OPTIMIZE · Runs alongside the path Defines the smallest valuable first release, its audience, readiness by function, and expansion rules. Owner: Product manager with functional leads Decision: Named decision-maker: Go, Revise, Hold, or Stop. Proposed pilot: Reconcile AI, for its first release. Linked by readable IDs: OPPORTUNITY → PRODUCT → FEATURE → ACCEPTANCE → TEST → METRIC · Proposed working templates and pilots, to validate with DXC. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 35
35
Artifacts link stages to review decisions
Testing and release plans start in Define. Each bar names a review decision. Navy bars form the sequential chain; gray bars run in parallel.
PDLC stage
Identify
Concept & Strategy · G0
Opportunity + Prioritization
Define
Design & Viability · G1, G2
Definition
Build
Build · G4
Build
Release
Beta / Pilot
Release
GTM
Launch · G5
GTM
Optimize
Post-launch review · G6
Measurement and feedback
DXC Concord gates
Practices Map
01 Opportunity Brief
Senior leader: worth defining?
02 Product Brief
Senior leader approves direction
03 Feature Brief
Product, Engineering, and QA or Design: ready to build
04 Technical Implementation Plan
Eng + reviewers
Ready to execute
05 Testing, QA, and UAT Plan
Define → Release · Test evidence supports release readiness; Product accepts UAT
06 Initial Release and GTM Plan
Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize
AI assistance today
Human review required
Recon agents: spec/story/tests. QA: Claude tests/diagnosis.
Report: test → spec.
Release Agent paused;
drafts release notes.
Reviews end in Approve, Revise, Hold or Stop. Link Jira, design and tests. Unknowns retain an owner/date. Product + Engineering agree before customer, scope or date commitments.
Notes: SOURCE PRESERVATION — original slide 35 Implementation templates: when and how to use them Each template opens at a lifecycle stage and closes with a named decision. Testing and release planning start early and run in parallel. IMPLEMENTATION TEMPLATES Review decision Sequential chain Runs in parallel PDLC stage Identify Define Build Release Go-to-Market Optimize DXC Concord gates Concept & Strategy · G0 Design & Viability · G1, G2 Build · G4 Beta / Pilot Launch · G5 Post-launch review · G6 Practices Map Opportunity + Prioritization Definition Build Release GTM Measurement and feedback 01 Opportunity Brief Senior leader: worth defining? 02 Product Brief Senior leader approves direction 03 Feature Brief Product, Engineering, and QA or Design: ready to build 04 Technical Implementation Plan Engineering + reviewers: ready to execute 05 Testing, QA, and UAT Plan Starts in Define · Test evidence supports release readiness; Product accepts UAT 06 Initial Release and GTM Plan Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize Where AI can assist today Human review required. Agents in use in Reconcile AI; Claude in use by QA. Recon agents draft the spec, stories, and tests. QA uses Claude to create tests and diagnose failures. Delivery Report Agent traces test evidence to the spec; Release Agent (paused) drafts release notes. — — — — Working rules: Decision points, not paperwork: every review ends in Approve, Revise, Hold, or Stop · Link to Jira, design, and test systems; don't copy them · Unknowns stay visible, with an owner and a date · Product and Engineering agree before any customer, scope, or date commitment WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 36
36
ROLE / STAKEHOLDER | OPPORTUNITY | PRODUCT | FEATURE | TECHNICAL PLAN | QA / UAT | RELEASE / GTM
Product Manager / Product Lead | L | L | C | C | C | L
Business / Initiative Sponsor | A | A | C | C | C | A
Product Owner / Delivery Lead | C | C | L | C | C | C
UX / Design | C | C | C | C | C | C
Engineering Lead / Architect | C | C | C | L | C | C
QA / UAT | C | C | C | C | L | C
Release / Operations | C | C | C | C | C | A
Sales / Customer Success | C | C | C | C | C | C
Leadership | C | C | C | C | C | C
L · Lead C · Contribute A · Approve
Lead coordinates the artifact; contributors shape it; approvers decide readiness. Use these templates as decision points in the work, not documents completed after the fact.
Artifact ownership matrix
RECOMMENDED ROLE MODEL
Notes: SOURCE PRESERVATION — original slide 36 Artifact ownership matrix Use the templates as decision points in the work, not as documents completed after the work is done. RECOMMENDED ROLE MODEL Lead coordinates the artifact. Contributors shape it. Inform roles stay aligned. Approvers decide whether it is ready to move forward. L C Contribute A Approve Role / stakeholder Opportunity Brief Product Brief Feature Brief Technical Implementation Plan Testing / QA / UAT Plan Initial Release / GTM Plan Product Manager / Product Lead L L C C C L Business / Initiative Sponsor A A C C C A Product Owner / Delivery Lead C C L C C C UX / Design C C C C C C Engineering Lead / Architect C C C L C C QA / UAT C C C C L C Release / Operations C C C C C A Sales / Customer Success C C C C C C Leadership C C C C C C Lead WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 37
37
Recommended Next Phase
Executive Summary
Deliverables
Recommended Next Phase
Notes: SOURCE PRESERVATION — original slide 37 Recommended Next Phase WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 38
38
Clear product strategy and an executable six-month roadmap
Build the evidence base
Review customer needs, product performance, and business priorities.
Align on product strategy
Prepare and facilitate a focused strategy workshop with product leaders.
Define priorities and success measures
Set product-area direction, measurable outcomes, and roadmap trade-offs.
Make the roadmap actionable
Complete product briefs, ownership, and roadmap for the next six months.
4-week spike
Executive Product Strategist · Part time · Sameer Karim
Senior Product Strategist · Full time · Mzati Kapalamula
Product direction and a six-month roadmap.
Product direction, priorities, and a practical path to execution
Product strategy spike
PRODUCT STRATEGY
Notes: SOURCE PRESERVATION — original slide 38 Product strategy spike Product direction, priorities, and a practical path to execution OUTCOME Clear product strategy and an executable six-month roadmap KEY ACTIVITIES Build the evidence base Review customer needs, product performance, and business priorities. Align on product strategy Prepare and facilitate a focused strategy workshop with product leaders. Define priorities and success measures Set product-area direction, measurable outcomes, and roadmap trade-offs. Make the roadmap actionable Complete product briefs, ownership, and roadmap for the next six months. PRODUCT TEAM Executive Product Strategist · Part time Sameer Karim Senior Product Strategist · Full time Mzati Kapalamula DURATION 4-week product strategy spike Product direction and a six-month roadmap. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 39
39
Reusable practices tested on a Core rules-engine pilot
Assess and refine
Weeks 1–3: refine Recon’s AI library and Core specification workflows.
Run a hands-on workshop
Week 4: apply refined AI practices to real Core epics with the team.
Coach adoption
Weeks 5–6: test library reuse with Core teams and plan rollout.
Decide the next gate
Review pilot specifications and access before any build extension.
6-week activation
Executive Engineering Leader · Part time · leader to confirm
Senior Architect · Full time · Gerardo Arroyo
A refined, process-oriented skill library
A process map for core SDLC process enhancements
Integration of SDLC enhancements with ongoing metrics and measurement systems, aligned with product-side metrics
Delivery of a three-day training workshop for select members of the Dental Exchange engineering team
Hands-on engineering coaching
Six weeks to pilot and scale reusable AI engineering practices.
Scale Reconcile AI engineering across Core
ENGINEERING ENABLEMENT
Notes: 39 SOURCE PRESERVATION — original slide 39 Scale Reconcile AI engineering across Core Six weeks to pilot and scale reusable AI engineering practices. OUTCOME Reusable practices tested on a Core rules-engine pilot KEY ACTIVITIES Assess and refine Weeks 1–3: refine Recon’s AI library and Core specification workflows. Run a hands-on workshop Week 4: apply refined AI practices to real Core epics with the team. Coach adoption Weeks 5–6: test library reuse with Core teams and plan rollout. Decide the next gate Review pilot specifications and access before any build extension. ENGINEERING TEAM Executive Engineering Leader Part time · leader to confirm Senior Architect · Full time Gerardo Arroyo DELIVERABLES A refined, process-oriented skill library A process map for core SDLC process enhancements Integration of SDLC enhancements with ongoing metrics and measurement systems, aligned with product-side metrics Delivery of a three-day training workshop for select members of the Dental Exchange engineering team Hands-on engineering coaching WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 40
40
More reliable release gates and critical-path test coverage
Prioritize critical paths
Weeks 1–2: confirm journeys, coverage gaps and release gates with Product.
Expand automated testing
Weeks 3–4: strengthen Playwright coverage and reusable AI test workflows.
Validate release controls
Weeks 5–6: exercise priority tests and release checks in staging.
Coach and transfer ownership
Assign test owners and scope remaining pipeline and environment improvements.
6-week activation
TEAM
Executive Engineering Leader · part time
QE Architect · full time
QE Senior Engineer · full time
DELIVERABLES
Testing assessment and focus areas
Environment / release control recommendations
One sprint of added end-to-end testing capacity
Agentic skills for faster test creation
Intellio Evolve evidence database and critical-user-journey inventory
Six weeks to improve critical-path coverage and release confidence.
Strengthen Core testing and release controls
ENGINEERING ENABLEMENT
Notes: 40 SOURCE PRESERVATION — original slide 40 Strengthen Core testing and release controls Six weeks to improve critical-path coverage and release confidence. OUTCOME More reliable release gates and critical-path test coverage KEY ACTIVITIES Prioritize critical paths Weeks 1–2: confirm journeys, coverage gaps and release gates with Product. Expand automated testing Weeks 3–4: strengthen Playwright coverage and reusable AI test workflows. Validate release controls Weeks 5–6: exercise priority tests and release checks in staging. Coach and transfer ownership Assign test owners and scope remaining pipeline and environment improvements. TESTING & RELEASE TEAM Executive Engineering Leader Part time DELIVERABLES Quality Engineering Architect Full time Quality Engineering Senior Engineer Full time An assessment of the existing testing process, with recommendations on focus areas Recommendations on enhancing environment provisioning and release controls A sprint’s worth of added capacity to enhance end-to-end testing coverage Agentic skills to speed up test creation generation by dev teams Evidence Datatabase and Critical user journey inventory generated by Intellio Evolve WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 41
41
01
Product strategy spike
4 weeks
Sameer Karim · Executive Product Strategy (part time)
Mzati Kapalamula · Senior Product Strategist (full time)
02
Reconcile AI engineering across Core
6 weeks
Ri Scott· Executive Engineering Leader (part time)
Gerardo Arroyo · Senior Architect · full time
03
Testing & release controls
6 weeks
Ri Scott · Executive Engineering Leader (part time)
Quality Engineering Architect · full time
Quality Engineering Senior Engineer · full time
ALL THREE WORKSTREAMS: Total fees $370,000 − Phase 1 credit $25,000 = Total investment $345,000
Parallel workstreams, combined investment
RECOMMENDED NEXT PHASE
Notes: SOURCE PRESERVATION — original slide 41 Three parallel workstreams, one combined investment Distinct teams and durations; pricing applies to the combined package. COMBINED INVESTMENT · ALL THREE WORKSTREAMS Total fees $370,000 Credit from Phase 1 ($25,000) Total investment $345,000 Product strategy spike 4 weeks PROPOSED TEAM Sameer Karim · Executive Product Strategy (part time) Mzati Kapalamula · Senior Product Strategist (full time) Reconcile AI engineering across Core 6 weeks PROPOSED TEAM Ri Scott· Executive Engineering Leader (part time) Gerardo Arroyo · Senior Architect · full time Testing & release controls 6 weeks PROPOSED TEAM Ri Scott · Executive Engineering Leader (part time) Quality Engineering Architect · full time Quality Engineering Senior Engineer · full time WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 42
42
 | PRODUCT TRACK | ENGINEERING TRACK
What we saw | [To be completed by the product team] | Two platforms at very different maturity: Reconcile AI leads on technical design, AI-assisted build, and test automation, while Core relies on manual regression. Half of 2026 Core production changes were unplanned, and delivery is not measured end to end.
What we recommend now | [To be completed by the product team] | Five engineering recommendations, each starting with one pilot: a root-cause review of unplanned changes (E1), a map of Core's highest-risk regression (E2), wait times for access and test data (E3), a delivery baseline (E4), and sanctioned tools for agentic work (E5).
How it rolls out | [To be completed by the product team] | One pilot pod per recommendation: Core for release stability and quality, Reconcile AI and the Rules Engine for environments and data, Reconcile AI for agentic delivery. What works extends to Eligibility AI, Pay Connect, and the other pods, with a light, human-gated version for Core.
What we need from leadership | [To be completed by the product team] | An owner for each of E1–E5, agreement on the pilot pods, the sanctioned AI tools and PHI rule before the December AIDLC rollout, and access to release and Jira data to build the baseline.
Both tracks use the same horizons: Now (readout and first 30 days), Next (1–3 months), and Future (3–6+ months).
Executive summary
WORKING DRAFT
Notes: Executive summary, engineering track. The product column is left for the product team. The engineering column summarizes the engineering practices map, the release health baseline, and recommendations E1–E5. Horizons: Now = readout decisions plus the first 30 days; Next = 1–3 months; Future = 3–6 months and beyond. SOURCE PRESERVATION — original slide 42 Executive summary What we saw, what we recommend now, how it rolls out, and what we need from leadership. WORKING DRAFT Both tracks use the same horizons: Now (readout and first 30 days), Next (1–3 months), and Future (3–6+ months). Product track Engineering track What we saw [To be completed by the product team] Two platforms at very different maturity: Reconcile AI leads on technical design, AI-assisted build, and test automation, while Core relies on manual regression. Half of 2026 Core production changes were unplanned, and delivery is not measured end to end. What we recommend now [To be completed by the product team] Five engineering recommendations, each starting with one pilot: a root-cause review of unplanned changes (E1), a map of Core's highest-risk regression (E2), wait times for access and test data (E3), a delivery baseline (E4), and sanctioned tools for agentic work (E5). How it rolls out [To be completed by the product team] One pilot pod per recommendation: Core for release stability and quality, Reconcile AI and the Rules Engine for environments and data, Reconcile AI for agentic delivery. What works extends to Eligibility AI, Pay Connect, and the other pods, with a light, human-gated version for Core. What we need from leadership [To be completed by the product team] An owner for each of E1–E5, agreement on the pilot pods, the sanctioned AI tools and PHI rule before the December AIDLC rollout, and access to release and Jira data to build the baseline. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 43
43
Practice area
Identify
Prioritization
Definition
Build
Release
GTM
Customer evidence
Emerging
Developing
-
-
-
-
Roadmap and prioritization
Developing
Developing
-
-
-
-
Ownership and decisions
-
Developing
Developing
-
-
-
Product definition and design
-
-
Developing
Developing
-
-
Product and Engineering delivery
-
-
-
Variable / pocket
-
-
Release validation
-
-
-
-
Emerging
-
Commercialization and enablement
-
-
-
-
Developing
Developing
Measurement and feedback
-
-
-
-
-
Developing
AI-enabled delivery
Emerging
-
Developing
Leading pocket
Developing
-
Ratings are working hypotheses based on limited conversations and observations with DXC team.
Practices Map · working ratings
DELIVERABLE 01
Notes: Source: SOW Deliverable 1, current Practices Map working deliverable, discovery synthesis, daily stand-up transcript, and Miro lifecycle themes. Ratings are placeholders for validation and should be updated by the team. SOURCE PRESERVATION — original slide 43 Practices Map Current state of practices across the PDLC DELIVERABLE 01 Practice area Identify Prioritization Definition Build Release GTM Customer evidence Emerging Developing - - - - Roadmap and prioritization Developing Developing - - - - Ownership and decisions - Developing Developing - - - Product definition and design - - Developing Developing - - Product and Engineering delivery - - - Variable / pocket - - Release validation - - - - Emerging - Commercialization and enablement - - - - Developing Developing Measurement and feedback - - - - - Developing AI-enabled delivery Emerging - Developing Leading pocket Developing - Ratings are working hypotheses based on limited conversations and observations with DXC team. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 44
44
PRACTICE | CORE JAVA | RECONCILE AI | OTHER PODS | EVIDENCE | ACTION
Technical design | Emerging | Leading pocket | To validate | No design owner before build; Core knowledge concentrated. Recon spec: Team Lead signs. | Rec 03
AI-assisted build | Developing | Leading pocket | Variable | Core Copilot since Jan 2026, human gates; Recon epic agents; others mainly unit tests. | E5
Test automation | Emerging | Leading pocket | Variable | Core manual, limited QA. Recon: Jest / Playwright / Postman. XConnect ~100%; others partial. | E2
Release promotion | Developing | Developing | To validate | Release-night merges suggest rebuild vs promotion (confirm); some products outside CAB. | E1
Access / test data | Emerging | Emerging | Emerging | Survey: access/data delays, no read-only DB diagnostics. Recon data wait: months. | E3
Operability / run | Developing | To validate | To validate | Half 2026 Core changes outside cadence: defects, rollbacks, credential/certificate fixes. | E1
Delivery measures | Emerging | Emerging | Emerging | Core ~65 points/sprint. Recon flow measures proposed, not live. No DORA measures. | E4
Knowledge sharing | Emerging | Emerging | Emerging | Senior-person dependency; thin onboarding. New onshore leads being added. | Rec 04
Working hypotheses to validate with Engineering. Sources: working sessions; engineering survey n=44; 2024–2026 release calendar.
Engineering practices by platform
DELIVERABLE 01
Notes: Engineering practices by platform. Ratings are working hypotheses built from working sessions with Reconcile AI engineering leadership, new-platform engineering leadership, Core engineering leadership, and release management, plus the engineering survey (n=44, March 2026) and the release calendar. 'To validate' means we have no evidence yet, not a low score. XConnect automation is ~100% in both the working session and the value chain deck; a ~70% figure is attributed to different products in different sources, so it is left off the slide. Release promotion: builds are tracked by ID through the in-house build system, confirmed by build numbers in the release calendar. Release management described merging the staging branch to production on release night, which suggests a rebuild; the Monday UAT / Thursday production cadence matches the Core releases in the calendar. Whether the staging-validated build is the one promoted to production is unconfirmed. The 'Addressed by' column links each practice to the recommendation that acts on it. SOURCE PRESERVATION — original slide 44 Engineering practices by platform The single Build cell on the Practices Map hides two very different platforms. Working ratings to validate with Engineering. DELIVERABLE 01 Sources: engineering and release working sessions, engineering survey (n=44), 2024–2026 release calendar. Working hypotheses to validate with Engineering. Engineering practice Core platform (Java) New platform: Reconcile AI New platform: other pods Evidence so far Addressed by Technical design and architecture Emerging Leading pocket To validate No owned design step before build (readout finding 04); Core design knowledge sits with a small group. Recon: Architectural Specification template, Team Lead signs. Rec 03 AI-assisted build Developing Leading pocket Variable Core: Copilot in IntelliJ since January 2026, all gates human. Recon: epic-level agent pipeline. Other pods: developer-led, mostly unit tests. E5 Test automation Emerging Leading pocket Variable Core regression is manual with limited QA capacity. Recon agents write Jest, Playwright, and Postman tests per story. XConnect ~100%; other pods partially automated. E2 Release engineering and promotion Developing Developing To validate Builds are tracked by ID, but release-night branch merges suggest production may be rebuilt rather than promoted: to confirm. Some new products not yet in CAB. E1 Environments, access, and test data Emerging Emerging Emerging Survey: access delays, late test data, no read-only database access for troubleshooting. Recon waited months for production-like data. E3 Operability and run lane Developing To validate To validate DevOps, SRE, and incident roles are in place, but half of 2026 Core changes fell outside cadence: defects, rollbacks, and credential or certificate fixes. E1 Delivery measurement Emerging Emerging Emerging Core plans in story points (~65 per sprint). Recon has proposed cycle time by stage, CFD, and control charts, not yet running. No DORA-style measures. E4 Continuity and knowledge sharing Emerging Emerging Emerging On both platforms, review, technical direction, and approvals rely on a few senior people; onboarding paths are thin. New onshore leads are being added. Rec 04 WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 45
45
Chart: 
| 2024 | 2025 | 2026 (to Sep 1)
Standard release | 17 | 23 | 15
Patch | 0 | 0 | 11
Off-version release | 0 | 0 | 2
Rollback | 0 | 0 | 2
17
23
30
Standard release
Patch
Off-version release
Rollback
Half of 2026 changes were unplanned: defects, rollbacks, and credential or certificate fixes. Each merits a root-cause review (E1).
Source: DXC Production Release Calendar, Jan 2024 – Sep 2026; Core applications only; 2024–25 did not label patches.
50%
15 of 30 off cadence: 11 patches, 2 off-version, 2 rollbacks.
5 of 11
Patches: credentials/certificates; two expired Salesforce passwords blocked client workflows.
2
DEA (Jan), DCQ (Aug); also a held DCQ item after failed January checkout.
Release health baseline, 2024–2026
DELIVERABLE 01
Notes: Release health baseline. Counts come from the consolidated release calendar: 2024–2025 from 'New builds' release emails, 2026 from the Deployments Team channel. The calendar lists Core applications (CHS, DCI, DCQ, CUSTCARE, REG, CRED, PNT, DWS, DEA and others); new-platform releases are not included. 2024–2025 emails did not label patches separately, so zeros for those years reflect recording, not absence. Credential and certificate patches: Salesforce client password expirations on 05/30 and 08/28 (the second followed by the 09/01 restoration of outbound Salesforce calls); BMA (04/07), DIL (05/11), and SSO (08/20) certificates applied as patches, where the calendar does not say whether they had expired. Defects that reached production: an ambiguous column name in DCI (03/23), a slow Custcare credentialing search (05/15), and a file-delivery failure for MET (07/15). Rollbacks: DEA (01/23) and DCQ (08/28). Two March patches (03/26 and 03/27) have no recorded cause. SOURCE PRESERVATION — original slide 45 Release health baseline, 2024–2026 Production changes to the Core applications, as a starting baseline for Ship with proof and delivery measurement. DELIVERABLE 01 50% of 2026 production changes fell outside the biweekly cadence: 11 patches, 2 off-version releases, and 2 rollbacks out of 30. 5 of 11 2026 patches were credential or certificate changes; two expired Salesforce passwords blocked customer workflows. rollbacks in 2026 (DEA in January, DCQ in August), plus a release item held after a failed checkout (DCQ, January). Half of 2026 changes were unplanned: defects, rollbacks, and credential or certificate fixes. Each merits a root-cause review (E1). Source: DXC Production Release Calendar, Jan 2024 – Sep 2026; Core applications only; 2024–25 did not label patches. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 46
46
ACTIVATION RECORD | WORKING INPUT TO COMPLETE
Selected initiative and baseline | Add initiative, participants, cadence, and artifact set.
Methodology or process change | Name the change in the way work flows, including opportunity brief, product brief / PRD, feature brief, epic, technical design or implementation plan.
Practice, role, decision, meeting, artifact, or measure | Name what changed, who changed it, and what artifact or decision point made the change visible.
Observed result or early signal | Add evidence, open questions, risks, and what changed in the work.
Recommended activation playbook | Describe the repeatable cadence, owner, evidence, guardrail, and decision needed to continue.
Bounded activation stays within ways of working. It does not include production-system change, software development, or broad implementation. The first working test to capture: carry one internal signal through opportunity brief, PRD, feature brief, epic, technical design, and implementation plan.
Capture each bounded activation
DELIVERABLE 02
Notes: Source: SOW Deliverable 2 and daily stand-up transcript. The opportunity-to-implementation path is an emerging theme identified in team discussion and is included as a working example, not a final prescribed process. SOURCE PRESERVATION — original slide 46 Activation Summary: what the deliverable must show Complete one record for each bounded change tested in the selected live initiatives. DELIVERABLE 02 Bounded activation stays within ways of working. It does not include production-system change, software development, or broad implementation. Activation record Working input to complete Selected initiative and baseline Add initiative, participants, cadence, and artifact set. Methodology or process change Name the change in the way work flows, including opportunity brief, product brief / PRD, feature brief, epic, technical design or implementation plan. Practice, role, decision, meeting, artifact, or measure Name what changed, who changed it, and what artifact or decision point made the change visible. Observed result or early signal Add evidence, open questions, risks, and what changed in the work. Recommended activation playbook Describe the repeatable cadence, owner, evidence, guardrail, and decision needed to continue. The first working test to capture: carry one internal signal through opportunity brief, PRD, feature brief, epic, technical design, and implementation plan. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 47
47
A working definition path to test in one selected live initiative.
01
Signal
02
Opportunity
03
Product / PRD
04
Feature / epic
05
Plan
Customer, support, operations, research, or engineering evidence.
Problem, evidence, outcome, decision, and why now.
User need, success measure, scope, and design context.
Decomposition, acceptance, ownership, and dependencies.
Sequence, validation, release evidence, and feedback.
Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope.
From signal to implementation plan
DELIVERABLE 02
Notes: Source: Daily stand-up transcript and client-provided themes. The signal-to-implementation path is a working hypothesis for bounded activation, intended to connect discovery, definition, delivery, release, and post-launch learning. SOURCE PRESERVATION — original slide 47 Activation Summary: from signal to implementation plan A working definition path to test in one selected live initiative. DELIVERABLE 02 Internal signal Customer, support, operations, research, or engineering evidence. Opportunity brief Problem, evidence, outcome, decision, and why now. Product brief / PRD User need, success measure, scope, and design context. Feature brief / epic Decomposition, acceptance, ownership, and dependencies. Implementation plan Sequence, validation, release evidence, and feedback. Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 48
48
TRACK | RECOMMENDATION | WHAT SHOULD BE DONE | STARTS
Product | 01 Prioritize outcomes | Criteria + protected capacity + credible 3–4 sprint view. | Now
 | 02 PM business ownership | PM owns evidence, outcomes, adoption and learning. | Now
 | 03 Definition path | Signal → PRD → epic → technical design → plan. | Now
 | 04 Earlier collaboration | UX, Eng, QA, Release and Ops join early feasibility. | Next
 | 05 Ship with proof | Minimum release proof feeds post-launch roadmap learning. | Next
Eng | E1 Release stability | Root causes + credential/certificate lifecycle. | Now · C
 | E2 Test automation | Automate high-risk regression; reuse Recon patterns. | Now · C
 | E3 Access / test data | Remove access waits; provide realistic masked data. | Now · R/RE
 | E4 Delivery measures | Release/flow measures across platforms, incl. vendors. | Now · C/R
 | E5 Governed AI | Supervised AI + sanctioned tools before December rollout. | Now · R
Eng Engineering; C Core; R Reconcile AI; RE Rules Engine. Product recommendations precede Engineering; both tracks roll up in the two roadmaps.
Recommendations summary: what should be done
DELIVERABLE 03
Notes: Source: SOW Deliverable 3, early interview themes, daily stand-up transcript, and current working deliverable. This is the summary view; detailed action definitions follow. Two tracks: product recommendations 01–05 and engineering recommendations E1–E5. Governed agentic delivery (formerly recommendation 06) is now E5. 'Starts' shows the first horizon and, for engineering, the pilot pod. SOURCE PRESERVATION — original slide 48 Recommendations summary: what should be done Use this page as the leadership-level view before the detailed recommendation pages. DELIVERABLE 03 Track Recommendation What should be done Starts Product 01 Outcome-led prioritization Set decision criteria, protect capacity, and make a 3-4 sprint view credible before commitments. Now 02 Product management as business ownership Clarify PM accountability for evidence, outcomes, adoption, and learning beyond the backlog. Now 03 Opportunity brief to implementation path Standardize the path from internal signal through PRD, epic, technical design, and plan. Now 04 Earlier cross-functional collaboration Bring UX, Engineering, QA, Release, and Operations into feasibility work earlier. Next 05 Ship with proof feedback loop Define the smallest release evidence path and feed post-launch results into the roadmap. Next Engineering E1 Release stability and production quality Review the root cause of unplanned changes; manage credentials and certificates as a lifecycle. Now · Core E2 Quality and test automation Automate the highest-risk regression first, reusing the patterns already working in Recon. Now · Core E3 Environments, access, and test data Remove the waits for access and for realistic, masked test data. Now · Recon, Rules Engine E4 Delivery measurement Baseline and track release and flow measures on every platform, vendor team included. Now · Core, Recon E5 Governed agentic delivery Scale human-supervised AI practices with sanctioned tools, ahead of the December rollout. Now · Recon Product recommendations are detailed first, then the engineering track. Both roll up in the two roadmaps at the end. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 49
49
Learn from what reaches production and stop repeat causes, starting with Core.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Review the root cause of every unplanned production change: patches, rollbacks, and off-version releases.
Manage credentials and certificates as a lifecycle, with expiry dates, owners, and alerts.
Make releases repeatable: promote the same validated artifact, onboard new products to CAB, and clarify how the release rule applies to code behind a configuration switch.
Now (Core): classify the 15 unplanned 2026 changes by cause and build the credential and certificate inventory.
Next: a standard review after every patch or rollback, expiry alerts, and same-artifact promotion.
Future: change failure rate, time to restore, and repeat causes tracked on every pod.
Owner: Engineering leadership + Release/DevOps + Quality | Dependency: release calendar, Jira, CAB records | Measure: share of unplanned changes, change failure rate, and repeat causes
Release stability and production quality
ENGINEERING E1
Notes: E1 sources: 2024–2026 release calendar (Core applications), release management and Core engineering working sessions (CAB process, configuration switches), and the readout finding on quality. The 15 unplanned 2026 changes are 11 patches, 2 off-version releases, and 2 rollbacks; see the notes on the release health baseline for the breakdown by cause. SOURCE PRESERVATION — original slide 49 Release stability and production quality Learn from what reaches production and stop repeat causes, starting with Core. ENGINEERING E1 WHAT SHOULD BE DONE Review the root cause of every unplanned production change: patches, rollbacks, and off-version releases. Manage credentials and certificates as a lifecycle, with expiry dates, owners, and alerts. Make releases repeatable: promote the same validated artifact, onboard new products to CAB, and clarify how the release rule applies to code behind a configuration switch. HOW TO ACTIVATE IT Now (Core): classify the 15 unplanned 2026 changes by cause and build the credential and certificate inventory. Next: a standard review after every patch or rollback, expiry alerts, and same-artifact promotion. Future: change failure rate, time to restore, and repeat causes tracked on every pod. Owner: Engineering leadership + Release/DevOps + Quality | Dependency: release calendar, Jira, CAB records | Measure: share of unplanned changes, change failure rate, and repeat causes WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 50
50
Move quality earlier so fewer defects reach production, starting where regression is manual.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Target automation by risk, starting with the workflows behind the highest-impact defects and rollbacks.
Reuse the test-generation patterns already working in Reconcile AI where the stack allows.
Make automated regression evidence part of the release decision.
Now (Core): map the highest-risk regression workflows and the manual effort each release consumes, using E1's root-cause categories.
Next: automate those workflows in Core and extend Recon's test patterns to Eligibility AI and Pay Connect.
Future: automated regression becomes a release entry criterion on every pod.
Owner: Quality leadership + Engineering leads | Dependency: E1 root-cause data, QA capacity, test environments | Measure: automated coverage of high-risk workflows, escaped defects, and regression effort per release
Quality and test automation
ENGINEERING E2
Notes: E2 sources: Core engineering working session (manual regression, limited QA capacity), new-platform engineering working session (automation levels by pod), the Agentic Spec-Driven Delivery document (Reconcile AI test agents), and the readout (testing is uneven; some defects reach customers). Engineering survey: rework cited by 16 of 44 respondents as slowing delivery. SOURCE PRESERVATION — original slide 50 Quality and test automation Move quality earlier so fewer defects reach production, starting where regression is manual. ENGINEERING E2 WHAT SHOULD BE DONE Target automation by risk, starting with the workflows behind the highest-impact defects and rollbacks. Reuse the test-generation patterns already working in Reconcile AI where the stack allows. Make automated regression evidence part of the release decision. HOW TO ACTIVATE IT Now (Core): map the highest-risk regression workflows and the manual effort each release consumes, using E1's root-cause categories. Next: automate those workflows in Core and extend Recon's test patterns to Eligibility AI and Pay Connect. Future: automated regression becomes a release entry criterion on every pod. Owner: Quality leadership + Engineering leads | Dependency: E1 root-cause data, QA capacity, test environments | Measure: automated coverage of high-risk workflows, escaped defects, and regression effort per release WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 51
51
Remove the waits for access and realistic data that slow both build and validation.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Make access and test-data wait times visible, by team and by type of request.
Provide masked, production-like test data on a refresh cadence, within HIPAA and PHI rules.
Give engineers, including offshore teams, approved read-only access for diagnostics.
Now (Reconcile AI and Rules Engine): log who waits for access and test data, for what, and for how long.
Next: masked, production-like data for Recon and a read-only diagnostic access path.
Future: self-service environments and access provisioning on every pod.
Owner: DevOps/Infrastructure + Security | Dependency: data masking approach, security review, environment capacity | Measure: wait time for access and test data
Environments, access, and test data
ENGINEERING E3
Notes: E3 sources: engineering survey free text (access delays, late test data, no read-only database access for troubleshooting), product survey (Reconcile AI waited months for production-like data), Core engineering working session (offshore access to production data), and the readout (HIPAA and PII approval constraints). SOURCE PRESERVATION — original slide 51 Environments, access, and test data Remove the waits for access and realistic data that slow both build and validation. ENGINEERING E3 WHAT SHOULD BE DONE Make access and test-data wait times visible, by team and by type of request. Provide masked, production-like test data on a refresh cadence, within HIPAA and PHI rules. Give engineers, including offshore teams, approved read-only access for diagnostics. HOW TO ACTIVATE IT Now (Reconcile AI and Rules Engine): log who waits for access and test data, for what, and for how long. Next: masked, production-like data for Recon and a read-only diagnostic access path. Future: self-service environments and access provisioning on every pod. Owner: DevOps/Infrastructure + Security | Dependency: data masking approach, security review, environment capacity | Measure: wait time for access and test data WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 52
52
See how work moves from commit to production, across internal and vendor teams.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
Agree a small set of release and flow measures that every platform reports the same way.
Build them from data that already exists: the release calendar and Jira.
Include the offshore vendor team in the same view, measured on delivery rather than headcount.
Now (Core and Reconcile AI): baseline release frequency, lead time, change failure rate, and time to restore.
Next: turn on Recon's proposed flow metrics and publish one monthly delivery view.
Future: the measures inform prioritization and portfolio decisions.
Owner: Engineering leadership | Dependency: Jira hygiene, release calendar, data access | Measure: teams with live measures, and the trend in lead time and change failure rate
Delivery measurement
ENGINEERING E4
Notes: E4 sources: readout findings (PDLC and SDLC not measured; the outside workforce is not measured on delivery), Reconcile AI engineering working session (flow metrics proposed, not yet running), Core engineering working session (story-point planning), and the release calendar and Jira as existing data. SOURCE PRESERVATION — original slide 52 Delivery measurement See how work moves from commit to production, across internal and vendor teams. ENGINEERING E4 WHAT SHOULD BE DONE Agree a small set of release and flow measures that every platform reports the same way. Build them from data that already exists: the release calendar and Jira. Include the offshore vendor team in the same view, measured on delivery rather than headcount. HOW TO ACTIVATE IT Now (Core and Reconcile AI): baseline release frequency, lead time, change failure rate, and time to restore. Next: turn on Recon's proposed flow metrics and publish one monthly delivery view. Future: the measures inform prioritization and portfolio decisions. Owner: Engineering leadership | Dependency: Jira hygiene, release calendar, data access | Measure: teams with live measures, and the trend in lead time and change failure rate WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 53
53
TIMING | RECOMMENDATION | FIRST ACTION | PROPOSED OWNER | DEPENDENCY | INITIAL MEASURE
Now | Prioritize outcomes | Apply criteria to the next live priority decision. | Product + Eng | Decision criteria | Predictability
Now | PM business ownership | Name PM outcome owner; map decision rights. | Product | Role clarity | Outcome learning
Now | Definition path | Run signal → opportunity → PRD → feature/epic → design → plan. | Product + Eng | Shared artifacts | Handoff quality
Next | Earlier collaboration | Hold a minimum-team feasibility review before commitment. | Product + Eng | Cadence and access | Rework and wait time
Next | Ship with proof | Define next test’s release evidence and post-launch learning. | Product + Release | Measures | Validation coverage
Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need.
Activation Roadmap: product track
DELIVERABLE 03
Notes: Source: SOW Deliverable 3, Decide and Activate methodology, early interview themes, daily stand-up transcript, and current working deliverable. This roadmap is intended to be refined as live initiative evidence accumulates. Governed agentic delivery moved to the engineering track as E5; see the engineering roadmap on the next page. SOURCE PRESERVATION — original slide 53 Activation Roadmap: product track Sequence the product recommendations into now and next actions with owners and dependencies. DELIVERABLE 03 Timing Recommendation First action Proposed owner Dependency Initial measure Now Outcome-led prioritization Apply decision criteria to the next live prioritization decision. Product + Eng Decision criteria Predictability Now Product management as business ownership Map decision rights and assign PM outcome ownership for one initiative. Product Role clarity Outcome learning Now Opportunity brief to implementation path Run one internal signal through brief, PRD, feature brief, epic, technical design, and plan. Product + Eng Shared artifacts Handoff quality Next Earlier cross-functional collaboration Run a pre-commitment working session with the minimum team and evidence set. Product + Eng Cadence and access Rework and wait time Next Ship-with-proof feedback loop Define release evidence and post-launch learning for the next test. Product + Release Measures Validation coverage Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 54
54
ROLE / STAKEHOLDER | OPPORTUNITY | PRODUCT | FEATURE | TECHNICAL PLAN | QA / UAT | RELEASE / GTM
Product Manager / Product Lead | L | L | C | I | C | L
Business / Initiative Sponsor | A | A | I | I | I | A
Product Owner / Delivery Lead | C | C | L | C | C | C
UX / Design | C | C | C | I | I | C
Engineering Lead / Architect | C | C | C | L | C | C
QA / UAT | I | I | C | C | L | C
Release / Operations | I | I | C | C | C | A
Sales / Customer Success | I | C | I | I | I | C
Leadership | I | I | I | I | I | I
L · Lead C · Contribute I · Inform A · Approve
A marks the stage-gate approver(s). Multiple approvals are intentional where Product, Engineering, QA, or Release share a readiness decision. The lead owns the handoff to the next artifact.
Artifact ownership matrix
RECOMMENDED ROLE MODEL
Notes: This slide uses a recommended role model rather than RACI or RAPID: L = Lead, C = Contribute, I = Inform, A = Approve. The mappings are a starting point based on the six artifacts named by the user and the Product / Engineering operating model in the supplied DentalXChange source deck. Validate role names and approval gates with DXC leadership before operationalizing the templates. SOURCE PRESERVATION — original slide 54 Artifact ownership matrix Use the templates as decision points in the work, not as documents completed after the work is done. RECOMMENDED ROLE MODEL Lead coordinates the artifact. Contributors shape it. Inform roles stay aligned. Approvers decide whether it is ready to move forward. L Lead C Contribute I Iform A Approve Role / stakeholder Opportunity Brief Product Brief Feature Brief Technical Implementation Plan Testing / QA / UAT Plan Initial Release / GTM Plan Product Manager / Product Lead L L C I C L Business / Initiative Sponsor A A I I I A Product Owner / Delivery Lead C C L C C C UX / Design C C C I I C Engineering Lead / Architect C C C L C C QA / UAT I I C C L C Release / Operations I I C C C A Sales / Customer Success I C I I I C Leadership I I I I I I A marks the stage-gate approver(s). Multiple approvals are intentional where Product, Engineering, QA, or Release share a readiness decision. Starting role model to validate with DXC The lead owns the handoff to the next artifact. Merge C & I @Gerardo – can you help me make the C and I’s the same? Hopefully just a copy / paste. Sameer to review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 55
55
BUSINESS NEED
DentalXChange is growing and maturing its SaaS business model. Leadership wants to identify meaningful opportunities quickly, then activate changes through live work.
The value is a faster, more consistent delivery system that can keep pace with growth.
Up to two
live initiatives
Up to three
bounded quick wins
Three weeks
from launch to executive readout
No
production-system change
Why this work matters
BUSINESS NEED
Notes: Source: SOW pages 1-3. The SOW frames the work around up to two live initiatives, up to three bounded quick wins, a three-week project, and no production-system changes. SOURCE PRESERVATION — original slide 55 Why this work matters The project connects live work to a clearer Product and R&D operating model. BUSINESS NEED DentalXChange is growing and maturing its SaaS business model. Leadership wants to identify meaningful opportunities quickly, then activate changes through live work. The value is a faster, more consistent delivery system that can keep pace with growth. WORKING BOUNDARIES Up to two live initiatives Up to three bounded quick wins Three weeks from launch to executive readout No production-system change WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 56
56
RECOMMENDATION / PILOT / OWNER | NOW | NEXT | FUTURE
Release Core + Recon · E+R | Review unplanned changes; credential inventory; define Release Agent outputs. | Same artifact; expiry alerts; patch/rollback reviews; Recon Release Agent live. | On-demand low-risk release; Release Agent pattern on every pod.
Test Core + Recon + Rules Q+D+S | Map Core high-risk regression; log access/data waits. | Automate high-risk paths; agents in Eligibility AI / Pay Connect; masked data. | Regression as release entry criterion; self-service environments.
Quality Rules + Core + Recon E+P | Rules PRD → agent tech spec; baseline four delivery measures. | Core tech spec template; Recon flow metrics; monthly quality view. | Quality measures guide prioritization and portfolio decisions.
AI guardrail All pods · E+P+S | Approve PHI rule/tools; staff + contractor access before December rollout. | Govern December AIDLC rollout; shared agent registry. | Scale what improves speed and quality together.
Rollout sequence | Pilot Core, Reconcile AI and Rules Engine. | Extend to Eligibility AI and Pay Connect. | Other pods; Core uses a light, human-gated AI version.
Pilot → measure → extend. Owners: P Product; E Engineering; R Release/Ops; O Operations; Q Quality; D DevOps/Infrastructure; S Security.
Activation Roadmap: engineering priorities
DELIVERABLE 03
Notes: Engineering roadmap. Three buckets, each starting in its pilot pods, plus an AI guardrail that applies to all of them. Rollout sequence: pilots now in Core, Reconcile AI, and the Rules Engine; Eligibility AI and Pay Connect next; the other pods later, with a light, human-gated AI version for Core. AI guardrail: the QA working session confirmed that sanctioned tool access is limited to some full-time staff and not yet available to contractors. SOURCE PRESERVATION — original slide 56 Activation Roadmap: engineering priorities Each engineering bucket starts in its pilot pods, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: each bucket moves to the next pods once its measure shows it works. Priority Pilot pods Now Next Future Owner Release Core, Reconcile AI Root-cause review of unplanned changes; credential and certificate inventory; Release Agent outputs defined. Same-artifact promotion; expiry alerts; review after every patch or rollback; Release Agent live in Recon. On-demand low-risk releases; Release Agent pattern on every pod. Engineering leadership, Release/DevOps Test Core, Reconcile AI, Rules Engine Map Core's highest-risk regression; log waits for access and test data. Automated quality: automate high-risk workflows; test agents in Eligibility AI and Pay Connect; masked data. Automated regression as release entry criterion; self-service environments. Quality leadership, DevOps, Security Quality Rules Engine, Core, Reconcile AI First experiment: Rules Engine PRD to tech spec with the agent; baseline four delivery measures. Tech spec template for Core; Recon flow metrics live; monthly quality view. Quality measures inform prioritization and portfolio decisions. Engineering leadership, Product AI guardrail All pods Approve sanctioned AI tools and the PHI rule, and extend access to all staff, including contractors, before the December rollout. Govern the December AIDLC rollout; shared agent registry. Scale what improves speed and quality together. Engineering, Product, Security Rollout sequence Core, Reconcile AI, and the Rules Engine as pilots. Eligibility AI and Pay Connect. The other pods; Core with a light, human-gated AI version. Sameer to review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 57
57
Clear product direction and an executable six-month roadmap
Build the evidence base
Review customer needs, product performance, and business priorities.
Align on product strategy
Prepare and facilitate a focused strategy workshop with product leaders.
Define priorities and success measures
Set product-area direction, measurable outcomes, and roadmap trade-offs.
Make the roadmap actionable
Complete product briefs, ownership, and handoffs for the next six months.
4-week spike
Executive Product Strategy · Part time · Sameer Karim
Senior Product Strategist · Full time · Mzati Kapalamula
INVESTMENT · ALL 3 WORKSTREAMS
Total fees $370,000
Credit memo ($25,000)
Total investment $345,000
Product direction, priorities, and a practical path to execution
Product strategy spike
PRODUCT STRATEGY
Notes: This slide uses a recommended role model rather than RACI or RAPID: L = Lead, C = Contribute, I = Inform, A = Approve. The mappings are a starting point based on the six artifacts named by the user and the Product / Engineering operating model in the supplied DentalXChange source deck. Validate role names and approval gates with DXC leadership before operationalizing the templates. SOURCE PRESERVATION — original slide 57 Product strategy spike Product direction, priorities, and a practical path to execution OUTCOME Clear product direction and an executable six-month roadmap KEY ACTIVITIES Build the evidence base Review customer needs, product performance, and business priorities. Align on product strategy Prepare and facilitate a focused strategy workshop with product leaders. Define priorities and success measures Set product-area direction, measurable outcomes, and roadmap trade-offs. Make the roadmap actionable Complete product briefs, ownership, and handoffs for the next six months. PRODUCT TEAM Executive Product Strategy · Part time Sameer Karim Senior Product Strategist · Full time Mzati Kapalamula INVESTMENT: ALL 3 WORKSTREAMS Total fees $370,000 Credit memo ($25,000) Total investment $345,000 Sameer to review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.