## Slide 1: Eaglesoft Modernization Proposal discussion
September 2026

## Slide 2: Our Understanding

## Slide 3
OUR UNDERSTANDING
Patterson is seeking to modernize Eaglesoft by creating a reusable data and API layer, upgrading selected PowerBuilder and UI workflows, and building automated performance testing to ensure the product remains reliable
What We Heard
    Eaglesoft is a desktop dental practice management platform built mainly on PowerBuilder
    PowerBuilder code still accesses SQL Anywhere directly through embedded SQL, DataWindows, dynamic SQL, and transaction logic
    Rules are distributed across the UI, application code, database queries and stored procedures, making change and testing difficult
    A working PostgreSQL environment already exists, so the primary need is architectural decoupling and modernization
    The platform needs a reusable service and API foundation that supports current desktop modernization while preserving options for future browser or SaaS development
Desired Outcomes
    Establish a reusable service and data layer that modernizes the UI and implements a 3-tier architecture to decouple UI logic from direct data access without destabilizing the current product
    Initiate an incremental modernization of priority workflows and selected UI experiences
    Build automated full-stack performance testing, telemetry, and release gates to validate performance across the desktop, APIs, services, database, and infrastructure
    Develop a maintainable platform with a path toward future browser or cloud capabilities
Status | Tyler / Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 4: Key considerations driving the approach…
A technical modernization approach that keeps

## Slide 5: Eaglesoft Architecture – What We Know & Understand Today
Our Understanding
Dental Office
Data Layer
App Layer
Patterson App Server
(.NET C#)
Server Status
(.NET C#)
Eaglesoft DB (SQL Anywhere)
Client (PowerBuilder)
DB Upgrade
(.NET C#)
Fast Check-In
(.NET )
Clinical
(PowerBuilder)
Eaglesoft API
External Interfaces
Generic Imaging Devices (Twain)
Digital Radiography Devices (Direct)
DICOM File
PACS
Server
Designed as a traditional client-server architecture, the application and database reside on a central server, typically located at a dental office, and interact with end-user desktops (clients). While this model works well for single-office setups, it struggles to support larger dental groups with more than 30 users
Frontend UI is built on C++ and PowerBuilder, technologies that are outdated and less commonly used in modern software development making resources in the market difficult to find to maintain and update
Backend business logic is written in C++, but modernization efforts have introduced .NET 4.6, with plans to upgrade to .NET 4.8 in version 24.20. but many areas of the application still rely on outdated 32-bit libraries (eg. LeadTools, TXTextControl, and CodeJock) posing challenges in transitioning to modern 64-bit systems
Application database is SQL Anywhere, a lightweight and self-contained database engine; however, support for this database is ending in January 2025, prompting an extensive migration to a new database
Business logic is embedded in the data layer, comprising the majority of the application's functionality across 1,500 stored procedures. This design limits scalability and makes the system unsuitable as the foundation for a web-based, multi-tenant application capable of supporting thousands of customers
1
2
ABOVE PAR
MATURITY LEGEND
BELOW PAR/GAP
AT
PAR
3
4
5
Status | Drew / Jim |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 6: PowerBuilder Data Access & UI Modernization Approach

## Slide 7: West Monroe recommends 2 goals for this modernization effort: aligning Eaglesoft to a classic 3-tier architecture and modernizing the user interface stack
OUR PERSPECTIVE
West Monroe recommends taking a user-journey focused approach to the modernization program. But identifying and prioritizing user journeys, we can align the modernization and testing strategy approach to ensure that changes are desirable, performant and validated.
VISION FOR THE FUTURE
CURRENT STATE
PowerBuilder supports a practice-local application where the user experience, business behavior, and data access have grown together.
The user experience remains tied to a legacy desktop runtime.
Business rules and transaction behavior span UI code and direct data paths.
Device and partner dependencies shape each journey transition.
Screen-only replacement preserves the existing business and data coupling.
An independent application foundation
Outcome
An independent user experience, reusable business operations, governed data access, and a clear path to PowerBuilder retirement.
POWERBUILDER RETIREMENT PowerBuilder has become a niche, legacy application stack. West Monroe recommends modernizing to a web-based user interface layer to ensure Pattern can continue to hire skilled engineers, to support a potential SaaS-ification of the product, and alignment with potential desktop and mobile deployment capabilities.
THREE-TIER RESPONSIBILITY Modern application architecture practices over the last 15 years recommend a 3-tier structure: data access, service/domain, and user interface to ensure each layer can be maintained and upgraded separately. West Monroe recommends aligning to this high-level approach as an outcome of the modernization.
WEB EXPERIENCE ON PREMISES React provides browser or PWA delivery within the practice network. Embedded and desktop routes remain transition choices. WAN network support could potentially allow multi-site expansion for practices with that network capability.
JOURNEY-LED DELIVERY By using a journey-led approach, the disruption inside individual critical user journeys is minimized. Piloting specific personas or roles holistically can create a more seamless transition experience for customers. In addition, end to end testing for specific flows can be aligned with the testing workstream.
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 8: Recommended target architecture for Eaglesoft user journeys
TARGET ARCHITECTURE
A user journey is the end-to-end work a staff member or customer completes to achieve an outcome. Modernize complete journeys through a three-tier architecture that separates the user interface, API and domain services, and data access.
PRACTICE NETWORK
PowerBuilder during transition
Only for user journeys that have not moved
Complete journey moves
1 USER INTERFACE LAYER
Modern Eaglesoft application
React and TypeScript Complete staff and customer journeys
2 API LAYER
3 DATA ACCESS LAYER
Centralized, governed PostgreSQL interaction
ON-PREMISES DATA AND INTEGRATIONS
PostgreSQL, documents, imaging, and approved practice integrations
CORE RECOMMENDATION Identify end-to-end user journeys for PowerBuilder retirement. After a journey meets acceptance criteria, retire its screen and runtime, rebuild its UI logic in React, and route business rules and data access through the API and data access layers.
Initial phase: define journey boundaries and validate PostgreSQL readiness, practice server capacity, device and integration dependencies, and deployment support before selecting the first journey.
Domain services Business rules, authorization, and transaction control
Shared engineering controls
Automated testing, performance evidence, telemetry, and release controls
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Notes: Architecture shown is a proposal recommendation. All deployment remains on premises. Confirm application boundaries, PostgreSQL readiness, practice server capacity, device integration, and deployment support during the initial phase.
Patterson public Eaglesoft product information: https://www.pattersondental.com/cp/software/dental-practice-management-software/eaglesoft-
Internal RFP understanding: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Deliverables/2026-09-23 UTC - Patterson Eaglesoft Our Understanding.md
Internal technical narrative: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Working/2026-09-23 UTC - Patterson Eaglesoft Technical Narrative Revision 2.md
Historical diligence, validation context only: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Context/2026-09-23 UTC - Patterson Eaglesoft Prior Deliverables Evidence Store.md

## Slide 9: Recommended target architecture for Eaglesoft user journeys
CORE RECOMMENDATION
Retire PowerBuilder journey by journey
Identify end-to-end user journeys and define acceptance criteria
Retire each screen and runtime only after its journey is accepted
Rebuild UI logic in React + TypeScript
Route business rules through API and domain services
Centralize PostgreSQL access and preserve on-premises documents and imaging
TARGET ARCHITECTURE
DATA ACCESS LAYER
PostgreSQL access
API LAYER
Domain services
USER INTERFACE LAYER
React + TypeScript
ON-PREMISES DATA
Documents + imaging
PARTNER INTEGRATIONS
Continuous support
API + data access paths
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Alternative version of Slide 8 |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
MODERNIZATION PRINCIPLES
JOURNEY-BY-JOURNEY
Modernize one complete user journey at a time; retire its PowerBuilder screen only after cutover.
TRANSITION PLAN
Sequence coexistence, testing, deployment, and support so legacy and modern experiences can run safely in parallel.
PARTNER CONTINUITY
Continuously support approved partner integrations throughout migration, whether they use APIs or data access.
KEY DESIGN DECISION
For each journey, decide whether to reimagine the experience or migrate it largely as is.
Notes: Our Differentiators:
  - Easier technology due diligence in future transactions
  - Improved SOX readiness through:
    Clear data lineage
    Modern controls
    Documented architecture
  - Platform extensibility:
    Multi-entity support
    Future acquisitions
  - Reduced dependency on tribal knowledge

## Slide 10
Tyler to add slide
VoC and customer feedback – what is our perspective on what journeys should be prioritized

## Slide 11
TRANSITION ARCHITECTURE
React entry points during the PowerBuilder transition
West Monroe currently sees three potential paths forward for maintaining PowerBuilder screens in parallel with modernizing the user interface to be a modern web stack. We currently recommend redirecting users towards a browser based application; however, the exact approach will be validated during Phase 0.
PRACTICE NETWORK
Embedded PowerBuilder web view
Retains the Eaglesoft window. Use only when the installed PowerBuilder runtime supports the required behavior and the adoption value is clear.
CURRENT PILOT HYPOTHESIS
Browser application or PWA
Users open a practice network URL without installing or updating a desktop application. This is currently our preferred pilot for a bounded journey with limited native device needs.
Installed desktop companion
A React UI can run in Electron, Tauri, or a .NET WebView2 shell. Useful for printing and tighter device access, but it may require an added workstation install. Phase 0 will assess how much native integration is needed.
PHASE 0 VALIDATION
Work with Patterson to select one pilot route and test the assumptions that matter for that journey. Assess runtime behavior, identity, printing, imaging, device access, deployment, recovery, and user effort.
Current belief: browser or PWA offers the easiest user access.
Recommended modern web application
React + TypeScript is the recommendation
Phase 0 can assess Vue, Svelte, Angular, or Blazor/.NET if alternatives to React are considered desireable.
Eaglesoft API layer
Domain operations, authorization, and transaction control
Segregated data ecosystem
Governed PostgreSQL and related practice data
Phase 0. Work with Patterson to select one route to test. Use user effort, runtime compatibility, printing, device needs, deployment support, and recovery evidence to choose the pilot.
Status | Drew / Jim |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Tyler – pull through carestream and prior modernization examples
Notes: The browser application or PWA is the current pilot hypothesis because users can open a practice-network URL without installing or updating a desktop application. This reduces user effort and deployment friction.
In Phase 0, work with Patterson to select the appropriate pilot route and test that route with a real workflow. The intent is not to spike all three routes. Compare the relevant trade-offs and consider another option if the selected journey exposes a gap.
An installed desktop companion can render the same React application through Electron, Tauri, or a .NET WebView2 host. It can support printing and tighter device access, but may require users or practice IT to install and update software on each workstation. Assess how much native integration the selected journey actually needs.
React and TypeScript remain the recommendation. Phase 0 can assess Vue, Svelte, Angular, or Blazor and .NET when organizational standards or language alignment justify the trade-offs.
All modern entry routes call the Eaglesoft API layer. The API layer uses the segregated, governed practice data ecosystem. All deployment remains on premises.
Patterson public Eaglesoft product information: https://www.pattersondental.com/cp/software/dental-practice-management-software/eaglesoft-
Appeon PowerBuilder runtime notes: https://docs.appeon.com/pb/release_bulletin_for_pb/Build-2797-MR-UpgradeNotes.html
Appeon WebBrowser packaging reference: https://docs.appeon.com/pb2025/pbug/Packaging_WebBrowser.html
Internal RFP understanding: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Deliverables/2026-09-23 UTC - Patterson Eaglesoft Our Understanding.md
Internal technical narrative: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Working/2026-09-23 UTC - Patterson Eaglesoft Technical Narrative Revision 2.md
Historical diligence, validation context only: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Context/2026-09-23 UTC - Patterson Eaglesoft Prior Deliverables Evidence Store.md

## Slide 12
MODERNIZATION METHOD
Journey based PowerBuilder migration and retirement
Modernize a complete staff or customer journey, then retire the PowerBuilder components that served it.
JOURNEY MIGRATION PATH
1 Map the journey
Document the customer or staff outcome and its current execution path.
2 Expose the dependency chain
Link screens, DataWindows, event logic, SQL, stored procedures, integrations, devices, and existing test coverage to the journey.
3 Choose the experience
Make the product decision first. Preserve an experience that still works. Improve workflows that need material change. Sequence the journey later when a dependency blocks a responsible move.
4 Build the modern journey
Build the chosen experience, not just new interface technology. React uses shared business operations for authorization, transaction behavior, and data access.
5 Prove and retire
Integrate migration with automated behavior and performance tests. Use high-confidence evidence to confirm supportability, then remove the PowerBuilder dependencies the journey replaces.
Acceptance follows the journey: correct business outcome, dependable performance, and a supportable release.
1
2
3
4
5
✓
OPEN PRODUCT QUESTION
Should this journey preserve today’s experience, materially improve it, or move later?
RETIREMENT RULE
PowerBuilder exit occurs journey by journey, with no unowned legacy dependency left behind.
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​The overall story is relatively complete |  |  | 
 | ​Need to upgrade the visuals |  |  | 
 | ​ |  |  | 
Notes: The browser application or PWA is the current pilot hypothesis because users can open a practice-network URL without installing or updating a desktop application. This reduces user effort and deployment friction.
In Phase 0, work with Patterson to select the appropriate pilot route and test that route with a real workflow. The intent is not to spike all three routes. Compare the relevant trade-offs and consider another option if the selected journey exposes a gap.
An installed desktop companion can render the same React application through Electron, Tauri, or a .NET WebView2 host. It can support printing and tighter device access, but may require users or practice IT to install and update software on each workstation. Assess how much native integration the selected journey actually needs.
React and TypeScript remain the recommendation. Phase 0 can assess Vue, Svelte, Angular, or Blazor and .NET when organizational standards or language alignment justify the trade-offs.
All modern entry routes call the Eaglesoft API layer. The API layer uses the segregated, governed practice data ecosystem. All deployment remains on premises.
Patterson public Eaglesoft product information: https://www.pattersondental.com/cp/software/dental-practice-management-software/eaglesoft-
Appeon PowerBuilder runtime notes: https://docs.appeon.com/pb/release_bulletin_for_pb/Build-2797-MR-UpgradeNotes.html
Appeon WebBrowser packaging reference: https://docs.appeon.com/pb2025/pbug/Packaging_WebBrowser.html
Internal RFP understanding: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Deliverables/2026-09-23 UTC - Patterson Eaglesoft Our Understanding.md
Internal technical narrative: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Working/2026-09-23 UTC - Patterson Eaglesoft Technical Narrative Revision 2.md
Historical diligence, validation context only: /Users/rscott/Documents/clients/private equity/patient square capital/patterson companies/Context/2026-09-23 UTC - Patterson Eaglesoft Prior Deliverables Evidence Store.md

## Slide 13
Modernization follows a standard lifecycle from strategy through sustained value.
Rationalize, Build, and Sustain organize connected subphases, each with a clear purpose and value contribution.
RATIONALIZE
Decide what should change and why
BUILD
Deliver capability in controlled waves
SUSTAIN
Operate, evolve, and retire legacy
01
THESIS ALIGNMENT
Define the business outcome and questions that justify action.
02
ASSESSMENT
Establish how work, systems, risks, and dependencies operate today.
03
REIMAGINE
Test future process and experience options before target design hardens.
04
PLAN
Select dispositions, economics, roadmap, and the first investable wave.
01
DESIGN
Turn high-level plans into target processes, architecture, and working prototypes.
02
BUILD
Create bounded software and integration increments from approved rules and decisions.
03
VALIDATE
Prove parity, controls, performance, and acceptance with traceable evidence.
04
TRANSITION
Move data, operations, and people through controlled release waves.
01
OPERATE
Establish ownership, service levels, observability, security, and cost control.
02
EVOLVE
Keep knowledge and the product backlog current so the capability improves with measured performance.
FOUR THREADS SHAPE EVERY PHASE GATE AND DELIVERY DECISION
Business value & economics • Process & experience • People & change • Technology & delivery
03
DECOMMISSION
Clear remaining dependencies, then retire legacy code, data paths, controls, contracts, and cost.
© 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited.
13
Notes: The phases overlap as teams learn.
Business value, process, people, and technology continue through each phase.
Plan closes Rationalize with dispositions, economics, roadmap, and initial wave.
Validation includes functional parity, security, performance, controls, data reconciliation, and business acceptance.
Decommissioning is required to remove old cost and risk.
The lifecycle defines when decisions and delivery occur. The Seven Rs define the path each application or capability should take.

## Slide 14: Intellio® Evolve combines AI with advanced code analysis to guide modernization that not only rebuilds code but enhances the product itself.
SOFTWARE MODERNIZATION
ANALYSIS INPUTS
Source Code
OOABL / OpenEdge
C# / .NET
PowerHouse
Java  Python  COBOL
Documentation
Specs, runbooks, wiki
Data Dictionaries
Schemas, ERDs, configs
Agentic Intelligence: Queries, enriches, and updates evidence from user input and source analysis
Evidence Database
SQLite  PostgreSQL  Neo4j
Analysis engine
Reports & chat
MCP server
Planning tools
INTEGRATIONS
Coding Agents
Claude / Anthropic
Codex / OpenAI
Cursor
Project Trackers
Jira, Azure DevOps
CI / CD
GitHub Actions
Azure Pipelines
PURPOSE-BUILT TO ACCELERATE
Multiple Engagement Modes
CLI, Hub UI, MCP, and API—local or cloud
Agentic Intelligence
Queries and updates evidence from user input and code findings
Flexible Storage
SQLite for portability, PostgreSQL, or Neo4j for scale
Built for Delivery Teams
Consultants, engineers, and coding agents working together
10+ pre-built workflows leveraging AI for code understanding and rebuild
Up to 80% savings in migration and re-engineering effort
Less than 12 months to modernize, where it used to take 3–5 years
VALUE
DELIVERED
Unlike coding agents, Intellio® Evolve goes beyond just code modernization. It deepens legacy software understanding—converting “tribal knowledge” into structured insight. And it combines agentic workflows and an AI-powered SDLC delivery approach with co-creation alongside client teams to ensure a successful and sustained transformation.
Notes: Coding agents help developers write code faster (improve developer efficiency). Intellio Evolve helps enterprises modernize entire systems—faster, smarter, and with better business outcomes (40-50% faster modernization timelines).
Intellio Evolve includes prompt-engineered purpose-built workflows for modernization. Coding agents require users to design prompts, workflows, and guardrails manually.
Intellio Evolve helps modernize software based on current business needs, not just converting old code into new code. Coding agents primarily generate or refactor code based on prompts.
Intellio Evolve deepens legacy software understanding (context at scale). It uses AI to analyze legacy codebases (COBOL, .NET, AngularJS, etc.), map dependencies and business logic and converts “tribal knowledge” into structured insight. Coding agents are limited to what fits within a prompt/context window.
Software modernization is as much architecture + change + business alignment as code modernization. Intellio Evolve combines agentic workflow + AI in SDLC delivery approach + co-creation with client teams. Coding agents are pure tools with no embedded delivery approach.

## Slide 15: Automated Performance Testing and Operability Approach

## Slide 16: Performance Assurance
How the team measures and diagnoses desktop, API, service, database, infrastructure, concurrency, scale, and soak performance.
Ai-assisted modernization
  Ai can accelerate analysis, code conversion, testing and documentation
Performance and release
  Full stack testing and telemetry show changes are correct, fast, and ready for release
Context:
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 17: Our six-week sprint will refine the work around deployed AI, drive adoption in one Workers’ Comp cell team, and prepare the model to scale
Output:
Agreed baseline, KPIs, success measures, workflow changes, and priority adoption needs
Output:
Usage expectations established, reinforcement underway, and adoption / friction backlog actively managed
Output:
Performance trends, value implications, intervention priorities, risks, and instrumentation needs
Output:
Adoption playbook, sustained measurement cadence, scale roadmap, ownership transition, and framework for validating longer-term value
Output:
Confirmed starting point, key unknowns and priority questions documented, and refined six-week plan
Activity:
Extend the playbook across additional Workers’ Comp cells and lines of business
Sustain measurement and reinforcement
Validate longer-term workforce and margin outcomes
Transition ownership to EnableComp
PROPOSED OVERALL PROJECT APPROACH
© 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited.
Activity:
Confirm scope, owners, cadence, and success measures
Validate baseline, KPIs, targets, and measurement approach
Confirm workflow fit, required process changes, and human-control points
Activity:
Embed in existing operating routines
Reinforce role-level usage expectations and training
Support leader coaching and frontline feedback
Identify and resolve workflow, usability, and behavior friction
Activity:
Review in-scope AI capabilities and Workers’ Comp workflow
Confirm what is built, deployed, and documented
Identify the initial cell team, dependencies, and key kickoff questions
Activity:
Track adoption, quality, and productivity against baseline
Diagnose where results vary and why
Translate findings into targeted interventions
Maintain issues, decisions, risks, and instrumentation cadence
ALIGN &
VALIDATE
Weeks 1-2
DRIVE
ADOPTION
Weeks 2-5
DISCOVER &
MOBILIZE
Pre-Engagement
00
PROPOSED SIX-WEEK ENGAGEMENT
MEASURE &
ITERATE
Weeks 3-6
SCALE &
HANDOFF
Post-Phase 1
01
02
04
03
Update
Integrated 12-month roadmap - How modernization and performance work progress together from baseline through production handoff.
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 18: Execution, Evidence, and Commitment
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 19
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
INITIAL PHASE
Integrated initial phase for modernization and assurance
One journey inventory guides architecture decisions, early delivery planning, and testing investment.
SHARED JOURNEY INVENTORY
Connect every priority journey to its code and dependency chain, customer impact, release pain points, current test coverage, performance evidence, and deployment conditions.
CUSTOMER VALUE
CODE + DEPENDENCIES
RELEASE PAIN POINTS
TEST COVERAGE
PERFORMANCE EVIDENCE
DEPLOYMENT CONDITIONS
1
Source and environment discovery
Scan the codebase and map dependencies with Intellio Evolve, Codex, and engineer review. Inspect test assets, environments, data, telemetry, and machine profiles.
TOOL-ASSISTED SCAN
Intellio Evolve + Codex
2
Journey and release prioritization
Interview product, engineering, quality, and support. Rank journeys by customer value, release pain, risk, and dependency readiness.
3
Target architecture validation
Confirm the on premise UI, service, data, deployment, and operational patterns. Test the fit on selected journey candidates.
4
Testing and performance pilot
Reuse and strengthen existing automation. Establish a controlled baseline for a priority workflow and connect experience timing to technical evidence for diagnosis.
COLLECTS INTO
5 READY BACKLOG AND DECISION PACKAGE
PRIORITIZED ROADMAP
TWO-SPRINT READY BACKLOG
STAFFING + DEPENDENCY ASSUMPTIONS
EVIDENCE TO PROCEED, RESCOPE, OR STOP
Patterson leaves the initial phase with a tested direction for the next delivery increments.
Tool assisted analysis speeds the work. Engineers and Patterson leaders retain design, quality, security, and release authority.

## Slide 20: One shared journey inventory directs Eaglesoft’s next delivery increments
Output:
Prioritized journeys linked to value, release pain, risk, and readiness
Output:
Validated on premise target patterns and selected pilot candidates
Output:
Controlled performance baseline and a pilot use case that can endure
Output:
Roadmap, two-sprint ready backlog, assumptions, and evidence to proceed, rescope, or stop
Output:
Validated source inventory, dependency patterns, reusable tests, and environment baseline
Activity:
Prepare the roadmap and two-sprint ready backlog
Confirm staffing, dependencies, and delivery sequence
Retain Patterson authority over design, quality, security, and release
INTEGRATED INITIAL PHASE
© 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited.
Activity:
Interview product, engineering, quality, and support
Rank journeys by value, release pain, risk, and dependency readiness
Trace priority journeys through the shared inventory
Activity:
Confirm on premise UI, service, data, deployment, and operating patterns
Test selected journey candidates
Record architecture decisions and open questions
Activity:
Map the codebase and PowerBuilder dependencies
Inspect reusable tests, environments, data, telemetry, and machine profiles
Accelerate source understanding with approved tools and engineer review
Activity:
Reuse and strengthen testing automation
Baseline one priority workflow under controlled conditions for performance testing spike
Link experience timing to diagnostic evidence
JOURNEY & RELEASE
PRIORITIZATION
TARGET ARCHITECTURE
VALIDATION
SOURCE & ENVIRONMENT
DISCOVERY
01
SHARED JOURNEY INVENTORY
TESTING & PERFORMANCE
PILOT
READY BACKLOG &
DECISION PACKAGE
02
03
05
04
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 21
Tyler to add slide
POV on migration…decision matrix? Ways to think about migration…lessons learned from others, etc.

## Slide 22: Phase 0 aligns the current state, target architecture, and test standard before a two-week pilot, then roadmaps remaining journeys and prepares modernization pods to launch
WORKPLAN
Week | Pre | 1 | 2 | 3 | 4 | 5 | 6 | 7
00: Access, Onboarding & Mobilize |  |  |  |  |  |  |  | 
Confirm system access, environments, tooling, and data; conduct onboarding and kickoff workshop |  |  |  |  |  |  |  | 
01: Current State & Journey Inventory |  |  |  |  |  |  |  | 
Assess the current architecture and active modernization initiatives |  |  |  |  |  |  |  | 
Inventory user journeys, queries, PowerBuilder screens, dependencies, reusable tests, and data |  |  |  |  |  |  |  | 
02: Prioritize, Design & Prepare |  |  |  |  |  |  |  | 
Prioritize the catalog and select the pilot journey |  |  |  |  |  |  |  | 
Finalize target architecture, implementation plan, and acceptable test standard |  |  |  |  |  |  |  | 
03: Integrated Two-Week Pilot |  |  |  |  |  |  |  | 
Prepare pilot backlog, environments, baseline data, instrumentation, and regression harness |  |  |  |  |  |  |  | 
Modernize the selected journey on the target architecture; build, test, and iterate |  |  |  |  |  |  |  | 
Run performance baseline/pilot and regression testing against the selected journey |  |  |  |  |  |  |  | 
04: Roadmap & Pod Transition |  |  |  |  |  |  |  | 
Roadmap and prioritize the remaining journey catalog into implementation waves |  |  |  |  |  |  |  | 
Prepare pod onboarding documentation, backlog, dependencies, and technical plans |  |  |  |  |  |  |  | 
Recurring: Governance, architecture/test decisions, risk management, and stakeholder readouts |  |  |  |  |  |  |  | 
Architecture + test
standard locked
Two-week pilot readout
Pods ready
to launch
Pilot journey selected
Pre-week confirms access and onboarding readiness; detailed dependencies will be refined during kickoff
© 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited.
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 23: West Monroe will scale delivery pods by workstream, working side by side with Eaglesoft and transitioning platform maintenance over time
Team Structure
PHASE 0 TEAM | 6 WEST MONROE FULL-TIME RESOURCES + PART-TIME LEADERSHIP / SMEs
WEST MONROE ROLE DEFINITIONS
Add brief role definitions here
Program / Product Manager
[add concise definition]
Program Architect
[add concise definition]
Modernization Technical Lead
[add concise definition]
Testing / Quality Technical Lead
[add concise definition]
Fullstack Senior Engineer
[add concise definition]
Senior Quality Engineer
[add concise definition]
Leadership + SMEs are part-time / as needed.
PROPOSED TEAM STRUCTURE
WEST MONROE
EAGLESOFT
WM Executive Leadership
Executive Sponsor
Program / Product Manager
Eaglesoft Program Lead
Program Architect
Eaglesoft Technical SMEs
Modernization Technical Lead
Testing / Quality Technical Lead
SMEs
Fullstack Senior Engineer
Senior Quality Engineer
Specialists engaged as needed
EAGLESOFT LEADERSHIP ROLES
EXECUTIVE SPONSOR Strategic direction, blockers, major decisions
PROGRAM LEAD Integrated planning, dependencies, status, RAID
TECHNICAL SMEs Onboarding, access, technical questions, shared areas
KEY
WM FULL TIME
WM PART TIME
EAGLESOFT PART TIME

## Slide 24: West Monroe will scale delivery pods by workstream, working side by side with Eaglesoft and transitioning platform maintenance over time
Team Structure
PHASE 0 DELIVERY PODS | EAGLESOFT TIME ALLOCATIONS SHOWN IN ROLE BOXES
PROGRAM LEADERSHIP — ROLE DEFINITIONS ARE UNCHANGED FROM SLIDE 20
WM Executive Leadership
Executive Sponsor • 5%
Program / Product Manager
Eaglesoft Program Lead • 50%
Program Architect
Eaglesoft Technical SMEs • 10–25%
MODERNIZATION INNOVATION POD
Sets architecture and delivery patterns. UX is included initially—even for 1:1 conversion—and supports the design system or priority journey redesign.
MODERNIZATION FACTORY POD
Begins after Phase 0 validates the pattern; scales parallel journey delivery against the established architecture and design system.
TESTING POD
Builds or enhances shared test harnesses and executes pod scenarios across modernized journeys.
Pod Technical Lead
Platform Engineer
Fullstack Eng(s)
Data Engineer(s)
UX Designer*
Blend of US / Nearshore
Pod Technical Lead
Fullstack Engineer(s)
Data Engineer(s)
Offshore delivery after pattern validation
Pod Technical Lead
Fullstack Engineer(s)
Platform Engineer
Blend of US / Nearshore
KEY
WM FULL TIME
WM PART TIME
EAGLESOFT PART TIME
WM OPTIONAL ROLE
UX DESIGNER*
Plan for the role initially. It may roll off after ~4 sprints once the design system is established, or remain for pivotal journey redesign.
WEST MONROE
EAGLESOFT

## Slide 25: Scope Guardrails
Context:
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Program Covers | Explicitly Outside Scope | Delivery Guardrails
Extend the existing performance framework | Restart the SQL Anywhere or Sybase to PostgreSQL migration | Validate the current baseline during Phase Zero
Build a governed service and data layer | A wholesale PowerBuilder rewrite | Reuse existing tools and assets where practical
Migrate agreed priority PowerBuilder workflows | C++/Chairside code modernization | Use business-oriented APIs instead of generic SQL or table endpoints
Modernize selected workflows through React | Internal modernization of Eaglesoft server-side SQL | Preserve behavior through coexistence, feature flags, testing, and rollback
Add full-stack performance testing, telemetry, and release gates | A full cloud migration during this phase | Use controlled datasets and environments
Design contracts that are cloud-capable | Rebuilding every Eaglesoft screen immediately | Make PostgreSQL changes only when required for correctness, performance, or the new data layer

## Slide 26: The proposed fees and team structure will allow us to align on the required approach, while providing flexibility to adapt as the engagement evolves
Our approach
KEY NOTES
Scope Validation: Phase 1 is intended to validate the Traumasoft proposed implementation plan (including resourcing approach), operating-unit details that have been gathered already, contemplated rollout sequencing, to inform level of WM support required for subsequent phases
Ongoing Support: Phase 2 and 3 team composition and monthly fees will be confirmed at end of Phase 1 and may be adjusted over time based on rollout progress and PatientCare’s support needs (can be revisited at monthly project check-ins)
Execution Assumptions: Fees assume timely participation from PatientCare and Traumasoft stakeholders and continuous execution; material delays, pauses, or changes in sequencing may affect timing, resource availability, and cost. Documentation of current state processes is out of scope (engagement assumes PatientCare will be able to provide most current state documentation required to help establish implementation timeline and Traumasoft discovery/planning phases)
Expenses: Travel and other approved out-of-pocket expenses are excluded from professional fees and billed separately at cost
This is a draft Proposal for discussion only. Any final agreed to scope, fees and timing would be fully documented through a formal Statement of Work (SOW) and Professional Services Agreement (PSA)
Phase 1: Initial 3-Week Sprint
TIMING
1 Lead / PM, 2 Analysts & Quality Assurance
RESOURCES
$110,000 - $125,000
FEES
Phase 2: 3-6 months
Phase 3: TBD – Monthly as needed
1 Lead / PM, 1 Analyst, & Quality Assurance
(Phase 2 support model to be validated in Phase 1)
~$90,000 / month
(Potential to reduce/adjust in phase 3)
Update
What Patterson will receive, how success will be measured, assumptions, dependencies, and pricing structure.
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 27: Decisions and next steps
Context:
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Update
Open decisions, immediate actions, and the proposed path to complete the response.

## Slide 28: Case Studies

## Slide 29: Accelerated understanding, planning, and refactoring efforts of a legacy platform
Our client’s core product is built on legacy technologies and has been customized over time, increasing maintenance costs while losing market share and delaying innovation. Previous modernization efforts have taken multiple years and have failed due to the complexity of 4GL code transformation and migration strategies.
How we helped
Used an AI-first approach to evaluate the codebase and plan the strategic rewrite of one of the core modules
Utilized Intellio Evolve alongside commercial AI tooling (Claude Code, AWS Kiro) to build a rapid prototype of a full rewrite to a modern language (Java / Spring) in a fraction of the time it would have taken with traditional approaches
Best outcomes were driven by our approach using domain-driven design, technical specs, architecture steering files to guide AI agents with implementation
Building Smarter Solutions to Modernize Legacy Code with AI
Case study
6+
months condensed into weeks
Planning the rebuild strategy was complex and the team couldn’t agree on a starting point. Using our agentic modernization approach supported by Intellio Evolve, we condensed an activity that had taken months into days
A big thank you to you and the West Monroe team. We highly appreciate the partnership and all that WM has contributed to our current success. It would not have been possible without the team's work.
—Client CEO
10X
One of the platforms modules (~200K LoC) was targeted for transformation and performed inside a single sprint, an activity that would have taken 10 times longer using traditional approaches
Drove ~10x improvement in architecture team productivity by creating a shared, end-to-end view of the architecture and dependencies—reducing discovery time and rework so the team could deliver more with less.
Produced a highly granular build plan that would serve as the foundation for next-gen code generation
Created a repeatable, agentic workflow to serve as the go-forward development process
Enabled ongoing refinement with the leadership team to fine-tune the build based on their domain expertise
productivity
increase
Notes: Changed Aligned and excited architecture team by creating a holistic view of the architecture and dependencies
to Aligned and energized the architecture team by establishing a clear, end-to-end view of the architecture and its dependencies.

## Slide 30: Designed the all-new Volt ERP experience, retiring decades of legacy mainframe operations
International Wire Group, a copper wire manufacturer, relied on a decades-old VAX-based mainframe system across QC, customer management, AP documents, and scheduling, creating friction for factory floor and back-office teams alike. We designed Volt ERP, a modern MUI-based platform, establishing reusable patterns like split panels, drawer editing, and multi-step forms across each domain. The result is a scalable, documented design system and an AI-assisted design-to-dev workflow that keeps specs and engineering in sync as the platform grows.
Pantheon Volt
Case study
400+
Screens estimated to complete the full ERP system
How We Helped
Established a comprehensive MUI component system with documented interaction rules
Rapidly tested edge cases and alternate scenarios in a working prototype rather than static documentation
Built an AI-assisted workflow, exporting Figma designs and using Claude to generate structured, reusable documentation for developer handoff
Replaced inconsistent manual handoff processes with a living documentation system that scales as new components are added
20+
Screens designed, establishing the reusable system
  1
Documented design system enabling that scale

## Slide 31: West Monroe brings relevant EMS market exposure and proven capabilities to support complex, multi-site technology implementations
Our expertise
Strategic PMO & Program Governance Establish fit-for-purpose governance, decision rights, executive reporting, and program controls across scope, risk, issues, and dependencies
Multi-Site Implementation Management Coordinate phased deployment plans, milestones, and readiness across operating units with differing processes and implementation needs
Vendor & Cross-Functional Coordination Align business, technology, vendor, and third-party teams while actively managing interdependencies, risks, and issue resolution
Testing, Cutover & Go-Live Readiness Govern testing, cutover, go-live, and stabilization activities to support a controlled deployment and smooth transition to operations
Process Optimization & Standardization Align future-state workflows across locations, standardizing where practical while accommodating necessary local requirements
Organizational Change Management Drive stakeholder alignment, communications, readiness, training, and adoption to support sustained ways of working
RELEVANT SCOPE & CAPABILITIES
REPRESENTATIVE EXPERIENCE
In Scope
WM has capability to support if needed
Update
Insert other services we have worked with before
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 32: Representative Bio’s

## Slide 33
Tyler Giesting
  Managing Director, Healthcare M&A
Background
Tyler is a leader on West Monroe’s Healthcare M&A team, focusing on payer, provider and healthcare IT sectors. During his 10+ years at West Monroe, he’s supported 400+ transactions and has helped hundreds of private equity firms and portfolio companies assess, plan, and implement technology initiatives that advance growth objectives.
Tyler brings hands-on experience across multi-site, post-acute, and home-based services; revenue cycle and payment integrity; payer services and cost containment; EMR/PMS platforms; and value-based primary care models.
In 2025, he was named to M&A Advisors’ Emerging Leaders list and is a frequent source on healthcare M&A for CNBC, Axios, Modern Healthcare, and other leading outlets. Prior to joining WM, Tyler managed contact center operations and technology for a health system.
What makes Tyler different
A proud Indiana native, Tyler grew up during the heyday of Indiana college and pro basketball and enjoys catching a game when he can.
Where Tyler makes an impact
As a former healthcare operator, Tyler helps clients navigate complex and emerging industry dynamics to identify solutions that move the needle on cost, quality, and outcomes.
Industries served
  Payer & Provider Services
  Healthcare IT & Technology-Enabled Services
  Private Equity
Skills & Specialties
  Sell-side diligence & exit planning
  Buy-side diligence & M&A integration
  Commercial & competitive diligence
  Value identification & roadmap execution; product strategy; vendor selection & implementation
  LSS & process improvement
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 34
Dhaval Moogimane
  Senior Partner, High-Tech & Software
Background
Leveraging decades of consulting experience, Dhaval specializes in helping software, technology, and IT services companies capitalize on emerging trends and drive growth. He has partnered with clients to create and grow new products, maximize value through M&A transactions, drive cross-functional initiatives, enable profitable growth through digital transformation, and transition to subscription-based business models. Dhaval energizes and aligns teams around growth opportunities and mentors junior consultants. Prior to joining West Monroe, he was a managing director at Waterstone Group. He holds degrees from Mumbai University and Indiana University.
  What makes Dhaval different
    A husband and father, Dhaval enjoys hiking, biking, and traveling. He has spent time in more than 25 countries and has lived and worked on three continents.
  Where Dhaval makes an impact
    Dhaval led the transformation of an enterprise software company’s operating model, tripling subscription revenue. He transformed a SaaS provider’s customer engagement model, increasing retention rates, and launched subscription offerings delivering over $200 million in value.
Industries served
  Private Equity
Skills & Specialties
  25+ Ops and Strategy engagements with enterprise software providers ​
  $1 B Information Mgt Provider: Post sales operating model transformation​
  $1.4B Workforce Mgmt. Software: SaaS Transformation​
  $700M Higher Ed Software: Cloud offering launch and scale​
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 35
Erik Brown
  Senior Partner, Product Experience and Engineering Lab
Background
Erik is a seasoned software engineer, entrepreneur, and leader who leverages innovative technology to drive business value. He led a $20 million technology roadmap project, enhancing a client’s risk modeling and cutting technology costs by over $10 million annually. As the executive technical lead for West Monroe’s AI Lab, he spearheaded the rollout of an internal AI chat platform and client-facing AI accelerators. Erik frequently speaks at industry events and hosts West Monroe’s “This is Digital” podcast. With extensive experience in software engineering, cloud computing, and AI, he leads the engineering team in PXEL practice. Erik holds a bachelor’s degree from the University of Illinois.
  What makes Erik different
Erik lives in Chicago with his family, enjoys music, and blends artistic expression with math and science through piano.
  Where Erik makes an impact
Erik volunteers at St. Francis Xavier School, leading the Technology Committee; West Monroe designs their annual report.
Industries served
  Healthcare
  Private Equity
  Capital Markets
Skills & Specialties
  Machine Learning / Artificial Intelligence​
  Amazon Web Services​
  Microsoft Windows Azure​
  Enterprise messaging and distributed architecture​
  Java/JEE, Microsoft .NET & Python
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 36
Ri Scott
  Managing Partner
  Product Engineering & Software Modernization
Background
To fill in
  What makes Ri different
To fill in
  Where Erik makes an impact
To fill in
Industries served
  Healthcare
  Private Equity
  Financial Services
  Technology & Software
Skills & Specialties
  Artificial Intelligence​
  Software Modernization
  AI-Native Product Development Lifecycle
  Microsoft .NET, Go, Python, TypeScript, Web Application Development
Status | Name |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 

## Slide 37: Eaglesoft will eliminate critical business continuity concerns, preserve critical features, drive differentiation, and unlock future optionality for the enterprise.
  RESULTS YOU CAN COUNT ON
  Functional parity with the VAX
  Improved SOX readiness through:
    Clear data lineage
    Modern controls
    Documented architecture
  Platform extensibility:
    Multi-entity support
    Future acquisitions
  Reduced dependency on tribal knowledge
Scalable, secure & maintainable enterprise architecture
DATABASE
Azure SQL
BACK END
Node.js
FRONT END
React.js
REPORTING
PowerBI
INTEGRATIONS
Salesforce
KEY FEATURE
Scalable integration framework for future expansions
KEY FEATURE
Responsive UI optimized for desktop users and capable of rendering on tablet and mobile devices
KEY FEATURE
Modernized reporting and analytics
KEY FEATURE
Single language (JavaScript) for Front and Back End development
DEV
ENVIRONMENT SETUP
QA
TEST
PROD
Status | RI |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Update
Phase Zero mobilization and baseline - First 30 days to validate the estate, existing performance suite, environments, datasets, priorities, telemetry, and acceptance measures.
Notes: Our Differentiators:
  - Easier technology due diligence in future transactions
  - Improved SOX readiness through:
    Clear data lineage
    Modern controls
    Documented architecture
  - Platform extensibility:
    Multi-entity support
    Future acquisitions
  - Reduced dependency on tribal knowledge

## Slide 38: Working with your team (and our AI-tools and your source code), we’ve already identified the functional and non-functional backlog that must be delivered.
545 Total Functional Features
  Fairly evenly split between WM (250) and Pantheon (235) contributions (not MECE)
  Jointly identified scope: 51
  Broken up into 232 Epics
54 Non-functional Requirements
All requirements are broken divided into 20 Business Capability Domains
Scalable, secure & maintainable enterprise architecture
Customer Management
Order Management
Pricing
Complaint Tracking
Purchasing
Inventory
Warehouse
Toll Customer
Scheduling
QC Testing
MOTARS
Engineering
AP
AR
GL
Payroll
Reporting
Security & Access Control
Error Handling & Exceptions
System Administration & Monitoring
Status | Ri |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Update
Modernization Factory- How priority workflows move from inventory through domain design, conversion, testing, parallel operation, rollout, and handoff. Including AI as an execution accelerator for analysis and coding.
Milestones could include: inventory, prioritize, prove, migrate, scale

## Slide 39: We’ll design and co-develop a scalable, flexible solution that will help enable Eaglesoft to transition from a database-coupled PowerBuilder architecture to a governed service and domain architecture that supports modernization and future browser-based deployment..
Conceptual Future State Architecture
Scalable, secure & maintainable enterprise architecture
We’ll work hand-in-hand with you to design a future-state architecture that:
Removes direct database access from PowerBuilder
Introduces a stable service/API boundary
Establishes a domain-oriented application layer
Centralizes and governs PostgreSQL data access
Among other changes to enable future scalability and security
Status | Drew / Jim |  |  | 
 | Not Started​ | WIP​ | Complete​ | QA’d​
 | ​Notes |  |  | 
 | ​ |  |  | 
 | ​ |  |  | 
Update
Reusable Data and API Foundation- Explain that the architecture is intended to be reused across PowerBuilder and desktop workflows, browser experiences, and SaaS products. Creates foundation for Saas Journey