## Slide 1
DENTALXCHANGE · PHASE 1 FINAL DELIVERABLE
Product and R&D
Operating Model
OUR PURPOSE
Validate, improve, and activate
PREPARED FOR DENTALXCHANGE
October 2026
West Monroe
Product and R&D
Operating Model
Notes: SOURCE PRESERVATION — original slide 1 Product and R&D Operating Model Validate, improve, and activate Phase 1 Final Deliverable October 2026 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 2
2
AGENDA
What we will cover
01
Executive summary
P. 5
02
Practices Map
P. 10
03
Activation Summary
P. 13
04
Recommendations and roadmap
P. 17
05
Recommended next phase
P. 37
Notes: 2 SOURCE PRESERVATION — original slide 2 01 02 03 Agenda Executive Summary Deliverables Recommended Next Phase WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 3
IMPLEMENTATION TEMPLATES · SEQUENTIAL AND PARALLEL WORK
Artifacts open at a stage and close with a decision
3
REF | WORKING ARTIFACT | REVIEWER | PDLC STAGE | NAMED DECISION | CONCORD GATE
01 | Opportunity Brief | Senior leader | Identify | Is the problem worth defining? | Concept/Strategy · G0
02 | Product Brief | Senior leader | Define | Approve direction and measures | Design/Viability · G1/G2
03 | Feature Brief | Product / Eng / QA or Design | Define→Build | Ready to build? | Design/Viability → Build
04 | Technical Plan | Engineering + reviewers | Build | Ready to execute? | Build · G4
05 | Test / QA / UAT Plan | QA; Product accepts UAT | Define→Release | Test evidence supports readiness | Parallel · Beta / Pilot
06 | Initial Release / GTM | Named decision-maker | Define→Optimize | Go, Revise, Hold or Stop | Parallel · G5 launch / G6 review
AI | AI assistance today | Human review required | Build / Release | Recon agents; QA uses Claude | Release Agent is paused
RULE | Working rules | Product + Engineering | All six stages | Approve, Revise, Hold or Stop | Link systems; own/date unknowns
Notes: Source: pdlc_stage field and review decision record of each template, and the Commercialization Framework (the Concord). Concord mapping: Identify = Concept & Strategy (G0); Define = Design & Viability (G1 funds the build, G2 commits capacity on the solution design brief and delivery plan); Build = Build (G4 Commercial Readiness sign-off); Release = Beta and, where needed, Pilot; Go-to-Market = Launch (G5); Optimize = post-launch review (G6). G3 certification is conditional and runs in parallel when new payers or partners are involved. Implication: G2 commits capacity on the solution design brief and delivery plan, which is the content of the Technical Implementation Plan. The plan should therefore start before the capacity commitment, at the end of Define, even though the template places it in Build. Practices Map row: Prioritization sits inside the Opportunity Brief review decision, and Optimize corresponds to the Measurement and feedback row. Decision-makers follow the templates; the ownership matrix on the next slide still needs to be aligned for the Feature Brief, Technical Implementation Plan, and Testing plan approvers. AI row: agents documented in the Reconcile AI Agentic Spec-Driven Delivery document (the Release Agent is deferred until Product defines its outputs); none are documented yet for Identify, Define, Go-to-Market, or Optimize. The Technical Implementation Plan's section 6 requires named human review for any AI-assisted work. Working rules come from the README's evidence and decision rules; the step-by-step usage instructions stay in the README itself. The Build cell also reflects the QA working session: QA uses Claude to create tests and diagnose failures, with access currently limited to some full-time staff. SOURCE PRESERVATION — original slide 3 Implementation templates: when and how to use them Each template opens at a lifecycle stage and closes with a named decision. Testing and release planning start early and run in parallel. IMPLEMENTATION TEMPLATES Review decision Sequential chain Runs in parallel PDLC stage Identify Define Build Release Go-to-Market Optimize DXC Concord gates Concept & Strategy · G0 Design & Viability · G1, G2 Build · G4 Beta / Pilot Launch · G5 Post-launch review · G6 Practices Map Opportunity + Prioritization Definition Build Release GTM Measurement and feedback 01 Opportunity Brief Senior leader: worth defining? 02 Product Brief Senior leader approves direction 03 Feature Brief Product, Engineering, and QA or Design: ready to build 04 Technical Implementation Plan Engineering + reviewers: ready to execute 05 Testing, QA, and UAT Plan Starts in Define · Test evidence supports release readiness; Product accepts UAT 06 Initial Release and GTM Plan Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize Where AI can assist today Human review required. Agents in use in Reconcile AI; Claude in use by QA. Recon agents draft the spec, stories, and tests. QA uses Claude to create tests and diagnose failures. Delivery Report Agent traces test evidence to the spec; Release Agent (paused) drafts release notes. — — — — Working rules: Decision points, not paperwork: every review ends in Approve, Revise, Hold, or Stop · Link to Jira, design, and test systems; don't copy them · Unknowns stay visible, with an owner and a date · Product and Engineering agree before any customer, scope, or date commitment Sameer to review WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 4
4
DELIVERABLE
03
Recommendations and
activation roadmap
Notes: Source: SOW Deliverable 3. The roadmap should sequence recommendations by value, urgency, feasibility, and dependency, with proposed owners and initial measures. SOURCE PRESERVATION — original slide 4 DELIVERABLE 03 Prioritized Operating Model Recommendations and Activation Roadmap A sequenced path for practices, decision rights, roles, measures, and feedback loops that can support scale. NOW, NEXT, AND FUTURE ACTIONS WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 5
5
PRODUCT AND R&D
01
Executive summary
Notes: SOURCE PRESERVATION — original slide 5 Executive Summary WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 6
EXECUTIVE SUMMARY
One coordinated plan for product and engineering
Source: Original Phase 1 findings and proposed horizons; detailed evidence and qualifiers retained in notes.
6
WHAT WE SAW
A SaaS business maturing
Clearer product direction and ownership are needed.
Engineering has foundations and leading pockets to extend.
Product and Engineering must move together.
HOW IT ROLLS OUT
Pilot, measure, extend
Now: four-week strategy spike; Quality, Test and Release pilots.
Next: one initiative with clearer product artifacts and measures; strategy in parallel.
Future: integrate in January; use what worked across teams.
LEADERSHIP DECISIONS
Name owners and enable pilots
Approve product/engineering owners and selected pilots.
Agree AI guardrails and sanctioned PHI tools.
Provide release and Jira data access for the baseline.
Evidence first: validate priorities through live work; decide the wider operating model from the results.
Notes: SOURCE PRESERVATION — original slide 6 Executive summary DXC is at an inflexion point with plans to become a SaaS business. The ability to make progress on a multifaceted business strategy with coordinated and coupled product and engineering teams is critical in realizing that ambition. What we saw What should be done Decision path is inconsistent Signals do not move consistently from opportunity brief to PRD, epic, technical design, and implementation plan. Platform maturity is uneven Reconcile AI leads on technical design and test automation; Core still relies on manual regression and has had 15 unplanned changes to-date in 2026. Evidence arrives too late Delivery is not measured end to end, and release validation plus post-launch learning are not yet a consistent feedback loop. NOW 4-6 weeks Define strategy, outcome measures, and six-month roadmaps for all products in a four-week spike. Improve quality, testing, and release readiness in parallel. Introduce lifecycle skills and templates and support usage / adoption. NEXT 1–3 months Execute roadmaps and use customer and business evidence to adjust priorities. Improve engineering efficiency and handoffs across the lifecycle. Develop the new business strategy in parallel. Roll updated engineering practices out to core teams. FUTURE January Refresh outcomes and product roadmaps against the new business strategy in January. Execute through the upgraded lifecycle and use outcome measures to guide subsequent decisions. Use evidence to extend what works Use early signals to decide what becomes standard practice and what needs further iteration. What’s needed from leadership Name owners One accountable owner for each product and engineering activation. Approve pilots Confirm pods for additional activation. Set guardrails Agree on the principles and ownership that will guide new delivery practices. Drive data visibility Jira, release, test-data, and usage access for core product areas. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 7
STAKEHOLDER INPUT
A dozen participants shaped the operating model
Source: Focused Engineering, Quality/UAT, Release and Product sessions plus a collaborative core-team workshop. Dates and follow-up details were not supplied.
7
FUNCTION | PARTICIPANT | ORGANIZATION | DATE | FORMAT | LISTED | FOLLOW-UP | SOURCE
Engineering | Avinash Manjunath | DXC | — | — |  | Unstated | Phase 1
Engineering | Amal Endal | DXC | — | — |  | Unstated | Phase 1
Quality | Derrick Boyd | DXC | — | — |  | Unstated | Phase 1
UAT | Allys Fritz | DXC | — | — |  | Unstated | Phase 1
UAT | Mehdi Razavi | DXC | — | — |  | Unstated | Phase 1
Release | Ashok Kalyani | DXC | — | — |  | Unstated | Phase 1
Product | Archana Sabapathy | DXC | — | — |  | Unstated | Phase 1
Product | Troy Andrews | DXC | — | — |  | Unstated | Phase 1
Product | Sapna Sathyanarayana | DXC | — | — |  | Unstated | Phase 1
Engineering | Paul Smith | DXC | — | — |  | Unstated | Phase 1
Product | Navin Narayanan | DXC | — | — |  | Unstated | Phase 1
Engineering | Bob Franceschini | DXC | — | — |  | Unstated | Phase 1
Notes: SOURCE PRESERVATION — original slide 7 Discovery Sessions The West Monroe teams conduct a dozen+ focused sessions across Engineering, Quality/UAT, Release, and Product resources from DXC Name Function Avinash Manjunath Engineering Amal Endal Engineering Derrick Boyd Quality Allys Fritz UAT Mehdi Razavi UAT Ashok Kalyani Release Archana Sabapathy Product Troy Andrews Product Sapna Sathyanarayana Product Paul Smith Engineering Navin Narayanan Product Bob Franceschini Engineering In addition to the focused sessions, WM also conducted a collaborative session with the core project group WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 8
8
Rollout sequence
Identify
Define
Build
Release
GTM
Optimize
FIRST 4 WEEKS
Product strategy spike
All products: strategy, outcome measures, and six-month roadmaps
IN PARALLEL
Quality, test & release
Improve quality, test coverage, staging validation, and release readiness
EARLY
Lifecycle skills pack
Use skills and guided templates across the lifecycle to fill capability gaps while hiring
THEN
Product execution
Run the roadmap, review outcome metrics, and adjust priorities using customer and business evidence
THEN
Engineering efficiency
Reduce delivery friction and improve engineering handoffs across the rest of the lifecycle
IN PARALLEL
Business strategy
Develop the new business strategy
JANUARY
Strategy integration
Refresh outcomes and roadmaps, then execute the new business strategy through the upgraded process
Product · navy Engineering · gray Both / other · pale blue | Bars show phase coverage, not elapsed time. Outcome priorities now; new business strategy feeds the process in January.
Rollout sequence across the PDLC
ACTIVATION
Notes: SOURCE PRESERVATION — original slide 8 Implementation roadmap PDLC stage Identify Define Build Release Go-to-Market Optimize Outcome-based priorities now, with the new business strategy feeding into the process in January Bars show PDLC coverage. Rows show the rollout sequence. FIRST 4 WEEKS Product strategy spike All products: strategy, outcome measures, and six-month roadmaps IN PARALLEL Quality, test & release Improve quality, test coverage, staging validation, and release readiness EARLY Lifecycle skills pack Use skills and guided templates across the lifecycle to fill capability gaps while hiring THEN Product execution Run the roadmap, review outcome metrics, and adjust priorities using customer and business evidence THEN Engineering efficiency Reduce delivery friction and improve engineering handoffs across the rest of the lifecycle IN PARALLEL Business strategy Develop the new business strategy JANUARY Strategy integration Refresh outcomes and roadmaps, then execute the new business strategy through the upgraded process Product Engineering Both / other WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 9
9
PRODUCT AND R&D
02
Deliverables
Notes: SOURCE PRESERVATION — original slide 9 Deliverables WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 10
DELIVERABLE 01 · THREE LINKED DELIVERABLES
Three deliverables, one working structure
10
01
Practices Map
Validated Product and R&D practices: observed strengths, gaps and opportunities.
02
Activation Summary
Bounded changes tested in live work, early signals and a repeatable activation playbook.
03
Recommendations & roadmap
Prioritized practices, roles, decision rights, owners, measures, dependencies and feedback loops.
Notes: SOURCE PRESERVATION — original slide 10 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 11
DELIVERABLE 01 · WORKING HYPOTHESES
Practices Map: working categories across the PDLC
Source: Limited DXC conversations and observations. Display codes identify source categories; they are not measured scores or an average.
11
PRACTICE AREA | IDENTIFY | DEFINE | BUILD | RELEASE | GTM | OPTIMIZE
Customer evidence | 1 | 0 | 0 | 0 | 0 | 0
Roadmap and prioritization | 2 | 0 | 0 | 0 | 0 | 0
Ownership and decisions | 0 | 2 | 0 | 0 | 0 | 1
Product definition and design | 0 | 2 | 2 | 0 | 0 | 1
Product + Engineering | 0 | 0 | 3 | 0 | 0 | 0
Release validation | 0 | 0 | 0 | 1 | 0 | 0
Commercial enablement | 0 | 0 | 0 | 2 | 2 | 1
Measurement and feedback | 0 | 0 | 0 | 0 | 2 | 0
AI-enabled delivery | 1 | 2 | 4 | 2 | 0 | 0
0 · Not rated
1 · Emerging
2 · Developing
3 · Variable/pocket
4 · Leading pocket
Notes: SOURCE PRESERVATION — original slide 11 Practices Map Current state of practices across the PDLC DELIVERABLE 01 Practice area Identify Define Build Release GTM Optimize Customer evidence Emerging - - - - - Roadmap and prioritization Developing - - - - - Ownership and decisions - Developing - - - Emerging Product definition and design - Developing Developing - - Emerging Product and Engineering delivery - - Variable / pocket - - - Release validation - - - Emerging - - Commercialization and enablement - - - Developing Developing Emerging Measurement and feedback - - - - Developing - AI-enabled delivery Emerging Developing Leading pocket Developing - - Ratings are working hypotheses based on limited conversations and observations with DXC team. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 12
WORKING HYPOTHESES · SESSIONS, SURVEY N=44, 2024–26 RELEASE CALENDAR
Engineering practices: working ratings by platform
12
ID | ENGINEERING PRACTICE | CORE (JAVA) | RECONCILE AI | EVIDENCE TO VALIDATE | OTHER PODS / ACTION
01 | Technical design | Emerging | Leading pocket | Core owner gap; Recon TL signs | To validate
02 | AI-assisted build | Developing | Leading pocket | Core Copilot Jan 2026; epic AI | Variable
03 | Test automation | Emerging | Leading pocket | Core manual; XConnect ~100% | Variable
04 | Release promotion | Developing | Developing | Rebuild hypothesis; CAB gaps | To validate
05 | Access / test data | Emerging | Emerging | Months waiting; read-only gap | Emerging
06 | Operability / run | Developing | To validate | 2026: half unplanned; credentials | To validate
07 | Delivery measures | Emerging | Emerging | Core ~65 pts; no DORA baseline | Emerging
08 | Knowledge sharing | Emerging | Emerging | Senior dependency; onboarding gaps | Emerging
Notes: SOURCE PRESERVATION — original slide 12 Engineering practices by platform Maturity varies widely between core platform and the Reconcile AI project. DELIVERABLE 01 Sources: engineering and release working sessions, engineering survey (n=44), 2024–2026 release calendar. Working hypotheses to validate with Engineering. Engineering practice Core platform (Java) New platform: Reconcile AI New platform: other pods Evidence so far Technical design and architecture Emerging Leading pocket To validate No owned design step before build (readout finding 04); Core design knowledge sits with a small group. Recon: Architectural Specification template, Team Lead signs. AI-assisted build Developing Leading pocket Variable Core: Copilot in IntelliJ since January 2026, all gates human. Recon: epic-level agent pipeline. Other pods: developer-led, mostly unit tests. Test automation Emerging Leading pocket Variable Core regression is manual with one QA. Recon agents write Jest, Playwright, and Postman tests per story. XConnect ~100%; other pods partially automated. Release engineering and promotion Developing Developing To validate Builds are tracked by ID, but release-night branch merges suggest production may be rebuilt rather than promoted: to confirm. Some new products not yet in CAB. Environments, access, and test data Emerging Emerging Emerging Survey: access delays, late test data, no read-only database access for troubleshooting. Recon waited months for production-like data. Operability and run lane Developing To validate To validate DevOps, SRE, and incident roles are in place, but half of 2026 Core changes fell outside cadence; at least 5 of 11 patches were expired credentials or certificates. Delivery measurement Emerging Emerging Emerging Core plans in story points (~65 per sprint). Recon has proposed cycle time by stage, CFD, and control charts, not yet running. No DORA-style measures. Continuity and knowledge sharing Emerging Emerging Emerging On both platforms, review, technical direction, and approvals rely on a few senior people; onboarding paths are thin. New onshore leads are being added. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 13
DELIVERABLE 02 · THREE LINKED DELIVERABLES
Three deliverables, one working structure
13
01
Practices Map
Validated Product and R&D practices: observed strengths, gaps and opportunities.
02
Activation Summary
Bounded changes tested in live work, early signals and a repeatable activation playbook.
03
Recommendations & roadmap
Prioritized practices, roles, decision rights, owners, measures, dependencies and feedback loops.
Notes: SOURCE PRESERVATION — original slide 13 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 14
DELIVERABLE 02 · PROPOSED DEFINITION PATH
From signal to implementation plan
14
Test the decision path on one live initiative before committing delivery scope. Engineering signs the design.
FRAME THE OPPORTUNITY
PREPARE DELIVERY
01
Signal
Customer, support, operations, research or engineering evidence.
02
Opportunity
Problem, evidence, outcome, decision and why now.
03
Product / PRD
User need, success measure, scope and design context.
04
Feature / epic
Decomposition, acceptance, ownership and dependencies.
05
Technical design
Architecture, PHI, security, effort and risk. Eng. signs.
06
Delivery plan
Sequence, validation, release evidence and feedback.
Notes: SOURCE PRESERVATION — original slide 14 Activation Summary: from signal to implementation plan A working definition path to test in one selected live initiative, now with an Engineering-owned design step before the plan. DELIVERABLE 02 Internal signal Customer, support, operations, research, or engineering evidence. Opportunity brief Problem, evidence, outcome, decision, and why now. Product brief / PRD User need, success measure, scope, and design context. Feature brief / epic Decomposition, acceptance, ownership, and dependencies. Technical design Architecture, data flow, PHI, security, effort, and risk. Engineering signs. Implementation plan Sequence, validation, release evidence, and feedback. Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 15
DELIVERABLE 02 · BOUNDED WORKING TESTS
Three tests turn recommendations into evidence
15
01 · SIGNAL FUNNEL
Test the opportunity
Run one internal signal through an opportunity brief with an outcome and decision criterion. Watch signal quality, decision speed and next-step clarity.
Weekly Product, Engineering and initiative-owner review.
02 · DEFINITION PATH
Test the handoffs
Carry a brief through PRD, feature/epic, technical design and plan. Watch handoff quality, rework, design context and decision clarity.
Joint Product and Engineering review before commitment.
03 · SHIP WITH PROOF
Test release evidence
Define the smallest evidence path before a release or client-facing test. Watch validation coverage, earlier issue discovery and owner clarity.
Before-release review, then post-launch learning. Record results, open questions and continued-use recommendations.
Notes: SOURCE PRESERVATION — original slide 15 Activation Summary: bounded tests Three practical tests that create evidence for the operating model recommendations. DELIVERABLE 02 Bounded test What changes Evidence to capture Activation playbook Opportunity signal funnel Run one internal signal through an opportunity brief with an outcome and decision criterion. Signal quality, decision speed, and next-step clarity. Weekly review with Product, Engineering, and the initiative owner. Product definition path Carry one opportunity brief through product brief / PRD, feature brief, epic, technical design and implementation plan. Handoff quality, rework, design context, and decision clarity. Joint Product and Engineering review before commitment. Ship with proof Define the smallest release evidence path before the next release or client-facing test. Validation coverage, issues found earlier, and owner clarity. Evidence review before release, followed by post-launch learning. Complete the activation record after each test: change made, result or early signal, open question, and recommendation for continued use. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 16
DELIVERABLE 02 · SELECTED INITIATIVES
Two initiatives test different operating-model questions
16
RECONCILE AI
Build and release evidence
November 2026 MVP target. PRD, Figma, Architecture Spec, technical stories, UAT and Jira exist. Node/Angular/NX on AWS; lead, ~4 developers and 1 DevSecOps/QA. Epic agent pipeline; two-week promotion.
Review scale: 100–145-file epic PRs; DevSecOps WIP limit 2. Test ship-with-proof and governed agents.
RULES ENGINE
Commit with engineering input
Discovery done; commercialization next. PRD + governance deck; no epic. Rough year-end MVP. Platform/team and Core capacity remain undecided.
Aspen / TeamTAG partner-client lane. Resolve Scrum/points versus epic Kanban. Test the signal funnel, definition path and priorities.
COMMON COMPARISON LENS
Six dimensions for both
Stage today; artifacts; platform and team; delivery approach; open questions; activation tests. The same six dimensions apply to each initiative.
Recon tests release evidence and agentic scale. Rules tests an engineering-informed commitment before setting a date.
Notes: SOURCE PRESERVATION — original slide 16 Selected initiatives: engineering baseline The two SOW initiatives sit at opposite ends of the lifecycle, so the bounded tests cover both. DELIVERABLE 02 Recon AI tests release evidence and agentic scale; the Rules Engine tests an Engineering-informed commitment before a date is set. Baseline Reconcile AI: ERA / EFT enrollment and KYC Custom Claim Submission Rules Engine Stage today In build. MVP release targeted for November 2026. Discovery done; ready for a formal commercialization kickoff. Rough estimate for an MVP toward year-end. Artifacts in place PRD, Figma designs, Architectural Specification, Technical User Stories, UAT design, and an active Jira project. PRD and a Portfolio Governance Board deck. No Jira epic yet. Platform and team New platform (Node.js, Angular, NX monorepo) on AWS. Team lead, about four developers, and one DevSecOps/QA person. Undecided: its own Jira project and team, or inside the Core team's work. Sits in the partner and client-driven lane (Aspen / TeamTAG). Delivery model Agentic spec-driven pipeline at the epic level; Kanban and flow metrics proposed; promotion still on the two-week cycle. Not set. Depends on the platform decision: Core runs Scrum with story points; the new platform is moving to epic-level Kanban. Engineering question to resolve How release evidence and review scale when epic PRs reach 100–145 files and DevSecOps runs at a WIP limit of 2. Which platform it lands on, what Core capacity it displaces, and whether the year-end date carries Engineering-informed effort and risk. Activation tests it can carry Ship with proof · Governed agentic delivery Opportunity signal funnel · Product definition path · Outcome-led prioritization WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 17
DELIVERABLE 03 · THREE LINKED DELIVERABLES
Three deliverables, one working structure
17
01
Practices Map
Validated Product and R&D practices: observed strengths, gaps and opportunities.
02
Activation Summary
Bounded changes tested in live work, early signals and a repeatable activation playbook.
03
Recommendations & roadmap
Prioritized practices, roles, decision rights, owners, measures, dependencies and feedback loops.
Notes: SOURCE PRESERVATION — original slide 17 Three deliverables, one working structure Validated Product and R&D Practices Map A maturity-based view of observed strengths, gaps, and opportunities. Activation Summary A record of bounded changes tested in live work, early signals, and the activation playbook. Prioritized Operating Model Recommendations and Activation Roadmap Recommended practices, decision rights, roles, measures, feedback loops, owners, and dependencies. Working inputs already surfaced: internal signals, opportunity briefs, PRDs, feature briefs, epics, implementation plans, agentic delivery patterns, and early interview themes. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 18
PILOT → MEASURE → EXTEND · OWNERS AND DEPENDENCIES IN NOTES
Activation Roadmap: product track
18
PRACTICE / FIRST PILOT | NOW | NEXT | FUTURE
Outcomes · Rules | Year-end decision criteria Engineering effort + risk | Protected support capacity Credible 3–4 sprint view | Outcome + capacity evidence Across all pods
PM owner · Recon | Map decision rights Name outcome + learning owner | After November MVP Review adoption + results | Own outcomes across pods Learning beyond backlog
Definition · Rules | Opportunity + Product Brief Feature → Technical Plan | Use on next initiative Review named decisions | Concord-aligned definition path
Collaborate · Rules | Book pre-commitment review Minimum cross-functional team | UX, QA, Release + Ops Record open questions | Track wait + rework before commit
Proof · Recon | Highest-risk client workflow Before November MVP | Smallest release evidence path Compare before + after issues | Results + adoption guide roadmap
Notes: SOURCE PRESERVATION — original slide 18 Activation Roadmap: product track Each product recommendation starts in one pilot initiative, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: a recommendation moves to the next initiative once its measure shows it works. Recommendation Pilot initiative Now Next Future Owner 01 Outcome-led prioritization Rules Engine Apply the decision criteria and Engineering-informed effort and risk to the Rules Engine's year-end commitment. Protect capacity for support, patches, and escalations; show a credible 3-4 sprint view. Portfolio decisions use outcome, capacity, and predictability evidence on every pod. Product leadership, Engineering leadership 02 Product management as business ownership Reconcile AI Map decision rights and name one PM owner for the outcome and learning loop. Review adoption, customer evidence, and business results alongside delivery after the November MVP. PM accountability for outcomes and learning, separate from backlog work, on every pod. Product leadership 03 Opportunity brief to implementation path Rules Engine Take the Rules Engine through the Opportunity, Product, and Feature Briefs and the Technical Plan. Use the templates and their review decisions for the next new initiatives. One definition path across pods, aligned with the Concord gates. Product, Engineering 04 Earlier cross-functional collaboration Rules Engine Set the date and minimum team for a pre-commitment session on the Rules Engine. Run the session with Product, UX, Engineering, QA, Release, and Operations; keep one shared record of open questions. A pre-commitment review on every pod, tracking wait time and rework. Product, Engineering 05 Ship with proof feedback loop Reconcile AI Name Reconcile AI's highest-risk client workflow ahead of the November MVP. Define the smallest release evidence path; review evidence before release; compare issues before and after. Post-launch results and adoption feed the next roadmap decision on every pod. Product, Release, Operations WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 19
ENGINEERING · FIRST EXPERIMENT · PRODUCT + ENGINEERING TEAM LEAD
PRD → signed tech spec → release evidence
19
01 · PRD
Confirm the problem
Start with the existing PRD; no epic exists yet. Product confirms scope and the success measure. Rules Engine platform is undecided.
Watch-out: sanctioned tools and PHI rules must be in place.
02 · TECH SPEC
Keep a human gate
The Architecture Design Agent drafts technical design and stories. The Team Lead reviews and signs. Test reuse outside Reconcile AI.
Measure PRD-to-signed-spec time and review rework.
03 · RELEASE
Define the evidence
Product specifies release notes, PRD reconciliation and destinations. This unblocks the Release Agent. Test ways of working, not production changes.
Learn what Product needs from release evidence.
Notes: SOURCE PRESERVATION — original slide 19 First experiment: PRD to tech spec to release One bounded chain that tests the technical design step, agent reuse beyond Reconcile AI, and release evidence. ENGINEERING · FIRST EXPERIMENT RULES ENGINE PRD The existing PRD, with no epic yet. Product confirms scope and the success measure. QUALITY BUCKET Tech spec The Architecture Design Agent drafts the spec and technical stories; the Team Lead reviews and signs. RELEASE BUCKET Release evidence Product defines what the Release Agent produces: release notes, PRD reconciliation, and destinations. WHAT WE LEARN Whether the agent's template works outside Reconcile AI. How long PRD to signed spec takes with a human gate. What Product needs from release evidence to unblock the Release Agent. WATCH-OUTS The Rules Engine platform is undecided; if it lands on Core, the template may need adjusting. The sanctioned AI tools and PHI rule must be in place first. Ways of working only: no production-system change. Owner: Product + Engineering Team Lead | Buckets: Quality (tech spec) and Release (Release Agent) | Measure: time from PRD to signed spec, rework after review WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 20
PILOT → MEASURE → EXTEND · OWNERS AND DEPENDENCIES IN NOTES
Activation Roadmap: engineering track
20
PRACTICE / FIRST PILOT | NOW | NEXT | FUTURE
E1 Stability · Core | Review 15 unplanned changes Credential / certificate owners | Patch + rollback reviews Alerts; same artifact; CAB | Track failures + restore time Investigate repeat causes
E2 Tests · Core | Highest-risk regression map Manual effort per release | Automate high-risk workflows Reuse in Eligibility + Pay | Regression is release entry Across every pod
E3 Access · Recon/Rules | Log access / data waits Record reasons + duration | Masked Recon test data Read-only, including offshore | Self-service environments
E4 Measures · Core/Recon | Release frequency + lead time Change failure + restore time | Recon flow metrics live Monthly view includes vendor | Evidence informs priorities
E5 AI · Recon | Automate / assist / review Sanctioned PHI tools | Registry + Eligibility AI Core pilot before December | Scale speed + quality gains
Notes: SOURCE PRESERVATION — original slide 20 Activation Roadmap: engineering track Each engineering recommendation starts in one pilot pod, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: a recommendation moves to the next pod once its measure shows it works. Recommendation Pilot pod Now Next Future Owner E1 Release stability and production quality Core Root-cause review of the 15 unplanned 2026 changes; credential and certificate inventory with owners. Review after every patch or rollback; expiry alerts; same-artifact promotion; new products into CAB. Change failure rate, restore time, and repeat causes tracked on every pod. Engineering leadership, Release/DevOps, Quality E2 Quality and test automation Core Map the highest-risk regression workflows and the manual effort per release. Automate those workflows; extend Recon's test patterns to Eligibility AI and Pay Connect. Automated regression as a release entry criterion on every pod. Quality leadership, Engineering leads E3 Environments, access, and test data Reconcile AI, Rules Engine Log who waits for access and test data, for what, and for how long. Masked, production-like data for Recon; read-only diagnostic access, including offshore. Self-service environments and access on every pod. DevOps/Infrastructure, Security E4 Delivery measurement Core, Reconcile AI Baseline release frequency, lead time, change failure rate, and time to restore. Recon flow metrics live; one monthly delivery view, vendor team included. Measures inform prioritization and portfolio decisions. Engineering leadership E5 Governed agentic delivery Reconcile AI Classify pipeline steps (automate, assist, human review); name sanctioned tools for PHI work. Extend to Eligibility AI with an agent registry; light pilot on Core; December rollout. Scale what improves speed and quality together. Engineering, Product WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 21
ENGINEERING · QUALITY
Sign design before build
21
CORE · PRODUCTION CALENDAR
2026: ≥3 defects;
2 rollbacks.
Only Recon owns technical design before build. End-to-end and vendor delivery measures are missing.
ACCOUNTABILITY
Engineering + Product own the pilot.
Now
FIRST PILOT
Rules: PRD → reviewed, signed agent tech spec
Baseline frequency, lead time, failure and restore
People sign before build begins
Next
EXTEND
Core technical design template; Recon flow metrics
Monthly quality view includes the vendor team
Compare escaped defects and lead time
Future
SCALE
Quality evidence informs portfolio decisions
Use change failure, defects and lead time together
Scale the practices that improve results
Planning horizons are not committed delivery dates; validate the pilots before extending.
Notes: SOURCE PRESERVATION — original slide 21 Engineering Priority: Quality Build quality in from the spec, and prove the change with measures leadership can see. ENGINEERING · QUALITY STATUS TODAY Defects reach production: at least 3 in 2026, plus 2 rollbacks, in the Core calendar. Only Reconcile AI has an owned technical design step before build. Delivery is not measured end to end, and the vendor team is not measured on delivery. NOW Pilot: Rules Engine, Core, Reconcile AI First experiment: take the Rules Engine PRD to a tech spec with the Architecture Design Agent, reviewed and signed by the Team Lead. Baseline release frequency, lead time, change failure rate, and time to restore from the calendar and Jira. NEXT A lightweight tech spec template for Core. Recon's flow metrics live, and one monthly quality view with the vendor team included. FUTURE Quality measures inform prioritization and portfolio decisions. Agentic lens: the Architecture Design Agent drafts the spec from the PRD; people review and sign before any build starts. Owner: Engineering leadership + Product | Measure: change failure rate, escaped defects, and lead time WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 22
ENGINEERING · TEST
Automate high-risk tests
22
STATUS TODAY
Core regression is manual; QA capacity is limited.
Recon writes Jest, Playwright and Postman tests. XConnect is ~100% automated; other pods are partial.
ACCOUNTABILITY
Quality + DevOps + Security own the pilot.
Now
FIRST PILOT
Map Core high-risk regression and manual effort
Use release causes; log access/data waits
Record who waits, why, and how long
Next
EXTEND
Automate high-risk Core workflows; reuse Recon AI
Extend to Eligibility AI and Pay Connect
Masked data + approved read-only diagnostics
Future
SCALE
Regression evidence becomes a release entry gate
Self-service environments and access
Measure coverage, escaped defects and wait time
Planning horizons are not committed delivery dates; validate the pilots before extending.
Notes: SOURCE PRESERVATION — original slide 22 Engineering Priority: Test Move quality checks earlier and remove the waits that slow validation. ENGINEERING · TEST STATUS TODAY Core regression is manual, with limited QA capacity. Reconcile AI's verification agents write Jest, Playwright, and Postman tests per story. XConnect is ~100% automated; other pods are partially automated. Teams wait for access, test data, and read-only diagnostics; Recon waited months for production-like data. QA uses Claude to create tests and diagnose failures; access is limited to some full-time staff. NOW Pilot: Core, Reconcile AI, Rules Engine Map Core's highest-risk regression workflows, using the Release root-cause categories. Log who waits for access and test data, for what, and for how long. NEXT Automated quality Automate Core's highest-risk workflows first. Extend Recon's test agents to Eligibility AI and Pay Connect. Masked, production-like test data and a read-only diagnostic access path. FUTURE Automated regression as a release entry criterion on every pod. Self-service environments and access. Agentic lens: Recon agents write and trace tests; QA uses Claude to draft tests and diagnose failures, time-boxed and reviewed before every PR. Owner: Quality leadership + DevOps/Infrastructure + Security | Measure: automated coverage of high-risk workflows, escaped defects, wait time WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 23
ENGINEERING · RELEASE
Make releases reliable
23
CORE ENGINEERING · 2026
To Sep 1:
62 releases;
15 patches.
Calendar: half of 2026 unplanned.
Rebuild hypothesis: confirm.
CAB gaps; credential patches.
ACCOUNTABILITY
Engineering + Release/DevOps own the pilot.
Now
FIRST PILOT
Review 15 unplanned 2026 changes and root causes
Inventory credential owners and expiry dates
Product defines Release Agent evidence
Next
EXTEND
Promote the validated artifact; alerts and reviews
Bring products into CAB; clarify config switches
Run the Recon Release Agent in staging
Future
SCALE
Low-risk, on-demand releases use automated gates
Reuse the Release Agent pattern across pods
Measure unplanned changes, rollbacks and causes
Planning horizons are not committed delivery dates; validate the pilots before extending.
Notes: SOURCE PRESERVATION — original slide 23 Engineering Priority: Release Stop repeat causes of unplanned changes and make every release repeatable. ENGINEERING · RELEASE STATUS TODAY Core engineering reports 62 releases through September 1, 15 of them patches; in the calendar, half of 2026 release events were unplanned. Release-night branch merges suggest production may be rebuilt rather than promoted. Some new products are not yet in the CAB process. Credential and certificate changes ship as patches. NOW Pilot: Core, Reconcile AI Root-cause review of the 15 unplanned 2026 changes, classified by cause. Inventory of credentials and certificates with expiry dates and owners. Product defines what the Release Agent should produce: release notes, PRD reconciliation, destinations. NEXT Promote the same validated artifact across environments. Expiry alerts and a standard review after every patch or rollback. Onboard new products to CAB; clarify how the release rule applies to code behind a switch. Release Agent running in Reconcile AI's staging validation. FUTURE On-demand releases for low-risk changes, gated by automated evidence. Release Agent pattern on every pod. Agentic lens: the Release Agent reconciles delivered work against the PRD and drafts release notes, so release evidence is produced, not assembled. Owner: Engineering leadership + Release/DevOps | Measure: share of unplanned changes, rollbacks, and repeat causes WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 24
OBSERVATIONS · EVIDENCE BEHIND THE MAP
Scale the strengths; resolve the constraints
Source: Working observations from the Phase 1 conversations; validate the findings with DentalXChange.
24
OBSERVED STRENGTHS
Pockets worth scaling
Portfolio governance and commercial gates are emerging
Reconcile AI is a leading agentic delivery pocket
Skills, MSPs and a Git-based source of truth are documented
OBSERVED GAPS
Constraints to resolve
Customer commitments and late scope changes reduce predictability
Product ownership often centers on intake, backlog and sprint scope
Engineering, UX, QA, Release and Operations join after commitments
MAPPED OPPORTUNITIES
Future-state themes
Outcome-led priorities and protected capacity
Product management as business ownership
Earlier collaboration and governed, reusable lifecycle AI
Start with a bounded live test, then measure and extend the practices that work.
Notes: SOURCE PRESERVATION — original slide 24 Evidence behind the map Select observations from this phase suggest some foundations to build on within engineering with significant gaps in product OBSERVED STRENGTHS Pockets worth scaling Portfolio governance and commercialization gates are emerging. Reconcile AI shows a leading agentic delivery pocket. Engineering skills, MSPs, and a Git-based source of truth are documented. OBSERVED GAPS Constraints to resolve Customer commitments and late scope changes reduce predictability. Product ownership often centers on intake, backlog, and sprint scope. Engineering, UX, QA, Release, and Operations often join after key commitments. MAPPED OPPORTUNITIES Future-state themes Outcome-led prioritization and protected capacity. Product management as business ownership. Earlier cross-functional collaboration. Governed, reusable agentic delivery across the lifecycle. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 25
DELIVERABLE 03 · RECOMMENDATIONS SUMMARY
Five recommendations to activate the product track
25
01
Outcome-led priorities
ACTIONS
Set decision criteria
Protect capacity; 3–4 sprint view
TIMING
Immediate
02
PM business ownership
ACTIONS
Own evidence and outcomes
Roadmap, adoption and learning
TIMING
Immediate
03
Definition path
ACTIONS
Signal → PRD → feature / epic
Design → implementation plan
TIMING
Immediate
04
Earlier collaboration
ACTIONS
Include UX, Eng, QA, Release, Ops
Living evidence before commitment
TIMING
Near-term
05
Governed agentic delivery
ACTIONS
Reusable, human-supervised AI
Discovery through learning
TIMING
Future
READING GUIDE · WHAT EACH RECOMMENDATION CHANGES
Commitments need effort + risk
PM goes beyond the backlog
Carry the decision through
Reduce late discovery
Measure speed + quality
Notes: SOURCE PRESERVATION — original slide 25 Recommendations summary: what should be done DELIVERABLE 03 Recommendation What should be done Activation horizon Outcome-led prioritization Set decision criteria, protect capacity, and make 3-4 sprint visibility credible before commitments are made. Immediate Product management as business ownership Clarify PM accountability for evidence, outcomes, roadmap, adoption, and learning beyond backlog administration. Immediate Opportunity brief to implementation path Standardize the artifact and decision path from internal signal through PRD, feature brief, epic, technical design, and implementation plan. Immediate Earlier cross-functional collaboration Bring UX, Engineering, QA, Release, and Operations into feasibility, evidence, and living documentation earlier. Near-term Governed agentic delivery Define reusable, human-supervised AI practices and measures from discovery through post-launch learning. Future The detailed pages below define the action, owner, decision rights, dependencies, measures, and first activation step for each theme. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 26
RECOMMENDATION 01
Outcome-led prioritization
26
Product + Engineering · use commitment, scope and unplanned-work evidence.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Decision criteria
Value, urgency, feasibility and dependencies.
02
Protected capacity
Reserve support capacity; show 3–4 credible sprints.
03
Informed commitments
Engineering effort and risk precede customer dates.
04
Live initiative
Apply the criteria to the next priority decision.
05
Record trade-offs
Compare scope with evidence and available capacity.
06
Review predictability
Track scope changes, rework and flow data.
Notes: SOURCE PRESERVATION — original slide 26 Outcome-led prioritization Make priority and commitment decisions from evidence about outcomes, feasibility, and capacity. RECOMMENDATION 01 WHAT SHOULD BE DONE Set explicit decision criteria for value, urgency, feasibility, and dependency before commitments are made. Protect capacity for high-value work, with an explicit allocation for support, patches, and escalations and show a credible 3-4 sprint view. Require Engineering-informed effort and risk input before customer dates become commitments. HOW TO ACTIVATE IT Select one live initiative and apply the criteria to the next prioritization decision. Compare the committed scope with evidence and capacity, then record the trade-off. Review predictability, scope changes, and rework in the activation cadence, using flow data where teams have moved off story points. Owner: Product leadership + Engineering leadership | Dependency: roadmap, customer commitments, capacity data | Measure: commitment predictability, late scope change rate, and share of capacity spent on unplanned work WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 27
RECOMMENDATION 02
Product as business ownership
27
Product leadership · evidence-backed decisions and post-launch learning.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Own outcomes
Customer evidence through post-launch learning.
02
Decision rights
Clarify PM, PO, Engineering, Sales and Ops roles.
03
Business context
Carry decision logic in the opportunity brief and PRD.
04
Find one gap
Map rights that slow the live initiative.
05
Name the PM owner
Assign ownership for outcomes and the learning loop.
06
Review results
Adoption and business results alongside delivery.
Notes: SOURCE PRESERVATION — original slide 27 Product management as business ownership Shift Product accountability toward customer evidence, outcomes, roadmap, adoption, and learning. RECOMMENDATION 02 WHAT SHOULD BE DONE Define what Product owns from opportunity through post-launch learning, separate from backlog administration. Clarify decision rights across Product Manager, Product Owner, Engineering Lead, Sales, and Operations. Use the opportunity brief and PRD to carry business context and decision logic into delivery. HOW TO ACTIVATE IT Map current decision rights and identify one gap that slows the live initiative. Assign a PM owner for the initiative's outcome and learning loop. Review adoption, customer evidence, and business results in the same cadence as delivery progress. Owner: Product leadership | Dependency: role clarity, customer and usage data, outcome measures | Measure: decisions supported by evidence and post-launch learning captured WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 28
RECOMMENDATION 03
Make the definition path repeatable
28
Product + Engineering · measure handoff quality, rework and decision clarity.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Opportunity content
Problem, evidence, outcome, decision and why now.
02
Carry the logic
PRD → feature / epic → design → delivery plan.
03
Before commitment
Name owners, acceptance, dependencies and evidence.
04
Start from a signal
Complete one live opportunity brief.
05
Review before PRD
Product, Eng, UX and sponsor review the brief.
06
Trace handoffs
Record gaps and rework through the delivery plan.
Notes: SOURCE PRESERVATION — original slide 28 Opportunity brief to implementation path Make the decision path from an internal signal to an implementation plan visible and repeatable. RECOMMENDATION 03 WHAT SHOULD BE DONE Standardize the minimum content for an opportunity brief: problem, evidence, outcome, decision, and why now. Carry the decision logic through product brief or PRD, feature brief, epic, technical design and implementation plan. Make ownership, acceptance, design context, dependencies, and release evidence explicit before delivery scope is committed. HOW TO ACTIVATE IT Select one internal signal from a live initiative and complete the opportunity brief. Review the brief with Product, Engineering, UX, and the initiative sponsor before creating the PRD. Trace the same decision through the feature brief, epic, technical design and implementation plan, then record handoff gaps and rework. Owner: Product + Engineering | Dependency: shared templates, architectural spec template, design context, initiative sponsor | Measure: handoff quality, rework, and decision clarity before commitment WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 29
RECOMMENDATION 04
Collaborate before commitment
29
Product + Engineering · measure rework, wait time and earlier issue discovery.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Minimum team
Name the team and artifacts before commitment.
02
Early feasibility
Include Product, UX, Eng, QA, Release and Ops.
03
Living documentation
One source of truth supports handoffs and reuse.
04
Working session
Test pre-commitment review on one initiative.
05
Shared questions
Record design, release and operational unknowns.
06
Compare evidence
Track wait time, rework and late discovery.
Notes: SOURCE PRESERVATION — original slide 29 Earlier cross-functional collaboration Bring the right people and evidence into feasibility work before commitments harden. RECOMMENDATION 04 WHAT SHOULD BE DONE Define the minimum cross-functional team and artifact set required before a commitment is ready. Include Product, UX, Engineering, QA, Release, and Operations in early feasibility and evidence work. Maintain living documentation in a source of truth that supports handoffs and reuse. HOW TO ACTIVATE IT Choose one initiative and run a pre-commitment working session. Capture the open feasibility, design, release, and operational questions in one shared record. Measure wait time, rework, and late discovery of issues before and after the test. Owner: Product + Engineering | Dependency: stakeholder access, cadence, Figma and design context | Measure: rework, wait time, and issues found before commitment WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 30
RECOMMENDATION 05
Ship with proof and learn
30
Product + Release + Operations · validation, defects and time to feedback.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Small evidence path
Workflow, data, owner and a decision threshold.
02
Realistic validation
Partner / client conditions, not synthetic comfort.
03
Close the loop
Post-launch results inform roadmap priorities.
04
First test: Recon
Name the highest-risk client workflow.
05
Before release
Product, Eng, Release, Ops and owner review evidence.
06
Improve the checklist
Compare issues before and after release.
Notes: SOURCE PRESERVATION — original slide 30 Ship with proof feedback loop Move from release coordination to evidence that a product works in a realistic client environment. RECOMMENDATION 05 WHAT SHOULD BE DONE Define the smallest release evidence path for each selected initiative, including workflow, data, owner, and decision threshold. Create realistic partner-system or client-facing validation where current test data and environments are not representative. Carry post-launch results, issues, and adoption signals back into the next roadmap and prioritization decision. HOW TO ACTIVATE IT Use the Reconcile AI release path as the first test and identify the highest-risk client workflow. Complete an evidence review before release with Product, Engineering, Release, Operations, and the initiative owner. Compare issues found before versus after release, then update the checklist and roadmap based on what the evidence shows. Owner: Product + Release + Operations | Dependency: realistic test data, partner environments, enablement | Measure: validation coverage, post-release defects, and time to feedback WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 31
ENGINEERING E5
Govern AI throughout the lifecycle
31
Engineering + Product · measure cycle time, defects, rework, cost and reuse.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Classify the work
Automate, assist or review; sanction PHI tools.
02
Reusable skills
Shared prompts, context, documentation and versions.
03
Speed and quality
Track cycle time, defects, cost and review evidence.
04
Now: Recon
Classify pipeline steps; approve PHI-bearing tools.
05
Next: Eligibility
Registry and gated Core pilot before December.
06
Future: scale
Extend only what improves speed and quality.
Notes: SOURCE PRESERVATION — original slide 31 Extend the Reconcile AI pocket into reusable, human-supervised practices across the PDLC. ENGINEERING E5 WHAT SHOULD BE DONE Classify lifecycle tasks that are safe to automate, require assistance, or require mandatory human review, and name the sanctioned tools for PHI-bearing work. Create reusable skills, prompts, documentation, and versioning that teams can discover and reuse. Track speed and quality together through cycle time, defects, rework, cost, and review evidence. HOW TO ACTIVATE IT Now (Reconcile AI): classify pipeline steps as automate, assist, or human review, and name the sanctioned tools for PHI-bearing work. Next: extend to Eligibility AI with a shared agent registry, and pilot a light, human-gated pattern on Core, ahead of the December rollout. Future: scale only the patterns that improve speed and quality together. Owner: Engineering + Product | Dependency: model access, agent registry, developer hardware, design context, cost, security, governance | Measure: cycle time, defects, rework, cost, and reuse Governed agentic delivery throughout the lifecycle WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 32
DELIVERABLE 03 · UPDATE TIMING AND OWNERSHIP AFTER EACH LIVE TEST
Activation Roadmap
32
RECOMMENDATION | OWNER | FIRST ACTION | TIMING / DEPENDENCY | MEASURE
Prioritize outcomes | Product + Eng | Apply criteria to the next live priority decision. | Immediate · Decision criteria | Predictability
PM business ownership | Product | Name PM outcome owner; map decision rights. | Immediate · Role clarity | Outcome learning
Definition path | Product + Eng | Signal → PRD → epic → design → plan | Immediate · Shared artifacts | Handoff quality
Earlier collaboration | Product + Eng | Review feasibility before commitment | Near-term · Cadence and access | Rework and wait time
Ship with proof | Product + Release | Define release proof and learning | Near-term · Measures | Validation coverage
Governed agentic delivery | Eng + Product | Test human-supervised AI outside the current pocket. | Future · Guardrails and skills | Cycle time, defects, cost
Notes: SOURCE PRESERVATION — original slide 32 Activation Roadmap Sequence the recommendations into immediate, near-term, and future actions with owners and dependencies. DELIVERABLE 03 Timing Recommendation First action Proposed owner Dependency Initial measure Immediate Outcome-led prioritization Apply decision criteria to the next live prioritization decision. Product + Eng Decision criteria Predictability Immediate Product management as business ownership Map decision rights and assign PM outcome ownership for one initiative. Product Role clarity Outcome learning Immediate Opportunity brief to implementation path Run one internal signal through brief, PRD, feature brief, epic, technical design, and plan. Product + Eng Shared artifacts Handoff quality Near-term Earlier cross-functional collaboration Run a pre-commitment working session with the minimum team and evidence set. Product + Eng Cadence and access Rework and wait time Near-term Ship-with-proof feedback loop Define release evidence and post-launch learning for the next test. Product + Release Measures Validation coverage Future Governed agentic delivery Test one reusable, human-supervised AI practice outside the current pocket. Eng + Product Guardrails and skills Cycle time, defects, cost Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 33
33
IMPLEMENTATION TEMPLATES
Briefs, plans and
working decisions
Notes: SOURCE PRESERVATION — original slide 33 DELIVERABLE 02 Implementation Templates The briefs and plans that are included as part of the R&D Operating Model project, when to use them, and the different ways of contributing. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 34
IMPLEMENTATION TEMPLATES · PROPOSED; VALIDATE THE WORKING PILOTS WITH DXC
Six artifacts turn definition into decisions
34
ARTIFACT | PDLC STAGE | OWNER | NAMED DECISION | FIRST PILOT
Opportunity | Identify | PM | Senior leader: worth defining? | Rules / PGB
Product / PRD | Define | PM | Approve direction and measures | Rules PRD
Feature brief | Define → Build | PM + Eng lead | Product/Eng/QA: ready to build? | Rules epic
Technical plan | Build | Eng lead | Reviewers: ready to execute? | Rules AI spec
QA / UAT plan | Define → Release | QA / Eng; Product UAT | Release readiness evidence | Recon MVP
Release / GTM | Define → Optimize | PM + functional leads | Named decider: Go / Revise / Hold / Stop | Recon release
Notes: SOURCE PRESERVATION — original slide 34 Implementation templates: summary Six linked working documents that turn the definition path into decisions. Each one ends in Approve, Revise, Hold, or Stop. IMPLEMENTATION TEMPLATES Opportunity Brief IDENTIFY · Path steps 01–02 Frames a request or signal as an evidence-backed problem before any solution is chosen. Owner: Product manager Decision: Senior leader: is it worth defining? Proposed pilot: Rules Engine, rebuilt from its PGB deck. Product Brief DEFINE · Path step 03 (PRD) Turns an approved opportunity into a product direction: outcome, experience, scope, and measures. Owner: Product manager Decision: Senior leader approves direction and measures. Proposed pilot: Rules Engine, checked against its existing PRD. Feature Brief DEFINE → BUILD · Path step 04 Defines one buildable, testable capability: stories, business rules, acceptance conditions, and tracking. Owner: Product manager with Engineering lead Decision: Product, Engineering, and QA or Design: ready to build. Proposed pilot: Rules Engine, to define its first epic. Technical Implementation Plan BUILD · Path steps 05–06 How Engineering delivers safely: architecture, data, environments, rollback, and human-reviewed AI assistance. Owner: Engineering lead Decision: Engineering and required reviewers: ready to execute. Proposed pilot: Rules Engine tech spec, drafted with the Architecture Design Agent. Testing, QA, and UAT Plan DEFINE → RELEASE · Runs alongside the path Shows what was tested, where, with which data, and what remains uncertain, including user acceptance. Owner: QA or engineering test lead; Product owns UAT Decision: Test evidence supports release readiness. Proposed pilot: Reconcile AI, ahead of its November MVP. Initial Release and GTM Plan DEFINE → OPTIMIZE · Runs alongside the path Defines the smallest valuable first release, its audience, readiness by function, and expansion rules. Owner: Product manager with functional leads Decision: Named decision-maker: Go, Revise, Hold, or Stop. Proposed pilot: Reconcile AI, for its first release. Linked by readable IDs: OPPORTUNITY → PRODUCT → FEATURE → ACCEPTANCE → TEST → METRIC · Proposed working templates and pilots, to validate with DXC. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 35
IMPLEMENTATION TEMPLATES · SEQUENTIAL AND PARALLEL WORK
Artifacts open at a stage and close with a decision
35
REF | WORKING ARTIFACT | REVIEWER | PDLC STAGE | NAMED DECISION | CONCORD GATE
01 | Opportunity Brief | Senior leader | Identify | Is the problem worth defining? | Concept/Strategy · G0
02 | Product Brief | Senior leader | Define | Approve direction and measures | Design/Viability · G1/G2
03 | Feature Brief | Product / Eng / QA or Design | Define→Build | Ready to build? | Design/Viability → Build
04 | Technical Plan | Engineering + reviewers | Build | Ready to execute? | Build · G4
05 | Test / QA / UAT Plan | QA; Product accepts UAT | Define→Release | Test evidence supports readiness | Parallel · Beta / Pilot
06 | Initial Release / GTM | Named decision-maker | Define→Optimize | Go, Revise, Hold or Stop | Parallel · G5 launch / G6 review
AI | AI assistance today | Human review required | Build / Release | Recon agents; QA uses Claude | Release Agent is paused
RULE | Working rules | Product + Engineering | All six stages | Approve, Revise, Hold or Stop | Link systems; own/date unknowns
Notes: SOURCE PRESERVATION — original slide 35 Implementation templates: when and how to use them Each template opens at a lifecycle stage and closes with a named decision. Testing and release planning start early and run in parallel. IMPLEMENTATION TEMPLATES Review decision Sequential chain Runs in parallel PDLC stage Identify Define Build Release Go-to-Market Optimize DXC Concord gates Concept & Strategy · G0 Design & Viability · G1, G2 Build · G4 Beta / Pilot Launch · G5 Post-launch review · G6 Practices Map Opportunity + Prioritization Definition Build Release GTM Measurement and feedback 01 Opportunity Brief Senior leader: worth defining? 02 Product Brief Senior leader approves direction 03 Feature Brief Product, Engineering, and QA or Design: ready to build 04 Technical Implementation Plan Engineering + reviewers: ready to execute 05 Testing, QA, and UAT Plan Starts in Define · Test evidence supports release readiness; Product accepts UAT 06 Initial Release and GTM Plan Starts in Define · Go, Revise, Hold, or Stop per phase; expansion is a new decision in Optimize Where AI can assist today Human review required. Agents in use in Reconcile AI; Claude in use by QA. Recon agents draft the spec, stories, and tests. QA uses Claude to create tests and diagnose failures. Delivery Report Agent traces test evidence to the spec; Release Agent (paused) drafts release notes. — — — — Working rules: Decision points, not paperwork: every review ends in Approve, Revise, Hold, or Stop · Link to Jira, design, and test systems; don't copy them · Unknowns stay visible, with an owner and a date · Product and Engineering agree before any customer, scope, or date commitment WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 36
36
ROLE / STAKEHOLDER | OPPORTUNITY | PRODUCT | FEATURE | TECHNICAL PLAN | QA / UAT | RELEASE / GTM
Product Manager / Product Lead | L | L | C | C | C | L
Business / Initiative Sponsor | A | A | C | C | C | A
Product Owner / Delivery Lead | C | C | L | C | C | C
UX / Design | C | C | C | C | C | C
Engineering Lead / Architect | C | C | C | L | C | C
QA / UAT | C | C | C | C | L | C
Release / Operations | C | C | C | C | C | A
Sales / Customer Success | C | C | C | C | C | C
Leadership | C | C | C | C | C | C
L · Lead C · Contribute A · Approve
Lead coordinates the artifact; contributors shape it; approvers decide readiness. Use these templates as decision points in the work, not documents completed after the fact.
Artifact ownership matrix
RECOMMENDED ROLE MODEL
Notes: SOURCE PRESERVATION — original slide 36 Artifact ownership matrix Use the templates as decision points in the work, not as documents completed after the work is done. RECOMMENDED ROLE MODEL Lead coordinates the artifact. Contributors shape it. Inform roles stay aligned. Approvers decide whether it is ready to move forward. L C Contribute A Approve Role / stakeholder Opportunity Brief Product Brief Feature Brief Technical Implementation Plan Testing / QA / UAT Plan Initial Release / GTM Plan Product Manager / Product Lead L L C C C L Business / Initiative Sponsor A A C C C A Product Owner / Delivery Lead C C L C C C UX / Design C C C C C C Engineering Lead / Architect C C C L C C QA / UAT C C C C L C Release / Operations C C C C C A Sales / Customer Success C C C C C C Leadership C C C C C C Lead WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 37
37
PRODUCT AND R&D
03
Recommended next phase
Notes: SOURCE PRESERVATION — original slide 37 Recommended Next Phase WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 38
PRODUCT STRATEGY
Product strategy spike
Source: DentalXChange working deck · proposed next phase
EVIDENCE
STRATEGY
PRIORITIES
ROADMAP
38
1 · OUTCOME
Clear product strategy and an executable six-month roadmap
2 · KEY ACTIVITIES · FOUR-WEEK SPIKE
01 · EVIDENCE
Evidence
Review customer needs
Review product performance
Review business priorities
02 · STRATEGY
Strategy
Prepare a strategy workshop
Facilitate with product leaders
Align on product strategy
03 · PRIORITIES
Priorities
Set product-area direction
Define measurable outcomes
Agree roadmap trade-offs
04 · ROADMAP
Roadmap
Complete product briefs
Define ownership
Complete six-month roadmap
3 · DURATION
4 wk
strategy spike
DELIVERABLES
Product direction, measures and an executable six-month roadmap
PRODUCT TEAM
Sameer Karim · Executive PT
Mzati Kapalamula · Senior FT
TEAM ALLOCATION
Sameer: part time; Mzati: full time.
Notes: SOURCE PRESERVATION — original slide 38 Product strategy spike Product direction, priorities, and a practical path to execution OUTCOME Clear product strategy and an executable six-month roadmap KEY ACTIVITIES Build the evidence base Review customer needs, product performance, and business priorities. Align on product strategy Prepare and facilitate a focused strategy workshop with product leaders. Define priorities and success measures Set product-area direction, measurable outcomes, and roadmap trade-offs. Make the roadmap actionable Complete product briefs, ownership, and roadmap for the next six months. PRODUCT TEAM Executive Product Strategist · Part time Sameer Karim Senior Product Strategist · Full time Mzati Kapalamula DURATION 4-week product strategy spike Product direction and a six-month roadmap. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 39
ENGINEERING ENABLEMENT
Scale Reconcile AI across Core
Source: DentalXChange working deck · proposed next phase
39
1 · OUTCOME
Reusable practices tested on a Core rules-engine pilot
2 · KEY ACTIVITIES · SIX WEEKS
PHASE | WHAT WE DO | WHAT YOU GET
Assess / refine Weeks 1–3 | Refine Recon’s AI library Refine Core spec workflows Map Core SDLC enhancements | Refined library and SDLC process map
Workshop Week 4 | Apply AI to real Core epics Run a 3-day hands-on workshop Work with selected DXC engineers | Hands-on training for Core team
Coach adoption Weeks 5–6 | Test reuse with Core teams Coach adoption and plan rollout Review pilot specs and access | Reuse plan and engineering coaching
3 · DURATION
6 wk
Proposed next phase
Core rules-engine pilot
DELIVERABLES
Skill library; SDLC map; delivery / product metrics; 3-day workshop; coaching.
TEAM
Eng leader PT: confirm
Gerardo Arroyo · Sr architect FT
Review specifications and access before any build extension.
Notes: 39 SOURCE PRESERVATION — original slide 39 Scale Reconcile AI engineering across Core Six weeks to pilot and scale reusable AI engineering practices. OUTCOME Reusable practices tested on a Core rules-engine pilot KEY ACTIVITIES Assess and refine Weeks 1–3: refine Recon’s AI library and Core specification workflows. Run a hands-on workshop Week 4: apply refined AI practices to real Core epics with the team. Coach adoption Weeks 5–6: test library reuse with Core teams and plan rollout. Decide the next gate Review pilot specifications and access before any build extension. ENGINEERING TEAM Executive Engineering Leader Part time · leader to confirm Senior Architect · Full time Gerardo Arroyo DELIVERABLES A refined, process-oriented skill library A process map for core SDLC process enhancements Integration of SDLC enhancements with ongoing metrics and measurement systems, aligned with product-side metrics Delivery of a three-day training workshop for select members of the Dental Exchange engineering team Hands-on engineering coaching WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 40
ENGINEERING ENABLEMENT
Strengthen Core testing / release
Source: DentalXChange working deck · proposed next phase
40
1 · OUTCOME
More reliable release gates and critical-path test coverage
2 · KEY ACTIVITIES · SIX WEEKS
PHASE | WHAT WE DO | WHAT YOU GET
Prioritize Weeks 1–2 | Confirm journeys with Product Confirm critical coverage gaps Confirm release gates | Testing assessment / focus areas
Automate Weeks 3–4 | Expand Playwright coverage Reuse AI test workflows Add a sprint of E2E capacity | AI testing skills / E2E coverage
Validate / coach Weeks 5–6 | Test priority paths in staging Exercise release checks Assign owners; scope backlog | Environment / release recommendations
3 · DURATION
6 wk
Proposed next phase
Critical paths and release gates
DELIVERABLES
Testing focus; environment / release controls; E2E capacity; AI skills; Evolve evidence / journey inventory.
TEAM
Executive Eng leader: PT
QE architect + Sr engineer: FT
Transfer owners; scope pipeline / environment work.
Notes: 40 SOURCE PRESERVATION — original slide 40 Strengthen Core testing and release controls Six weeks to improve critical-path coverage and release confidence. OUTCOME More reliable release gates and critical-path test coverage KEY ACTIVITIES Prioritize critical paths Weeks 1–2: confirm journeys, coverage gaps and release gates with Product. Expand automated testing Weeks 3–4: strengthen Playwright coverage and reusable AI test workflows. Validate release controls Weeks 5–6: exercise priority tests and release checks in staging. Coach and transfer ownership Assign test owners and scope remaining pipeline and environment improvements. TESTING & RELEASE TEAM Executive Engineering Leader Part time DELIVERABLES Quality Engineering Architect Full time Quality Engineering Senior Engineer Full time An assessment of the existing testing process, with recommendations on focus areas Recommendations on enhancing environment provisioning and release controls A sprint’s worth of added capacity to enhance end-to-end testing coverage Agentic skills to speed up test creation generation by dev teams Evidence Datatabase and Critical user journey inventory generated by Intellio Evolve WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 41
COMMERCIALS · COMBINED PACKAGE
Three parallel workstreams, one $345K investment
Source: Proposed Phase 2 package · original fees and team commitments retained.
41
1 · OUTCOME
Activate strategy and delivery
A four-week product strategy spike runs alongside two six-week engineering workstreams. Pricing covers all three together; no individual workstream fees are allocated.
WHAT YOU KEEP
Product direction and six-month roadmap
Reusable AI engineering practices on Core
Critical-path tests and release controls
2 · TEAMS
Parallel workstreams · distinct durations
01 · FOUR WEEKS
Product strategy
Sameer Karim · Executive PT
Mzati Kapalamula · Senior FT
Four-week strategy spike
02 · SIX WEEKS
AI engineering on Core
Ri Scott · Executive PT
Gerardo Arroyo · Architect FT
Six-week Core enablement
03 · SIX WEEKS
Testing and release
Ri Scott · Executive PT
QE architect · full time
QE senior engineer · full time
3 · COST
$345K
total investment
$370,000 total fees less $25,000 Phase 1 credit
Pricing applies to all three workstreams
COMBINED INVESTMENT
Three parallel workstreams; distinct teams and four/six/six-week durations.
Notes: SOURCE PRESERVATION — original slide 41 Three parallel workstreams, one combined investment Distinct teams and durations; pricing applies to the combined package. COMBINED INVESTMENT · ALL THREE WORKSTREAMS Total fees $370,000 Credit from Phase 1 ($25,000) Total investment $345,000 Product strategy spike 4 weeks PROPOSED TEAM Sameer Karim · Executive Product Strategy (part time) Mzati Kapalamula · Senior Product Strategist (full time) Reconcile AI engineering across Core 6 weeks PROPOSED TEAM Ri Scott· Executive Engineering Leader (part time) Gerardo Arroyo · Senior Architect · full time Testing & release controls 6 weeks PROPOSED TEAM Ri Scott · Executive Engineering Leader (part time) Quality Engineering Architect · full time Quality Engineering Senior Engineer · full time WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 42
WORKING DRAFT · HIDDEN · PRODUCT INPUT REMAINS PENDING
Engineering findings and the leadership asks
Source: Working draft retained hidden. Product placeholders are source content, not completed findings.
42
PRODUCT TRACK
Input still pending
What we saw: product team to complete
Recommendations and rollout: product team to complete
Leadership asks: product team to complete
ENGINEERING TRACK
Start with five pilots
Recon leads design / AI / tests; Core regression is manual
Half of 2026 Core changes unplanned; no end-to-end measure
Pilot stability, regression, access, measures and sanctioned AI
LEADERSHIP
Name owners and enable access
Agree E1–E5 owners and Core / Recon / Rules pilots
Approve PHI rule and tools before December AIDLC
Release / Jira data; extend to Eligibility and Pay; gated Core AI
Now: readout and first 30 days. Next: 1–3 months. Future: 3–6+ months.
Notes: Executive summary, engineering track. The product column is left for the product team. The engineering column summarizes the engineering practices map, the release health baseline, and recommendations E1–E5. Horizons: Now = readout decisions plus the first 30 days; Next = 1–3 months; Future = 3–6 months and beyond. SOURCE PRESERVATION — original slide 42 Executive summary What we saw, what we recommend now, how it rolls out, and what we need from leadership. WORKING DRAFT Both tracks use the same horizons: Now (readout and first 30 days), Next (1–3 months), and Future (3–6+ months). Product track Engineering track What we saw [To be completed by the product team] Two platforms at very different maturity: Reconcile AI leads on technical design, AI-assisted build, and test automation, while Core relies on manual regression. Half of 2026 Core production changes were unplanned, and delivery is not measured end to end. What we recommend now [To be completed by the product team] Five engineering recommendations, each starting with one pilot: a root-cause review of unplanned changes (E1), a map of Core's highest-risk regression (E2), wait times for access and test data (E3), a delivery baseline (E4), and sanctioned tools for agentic work (E5). How it rolls out [To be completed by the product team] One pilot pod per recommendation: Core for release stability and quality, Reconcile AI and the Rules Engine for environments and data, Reconcile AI for agentic delivery. What works extends to Eligibility AI, Pay Connect, and the other pods, with a light, human-gated version for Core. What we need from leadership [To be completed by the product team] An owner for each of E1–E5, agreement on the pilot pods, the sanctioned AI tools and PHI rule before the December AIDLC rollout, and access to release and Jira data to build the baseline. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 43
DELIVERABLE 01 · WORKING HYPOTHESES
Practices Map: earlier working categories
Source: Limited DXC conversations and observations. Display codes identify source categories; they are not measured scores or an average.
43
PRACTICE AREA | IDENTIFY | PRIORITIZATION | DEFINITION | BUILD | RELEASE | GTM
Customer evidence | 1 | 2 | 0 | 0 | 0 | 0
Roadmap and prioritization | 2 | 2 | 0 | 0 | 0 | 0
Ownership and decisions | 0 | 2 | 2 | 0 | 0 | 0
Product definition and design | 0 | 0 | 2 | 2 | 0 | 0
Product + Engineering | 0 | 0 | 0 | 3 | 0 | 0
Release validation | 0 | 0 | 0 | 0 | 1 | 0
Commercial enablement | 0 | 0 | 0 | 0 | 2 | 2
Measurement and feedback | 0 | 0 | 0 | 0 | 0 | 2
AI-enabled delivery | 1 | 0 | 2 | 4 | 2 | 0
0 · Not rated
1 · Emerging
2 · Developing
3 · Variable/pocket
4 · Leading pocket
Notes: Source: SOW Deliverable 1, current Practices Map working deliverable, discovery synthesis, daily stand-up transcript, and Miro lifecycle themes. Ratings are placeholders for validation and should be updated by the team. SOURCE PRESERVATION — original slide 43 Practices Map Current state of practices across the PDLC DELIVERABLE 01 Practice area Identify Prioritization Definition Build Release GTM Customer evidence Emerging Developing - - - - Roadmap and prioritization Developing Developing - - - - Ownership and decisions - Developing Developing - - - Product definition and design - - Developing Developing - - Product and Engineering delivery - - - Variable / pocket - - Release validation - - - - Emerging - Commercialization and enablement - - - - Developing Developing Measurement and feedback - - - - - Developing AI-enabled delivery Emerging - Developing Leading pocket Developing - Ratings are working hypotheses based on limited conversations and observations with DXC team. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 44
WORKING HYPOTHESES · SESSIONS, SURVEY N=44, 2024–26 RELEASE CALENDAR
Engineering practices: working ratings by platform
44
ID | ENGINEERING PRACTICE | CORE (JAVA) | RECONCILE AI | EVIDENCE TO VALIDATE | OTHER PODS / ACTION
01 | Technical design | Emerging | Leading pocket | Core owner gap; Recon TL signs | To validate · Rec 03
02 | AI-assisted build | Developing | Leading pocket | Core Copilot Jan 2026; epic AI | Variable · E5
03 | Test automation | Emerging | Leading pocket | Core manual; XConnect ~100% | Variable · E2
04 | Release promotion | Developing | Developing | Rebuild hypothesis; CAB gaps | To validate · E1
05 | Access / test data | Emerging | Emerging | Months waiting; read-only gap | Emerging · E3
06 | Operability / run | Developing | To validate | 2026: half unplanned; credentials | To validate · E1
07 | Delivery measures | Emerging | Emerging | Core ~65 pts; no DORA baseline | Emerging · E4
08 | Knowledge sharing | Emerging | Emerging | Senior dependency; onboarding gaps | Emerging · Rec 04
Notes: Engineering practices by platform. Ratings are working hypotheses built from working sessions with Reconcile AI engineering leadership, new-platform engineering leadership, Core engineering leadership, and release management, plus the engineering survey (n=44, March 2026) and the release calendar. 'To validate' means we have no evidence yet, not a low score. XConnect automation is ~100% in both the working session and the value chain deck; a ~70% figure is attributed to different products in different sources, so it is left off the slide. Release promotion: builds are tracked by ID through the in-house build system, confirmed by build numbers in the release calendar. Release management described merging the staging branch to production on release night, which suggests a rebuild; the Monday UAT / Thursday production cadence matches the Core releases in the calendar. Whether the staging-validated build is the one promoted to production is unconfirmed. The 'Addressed by' column links each practice to the recommendation that acts on it. SOURCE PRESERVATION — original slide 44 Engineering practices by platform The single Build cell on the Practices Map hides two very different platforms. Working ratings to validate with Engineering. DELIVERABLE 01 Sources: engineering and release working sessions, engineering survey (n=44), 2024–2026 release calendar. Working hypotheses to validate with Engineering. Engineering practice Core platform (Java) New platform: Reconcile AI New platform: other pods Evidence so far Addressed by Technical design and architecture Emerging Leading pocket To validate No owned design step before build (readout finding 04); Core design knowledge sits with a small group. Recon: Architectural Specification template, Team Lead signs. Rec 03 AI-assisted build Developing Leading pocket Variable Core: Copilot in IntelliJ since January 2026, all gates human. Recon: epic-level agent pipeline. Other pods: developer-led, mostly unit tests. E5 Test automation Emerging Leading pocket Variable Core regression is manual with limited QA capacity. Recon agents write Jest, Playwright, and Postman tests per story. XConnect ~100%; other pods partially automated. E2 Release engineering and promotion Developing Developing To validate Builds are tracked by ID, but release-night branch merges suggest production may be rebuilt rather than promoted: to confirm. Some new products not yet in CAB. E1 Environments, access, and test data Emerging Emerging Emerging Survey: access delays, late test data, no read-only database access for troubleshooting. Recon waited months for production-like data. E3 Operability and run lane Developing To validate To validate DevOps, SRE, and incident roles are in place, but half of 2026 Core changes fell outside cadence: defects, rollbacks, and credential or certificate fixes. E1 Delivery measurement Emerging Emerging Emerging Core plans in story points (~65 per sprint). Recon has proposed cycle time by stage, CFD, and control charts, not yet running. No DORA-style measures. E4 Continuity and knowledge sharing Emerging Emerging Emerging On both platforms, review, technical direction, and approvals rely on a few senior people; onboarding paths are thin. New onshore leads are being added. Rec 04 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 45
45
Chart: 
| 2024 | 2025 | 2026 (to Sep 1)
Standard release | 17 | 23 | 15
Patch | 0 | 0 | 11
Off-version release | 0 | 0 | 2
Rollback | 0 | 0 | 2
17
23
30
Standard release
Patch
Off-version release
Rollback
Half of 2026 changes were unplanned: defects, rollbacks, and credential or certificate fixes. Each merits a root-cause review (E1).
Source: DXC Production Release Calendar, Jan 2024 – Sep 2026; Core applications only; 2024–25 did not label patches.
50%
15 of 30 off cadence: 11 patches, 2 off-version, 2 rollbacks.
5 of 11
Patches: credentials/certificates; two expired Salesforce passwords blocked client workflows.
2
DEA (Jan), DCQ (Aug); also a held DCQ item after failed January checkout.
Release health baseline, 2024–2026
DELIVERABLE 01
Notes: Release health baseline. Counts come from the consolidated release calendar: 2024–2025 from 'New builds' release emails, 2026 from the Deployments Team channel. The calendar lists Core applications (CHS, DCI, DCQ, CUSTCARE, REG, CRED, PNT, DWS, DEA and others); new-platform releases are not included. 2024–2025 emails did not label patches separately, so zeros for those years reflect recording, not absence. Credential and certificate patches: Salesforce client password expirations on 05/30 and 08/28 (the second followed by the 09/01 restoration of outbound Salesforce calls); BMA (04/07), DIL (05/11), and SSO (08/20) certificates applied as patches, where the calendar does not say whether they had expired. Defects that reached production: an ambiguous column name in DCI (03/23), a slow Custcare credentialing search (05/15), and a file-delivery failure for MET (07/15). Rollbacks: DEA (01/23) and DCQ (08/28). Two March patches (03/26 and 03/27) have no recorded cause. SOURCE PRESERVATION — original slide 45 Release health baseline, 2024–2026 Production changes to the Core applications, as a starting baseline for Ship with proof and delivery measurement. DELIVERABLE 01 50% of 2026 production changes fell outside the biweekly cadence: 11 patches, 2 off-version releases, and 2 rollbacks out of 30. 5 of 11 2026 patches were credential or certificate changes; two expired Salesforce passwords blocked customer workflows. rollbacks in 2026 (DEA in January, DCQ in August), plus a release item held after a failed checkout (DCQ, January). Half of 2026 changes were unplanned: defects, rollbacks, and credential or certificate fixes. Each merits a root-cause review (E1). Source: DXC Production Release Calendar, Jan 2024 – Sep 2026; Core applications only; 2024–25 did not label patches. WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 46
DELIVERABLE 02 · WAYS OF WORKING ONLY; NO PRODUCTION CHANGE OR BROAD IMPLEMENTATION
Capture each bounded activation
46
01
Baseline
CAPTURE
Initiative + participants
Cadence + artifact set
RECORD
Starting point
02
Process change
CAPTURE
Name the working change
Where work flows differently
RECORD
New method
03
Visible change
CAPTURE
What changed; who changed it
Artifact or decision evidence
RECORD
Practice / role / measure
04
Early signal
CAPTURE
Evidence and open questions
Risks and changes in the work
RECORD
Observed result
05
Playbook
CAPTURE
Cadence, owner and evidence
Guardrail and decision
RECORD
How to continue
FIRST WORKING TEST · CARRY ONE INTERNAL SIGNAL THROUGH THE DEFINITION PATH
Use one live initiative
Signal through plan
Make the change observable
Do not imply proved impact
Keep a repeatable method
Notes: Source: SOW Deliverable 2 and daily stand-up transcript. The opportunity-to-implementation path is an emerging theme identified in team discussion and is included as a working example, not a final prescribed process. SOURCE PRESERVATION — original slide 46 Activation Summary: what the deliverable must show Complete one record for each bounded change tested in the selected live initiatives. DELIVERABLE 02 Bounded activation stays within ways of working. It does not include production-system change, software development, or broad implementation. Activation record Working input to complete Selected initiative and baseline Add initiative, participants, cadence, and artifact set. Methodology or process change Name the change in the way work flows, including opportunity brief, product brief / PRD, feature brief, epic, technical design or implementation plan. Practice, role, decision, meeting, artifact, or measure Name what changed, who changed it, and what artifact or decision point made the change visible. Observed result or early signal Add evidence, open questions, risks, and what changed in the work. Recommended activation playbook Describe the repeatable cadence, owner, evidence, guardrail, and decision needed to continue. The first working test to capture: carry one internal signal through opportunity brief, PRD, feature brief, epic, technical design, and implementation plan. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 47
DELIVERABLE 02 · ONE SELECTED LIVE INITIATIVE
From signal to implementation plan
47
01
Signal
INPUTS
Customer / support / ops
Research / engineering
CARRIES
Evidence
02
Opportunity
MINIMUM CONTENT
Problem, evidence + outcome
Decision and why now
CARRIES
Decision logic
03
Product / PRD
MINIMUM CONTENT
User need + success measure
Scope and design context
CARRIES
Product direction
04
Feature / epic
MINIMUM CONTENT
Decomposition + acceptance
Ownership + dependencies
CARRIES
Build readiness
05
Plan
MINIMUM CONTENT
Sequence + validation
Release evidence + feedback
CARRIES
Delivery plan
TEST INTENT · MAKE DECISIONS, FEASIBILITY, DESIGN CONTEXT AND EVIDENCE VISIBLE
Make evidence visible
Choose what is worth defining
Make feasibility visible
Record context before commitment
Test before committing scope
Notes: Source: Daily stand-up transcript and client-provided themes. The signal-to-implementation path is a working hypothesis for bounded activation, intended to connect discovery, definition, delivery, release, and post-launch learning. SOURCE PRESERVATION — original slide 47 Activation Summary: from signal to implementation plan A working definition path to test in one selected live initiative. DELIVERABLE 02 Internal signal Customer, support, operations, research, or engineering evidence. Opportunity brief Problem, evidence, outcome, decision, and why now. Product brief / PRD User need, success measure, scope, and design context. Feature brief / epic Decomposition, acceptance, ownership, and dependencies. Implementation plan Sequence, validation, release evidence, and feedback. Test intent: make decision logic, feasibility, design context, and evidence visible before the team commits to delivery scope. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 48
DELIVERABLE 03 · ENGINEERING STARTS NOW · C CORE; R RECON; RE RULES
Ten recommendations across two linked tracks
48
TRACK | RECOMMENDATION | WHAT CHANGES | LINKED ROADMAP | START/POD
Product | 01 Prioritize outcomes | Criteria; capacity; credible 3–4 sprint view | Product map | Now
Product | 02 PM business ownership | PM owns evidence, outcomes and learning | Product map | Now
Product | 03 Definition path | Signal → PRD → epic → design → plan | Product map | Now
Product | 04 Earlier collaboration | UX / Eng / QA / Release / Ops feasibility | Product map | Next
Product | 05 Ship with proof | Release proof informs roadmap learning | Product map | Next
Eng | E1 Release stability | Root causes and credential expiry | Eng map | C
Eng | E2 Test automation | Risk-led automation; reuse Recon patterns | Eng map | C
Eng | E3 Access / test data | Remove waits; masked test data | Eng map | R/RE
Eng | E4 Delivery measures | Flow / quality measures, including vendors | Eng map | C/R
Eng | E5 Governed AI | Supervised AI + PHI tools before December | Eng map | R
Rule | Two linked tracks | Product and Engineering roll into roadmaps | Both maps | Review
Key | Pilot abbreviations | C Core; R Recon; RE Rules Engine | Pilot scope | Check
Notes: Source: SOW Deliverable 3, early interview themes, daily stand-up transcript, and current working deliverable. This is the summary view; detailed action definitions follow. Two tracks: product recommendations 01–05 and engineering recommendations E1–E5. Governed agentic delivery (formerly recommendation 06) is now E5. 'Starts' shows the first horizon and, for engineering, the pilot pod. SOURCE PRESERVATION — original slide 48 Recommendations summary: what should be done Use this page as the leadership-level view before the detailed recommendation pages. DELIVERABLE 03 Track Recommendation What should be done Starts Product 01 Outcome-led prioritization Set decision criteria, protect capacity, and make a 3-4 sprint view credible before commitments. Now 02 Product management as business ownership Clarify PM accountability for evidence, outcomes, adoption, and learning beyond the backlog. Now 03 Opportunity brief to implementation path Standardize the path from internal signal through PRD, epic, technical design, and plan. Now 04 Earlier cross-functional collaboration Bring UX, Engineering, QA, Release, and Operations into feasibility work earlier. Next 05 Ship with proof feedback loop Define the smallest release evidence path and feed post-launch results into the roadmap. Next Engineering E1 Release stability and production quality Review the root cause of unplanned changes; manage credentials and certificates as a lifecycle. Now · Core E2 Quality and test automation Automate the highest-risk regression first, reusing the patterns already working in Recon. Now · Core E3 Environments, access, and test data Remove the waits for access and for realistic, masked test data. Now · Recon, Rules Engine E4 Delivery measurement Baseline and track release and flow measures on every platform, vendor team included. Now · Core, Recon E5 Governed agentic delivery Scale human-supervised AI practices with sanctioned tools, ahead of the December rollout. Now · Recon Product recommendations are detailed first, then the engineering track. Both roll up in the two roadmaps at the end. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 49
ENGINEERING E1
Release stability and repeat causes
49
Engineering + Release/DevOps + Quality · unplanned changes, rollbacks, causes.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Root-cause reviews
Review patches, rollbacks and off-version changes.
02
Expiry ownership
Inventory credentials; name owners and alerts.
03
Same-artifact control
Clarify CAB coverage and configuration switches.
04
Now: Core
Review 15 unplanned 2026 changes; inventory expiry.
05
Next: standardize
Review causes, automate alerts and promotion checks.
06
Future: all pods
Four quality measures and repeat-cause learning.
Notes: E1 sources: 2024–2026 release calendar (Core applications), release management and Core engineering working sessions (CAB process, configuration switches), and the readout finding on quality. The 15 unplanned 2026 changes are 11 patches, 2 off-version releases, and 2 rollbacks; see the notes on the release health baseline for the breakdown by cause. SOURCE PRESERVATION — original slide 49 Release stability and production quality Learn from what reaches production and stop repeat causes, starting with Core. ENGINEERING E1 WHAT SHOULD BE DONE Review the root cause of every unplanned production change: patches, rollbacks, and off-version releases. Manage credentials and certificates as a lifecycle, with expiry dates, owners, and alerts. Make releases repeatable: promote the same validated artifact, onboard new products to CAB, and clarify how the release rule applies to code behind a configuration switch. HOW TO ACTIVATE IT Now (Core): classify the 15 unplanned 2026 changes by cause and build the credential and certificate inventory. Next: a standard review after every patch or rollback, expiry alerts, and same-artifact promotion. Future: change failure rate, time to restore, and repeat causes tracked on every pod. Owner: Engineering leadership + Release/DevOps + Quality | Dependency: release calendar, Jira, CAB records | Measure: share of unplanned changes, change failure rate, and repeat causes WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 50
ENGINEERING E2
Automate the highest-risk regression
50
Quality + Engineering · high-risk coverage and escaped defects.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Risk-led automation
Highest-impact workflows precede volume targets.
02
Reuse Recon patterns
Use them where the stack and workflows fit.
03
Release evidence
Require regression evidence before release.
04
Now: Core
Map manual effort using release root causes.
05
Next: extend
Core first, then Eligibility AI and Pay Connect.
06
Future: entry gate
Regression is a release criterion on every pod.
Notes: E2 sources: Core engineering working session (manual regression, limited QA capacity), new-platform engineering working session (automation levels by pod), the Agentic Spec-Driven Delivery document (Reconcile AI test agents), and the readout (testing is uneven; some defects reach customers). Engineering survey: rework cited by 16 of 44 respondents as slowing delivery. SOURCE PRESERVATION — original slide 50 Quality and test automation Move quality earlier so fewer defects reach production, starting where regression is manual. ENGINEERING E2 WHAT SHOULD BE DONE Target automation by risk, starting with the workflows behind the highest-impact defects and rollbacks. Reuse the test-generation patterns already working in Reconcile AI where the stack allows. Make automated regression evidence part of the release decision. HOW TO ACTIVATE IT Now (Core): map the highest-risk regression workflows and the manual effort each release consumes, using E1's root-cause categories. Next: automate those workflows in Core and extend Recon's test patterns to Eligibility AI and Pay Connect. Future: automated regression becomes a release entry criterion on every pod. Owner: Quality leadership + Engineering leads | Dependency: E1 root-cause data, QA capacity, test environments | Measure: automated coverage of high-risk workflows, escaped defects, and regression effort per release WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 51
ENGINEERING E3
Unblock test data and diagnostics
51
DevOps/Infrastructure + Security · wait time and resolution.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Make waits visible
Who waits, for what, and for how long.
02
Production-like data
Masked data, HIPAA/PHI controls and refresh.
03
Approved diagnostics
Read-only access, including offshore teams.
04
Now: Recon / Rules
Log blockers and access/data waits.
05
Next: Recon
Masked data and approved read-only diagnostics.
06
Future: self-service
Environment and access provisioning across pods.
Notes: E3 sources: engineering survey free text (access delays, late test data, no read-only database access for troubleshooting), product survey (Reconcile AI waited months for production-like data), Core engineering working session (offshore access to production data), and the readout (HIPAA and PII approval constraints). SOURCE PRESERVATION — original slide 51 Environments, access, and test data Remove the waits for access and realistic data that slow both build and validation. ENGINEERING E3 WHAT SHOULD BE DONE Make access and test-data wait times visible, by team and by type of request. Provide masked, production-like test data on a refresh cadence, within HIPAA and PHI rules. Give engineers, including offshore teams, approved read-only access for diagnostics. HOW TO ACTIVATE IT Now (Reconcile AI and Rules Engine): log who waits for access and test data, for what, and for how long. Next: masked, production-like data for Recon and a read-only diagnostic access path. Future: self-service environments and access provisioning on every pod. Owner: DevOps/Infrastructure + Security | Dependency: data masking approach, security review, environment capacity | Measure: wait time for access and test data WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 52
ENGINEERING E4
Measure delivery end to end
52
Engineering leadership · flow, quality and vendor delivery outcomes.
WHAT SHOULD BE DONE
HOW TO ACTIVATE IT
01
Common baseline
Frequency, lead time, failure and restore time.
02
Connect evidence
Use release calendar and Jira data together.
03
Vendor outcomes
Measure delivered results rather than headcount.
04
Now: Core + Recon
Baseline the four delivery measures.
05
Next: Recon
Activate flow metrics and a monthly vendor view.
06
Future: priorities
Use evidence in portfolio and capacity decisions.
Notes: E4 sources: readout findings (PDLC and SDLC not measured; the outside workforce is not measured on delivery), Reconcile AI engineering working session (flow metrics proposed, not yet running), Core engineering working session (story-point planning), and the release calendar and Jira as existing data. SOURCE PRESERVATION — original slide 52 Delivery measurement See how work moves from commit to production, across internal and vendor teams. ENGINEERING E4 WHAT SHOULD BE DONE Agree a small set of release and flow measures that every platform reports the same way. Build them from data that already exists: the release calendar and Jira. Include the offshore vendor team in the same view, measured on delivery rather than headcount. HOW TO ACTIVATE IT Now (Core and Reconcile AI): baseline release frequency, lead time, change failure rate, and time to restore. Next: turn on Recon's proposed flow metrics and publish one monthly delivery view. Future: the measures inform prioritization and portfolio decisions. Owner: Engineering leadership | Dependency: Jira hygiene, release calendar, data access | Measure: teams with live measures, and the trend in lead time and change failure rate WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 53
DELIVERABLE 03 · UPDATE TIMING AND OWNERSHIP AFTER EACH LIVE TEST
Activation Roadmap: product track
53
RECOMMENDATION | OWNER | FIRST ACTION | TIMING / DEPENDENCY | MEASURE
Prioritize outcomes | Product + Eng | Apply criteria to the next live priority decision. | Now · Decision criteria | Predictability
PM business ownership | Product | Name PM outcome owner; map decision rights. | Now · Role clarity | Outcome learning
Definition path | Product + Eng | Signal → PRD → epic → design → plan | Now · Shared artifacts | Handoff quality
Earlier collaboration | Product + Eng | Review feasibility before commitment | Next · Cadence and access | Rework and wait time
Ship with proof | Product + Release | Define release proof and learning | Next · Measures | Validation coverage
Review after test | Named owners | Update the next activation | After each quick win | Phase 2 enablement
Notes: Source: SOW Deliverable 3, Decide and Activate methodology, early interview themes, daily stand-up transcript, and current working deliverable. This roadmap is intended to be refined as live initiative evidence accumulates. Governed agentic delivery moved to the engineering track as E5; see the engineering roadmap on the next page. SOURCE PRESERVATION — original slide 53 Activation Roadmap: product track Sequence the product recommendations into now and next actions with owners and dependencies. DELIVERABLE 03 Timing Recommendation First action Proposed owner Dependency Initial measure Now Outcome-led prioritization Apply decision criteria to the next live prioritization decision. Product + Eng Decision criteria Predictability Now Product management as business ownership Map decision rights and assign PM outcome ownership for one initiative. Product Role clarity Outcome learning Now Opportunity brief to implementation path Run one internal signal through brief, PRD, feature brief, epic, technical design, and plan. Product + Eng Shared artifacts Handoff quality Next Earlier cross-functional collaboration Run a pre-commitment working session with the minimum team and evidence set. Product + Eng Cadence and access Rework and wait time Next Ship-with-proof feedback loop Define release evidence and post-launch learning for the next test. Product + Release Measures Validation coverage Use the roadmap after each quick-win test to update timing, owners, dependencies, measures, and the Phase 2 enablement need. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 54
54
ROLE / STAKEHOLDER | OPPORTUNITY | PRODUCT | FEATURE | TECHNICAL PLAN | QA / UAT | RELEASE / GTM
Product Manager / Product Lead | L | L | C | I | C | L
Business / Initiative Sponsor | A | A | I | I | I | A
Product Owner / Delivery Lead | C | C | L | C | C | C
UX / Design | C | C | C | I | I | C
Engineering Lead / Architect | C | C | C | L | C | C
QA / UAT | I | I | C | C | L | C
Release / Operations | I | I | C | C | C | A
Sales / Customer Success | I | C | I | I | I | C
Leadership | I | I | I | I | I | I
L · Lead C · Contribute I · Inform A · Approve
A marks the stage-gate approver(s). Multiple approvals are intentional where Product, Engineering, QA, or Release share a readiness decision. The lead owns the handoff to the next artifact.
Artifact ownership matrix
RECOMMENDED ROLE MODEL
Notes: This slide uses a recommended role model rather than RACI or RAPID: L = Lead, C = Contribute, I = Inform, A = Approve. The mappings are a starting point based on the six artifacts named by the user and the Product / Engineering operating model in the supplied DentalXChange source deck. Validate role names and approval gates with DXC leadership before operationalizing the templates. SOURCE PRESERVATION — original slide 54 Artifact ownership matrix Use the templates as decision points in the work, not as documents completed after the work is done. RECOMMENDED ROLE MODEL Lead coordinates the artifact. Contributors shape it. Inform roles stay aligned. Approvers decide whether it is ready to move forward. L Lead C Contribute I Iform A Approve Role / stakeholder Opportunity Brief Product Brief Feature Brief Technical Implementation Plan Testing / QA / UAT Plan Initial Release / GTM Plan Product Manager / Product Lead L L C I C L Business / Initiative Sponsor A A I I I A Product Owner / Delivery Lead C C L C C C UX / Design C C C I I C Engineering Lead / Architect C C C L C C QA / UAT I I C C L C Release / Operations I I C C C A Sales / Customer Success I C I I I C Leadership I I I I I I A marks the stage-gate approver(s). Multiple approvals are intentional where Product, Engineering, QA, or Release share a readiness decision. Starting role model to validate with DXC The lead owns the handoff to the next artifact. Merge C & I @Gerardo – can you help me make the C and I’s the same? Hopefully just a copy / paste. Sameer to review WMDS foundation reference; synthetic labels. Source files and exact font identities are in layout-report.json. This Go layout profile requires PowerPoint qualification.

## Slide 55
BUSINESS NEED · BOUNDED ACTIVATION
Keep the live test focused and learn quickly
Source: Original working scope: validate, improve and activate ways of working; the limits are scope boundaries, not measured outcomes.
55
Up to 2
live initiatives
Up to 3
bounded quick wins
3 weeks
launch to executive readout
None
production-system change
Leadership wants meaningful opportunities identified quickly, then activated through live work.
WHY THIS WORK MATTERS
DentalXChange is growing and maturing its SaaS business. The value is a faster, more consistent delivery system that keeps pace with growth.
Notes: Source: SOW pages 1-3. The SOW frames the work around up to two live initiatives, up to three bounded quick wins, a three-week project, and no production-system changes. SOURCE PRESERVATION — original slide 55 Why this work matters The project connects live work to a clearer Product and R&D operating model. BUSINESS NEED DentalXChange is growing and maturing its SaaS business model. Leadership wants to identify meaningful opportunities quickly, then activate changes through live work. The value is a faster, more consistent delivery system that can keep pace with growth. WORKING BOUNDARIES Up to two live initiatives Up to three bounded quick wins Three weeks from launch to executive readout No production-system change WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 56
PILOT → MEASURE → EXTEND · OWNERS AND DEPENDENCIES IN NOTES
Activation Roadmap: engineering priorities
56
PRACTICE / FIRST PILOT | NOW | NEXT | FUTURE
Release · Core/Recon | Unplanned changes + owners Release Agent outputs | Same artifact + expiry alerts Recon Release Agent live | Low-risk on-demand release Agent pattern on all pods
Test · Core/Recon/Rules | High-risk Core regression Log access / data waits | Automate; Eligibility + Pay Masked production-like data | Regression is entry criterion Self-service environments
Quality · Rules/Core/Recon | PRD → signed agent tech spec Four delivery baselines | Core technical template Recon flow + monthly quality | Quality informs priorities
AI guardrail · All pods | PHI rule + sanctioned tools Staff / contractor access | Govern December AIDLC Shared agent registry | Scale speed + quality gains
Rollout sequence | Pilot Core + Reconcile AI Pilot Rules Engine | Extend to Eligibility AI Extend to Pay Connect | Other pods; light, gated Core AI
Notes: Engineering roadmap. Three buckets, each starting in its pilot pods, plus an AI guardrail that applies to all of them. Rollout sequence: pilots now in Core, Reconcile AI, and the Rules Engine; Eligibility AI and Pay Connect next; the other pods later, with a light, human-gated AI version for Core. AI guardrail: the QA working session confirmed that sanctioned tool access is limited to some full-time staff and not yet available to contractors. SOURCE PRESERVATION — original slide 56 Activation Roadmap: engineering priorities Each engineering bucket starts in its pilot pods, then extends on the same Now, Next, and Future horizons. DELIVERABLE 03 Pilot first, measure, then extend: each bucket moves to the next pods once its measure shows it works. Priority Pilot pods Now Next Future Owner Release Core, Reconcile AI Root-cause review of unplanned changes; credential and certificate inventory; Release Agent outputs defined. Same-artifact promotion; expiry alerts; review after every patch or rollback; Release Agent live in Recon. On-demand low-risk releases; Release Agent pattern on every pod. Engineering leadership, Release/DevOps Test Core, Reconcile AI, Rules Engine Map Core's highest-risk regression; log waits for access and test data. Automated quality: automate high-risk workflows; test agents in Eligibility AI and Pay Connect; masked data. Automated regression as release entry criterion; self-service environments. Quality leadership, DevOps, Security Quality Rules Engine, Core, Reconcile AI First experiment: Rules Engine PRD to tech spec with the agent; baseline four delivery measures. Tech spec template for Core; Recon flow metrics live; monthly quality view. Quality measures inform prioritization and portfolio decisions. Engineering leadership, Product AI guardrail All pods Approve sanctioned AI tools and the PHI rule, and extend access to all staff, including contractors, before the December rollout. Govern the December AIDLC rollout; shared agent registry. Scale what improves speed and quality together. Engineering, Product, Security Rollout sequence Core, Reconcile AI, and the Rules Engine as pilots. Eligibility AI and Pay Connect. The other pods; Core with a light, human-gated AI version. Sameer to review WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 57
PRODUCT STRATEGY
Product strategy spike
Source: DentalXChange proposed next phase · Phase 1 credit; package fees cover all three workstreams.
EVIDENCE
STRATEGY
PRIORITIES
ROADMAP
57
1 · OUTCOME
Clear product direction and an executable six-month roadmap
2 · KEY ACTIVITIES · FOUR-WEEK SPIKE
01 · EVIDENCE
Evidence
Review customer needs
Review product performance
Review business priorities
02 · STRATEGY
Strategy
Prepare a strategy workshop
Facilitate with product leaders
Align on product strategy
03 · PRIORITIES
Priorities
Set product-area direction
Define measurable outcomes
Agree roadmap trade-offs
04 · ROADMAP
Roadmap
Complete product briefs
Define ownership
Plan six-month handoffs
3 · ALL 3 WORKSTREAMS
345K
USD · total
DELIVERABLES
Product direction, measures and an executable six-month roadmap
PRODUCT TEAM
Sameer Karim · Executive PT
Mzati Kapalamula · Senior FT
PRICING SCOPE
$370K − $25K credit = $345K.
All 3: Product 4w; Eng 6w; QA 6w.
Notes: This slide uses a recommended role model rather than RACI or RAPID: L = Lead, C = Contribute, I = Inform, A = Approve. The mappings are a starting point based on the six artifacts named by the user and the Product / Engineering operating model in the supplied DentalXChange source deck. Validate role names and approval gates with DXC leadership before operationalizing the templates. SOURCE PRESERVATION — original slide 57 Product strategy spike Product direction, priorities, and a practical path to execution OUTCOME Clear product direction and an executable six-month roadmap KEY ACTIVITIES Build the evidence base Review customer needs, product performance, and business priorities. Align on product strategy Prepare and facilitate a focused strategy workshop with product leaders. Define priorities and success measures Set product-area direction, measurable outcomes, and roadmap trade-offs. Make the roadmap actionable Complete product briefs, ownership, and handoffs for the next six months. PRODUCT TEAM Executive Product Strategy · Part time Sameer Karim Senior Product Strategist · Full time Mzati Kapalamula INVESTMENT: ALL 3 WORKSTREAMS Total fees $370,000 Credit memo ($25,000) Total investment $345,000 Sameer to review WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 58
DENTALXCHANGE · DRAFT FOR INTERNAL REVIEW · OCTOBER 2026
Engineering findings and action plan
Core SDLC · Agile with Claude Code · Robust QA · Metrics
DXC
Engineering
Notes: Original authored notes Draft for internal review: engineering findings and action plan, built on the main deck template. Original visible source copy Engineering findings and action plan Core SDLC, agile with Claude Code, QA, and metrics Draft for internal review October 2026 Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 1 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 59
ENGINEERING FINDINGS
Six engineering findings, each with a clear fix
Source: Draft evidence; details and verification qualifications retained in notes.
59
WHAT WE SAW
Evidence to verify; fixes to decide
Core release calendar, working sessions and survey (n=44). Confirm cause classification with release management before presenting.
01
Unplanned
15/30 Core events unplanned; causes not trended. Two-week triage fix list.
02
Repeats
Salesforce expiry blocked HS1 twice. Inventory owners and alerts.
03
Promotion
Four-day window; non-prod pre-live. Harden and promote tested build.
04
AI access
Most QA contractors lack Claude. Extend sanctioned access and guardrails.
05
Spec first
Rules MVP date precedes platform/team decisions. Sign spec before date.
06
QA capacity
21 → 200+ tests; one lead, ~15 testers. Host tools, cover paths, name QA lead.
Notes: Original authored notes Sources: DXC production release calendar (Jan 2024 – Sep 2026, Core applications); working sessions with Core engineering, release management, new-platform engineering, Reconcile AI engineering, and QA leadership; engineering survey (n=44); Commercialization Framework (Concord). Finding 1: 30 release events in 2026 to Sep 1 (15 standard, 11 patches, 2 off-version, 2 rollbacks). Tickets exist (DXCM, CORE, ITSUPPORT), but we found no classification or trend of causes; confirm with release management before presenting. Core engineering separately reported 62 releases and 15 patches, counted per deployment. Finding 2: the Salesforce client password expired on 05/30 (blocked HS1 case creation) and 08/28; outbound Salesforce calls to Core were restored on 09/01. BMA, DIL, and SSO certificate updates also shipped as patches; the calendar does not say whether they had expired. Finding 3: release management described separate staging and production branches merged on release day, and flagged it as something that may need to change; late changes delay product owner sign-off within a Monday-to-Thursday window. A rebuild is inferred, not confirmed. Finding 4: QA leadership reports Claude substantially cuts test creation and diagnosis time; access is limited to some full-time staff and not yet available to contractors. Half of the Core team is offshore. Finding 5: the Rules Engine has a rough MVP estimate toward year-end, with platform and team placement undecided and no epic. New-platform engineering leadership named commitments made without engineering input as its top issue. Internal context only: the Portfolio Governance Board has no engineering seat, and the G0 effort tier is confirmed by the PjM. QA session (senior QA leadership): when QA leadership arrived five to six months ago there was no QA process or automation framework. Core is the proving ground, now rolling out to the other eight or nine pods. Core went from 21 to 200+ automated tests; estimated coverage about 50%, with critical paths defined with Product and about 10–15% automated. Eligibility AI is estimated at 15–20% automated. QA is largely contractors, with two full-time staff; one leader oversees about 15 testers and asks for a QA lead. Code ships four days after dev done, leaving three to four days for QA and UAT; pre-live is not production-like. A hardening-sprint plan (release 9–10 days after dev done) has been presented to engineering leadership; environments, which run on VMs, are the main constraint. Original visible source copy Six engineering findings, each with a clear fix From DXC's own release records and working sessions. Each finding points to a specific action and owner. ENGINEERING FINDINGS © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 FINDING WHAT WE FOUND SO WHAT 1 Unplanned, untracked Half of 2026 Core release events were unplanned (15 of 30), and their causes are not classified or trended. Without cause data, the same failures repeat. A two-week triage turns the patch count into a fix list. 2 Same failure, twice The Salesforce client password expired in May and again in August, blocking HS1 case creation and calls into Core. Predictable expiries are handled as incidents. An inventory with owners and alerts prevents the repeat. 3 Tested ≠ shipped Code ships four days after dev done, pre-live is not production-like, and branches merge on release day. Staging evidence may not match production. Add a hardening window, template environments, promote the tested build. 4 AI locked to few Claude already cuts test-writing and diagnosis time, but only some full-time staff can use it. Contractors, most of QA, cannot. AI gains stay with a few people. Extend sanctioned access, with the same guardrails, to everyone who builds. 5 Dates before design The Rules Engine carries a year-end MVP estimate while its platform, team, and first epic are still undecided. Predictability breaks at commitment. No customer date without an engineering estimate and a signed tech spec. 6 QA built, not staffed In five months QA grew Core automation from 21 to 200+ tests and built Claude-based tools, with one leader over about 15 testers. The foundation exists. It needs a production home for the tools, coverage of critical paths, and a QA lead. Sources: DXC production release calendar (Jan 2024 – Sep 2026, Core applications); working sessions with engineering, release, and QA; engineering survey (n=44). Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 2 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 60
ENGINEERING MOVES
Four engineering moves answer the findings
Source: All four: sanctioned Claude, contractors included; DXC accounts, no PHI, human review before merge. No Core re-platforming.
60
FINDINGS 1/2/3
Stabilize Core SDLC
9–10-day hardening; same tested build promoted
Hotfix lane, root-cause review and expiry alerts
Both workstreams
FINDINGS 4/5
Agile with Claude
Ready tests and technical notes; spec before date
Pair on code, unit tests and docs; PR bot + second reviewer
Reconcile AI engineering across Core
FINDINGS 3/4/6
Robust QA
Automate defined critical paths, ~10–15% today
Host QA agents, PR bot and Jira test generator in DXC
QA lead + sanctioned Claude for every tester; Testing & release
METRICS GAP / 1
Measure what matters
Four delivery measures: frequency, lead time, failure, restore
Stage flow, unplanned work and commitment reliability
QA / AI cost measures; both workstreams
Notes: Original authored notes Four moves map to the four themes: stabilize Core's SDLC, deepen agile with Claude Code without modernizing Core, extend and strengthen QA, and measure. The AI guardrail applies to all four. Workstream mapping: process map, spec workflow, Claude Code practices, and metrics integration are deliverables of Reconcile AI engineering across Core; release controls, test coverage, and evidence belong to Testing & release controls. Original visible source copy Four engineering moves answer the findings Each move has an action plan with owners, weeks, and a clear definition of done, and maps to a proposed workstream. ENGINEERING MOVES © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 STABILIZE CORE SDLC Every release planned, proven, and repeatable Hardening window release 9–10 days after dev done, not 4 Same-build promotion what passed pre-live is what ships Hotfix lane + RCA every patch gets a root cause Fixes findings 1, 2, 3 Both workstreams AGILE WITH CLAUDE CODE Same Core stack, faster and safer flow Spec-first stories Ready means tests and tech notes first Claude Code pairing code, unit tests, and docs, human-reviewed PR gate in the pipeline Claude pre-review plus a second reviewer Fixes findings 4, 5 Reconcile AI engineering across Core ROBUST QA Scale what QA already built Critical paths automated from 10–15% today, paths already defined QA tools in production agents, PR bot, and test generator A QA lead plus Claude for every tester Fixes findings 3, 4, 6 Testing & release controls MEASURE WHAT MATTERS Numbers leadership can steer by Four delivery numbers frequency, lead time, failure rate, restore Flow by stage where work waits, sprint by sprint AI cost per run QA already tracks it; extend to all tools Fixes the metrics gap and finding 1 Both workstreams AI guardrail across all four: sanctioned Claude for everyone who builds, contractors included · AI tools run in DXC's accounts · no PHI in prompts · human review before every merge We stabilize how Core is built and released, building on what QA has started. We do not re-platform Core. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 3 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 61
MOVE 1 · STABILIZE CORE SDLC
Stabilize the Core flow with seven gates
61
EXISTING CORE FLOW
Gates on the flow Core already runs
CONTEXT
Keep Java and Scrum. Same-build promotion is the pipeline touch; settle branching and template environments for two releases in flight.
CLAUDE ASSISTS; PEOPLE APPROVE
Draft acceptance criteria and tests
Size slices; pair on code, unit tests and docs
Pre-review PRs; draft reviewed backlog tests
Draft release notes and root-cause summaries
DXC OWNERSHIP
Refine: PMs + QA; Plan: scrum master
Build: Core engineers; Review: Core lead
QA: QA lead; Release: Release + DevOps
Patch: Release; keep senior review for high risk
# | CORE STAGE | ADDED GATE
01 | Refine | Ready: tests and technical notes before sprint
02 | Plan | Reserve a run lane for support and patches
03 | Build | Code, unit tests and docs before PR
04 | Review | PR bot in pipeline + rotating second reviewer
05 | QA | Critical paths automated; release evidence
06 | Release | 9–10-day hardening; promote tested build
07 | Patch | RCA within sprint; credential/cert alerts
Notes: Original authored notes Target flow keeps the Core team, Java stack, and Scrum cadence. Gates are process changes plus AI assistance; same-build promotion is the only change that touches the release pipeline. The PR gate reduces dependence on a small senior review group without removing senior review of high-risk changes. The hardening window adopts the plan QA leadership has already presented: release 9–10 days after dev done, which requires templated environments so two releases can be in flight, and a settled branch strategy. Original visible source copy Stabilized Core SDLC: seven gates on the flow Core already runs Same team, same Java stack, same tools. Each gate has an owner and makes a weak point visible. CORE SDLC · STABILIZED © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Core SDLC stage 1 Refine ▶ 2 Plan ▶ 3 Build ▶ 4 Review ▶ 5 QA ▶ 6 Release ▶ 7 Patch Gate we add Ready gate: acceptance criteria, test cases, and tech notes before a story enters the sprint. Run-lane allowance: capacity reserved for support and patches. Claude Code pairing: code, unit tests, and docs before the PR. PR gate: Claude PR bot in the pipeline plus a rotating second reviewer. Quality gate: defined critical paths automated; evidence linked to the release. Hardening window: release 9–10 days after dev done; the build that passed pre-live ships. Hotfix lane: root cause within the sprint; credential and certificate alerts. Where Claude helps Drafts acceptance criteria and test cases. Sizes slices from the spec. Writes code, unit tests, and docs. Pre-reviews every PR in the pipeline. Agents draft tests from the backlog. Drafts release notes from delivered work. Drafts the root-cause summary. DXC owner PMs + QA lead Scrum master Core engineers Core engineering lead QA lead Release management + DevOps Release management No re-platforming: we add gates, evidence, and AI assistance to the existing flow, and back QA's hardening plan. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 4 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 62
ENGINEERING SCORECARD · PROPOSED TARGETS
Ten engineering measures; targets are hypotheses
62
GROUP | MEASURE | TODAY → PROPOSED TARGET | BASIS / DECISION | WHEN
Delivery | Unplanned; 90d post-phase | 50% (15/30) → ≤25% | Halve triaged share | 90d
Delivery | Repeat causes | Salesforce expiry twice → 0 | Inventory + alerts | W3+
Control | Owned / alerted | No inventory found → 100% | Credentials / certs | W3
Release | Test window | 3–4 days → 9–10 days | QA existing plan | W3+
Release | Matching builds | Unknown / merge on release day → 100% | Promotion rule | W6
Quality | Critical-path tests | ~10–15% → ~30% (hypothesis) | QA + 2 QE engineers | W6
Flow | Ready stories | Not tracked → ≥80% | Pilot / Ready check | W6
Access | Sanctioned AI | Some FT; no contractors → 100% | W2 access decision | W3
Commit | Signed spec | Not consistent → 100% new commitments | Spec-before-date | W2+
Measure | 4 delivery metrics | Not measured → baseline, then targets | Need baseline first | W2/6
Confirm | Target hypotheses | Confirm all proposed targets at week 2 | Owner agreement | W2
Review | Scorecard / scale | Review evidence; decide what scales | Next-pod decision | W6
Notes: Original authored notes Targets are hypotheses for the week-2 gate. Basis: unplanned events averaged about two a month in 2026 (15 in eight months); critical-path automation pace uses QA's own trend (about 180 tests added in five months, roughly 9 a week) plus the two full-time QE engineers in the Testing & release controls workstream; the hardening window comes from the plan QA leadership already drafted. Natural targets (zero repeats, 100% coverage of credentials, matching builds, signed specs) need no baseline. Delivery-metric targets wait for the week-2 baseline. Original visible source copy Engineering scorecard: ten measures with proposed targets Real baselines where DXC has them. Each target states why it is realistic within the next phase. ENGINEERING SCORECARD © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Measure Today Target (hypothesis) By when Why this number Unplanned release events 50% of 2026 events (15 of 30) 25% or less 90 days after the phase Halve today's share once causes are triaged Repeat incident causes Salesforce password expired twice Zero From week 3 Inventory and alerts remove known repeats Credentials and certificates with owner and alert No inventory found 100% Week 3 Finite list; owners and alerts are setup work Test window before release 3–4 days after dev done 9–10 days First release after week 3 QA's hardening plan, already drafted Pre-live build = production build Unknown: merge on release day 100% of releases Week 6 One promotion rule, applied every release Defined critical paths automated (Core) About 10–15% (QA estimate) About 30% Week 6 QA adds ~9 tests a week; QE capacity roughly doubles pace Sprint stories that meet Ready Not tracked 80% or more Week 6 Pilot team first; Ready is checked in refinement Builders with sanctioned AI access Some full-time staff; no contractors 100% Week 3 Needs the week-2 access decision only New commitments with a signed tech spec Not consistently required 100% From week 2 A rule, not a build Lead time, deployment frequency, failure rate, restore time Not measured Baseline, then targets Baseline week 2; targets week 6 Targets need a baseline first Targets are hypotheses to confirm at the week-2 gate, then reviewed at week 6 to decide what scales. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 5 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 63
NEXT PHASE
Build on DXC’s assets in the next phase
63
DXC EFFORT · ESTIMATES
Confirm time with each owner
Leadership. 1h/week + three 1h gates; Core lead 4h/week + workshop.
QA / Release. QA lead 4h/week; Release 3h/week.
DevOps / Security. DevOps 1 day/week (W2–6); Security one review (W1–3).
Product / Pilot. PMs 2h/week; pilot engineers a three-day workshop.
01
Core SDLC
DXC: CAB, calendar, build IDs, QA hardening. WM adds patch RCA, cert inventory, same-build design and VM templating with DevOps.
02
Agile with Claude
DXC: Scrum, Copilot, some Claude and Reconcile pipeline. WM adds Core skills, Ready / PR gates, workshop and coaching.
03
Robust QA
DXC: Playwright, agents, PR bot and defined paths. WM adds two full-time QE engineers for one sprint, coverage, AWS hosting and evidence.
04
Metrics
DXC: Jira, calendar, build IDs and QA AI-cost log. WM adds definitions, cause codes and dashboard aligned with Product metrics.
Notes: Original authored notes DXC time is an estimate to confirm with each owner. West Monroe roles follow the proposal: Executive Engineering Leader (part time) and Senior Architect (full time) in Reconcile AI engineering across Core; Executive Engineering Leader (part time), QE Architect and QE Senior Engineer (full time) in Testing & release controls. The three-day workshop and evidence database are deliverables listed in the proposal. Original visible source copy What the next phase adds to what DXC already has We build on DXC's own work instead of starting over. The asks of DXC's people are small and explicit. NEXT PHASE · VALUE AND EFFORT © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Move DXC already has West Monroe adds Stabilize Core SDLC Release process, CAB, build IDs, and QA's hardening plan Patch triage and root-cause method, cert inventory, same-build promotion design, environment templating with DevOps Agile with Claude Code Scrum cadence, Copilot and Claude for some, Reconcile AI's agent pipeline Core skill library from Reconcile AI, Ready gate, PR gate design, three-day hands-on workshop, coaching Robust QA Playwright framework, Claude test agents, PR bot, defined critical paths Two full-time QE engineers (a sprint of added coverage), pipeline integration, AWS hosting design, evidence database Measure what matters Jira, release calendar, build IDs, QA's AI cost log Metric definitions, Jira cause codes, one dashboard aligned with product metrics DXC TIME NEEDED (ESTIMATE) Engineering leadership 1 h/week + three 1-h gates Core engineering lead 4 h/week + workshop QA lead 4 h/week Release management 3 h/week DevOps 1 day/week, weeks 2–6 Security One review, weeks 1–3 Product managers 2 h/week Pilot engineers Three-day workshop West Monroe brings execution capacity, Reconcile AI's patterns, and integration work. DXC brings decisions and a few hours a week from the people who own each gate. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 6 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 64
ENGINEERING APPENDIX
Appendix: detailed plans
Core SDLC · Agile with Claude Code · Robust QA · Metrics
DXC
Engineering
Notes: Original authored notes Appendix: detailed action plans, models, metrics, traceability, plan, risks, and internal edits. Original visible source copy Appendix: detailed plans Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 7 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 65
MOVE 1 · CORE SDLC TODAY
Core SDLC today: seven weak points
65
CURRENT CORE FLOW
A working flow with weak points
CONTEXT
Core already runs Java and Scrum. Today the delivery number is story points; lead time, failure rate and waiting time are not measured.
WHAT IS ALREADY WORKING
Two-week sprints; ~65 points; lead assigns by skill
Copilot in IntelliJ; Claude for some staff
QA automation grew 21 → 200+ in five months
Senior Core PR review and production smoke checks
WHERE CONTROL IS THIN
QA and design absent from refinement
Support and patches draw on the same people
Pre-live is not prod-like; branches merge on release day
Most QA is manual; defined path coverage ~10–15%
# | CURRENT STAGE | OBSERVED WEAKNESS
01 | Refine | PMs + engineers vote; QA/design absent
02 | Plan | Two-week sprint; support uses same capacity
03 | Build | Docs after coding; offshore lacks live data
04 | Review | Senior bottleneck; QA PR bot on demand
05 | QA | 200+ automated; mostly manual; no load test
06 | Release | 4-day window; UAT / QA 3–4 days
07 | Patch | 15 unplanned events; causes not trended
Notes: Original authored notes Core SDLC as described in the Core engineering, release management, and QA sessions: grooming with two PMs; refinement with 10 engineers, PMs, and a scrum master, estimating by vote; two-week sprints of about 65 story points; work assigned by skill, with research-heavy items kept onshore because offshore has no live data access; Copilot in IntelliJ since January 20, 2026, Claude for some; documentation written after coding; senior review of every Core PR before a QA build; staging on Monday, product owner sign-off, production on Thursday, with a branch merge on release day; patches outside the cadence. Half of the Core team is offshore. QA details from the QA session: Playwright framework; Claude-based Playwright agents with human-in-the-loop points; a Claude PR bot triggered manually; critical paths defined with Product, 10–15% automated; no performance testing yet; pre-live and QA are the two lower environments, and pre-live is not production-like. Original visible source copy Core SDLC today: a working flow with seven weak points From the Core engineering, release, and QA sessions and the 2026 release calendar. CORE SDLC · TODAY © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Core SDLC stage 1 Refine ▶ 2 Plan ▶ 3 Build ▶ 4 Review ▶ 5 QA ▶ 6 Release ▶ 7 Patch How it works PMs and 10 engineers estimate stories by vote; a scrum master runs the sprint. Two-week sprints, about 65 story points; the lead assigns work by skill. Copilot in IntelliJ since January 2026; Claude for some. Senior review for every Core PR; QA's Claude PR bot runs on demand. Playwright framework; Core went from 21 to 200+ automated tests in five months. Code ships four days after dev done: pre-live Monday, production Thursday. Fixes ship outside the cadence as patches. Where it breaks QA and technical design are not in refinement. Patches and support land on the same people as sprint work. Docs written after coding; offshore has no live data access. Review rests on a small senior group. Most testing still manual; critical paths 10–15% automated; no performance tests. 3–4 days for QA and UAT; pre-live is not production-like; merge on release day. 15 unplanned changes in 2026; causes not trended; same expiry twice. Only one delivery number exists today: story points. Nobody can see lead time, failure rate, or where work waits. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 8 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 66
MOVE 1 · TESTING & RELEASE CONTROLS
Stabilize Core SDLC: action plan
Source: W2: decide triage owner, hardening, promotion rule and environment funding. Measures: unplanned share, repeats, window, matching builds.
66
ACTION | WHAT / DONE WHEN | DXC OWNER | WM ROLE | WEEKS
Patch triage | Classify 15 unplanned events; every event has cause + owner | Release | QE Architect | W1–2
Cert inventory | Inventory expiry, owner and alert; 100% owned / alerted | Release + DevOps | QE Architect | W1–3
Hardening | Adopt 9–10 days; settle branching; first release in new window | Leadership + QA + Release | Exec Eng Leader | W1–3
VM templates | Support two releases in flight; no environment conflict | DevOps + app architects | QE Architect | W2–6
Same build | Promote tested pre-live build; IDs match for every release | DevOps + Release | QE Architect | W3–6
Hotfix lane | Review patch / rollback cause within sprint; RCA before close | Release + Core lead | QE Architect | W2–6
Notes: Original authored notes Action plan for move 1. Owners are DXC roles; names to confirm with DXC. Weeks follow the two engineering workstreams in the proposal. Original visible source copy Stabilize Core SDLC: action plan Fixes findings 1, 2, and 3. Delivered through Testing & release controls, with the process map in Reconcile AI engineering across Core. MOVE 1 · STABILIZE CORE SDLC © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Action What, exactly DXC owner West Monroe role Weeks Done when Patch triage Classify the 15 unplanned 2026 changes by cause: code, configuration, data, credential, or unknown. Release management QE Architect 1–2 Every unplanned change has a cause and an owner. Cert inventory List every credential and certificate with expiry date and owner; alert before expiry. Release management + DevOps QE Architect 1–3 100% of credentials and certificates have an owner and an alert. Hardening window Adopt QA's plan to release 9–10 days after dev done, and settle the branch strategy. Engineering leadership + QA lead + Release Executive Engineering Leader 1–3 First Core release ships on the new window. Templated environments Template the VM-based QA and pre-live environments so two releases can be in flight. DevOps + application architects QE Architect 2–6 Environments start from a template; two releases run without conflict. Same-build promotion Release the build that passed pre-live instead of a new merge on release day. DevOps + Release management QE Architect 3–6 Pre-live and production build IDs match for every release. Hotfix lane Each patch or rollback gets a cause code and a short review within the sprint. Release management + Core engineering lead QE Architect 2–6 No patch closes without a recorded root cause. Decision needed: Name the triage owner, approve the hardening window and same-build promotion, and fund environment templating by week 2. Measure: Unplanned release events (2026: 15 of 30) · Repeat causes: zero · Test window: 3–4 days → 9–10 · Matching builds: 100% Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 9 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 67
MOVE 2 · PILOT: RULES ENGINE + ONE CORE TEAM
Agile with Claude Code: five ceremony changes
PILOT
CONTRACTOR AI
DXC / NO PHI
HUMAN REVIEW
SCALE W6
67
CEREMONY | TODAY | CLAUDE ASSISTANCE | HUMAN GATE
Refinement | Points voted; QA absent | Draft criteria, tests and notes | PM + QA approve Ready
Planning | ~65 points; skills assign | Smaller slices; separate run lane | Scrum master / lead own capacity
Build | Core Java; Copilot; docs after code | Pair on code, unit tests and docs | Engineer owns each merged line
Review | Senior Core reviewer | QA PR bot on every Core PR | Rotating second; senior for high risk
Retro | Each sprint; no flow data | Cycle time, escaped / unplanned | One change per sprint; track AI cost
Notes: Original authored notes Adapted from Reconcile AI's agentic spec-driven delivery (spec, technical stories, agent implementation, verification, delivery report). On Core, the pattern is applied inside the existing Scrum sprint and Java codebase; it is not a modernization. Claude Code access requires the sanctioned-tool and PHI decisions at week 2. Original visible source copy Agile with Claude Code: what changes in each ceremony Reconcile AI's spec-driven pattern and QA's tools, adapted to Core's Scrum. People keep every decision; Claude does the drafting. MOVE 2 · AGILE WITH CLAUDE CODE © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Ceremony Today With Claude Code Human gate Refinement PMs and engineers estimate stories by vote. Claude drafts acceptance criteria and test cases from the spec. PM and QA lead approve the story as Ready. Planning About 65 points; the lead assigns work by skill. Smaller slices; capacity reserved for support and patches. Scrum master and lead confirm capacity. Build Copilot autocomplete; docs written after coding. Claude Code implements, writes unit tests, and drafts docs in the existing Java codebase. The engineer owns every line merged. Review Senior review for every PR. QA's Claude PR bot, moved into the pipeline, pre-reviews every Core PR. Rotating reviewer approves; senior review for high-risk PRs. Retrospective Held every sprint, without delivery data. Cycle time by stage, escaped defects, and unplanned work on screen. The team commits to one change per sprint. Guardrails: sanctioned access for every engineer, contractors included · tools run in DXC's accounts · no PHI in prompts · cost tracked per run Not a modernization of Core: same backlog, same sprints, same codebase. Pilot on the Rules Engine and one Core team, then scale at the week-6 gate. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 10 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 68
MOVE 2 · RECONCILE AI ENGINEERING ACROSS CORE
Agile with Claude Code: action plan
Source: W2: approve spec-before-date and sanctioned Claude for contractor pilot. Measures: signed specs, stage cycle time, Ready and AI pre-review.
68
ACTION | WHAT / DONE WHEN | DXC OWNER | WM ROLE | WEEKS
Spec before date | Engineering estimate + signed Rules Engine spec before date | Product + Eng leadership | Exec Eng Leader | W1–2
Ready gate | Criteria, tests, notes; signed agent-drafted pilot spec before sprint | Core lead + PM + QA | Senior Architect | W1–4
Core skills | Versioned Java spec / unit / review / docs skills; test on real epic | Core lead | Senior Architect | W1–3
Pairing pilot | Real stories, two sprints; W4 hands-on workshop | Core engineers | Senior Architect | W3–6
PR gate | Pipeline PR bot; rotating second reviewer; each Core PR | Core lead + QA | Senior Architect | W2–5
Sprint learning | Reserve run lane; two retros use delivery data | Scrum master + PM | Senior Architect | W1–6
Notes: Original authored notes Action plan for move 2. The spec-before-date rule mirrors the Concord's G2 gate, which commits capacity on the solution design brief and delivery plan. The week-4 workshop matches the Reconcile AI engineering across Core workstream. Original visible source copy Agile with Claude Code: action plan Fixes findings 4 and 5. Delivered through the Reconcile AI engineering across Core workstream. MOVE 2 · AGILE WITH CLAUDE CODE © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Action What, exactly DXC owner West Monroe role Weeks Done when Spec before date No customer date without an engineering estimate and a signed tech spec. Product + Engineering leadership Executive Engineering Leader 1–2 Rule adopted, starting with the Rules Engine. Ready gate, spec first Ready means acceptance criteria, test cases, and tech notes; the Rules Engine spec is drafted by the agent and signed. Core engineering lead + PMs + QA lead Senior Architect 1–4 No story enters a sprint without Ready; Rules Engine spec signed. Core skill library Adapt Reconcile AI's skills to Core's Java stack: spec, unit tests, review, docs. Core engineering lead Senior Architect 1–3 Skills versioned and tested on one real Core epic. Claude Code pairing Engineers use Claude Code on real Core stories, with a hands-on workshop in week 4. Core engineers Senior Architect 3–6 Pilot team ships two sprints with AI-assisted stories. PR gate Extend QA's Claude PR bot to Core PRs in the pipeline; add a rotating second reviewer. Core engineering lead + QA lead Senior Architect 2–5 Every Core PR has an AI pre-review and a second reviewer. Sprint rhythm Reserve run-lane capacity in every plan; each retro reviews cycle time and escaped defects. Scrum master + PMs Senior Architect 1–6 Run-lane capacity in every plan; two retros held on data. Decision needed: Adopt the spec-before-date rule and approve sanctioned Claude Code access for the pilot team, contractors included, by week 2. Measure: Commitments with a signed spec: 100% · Cycle time by stage · Stories meeting Ready · PRs with AI pre-review Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 11 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 69
MOVE 3 · SCALE QA’S EXISTING FRAMEWORK
Robust QA: scale existing tools in seven layers
69
BUILD ON FIVE MONTHS OF QA WORK
Layer by layer; reviewed by people
CONTEXT
Keep the Playwright framework and Claude tools QA already built. Productionize the agents, PR bot and Jira story-to-test generator.
CURRENT CAPACITY AND LIMITS
One leader for ~15 testers; two full-time staff
Core: 200+ automated tests, but mostly manual
Defined critical paths ~10–15%; no performance tests
UAT / QA has only 3–4 days today
WHAT THE NEXT PHASE ADDS
Name or hire a QA lead for Core
Sanctioned Claude practice for contractors too
Two full-time QE engineers for one sprint
DXC hosting, pipeline integration and release evidence
# | QA LAYER | OWNER / CHANGE
01 | Refinement | QA lead + PM: criteria / tests before build
02 | Unit | Core + Claude: reviewed tests on changed code
03 | API / UI | QA: daily agents and PR-reviewed test backlog
04 | Critical paths | QA + Product: automate defined paths by release
05 | Performance | QA + DevOps: highest-volume baseline
06 | UAT | Product: realistic pre-live, hardening window
07 | Prod checks | Release + DevOps: smoke checks + evidence
Notes: Original authored notes QA layers. Integration checks respond to the 2026 Salesforce password expiries, which broke HS1 case creation and calls into Core in production. The capacity practice comes from QA leadership: time-box a problem for 15–20 minutes before asking Claude, use it to review work before a PR, and never to do the whole job. The added QE capacity is a deliverable of the Testing & release controls workstream. QA tools already built: Claude-based Playwright agents (built for HIPAA compliance, with human review points), a Claude PR bot with per-run cost tracking (not yet in the Bitbucket pipeline), and a Jira story-to-test prototype that is not yet hosted in DXC's environment. Claude is also used to check that tests follow the framework conventions. The test library holds 3,000+ atomic scenarios after Eligibility AI was imported, with a small share automated. Original visible source copy Robust QA: scale what QA has built, layer by layer Seven layers, each with an owner. The gaps are coverage, performance, environments, and QA leadership capacity. MOVE 3 · ROBUST QA © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Layer Who What changes Today Refinement QA lead + PMs Test cases written from acceptance criteria; QA's Jira test generator drafts them. QA not in the room Unit Core engineers + Claude Code Changed code ships with unit tests, drafted by Claude and reviewed. Engineering only; not measured API and UI QA (Playwright, Postman) Claude-based agents draft tests from the backlog daily; the PR bot reviews them. 200+ automated on Core; most manual Critical paths QA + Product Paths already defined with Product, automated release by release. 10–15% automated Performance QA + DevOps Baseline load tests on the highest-volume Core flows. Not done UAT Product owners Realistic scenarios in pre-live, inside the hardening window. 3–4 day window Production checks Release management + DevOps Smoke tests and post-checkout evidence linked to the release. In place: smoke tests, post-checkout Capacity: one QA leader covers about 15 testers, two of them full-time · name a QA lead · Claude for every tester, contractors included · one sprint of added QE capacity QA built the framework and the AI tools in five months. The next phase gives them coverage, a production home, and a lead. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 12 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 70
MOVE 3 · TESTING & RELEASE CONTROLS
Robust QA: action plan
Source: W2: QA lead, contractor access and DXC home for AI tools. Measures: critical paths (~30% hypothesis), reviewed tests, escaped causes, AI cost.
70
ACTION | WHAT / DONE WHEN | DXC OWNER | WM ROLE | WEEKS
Critical paths | Defined Core paths ~10–15% → ~30% by W6 (hypothesis) | QA lead | QE Senior Eng | W1–6
Agent tests | Run reviewed backlog tests daily; merge each sprint after PR review | QA lead | QE Senior Eng | W1–4
PR bot | Bitbucket pipeline; every QA PR; monthly cost reporting | QA + DevOps | QE Architect | W2–4
Jira test gen | Host in DXC AWS; human approval; one pilot team | QA + DevOps + Security | QE Architect | W3–6
Access / practice | Sanctioned Claude for all testers, contractors included; review before PR | QA + Eng leadership | Exec Eng Leader | W1–2
QA lead | Name or hire Core QA lead; agree one FT QA per pod over time | Eng leadership | Exec Eng Leader | W1–2
Notes: Original authored notes Action plan for move 3. Claude access for contractors is in progress with engineering leadership, according to QA leadership. The QA lead action responds to QA leadership's request for a lead and, over time, a full-time QA per pod, with contractors filling gaps. Original visible source copy Robust QA: action plan Fixes findings 3, 4, and 6. Delivered through the Testing & release controls workstream, building on QA's existing tools. MOVE 3 · ROBUST QA © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Action What, exactly DXC owner West Monroe role Weeks Done when Critical paths automated Automate the critical paths already defined with Product, starting with Core (10–15% today). QA lead QE Senior Engineer 1–6 About 30% of defined critical paths automated by week 6. Agent-generated tests Run QA's Claude-based Playwright agents on backlog items daily; every test goes through PR review. QA lead QE Senior Engineer 1–4 Agent-drafted tests merged every sprint after review. PR bot in pipeline Move QA's Claude PR bot into the Bitbucket pipeline, with cost tracked per run. QA lead + DevOps QE Architect 2–4 Runs on every QA PR; cost reported monthly. Jira test generator Bring QA's story-to-test prototype into DXC's AWS account, with human approval. QA lead + DevOps + Security QE Architect 3–6 Runs in DXC's account on one pilot team's stories. Access and practice Sanctioned Claude for every tester, contractors included; time-box, then review before the PR. QA lead + Engineering leadership Executive Engineering Leader 1–2 Every tester has access and follows the practice. A QA lead Name or hire a QA lead for Core; plan one full-time QA per pod over time. Engineering leadership Executive Engineering Leader 1–2 QA lead named; staffing plan agreed. Decision needed: Name a QA lead, approve Claude access for contractors, and approve a DXC home for QA's AI tools by week 2. Measure: Critical paths automated: ~10–15% → ~30% by week 6 (hypothesis) · Agent-drafted tests per sprint · Defects reaching production, by cause · AI cost per run Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 13 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 71
MOVE 4 · STORY POINTS PLAN; THEY DO NOT MEASURE PERFORMANCE
Ten metrics from data DXC already has
71
GROUP | METRIC | DEFINITION | EXISTING SOURCE | CADENCE
Delivery | Deploy frequency | Production releases per month | Calendar / builds | Month
Delivery | Lead time | Merge → production, days | Git / builds | Month
Delivery | Change failure | Share needing patch or rollback | Calendar / tickets | Month
Delivery | Restore time | Incident opened → service restored | Support tickets | Month
Flow | Cycle by stage | Days in each Jira status | Jira | Sprint
Flow | Unplanned share | Capacity spent on support / patches | Jira labels | Sprint
Flow | Commit reliability | Stories done vs committed | Jira | Sprint
Quality | Escaped defects | Production defects per release, by cause | Tickets / Jira | Release
Quality | Critical-path tests | Share of defined paths automated | Test suite | Release
AI | Adoption / cost | Sanctioned builders; model cost per run | Access / QA cost | Month
Start | Baseline / define | W1–2 baseline; W3–4 definitions + cause codes | Existing data | W1–4
Review | Dashboard | W5–6 dashboard; retro + leadership review | Core / new / vendor | W5–6
Notes: Original authored notes Metrics use data DXC already has: Jira (including the DXCM, CORE, and ITSUPPORT projects referenced in the release calendar), the release calendar, the in-house build system's build IDs, Git, and support tickets. Delivery metrics follow the DORA definitions. Story points remain a planning tool. The Reconcile AI team has already proposed cycle time by stage and flow charts, which this set builds on. Original visible source copy Measure what matters: ten metrics from data DXC already has Today the only delivery number is story points. These cover speed, stability, flow, quality, and AI adoption and cost. MOVE 4 · MEASURE WHAT MATTERS © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Group Metric Definition Source (exists today) Cadence Delivery Deployment frequency Production releases per month Release calendar, build system Monthly Lead time for changes Merge to production, in days Git + build system Monthly Change failure rate Share of releases that need a patch or rollback Release calendar + support tickets Monthly Time to restore Incident opened to service restored Support tickets Monthly Flow Cycle time by stage Days a story spends in each Jira status Jira Every sprint Unplanned work share Share of sprint capacity spent on support and patches Jira labels Every sprint Commitment reliability Stories done versus committed Jira Every sprint Quality Escaped defects Production defects per release, by cause Support tickets + Jira Every release Critical-path automation Share of defined critical paths with automated tests Test suite Every release AI Adoption and cost Builders with sanctioned access; model cost per run, as QA already tracks Access lists, QA cost log Monthly How we start: Weeks 1–2: baseline from data that already exists · Weeks 3–4: agree definitions, add Jira cause codes and labels · Weeks 5–6: one dashboard, first review in retro and with leadership Story points stay as a planning tool, not a performance measure. The same view covers Core, the new platform, and the vendor team. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 14 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 72
FINDINGS TO PROPOSAL · TWO ENGINEERING WORKSTREAMS
Trace findings to workstreams and week-6 results
72
# | FINDING | MOVE | WORKSTREAM | WEEK-6 RESULT | MEASURE
1 | Unplanned / untracked | Stabilize Core | Test / release | Classify every unplanned change; hotfix RCA | Events / repeats
2 | Same failure twice | Stabilize Core | Test / release | Credential / cert owners + alerts | 0 repeat incidents
3 | Tested ≠ shipped | Stabilize Core | Test / release | Hardening, VM templates, same build | Window / build IDs
4 | AI locked to few | Claude + QA | Both | Sanctioned access for all; pipeline PR bot | Builders with access
5 | Dates before design | Agile / Claude | Reconcile AI | Signed agent-drafted Rules spec; spec before date | Signed commitments
6 | QA capacity gap | Robust QA | Test / release | QA lead, DXC-hosted tools; path coverage rises | Paths automated
7 | No delivery numbers | Metrics | Both | Baseline metrics and monthly dashboard | Metrics live
→ | Each workstream | Findings → fixes | Both | Specific findings; measurable W6 results | Review at W6
Notes: Original authored notes Traceability from each finding, plus the metrics gap DXC raised, to the engineering move, workstream, week-6 result, and measure. Original visible source copy From finding to proposal: what each workstream fixes Six findings plus the metrics gap DXC raised, traced to the two engineering workstreams. FINDINGS TO PROPOSAL © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Finding Engineering move Proposed workstream Week-6 result Measure Unplanned, untracked Stabilize Core SDLC Testing & release controls Every unplanned change classified; hotfix lane with root cause Unplanned events, repeat causes Same failure, twice Stabilize Core SDLC Testing & release controls Credential and certificate inventory with owners and alerts Repeat incidents: zero Tested ≠ shipped Stabilize Core SDLC Testing & release controls Hardening window adopted; templated environments; same build promoted Test window, matching builds AI locked to few Agile with Claude Code + Robust QA Both workstreams Sanctioned access for all builders; PR bot in the pipeline Builders with access Dates before design Agile with Claude Code Reconcile AI engineering across Core Signed, agent-drafted Rules Engine spec; spec-before-date rule Commitments with a signed spec QA built, not staffed Robust QA Testing & release controls QA lead named; QA tools in DXC's accounts; critical-path coverage rising Critical paths automated No delivery numbers (raised by DXC) Measure what matters Both workstreams Baseline of the metrics set and one monthly dashboard Metrics live Each engineering workstream in the proposal answers specific findings and ends with a measurable week-6 result. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 15 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 73
SIX-WEEK PLAN · CORE AI / TESTING & RELEASE
Six weeks, two workstreams and three decision gates
73
ACTION GROUP | WEEKS 1–2 | WEEKS 3–4 | WEEKS 5–6
Core: SDLC | Map + Ready / spec-before-date (W1–2) Core skills (W1–3) | Finish skills (W3) Pilot completes (W4) | — —
Core: AI / metrics | Rules Engine pilot starts (W1–4) Baseline / dashboard (W1–6) | Claude pairing + PR gate (W3–6) Hands-on workshop at W4 | Continue pairing / PR gate Metrics dashboard review at W6
Test / release: stability | Patch W1–2; certs W1–3 Harden W1–3; templates W2–6 | Continue templated environments Same-build promotion (W3–6) | Environments / same build continue
Test / release: QA tools | Critical paths / agent tests (W1–6) PR bot pipeline (W2–4) | Jira test generator in DXC (W3–6) Critical paths / agent tests continue | Tests / Jira generator continue
Decisions / guardrail | W2: QA lead + AI access; owners W2: harden; Ready / PR; spec rule | W4: workshop on real Core epics — | W6: scorecard / next-pod decision
Notes: Original authored notes Bars follow the weeks in the two engineering workstream slides of the proposal. Gates: week 2 leadership decisions, week 4 hands-on workshop, week 6 scorecard review and decision on the next pods. Original visible source copy Six weeks, two engineering workstreams, three decision gates The same weeks as the proposal. Each bar is an action from the four plans. SIX-WEEK PLAN © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Action Week 1 Week 2 Week 3 Week 4 Week 5 Week 6 RECONCILE AI ENGINEERING ACROSS CORE Core SDLC process map Ready gate and spec-before-date Core skill library Rules Engine spec-first pilot Claude Code pairing and PR gate Metrics baseline to dashboard TESTING & RELEASE CONTROLS Patch triage Cert inventory Hardening window Templated environments Critical paths and agent tests PR bot in the pipeline Jira test generator in DXC's account Same-build promotion DECISIONS AND GUARDRAIL AI access for all and QA lead named ◆ Gates: Week 2: owners, hardening window, Ready and PR gates, spec-before-date, QA lead, and AI access decided · Week 4: hands-on workshop on real Core epics · Week 6: scorecard review and next-pod decision Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 16 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 Original visual timing transcription Reconcile AI engineering across Core: process map W1–2; Ready gate/spec-before-date W1–2; Core skill library W1–3; Rules Engine spec-first pilot W1–4; Claude pairing/PR gate W3–6; metrics W1–6. Testing/release: patch triage W1–2; cert inventory W1–3; hardening W1–3; templated environments W2–6; critical paths/agent tests W1–6; PR bot W2–4; Jira test generator W3–6; same-build promotion W3–6. Guardrail: AI access for all and QA lead W1–2. Gates W2 decisions, W4 workshop, W6 scorecard/next-pod decision. WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 74
RISKS / DEPENDENCIES · MOST REQUIRE DECISIONS
Eight dependencies: five need week-2 decisions
74
RISK / DEPENDENCY | OWNER / DUE | MITIGATION | IF IT SLIPS
Claude access + PHI rule | Eng / Sec W2 | Decide W2; start with full-time pilot users | AI moves stall for contractors
Security / QA tools in AWS | Sec / Ops W3 | Start review W1 on existing Claude subscription | Test generator / PR bot stay manual
Environment templating capacity | DevOps / Arch W2 | Template pre-live first; stagger releases | Hardening cannot support two releases
QA / Core leadership load | Eng leaders W2 | WM QE executes; name a QA lead | Actions slip; leads burn out
Branch strategy unsettled | Core / QA / Rel W2 | Options paper; decide at W2 gate | Hardening window blocked
CAB switched-off code rule | Release / CAB W3 | Written rule in release gate | Release friction continues
Baseline data quality | Eng leaders W3 | Calendar + build IDs; add Jira cause codes | Metrics are not trusted
Rules Engine platform undecided | Prod / Eng W2 | Keep spec platform-neutral; decide W2 | Spec-first pilot delayed
Notes: Original authored notes Risks come from the working sessions: Claude access limited to some full-time staff; QA tools not yet hosted in DXC's environment; VM-based environments as the main constraint for the hardening window; QA and Core leadership capacity; the branch strategy debate (feature branches versus master); CAB friction with switched-off code; and the undecided Rules Engine platform. Original visible source copy Risks and dependencies: most are decisions, not unknowns Each risk has a mitigation, an owner, and the week it is needed by. RISKS AND DEPENDENCIES © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Risk or dependency If it slips Mitigation Owner Needed by Claude access and PHI rule AI moves stall for contractors Decide at week 2; start with full-time pilot users Engineering leadership + Security Week 2 Security review to host QA tools in AWS Test generator and PR bot stay manual Start the review in week 1 on the existing Claude subscription Security + DevOps Week 3 Environment templating capacity Hardening window cannot run two releases Template pre-live first; stagger releases DevOps + application architects Week 2 Load on QA and Core leads Actions slip; leads burn out West Monroe QE engineers take execution; name a QA lead Engineering leadership Week 2 Branch strategy not settled Hardening window blocked Options paper and decision at the week-2 gate Core lead + QA lead + Release Week 2 CAB rule for switched-off code Release friction continues Written rule as part of the release gate Release management + CAB Week 3 Data quality for baselines Metrics not trusted Start with calendar and build IDs; add Jira cause codes Engineering leadership Week 3 Rules Engine platform undecided Spec-first pilot delayed Spec is platform-neutral; decide at week 2 Product + Engineering leadership Week 2 Five of the eight are decisions at the week-2 gate. The gate is where the plan is won or lost. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 17 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.

## Slide 75
INTERNAL · NOT FOR CLIENT
Proposed main-deck edits · internal review only
75
PROPOSED SUMMARY LINES
Saw: unplanned / repeat failure / tested ≠ shipped
Saw: AI access / dates before design / QA staffing
Do: Core SDLC / Claude / robust QA / metrics
Decide at W2; review scorecard at W6
PROPOSED CHANGES FOR DISCUSSION
SLIDE | MAIN-DECK TOPIC | PROPOSED CHANGE | QUALIFICATION
6 | Executive summary | Six finding hooks, four moves, W2 decisions | Proposed replacement
12 | Engineering practices | Fix “one QA” + patch claim, or appendix | Internal recommendation
19+ | 19/20/31: prior content | Move to graveyard; four moves / plans replace | Proposed, not applied
21+ | 21–23: priorities | Replace with Core, Claude, QA and metrics | Proposed, not applied
25+ | 25/32: roadmap | Now / Next / Future; no agentic Future delivery | Internal recommendation
39+ | 39/40: workstreams | Moves / gates; QA framework, VM templates, hardening | Build on existing tools
3+ | 3/7/40: editorial | 3 duplicates 35; 7 empty; 40 “Datatabase” typo | Source observations
INTERNAL REVIEW ONLY
Notes: Original authored notes Internal only. Lists the edits needed in the main client deck so these slides fit without contradictions. Original visible source copy Proposed edits to the main deck For internal review only. How these slides would fit into the current client deck. INTERNAL · NOT FOR CLIENT © 2026 West Monroe Partners | Reproduction and/or distribution without West Monroe Partners’ prior consent is prohibited. 21 Main deck slide Proposed change 6 Executive summary Replace the engineering lines with the six finding hooks, the four moves, and the week-2 decisions. 12 Engineering practices Fix "one QA" and the patch claim, or move to the appendix. 19, 20, 31 Move to the graveyard: replaced by the four moves and their action plans. 21–23 Engineering priorities Replace with the Core SDLC, agile with Claude Code, QA, and metrics slides. 25, 32 Summary and roadmap Align horizons to Now / Next / Future and drop agentic delivery from Future. 39, 40 Next-phase workstreams Add the moves each workstream delivers and the gates; in 40, build on QA's framework, agents, and PR bot, and include environment templating and the hardening window. 3, 7, 40 Slide 3 duplicates slide 35 and has a review note; slide 7 is empty; slide 40 has the typo "Datatabase". PROPOSED ENGINEERING LINES FOR THE EXECUTIVE SUMMARY What we saw: Unplanned, untracked · Same failure, twice · Tested ≠ shipped · AI locked to few · Dates before design · QA built, not staffed · No delivery numbers What we do: Stabilize Core SDLC · Agile with Claude Code · Robust QA · Measure what matters, with decisions at week 2 and a scorecard review at week 6. Source provenance DXC_Engineering_Findings_and_Action_Plan_DRAFT 1.pptx · original page 18 SHA256 b6a045336db6bf2238f5458f12ae55d18a2086cb1d1a4cc5c9a092db68866f58 WMDS bound template. Content classification: supplied_content. Frozen source and binding provenance are recorded in layout-report.json and binding-report.json.